3GPP TSG RAN WG4 Meeting #110bis	R4-2405304

Athens, Greece, February 26 – March 1, 2024

Agenda Item:	9.13.1

Source:	CMCC, Huawei, T-mobile

Title:	Ambient IoT Study Item work plan

Document for:	Information

Introduction

In [2] RAN1 discuss the work plan for A-IoT study item based on the SID[1]. Following only capture the RAN4 part with some little modification which is emphasized in red.

Workplan

April 2024

RAN4#110-bis (0.25 TU)

- General

- Agree on the A-IoT work plan.

- Endorse the RAN4 TR skeleton.

- Evaluation assumptions

- Identify coexistence interference cases for deployment scenarios and topologies.

- Discuss and agree on basic evaluation assumptions, such as example band(s), channel bandwidth, antenna height, and antenna gain.

May 2024

RAN4#111 (0.25 TU)

- Evaluation assumptions

- Agree on the evaluation assumptions.

- Agree on co-existence evaluation cases

- Coexistence study

- Initiate coexistence analysis.

- RF requirements study

- Discuss RF requirements scope.

August 2024

RAN4#112 (1.5 TU)

- Coexistence study

- Continue coexistence analysis.

- Complete calibration

- RF requirements study

- Discuss the impact on RF requirements.

October 2024

RAN4#112-bis (1.5 TU)

- Coexistence study

- Continue coexistence analysis and collection of simulation results

- Start discussion of the conclusion of the coexistence study

- RF requirements study

- Further discuss and agree on the impact on RF requirements.

November 2024

RAN4#113 (1.5 TU)

- Coexistence study

- Conclude the coexistence study with final results check and summarizing

- Complete the corresponding TP to TR.

- RF requirements study

- Conclude the RF requirements study and complete the corresponding TP to TR.

- References

RP-234058, “New SID: Study on solutions for Ambient IoT (Internet of Things) in NR”, Huawei (moderator, RAN1 Vice-Chair), RAN#102, Dec. 2023.

R1-2400328, Ambient IoT Study Item work plan, CMCC, Huawei, T-Mobile USA

- Annex: Timeline

| WG | Tasks | 1Q'2024 | 2Q'2024 |  | 3Q'2024 | 4Q'2024 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 26-Feb | 15-Apr | 20-May | 19-Aug | 14-Oct | 18-Nov |
| RAN1 | Physical layer aspects | 3 | 4 | 4 | 4 | 3.5 | 3.5 |
| RAN2 | Higher layer aspects design and procedure |  | 2 | 2 | 1.5 | 1.5 | 1.5 |
| RAN3 | RAN architecture |  | 1.5 | 1.5 | 1.5 | 1.5 | 1.5 |
| RAN4 | RAN4 |  | 0.25RF | 0.25RF | 1.5RF | 1.5RF | 1.5RF |