3GPP TSG-RAN WG4 Meeting #112                         R4-2411182

Maastricht, NL, 19-23 Aug 2024

Source:	China Telecom, NTT DOCOMO

Title:	Work plan for NR demodulation performance: Phase 5

Agenda Item:	8.16.1

Document for:	Approval

Introduction

In RAN #103 meeting, the new WI on NR demodulation performance: Phase 5 was approved, and the latest revised WID was approved in [1] at RAN #104.

This contribution presents a work plan aiming to find an appropriate contributing timeline for each work task. The CR work split will be added in the future meetings.

Work item objectives

The following objectives are copied from the WID in [1]:

- Define the following UE performance requirements for 8Rx CPE/FWA/vehicle/industrial devices:

  - PDSCH demodulation and CQI reporting requirements with inter-cell interference with MMSE-IRC receiver

    - Reuse the Rel-17 interference model for 2/4Rx UE as a baseline

  - PDSCH demodulation requirements with intra-cell inter-user interference with MMSE-IRC receiver

    - Reuse the existing interference model for 2/4Rx UE as a baseline

- Define FR1 PUSCH performance requirements with inter-cell interference in homogeneous and heterogeneous deployment based on the following assumptions:

  - Receiver type: MMSE-IRC receiver

  - Scenarios:

    - FDD synchronous deployments

    - TDD synchronous deployments with aligned UL:DL configurations among cells

    - Slot-based transmission and aligned SCS among cells

  - Reuse LTE based interference profile in TR 36.884 as a starting point. Other interference profiles are not precluded.

Work Plan

With the target completion date of September 2025 in RAN#109, the following work plan is proposed.

Note that the work plan will be updated if needed with the update on RAN4 meeting plan.

Table 1	Work plan for NR demodulation performance: Phase 5

|  | RAN4#112 (Aug 2024) | RAN4#112bis (Oct 2024) | RAN4#113 (Nov 2024) | RAN4#114 (Feb 2025) | RAN4#114bis (Apr 2025) | RAN4#115 (May 2025) | RAN4#116 (Aug 2025) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UE performance requirements for 8Rx | - Discussion on test scope, interference profile, simulation assumptions and test parameters | - Agreement on baseline assumptions, test parameters and test metrics - Collection of initial simulation results | - Discussion on applicability for the new requirements - Collection of updated & additional simulation results if any | - Collection of updated & additional simulation results if any - Agreement on the test applicability and test requirement values - Draft CRs endorsed | - CRs agreed | - (If any based on the discussion outcome) | - (If any based on the discussion outcome) |
| BS performance requirements with inter-cell interference | - Discussion on test scope, interference profile, link level simulation assumptions | - Continue discussion on test scope, interference profile, link level simulation assumptions | - Agreement on baseline assumptions | - Update of link level simulation assumptions if needed - Collection of initial ideal simulation results | - Update of link level simulation assumptions if needed - Discussion on applicability for the new requirements - Collection of updated & additional simulation results if any | - Agree applicability for the new requirements - Collection of updated & additional simulation results if any - Agreement on test requirement values - Draft CRs endorsed | - CRs agreed |

Simulation results collection work split

|  | Responsibility |
| --- | --- |
| UE performance requirements for 8Rx |  |
| BS performance requirements with inter-cell interference | China Telecom |

CR work split

To be added

Reference

RP-241297, Revised WID on NR demodulation performance: Phase 5, China Telecom, NTT DOCOMO, RAN #104, June 2024.