3GPP TSG-RAN WG4 Meeting #112	R4-2411199

# Maastricht, Netherland, August 19 – 23, 2024

Source:			Ericsson

Title:			New band n68 – Work Plan

Agenda item:		7.16.1

Document for:		Approval

# Introduction

In last RAN#104, a new WI has been approved to specify the new NR band n68, re-farmed from LTE band 68.

This contribution is a Work Plan for this WI.

# Discussion

This should be a short WI as the corresponding LTE bands have already been specified. The WI is supposed to be completed by RAN#106. The work might be completed by RAN4#112bis meeting but, as it’s a bis meeting, CRs could only be endorsed then and agreed in following RAN4#113 meeting.

RAN4#112

- Discuss BS and UE RF requirements.

- Discuss UE co-ex requirements.

- Discuss and possibly early endorse any draftCR on core and performance parts.

- Agree work split among the companies for CRs for RAN4#109.

RAN4#112bis

- Continue discussion and get agreement on open issues.

- Endorse draft CRs on core and possibly performance parts.

RAN4#113

- Finalize any open issues.

- Agree on final CRs on core and performance parts.

# Conclusion

In this contribution, we proposed a Work Plan for the WI introducing new band n68.

Proposal: Agree with the proposed Work Plan.

# References

- RP-241664, New WID on introduction of NR band n68, Ericsson