TSG-RAN Working Group 4 (Radio) meeting #112		R4-2411506

Maastricht, Netherlands, 19th – 23rd August 2024

Agenda Item:		8.9.1

Source:			Intelsat, CHTTL

Title:				Ku Band Work Plan

Document for:		Discussion and Decision

# Introduction

During last RAN #104 meeting, a new Rel.19 RAN4-led work item, “Introduction of Ku Band for NR NTN”, was approved [1].

In this contribution, the work plan for core part is proposed to facilitate the discussions in the following meetings.

# Work Plan

## Objective of the Work Plan

The Ku Band normative work was separated into Priority 1 and Priority 2 bundles:

In Priority 1 bundle, the Downlink Band and the Uplink Band B are to be considered, see following Figure 1 and Figure 2.

In Priority 2 bundle, the Downlink Band and Uplink Band A to be considered, see following Figure 3 and Figure 4

Figure 1 Normative work for Ku Band #1a for all ITU Regions 1 and 3

Figure 2 Normative work for Ku Band #1b for ITU Region 2

Figure 3 Normative work for Ku Band #2a for all ITU Regions 1 and 3

Figure 4 Normative work for Ku Band #2b for ITU Region 2 excluding US

## Core Part of the WI

The following assumptions are taken as the baseline for this work:

- GSO and NGSO

- NTN capable UE type 1 to 5 (38.101-5 Table 9.2.1.0-1) for above 10 GHz (no handheld devices)

- FDD Mode

- GNSS Receiver capability

The objectives are as follows:

- Use the regulation requirements in ITU Regions 1, 2 and 3 to identify relevant adjacent band co-existence scenarios for NTN Ku Band covering the following frequency ranges, considering targeted deployment scenarios:

  - For ITU regions 1 and 3:

    - Downlink 10.70 – 12.75 GHz

    - Uplink 13.75-14.5 GHz

  - For ITU regions 2 excluding US:

    - Downlink 10.70 – 12.70 GHz

    - Uplink 13.75-14.5 GHz

  - For ITU regions 1 and 3

    - Downlink 10.70 – 12.75 GHz

    - Uplink 12.75 - 13.25 GHz

  - For ITU regions 2 excluding US

    - Downlink 10.70 – 12.70 GHz

    - Uplink 12.70 - 13.25 GHz

  - Note: Appropriate TX/Rx separation for uplink downlink pairing will be required.

- Conduct coexistence study. Reuse Ka band coexistence study assumptions as much as possible, with modifications where necessary, e.g. for frequency range and subcarrier spacing. Conduct new co-existence studies based on adjacent services .

- Specify RF requirements for satellite access node and NTN VSAT types in 38.101-5 also considering existing regulations on antenna sizes for certain parts of the Ku band.

- Priority 1: for all ITU regions, define Ku band #1a and #1b for the downlink block and uplink block B to enable the future possibility of supporting satellite services in 125 MHz (UL) and 250 MHz (DL) aggregated bandwidths based on existing channel bandwidths. Potential approaches for achieving this shall be studied, from which one shall be selected including but not limited to:

  - Ku band #1a and #1b as FR1-NTN supporting 20 MHz, 35 MHz, 50 MHz, 70 MHz and 100 MHz channel bandwidths with 30 kHz subcarrier spacing

  - Ku band #1a and #1b as FR2-NTN supporting 50 MHz, 100 MHz, 200 MHz, 400 MHz (120kHz SCS only) channel bandwidths with 120 kHz subcarrier spacing

- RAN4 will select which one of the above approaches for DL and UL will be pursued by RAN #106.

- Priority 2: for all ITU regions excluding the US in region 2, using the approach in Priority 1, define Ku band #2a and #2b as appropriate for the downlink block and uplink block A to support satellite services in 125 MHz (UL) and 250 MHz (DL) aggregated bandwidths.

- Specify RRM requirements.

Note: Support for NTN CA is not in the scope of this WID

## Performance part of the WI

- RRM performance requirements and test cases

- UE demodulation and CSI reporting requirements

- Satellite access node demodulation requirements

- Satellite access node conformance tests

## Time Units (TU) Budget

The TU budget for the NR NTN Ku band based on the RAN4 chair’s guidance, is provided as below. See following Table 1

Table 1 Allocated Time Units for the Ku Band work in RAN4

| Topics | 3Q'2024 |  | 4Q'2024 |  |  |  | 1Q'2025 |  | 2Q'2025 |  |  |  | 3Q'2025 |  | 4Q'2025 |  |  |  | 1Q'2026 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | RAN4 #112 |  | RAN4 #112bis |  | RAN4 #113 |  | RAN4 #114 |  | RAN4 #114bis |  | RAN4 #115 |  | RAN4 #116 |  | [TBD] |  | [TBD] |  | [TBD] |  |
|  | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD |
| UE RF enhancements (Core) | 0.5 |  | 0.5 |  | 0.5 |  | 0.5 | 0.5 | 1 | 0.5 | 1 | 0.5 | 1 | 0.5 |  |  |  |  |  |  |
| UE RF enhancements (Perf) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.5 | 0.25 | 0.5 | 0.25 | 0.5 | 0.25 |

## Proposed Ku Band Work Plan

The following Table 2 illustrates the Ku Band Work Plan for the Core Part

Table 2 Ku band Work Plan for the Core Part

| Meetings | Objectives |
| --- | --- |
| August 2024, RAN4#112 | RF (0.5TU): - Conduct the regulation analysis for the Ku band. - Discussion on the Ku band plan for #1a and #1b (Priority 1) according to the ITU-R/regional regulations. - Initial discussion on the numerology support for the Ku band #1a and #1b (Priority 1), and the down selection on FR1/FR2 approaches. - Discussion on the system parameters including SAN/UE channel bandwidth, channel arrangement. - Identify whether additional practical co-existence scenarios are needed to be considered while re-using the Ka band coexistence study assumptions as much as possible. |
| October 2024, RAN4#112-bis | RF (0.5TU): - Continue discussion on the regulation analysis for the Ku band. - Conclude the Ku band plan for #1a and #1b (Priority 1), and start discussion on the Ku band plan for #2a and #2b (Priority 2). - Try to conclude the numerology support for the Ku band #1a and #1b (Priority 1), and the down selection on FR1/FR2 approaches. - Discussion on the system parameters including SAN/UE channel bandwidth, channel arrangement. - Initial discussion on the SAN/VSAT parameters and the corresponding core requirements to be specified. - Discussion on the simulation parameters for the co-existence scenarios if identified. |
| November 2024, RAN4#113 | RF (0.5TU): - Continue discussion on the regulation analysis for the Ku band (if needed). - Conclude the Ku band plan for #2a and #2b (Priority 2). - Conclude the system parameters including SAN/UE channel bandwidth, channel arrangement for the Ku band #1a and #1b (Priority 1). - Discussion on the Rx/Tx core requirements for satellite access node and different VSAT UE classes for the Ku band. - Initial discussion on calibration of simulations for coexistence scenarios if identified. |
| February 2025, RAN4#114 | RF (0.5TU): - Discussion on the system parameters including SAN/UE channel bandwidth, channel arrangement for the Ku band #2a and #2b (Priority 2) based on the approach for priority 1. - Further discussion on the Rx/Tx core requirements for satellite access node and different VSAT UE classes for the Ku band. - Start drafting the CRs based on the agreements so far. - Continue discussion on the simulation results for the coexistence scenarios if identified. RRM (0.5TU): - Identify the impacted RRM core requirements. |
| April 2025, RAN4#114-bis | RF (1TU): - Conclude the system parameters including SAN/UE channel bandwidth, channel arrangement for the Ku band #2a and #2b (Priority 2). - Further discussion on the Rx/Tx core requirements for satellite access node and different VSAT UE classes for the Ku band. - Conclude the coexistence study for the Ku band. - Further drafting the CRs. RRM (0.5TU): - Discuss RRM core requirements. - Start drafting the CRs. |
| May 2025, RAN4#115 | RF (1TU): - Conclude the Rx/Tx requirements for satellite access node and different VSAT UE classes as much as possible. - Further drafting the CRs. RRM (0.5TU): - Further discuss RRM core requirements - Further drafting the CRs. |
| August 2025, RAN4#116 | RF (1TU): - Agree on the remaining Rx/Tx requirements for satellite access node and different VSAT UE classes. - Agree on the Final CRs. RRM (0.5TU): - Conclude the RRM core requirements. - Agree on the Final CRs. |

## Work Plan for the Performance Part

The work Plan for the Performance part will be discussed as we progress forward with the core Part, at a later stage,

# Conclusions

This contribution provides the work plan for the core part of NR NTN Ku Band work.

Proposal 1: Approve the proposed Work Plan proposed in Section 2.5.

# References

[1]	RP-241690, New WID on Introduction of Ku Band for NR NTN, Intelsat, Eutelsat Group, Thales, CHTTL, Hispasat, RAN#104,