3GPP TSG-RAN WG4 Meeting # 112	R4-2411547

Maastricht, Netherlands, 19 – 23 August, 2024

Agenda item:	7.18.1

Source:	MediaTek Inc.

Title:	Work plan for an IoT-NTN S-band for North America (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL)

WI/SI:	IOT_NTN_FDD_S_Band

Release:	Rel-19

Document for:	Approval

1	Introduction

The Rel-18 WI was approved that aimed at enabling the NB-IoT/eMTC access technology for satellite access deployments. The main outcome was introduction of two IoT NTN bands – L-band and S-band – which were added as bands 255 and 256 into the Rel-18 IoT core specifications. Later, some IoT NTN bands 253 and 254 were introduced into Release-18 as well.

In Release-19, further demands for new IoT NTN bands are emerging, for example, a newly additional S-band demand with 2000-2020 MHz in UL, and 2180-2200 MHz in DL. However, the existing satellite deployment or urgent demand which was not defined by specification yet. For fulfilling the market demand, a new spectrum WI [1] was proposed and approved at RAN#104 meeting.

In this paper, we present a workplan for the new spectrum WI with preliminary steps and actions for the next RAN WG4 technical meetings.

2	Workplan for an IoT-NTN S-band for North America (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL)

The proposed workplan for the new spectrum WI for the IoT NTN FDD S-band for North America is as presented below. Based on the WID [1], the completion date for Core Part is 03/2025 and for Performance Part is 06/2025. In other words, there are at least 4 meetings provided for RAN4 core part and 2 meetings for the RRM and Demodulation performance part.

|  |  | 112 |  | 112bis |  | 113 |  | 114 |  | 114bis |  | 115 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| target | comment | R4RF | R4RD | R4RF | R4RD | R4RF | R4RD | R4RF | R4RD | R4RF | R4RD | R4RF | R4RD |
| Mar-24 | Core part | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  |
| Jun-25 | Perf part |  |  |  |  | 0.25 |  | 0.25 |  | 0.25 | 0.1 | 0.25 | 0.1 |

2.1 RF Core-Part and SAN Conformance-Testing requirements

1)	RAN4#112 (August 2024)

-	General aspects.

- Agreements on work plan

-	Identification of the regulatory, UE coexistence, and RF-core requirements that need discussions.

-	To study whether some initial system parameters and RF requirements could be inherited from the existing IoT NTN and/or terrestrial IoT bands.

- Agreements on some initial system parameters and RF requirements if applicable

2)	RAN4#112bis (October 2024)

-	Further discussions on

- The regulatory requirements if necessary

- The UE coexistence requirements

- SAN and UE RF requirements (e.g., REFSENS, A-MPR)

-	If applicable, make agreements on regulatory and co-existence requirements.

-	If applicable, make agreements on further system parameters and RF requirements (e.g., REFSENS).

3)	RAN4#113 (November 2024)

-	Further discussions on

- The regulatory and UE coexistence requirements if necessary

- SAN and UE RF requirements (e.g., REFSENS, A-MPR)

-	Discussions on

- SAN conformance-testing requirements (perf part)

-	Aiming at regulatory-requirements finalisation especially for TR 36.764

-	Aiming at RF-core requirements finalisation.

-	If applicable, make initial agreements on SAN conformance-testing requirements.

-	Endorse the draft CRs for the RF-core specifications especially for UE RF (e.g., TS 36.102, TR 36.764).

4)	RAN4#114 (February 2025)

-	Further discussions on

- The regulatory and UE coexistence requirements if necessary

- SAN and UE RF requirements (e.g., REFSENS, A-MPR)

- SAN conformance-testing requirements (perf part)

-	Finalisation of the remaining RF-core requirements.

-	Agree SAN conformance-testing requirements.

-	Endorse the draft CRs for the rest core specifications.

5)	RAN4#114bis (April 2025)

-	Finalisation of the remaining issues if any.

-	Endorse the draft CRs for the remaining issues if any.

6)	RAN4#115 (May 2025)

-	Finalisation of the remaining issues if any.

-	Agree all the CRs.

2.2 RRM Performance-Part requirements

1)	RAN4#114bis (April 2025)

-	Discussion on RRM performance requirements and test cases.

-	Aiming at RRM performance requirements and test cases finalization.

-	Agree the draft CRs for TS 36.133 if any.

2)	RAN4#115 (May 2025)

-	Finalisation of RRM performance requirements and test cases.

-	Agree all the CRs if any.

2.3 UE and SAN Demodulation Performance-Part requirements

1)	RAN4#114bis (April 2025)

-	Discussion on UE and SAN demodulation requirements.

  - If necessary, update the UE and SAN demodulation requirements.

-	Aiming at finalization of UE and SAN demodulation requirements.

-	Agree the draft CR if any.

2)	RAN4#115 (May 2025)

-	Finalization of UE and SAN demodulation requirements.

-	Agree all the CRs if any.

Proposal:	Agree the proposed workplan for an IoT-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) spectrum WI for North America.

3	Conclusions

In this discussion paper, the proposed workplan is for the new IoT NTN spectrum WI that aims to add support for the new satellite FDD S-band with 2000-2020 MHz in UL, and 2180-2200 MHz in DL for NB-IoT/eMTC operation.

Proposal:	Agree the proposed workplan for an IoT-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) spectrum WI for North America.

4	References

RP-241662, " New WID on Introduction of IoT-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) ", DISH Network, EchoStar, TerreStar, OmniSpace, Telus