3GPP TSG RAN WG4 Meeting #112		 R4-2411554

Maastricht, Netherlands, 19 – 23 August, 2024

Agenda Item:	8.6.1

Source: 	MediaTek Inc.

Title: 	Work plan for NR FR1 DL fragment carriers study

Document for:	Approval

1. Introduction

In RANP #104, a new SI[1] for Rel-19 NR FR1 DL fragmented carriers was approved. Here we provide a work plan as reference for the study item.

2. Objectives of the SI

The scope of the study item Rel-19 NR FR1 DL fragmented carriers were copied below:

The objective of this study is as follows:

-	Identify methods for reducing the number of UE Rx chains (e.g. from separate RF chains per CC to shared RF chains ) needed for single DL band with frequency span ≤ 100 MHz, containing two non-contiguous CCs within a CA combination for the inter-operator co-located scenario, considering:

-	Which RF requirements could be adjusted for the inter-operator co-located BS scenario, e.g. existing UE RF requirements such as ΔRIBNC, ACS and in-band blocking [RAN4];

- Other requirements are not precluded, if identified

-	The ability to semi-statically switch hardware resources (i.e. Rx chains) [RAN4, RAN2 – See note 2];

-	Up to 6 dB DL received power spectral density imbalance between the two non-contiguous CCs [RAN4];

-	Determine a reasonable level for the power spectral density difference between carriers of co-located adjacent channel operators for study [RAN4]

-	Impacts on DL performance [RAN4] ;

-	Means for a UE to inform the network of appropriate CA configuration it can support with adjusted RF requirements [RAN4, RAN2 – See note 2].

NOTE 1:	No RAN1 impact is foreseen

NOTE 2:	RAN2 work, if necessary, will be triggered by RAN4 LS

NOTE 3:	This study starts from single DL band. Sharing RF chain is not considered among inter-band DL carriers.

- Whether and how to apply the conclusions to intra-band component of inter-band CA will be decided after the study on 2CC in a single DL band is completed.

3. Work plan

The TU budget for Rel-19 NR FR1 DL fragmented carriers is cited as below.

| Topics | 3Q'2024 |  | 4Q'2024 |  |  |  | 1Q'2025 |  | 2Q'2025 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | RAN4 #112 |  | RAN4 #112bis |  | RAN4 #113 |  | RAN4 #114 |  | RAN4 #114bis |  | RAN4 #115 |  |
|  | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD |
| UE RF enhancements (Core) | 0.5 |  | 0.5 |  | 0.5 |  | 1 |  | 1 |  | 1 |  |

Table 1: Work plan for Rel-19 NR FR1 DL fragmented carriers (core part)

| Meeting | Rel-19 NR FR1 DL fragmented carriers |
| --- | --- |
| #112 | - Initial discussion on clarification on the SI scope and alignment of understanding of scope for the objectives. If needed, SI can be clarified and revised in next RAN meeting - Initial discussion on the equal PSD configuration applicability, architecture assumption and get consensus on the way forward - Initial discussion on reducing the number of UE Rx chains - Initial discussion on example band for study and the example band selection - Evaluation on the possible requirements adjustment/relaxation - The ability to semi-statically switch hardware resources - Means for a UE to inform the network of appropriate CA configuration it can support - Initial study on reasonable level for the power spectral density difference between carriers of co-located adjacent channel operators |
| #112bis | - Continue discussion on method of reducing the number of UE Rx chains - Evaluation on the possible requirements adjustment/relaxation - The ability to semi-statically switch hardware resources - Means for a UE to inform the network of appropriate CA configuration it can support - Continue discussion on reasonable level for the power spectral density difference between carriers of co-located adjacent channel operators |
| #113 | - Continue discussion on method of reducing the number of UE Rx chains - Evaluation on the possible requirements adjustment/relaxation - The ability to semi-statically switch hardware resources - Means for a UE to inform the network of appropriate CA configuration it can support - Continue discussion on reasonable level for the power spectral density difference between carriers of co-located adjacent channel operator - Initial discussion on whether and how to apply the conclusions to intra-band component of inter-band CA |
| #114 | - Continue discussion on method of reducing the number of UE Rx chains and conclude if possible - Evaluation on the possible requirements adjustment/relaxation - The ability to semi-statically switch hardware resources - Means for a UE to inform the network of appropriate CA configuration it can support - Continue discussion on reasonable level for the power spectral density difference between carriers of co-located adjacent channel operators and conclude if possible - Continue discussion on whether and how to apply the conclusions to intra-band component of inter-band CA |
| #114bis | Continue discussion on remaining issues and consolidate big TR |
| #115 | Finalize the big TR for NR FR1 DL fragment carriers study |

Reference:

- RP-241669 New SID: Study on NR FR1 DL fragmented carriers, RANP#104