TSG-RAN Working Group 4 (Radio) meeting #112	R4-2411874

Maastricht, EU, 19th to 23rd Augusty 2024

Source:	Ericsson

Title:	On general aspects related to IMT parameter SI

Agenda item:	8.2.1

Document for:	Discussion

# Introduction

At the RAN4#110 in Athens a LS from ITU-R WP 5D requesting information on IMT systems relevant for operation in spectrum to be discussed at WRC-27 was received in [1].

The request from ITU-R WP 5D ask for information for 4400 to 4800 MHz, 7125 to 8400 MHz, 14800 to 15350 MHz and additional information relevant for sharing studies. A work plan was created to deliver the information to ITU-R WP 5D at three occasions was agreed in [2].

At the last RAN4 meeting (RAN4#111 in Fukuoka) the work to establish relevant parameters set for relevant frequency ranges continued according to indicated work plan]. RAN4 responded to ITU-R WP 5D with parameters relevant for the frequency range 4400 to 4800 MHz in [3]. Some information related to the request for additional information was provided.

In this contribution we provide an overview of the SI progress and other aspects to consider related to the workplan.

# Discussion

Since the request for information from ITU-R WP 5D included three different frequency ranges (some of them outside FR1 and FR2) the amount of work required to establish relevant simulation parameters and suitable models is significant. To accommodate the request RAN decided at RAN#103 to initiate a SI (FS_NR_IMT_4400_7125_14800MHz) with the expected outcome of response LS and a background information technical report (TR 38.922).

In early discussion RAN4 decided to split up the work in three parts one for each frequency range. The idea was to first focus on 4400 to 4800 MHz since for this range band n79 is defined and parameters can be extracted from specifications. For 7125 to 8400 MHz a lot of information could be re-used from band n104 and technical reports TR 38.820 and TR 38.921. For 14800 to 15350 MHz RAN4 identified a need to check deployment parameters and coexistence which would require simulation to be conducted. Aspects related to technical feasibility can be extracted from TR 38.820.

Based on the current situation with respect to already defined operating bands, RAN4 decided to split up the work and corresponding response to ITU-R WP 5D in 3 work packages according to following workplan.

- WP 1: 4400 to 4800 MHz with estimated date for completion: May 2024 (RAN4#111)

- WP 2: 7125 to 8400 MHz with estimated date for completion: August 2024 (RAN4#112)

- WP 3: 14800 to 15350 MHz	with estimated date for completion: November 2024 (RAN4#113)

Even though the work is split up in three work packages RAN4 started to work with all parts at the same time at RAN4#110.

RAN have given RAN4 the mandate to send 3 response LS according to estimated completion dates directly to ITU-R WP 5D with RAN in copy (cc).

When the work plan was created it was envisaged that information related to additional questions would be included in all 3 planed LS responses.

It should also be noted that even November 2024 is a challenging RAN4 deadline and RAN4 may need more time to complete parameters at 14800 to 15350 MHz. Consequently, there may be a need to send an additional LS response to ITU-R with all details related to additional information and to complete parameters for missing information if needed.

Some of the work related to additional questions related to beamforming modelling aspects and modelling array gain outside the carrier may require more time than expected.

An extra meeting cycle may be required to finalize the technical report (TR 38.922). When the TR is released with version 19.0.0 it would be worth to communicate that to ITU-R WP 5D.

So far, the work has progressed well according to agreed workplan. The SI progress is summarized in Table 2-1.

Table 2-1: Progress

| Meeting | Progress |
| --- | --- |
| RAN4#110 (February 2024) | A LS from ITU-R WP 5D requesting information received in R4-2400333. An acknowledge LS with estimated workplan is agreed in R4-2403653. |
| RAN#103 (March 2024) | SID was agreed in RP-240787. RAN4 got mandate to send 3 response LS to ITU-R WP 5D according to workplan. |
| RAN4#110-bis (April 2024) | Initial discussion on 4400 to 4800 MHz, 7125 to 8400 MHz and 14800 to 15350 MHz parameter sets. A technical report, TR 38.922 was created. |
| RAN4#111 (May 2024) | LS with parameters for 4400 to 4800 MHz agreed in R4-2410576. |
| RAN#104 (June 2024) | Updated SID agreed. |
| RAN4#112 (August 2024) |  |
| RAN#105 (September 2024) |  |
| RAN4#112-bis (October 2024) |  |
| RAN4#113 (November 2024) | Final RAN4 meeting according to work plan. |
| RAN#106 (December 2024) |  |
| RAN4#114 (February 2025) |  |
| RAN#107 (March 2025) |  |

As indicated in R4-2403653, when the workplan was agreed. The time schedule is very tight. If RAN4 see that more time is needed to finalise the work, it should be communicated to ITU-R WP 5D as early as possible.

The frequency range 14800 to 15350 MHz is new for the telecommunication industry with may require more time to evaluate deployment scenarios and technology capabilities. In addition, the initial LS from ITU-R included additional questions related to aspects on how to model certain aspects. To provide conclusive answers to all questions simulations, measurements and model development will be needed.

If RAN4 decide that more time is required to finalize the work, following actions should be considered:

- Inform ITU-R WP 5D as early as possible to facilitate planning of sharing studies in ITU-R WP 5D. This could be done as an indication in next scheduled LS with a statement that completion of SI may require more time and an additional LS.

- Ask RAN for mandate to send a fourth follow up LS directly to ITU-R WP 5D at RAN plenary in December 2024 (RAN#106). For this a SID revision will be required at next RAN plenary.

In our view, it is best for the industry and ITU-R to keep to the time schedule. However, since ITU-R need advanced warning of any delay, for contingency purposes it would be good to discuss the need for early communication of work plan extension to ITU-R WP 5D and how to include the information in scheduled LS responses.

# Conclusion

The work in the SI progress according to plan. The work plan is very tight and there may be a need to consider an extra LS to be scheduled to sum up all additional information and communicate that the technical report is finalized and available.

In this contribution we presented an overview of the SI progress and some further aspects to consider providing information in time for sharing studies in ITU-R WP 5D.

# References

[1]	R4-2400333, “Parameters of terrestrial component of IMT for sharing and compatibility studies in the frequency bands 4 400-4 800 MHz, 7 125-8 400 MHz and 14.8-15.35 GHz”, ITU-R WP 5D

[2]	R4-2403653, “LS on Parameters of terrestrial component of IMT for sharing and compatibility studies in the frequency bands 4 400-4 800 MHz, 7 125-8 400 MHz and 14.8-15.35 GHz”, Ericsson

[3] 	R4-2410576, “LS on Parameters for 4400 to 4800 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27”, Ericsson