# 3GPP TSG-RAN WG4 Meeting # 112      													R4-2411999

# Maastricht, Netherlands, 19th-23th, Aug, 2024

Title: 	Work plan for introduction of new bands n87 and n88 WI

Agenda item:	7.15.1

Source:	Nokia

Document for:	Approval

# 1	Background

RAN#101 approved the new WID on introduction of NR bands n87 and n88 [1]. This contribution is a work plan for the WI.

# 2 	Discussion

RAN4 has three meetings to complete the core part work i.e. RAN4#112, RAN4#112bis and RAN4#113.   And also three meeting for performance part shifted by one quarter thus ending at RAN4#114..

RAN4#112

- Discuss BS and UE RF requirements, provide initial draft CRs or other type of contributions and agree core-requirements.

- Discuss UE co-ex requirements.

- Agree work split among the companies for draftCRs for RAN4#112bis.

RAN4#112bis

- Endorse draftCRs for core part.

- Discuss RRM core requirements and endorse draftCR

- Discuss and agree performance requirements.

RAN4#113

- Agree CRs for both RF and RRM.

# 3	Conclusion

In this contribution we have proposed the work plan for New WID on introduction of NR bands n87 and n88 [1].

# 4	References

[1] RP-241663 New WID on introduction of NR bands n87 and n88, RAN4#104, Nokia