3GPP TSG-RAN WG4 Meeting # 112															R4-2412134

Maastricht, Netherlands, 19th – 23rd August, 2024

Agenda item:			8.18.1

Source:	Samsung

Title:	Work plan for Rel-19 NR MIMO Phase 5

Document for:	Discussion

Introduction

The latest WID on Rel-19 NR MIMO Phase 5 includes following objectives in the WID [1]. RAN4 is mentioned to specify necessary core requirements for the enhancements.

- Specify enhancement to facilitate UE-initiated/event-driven beam management for reducing overhead and/or latency, assuming the unified TCI while leveraging (as much as possible) legacy CSI measurement and reporting configuration frameworks, targeting FR2 and sTRP with intra- and inter-cell beam management - UL signaling content(s) (and procedure(s) as required) for UE-initiated/event-driven beam reporting facilitating fast beam switching - UL signaling medium/container considering the UE-initiated/event-driven nature of the UL transmission, designed primarily for the purpose of beam reporting - Specify CSI support for up to 128 CSI-RS ports, targeting FR1 - Type-I codebook refinement supporting up to a total of 128 CSI-RS ports across all resources, assuming legacy CSI-RS resources (with up to 32 CSI-RS ports per resource), based on extension of legacy codebooks - Type-II codebook refinement supporting up to a total of 128 CSI-RS ports across all resources, assuming legacy CSI-RS resources (with up to 32 CSI-RS ports per resource), based on extension of legacy codebooks, without modifying any codebook parameter other than introducing additional values for the number of ports codebook parameter(s) - Extension of CRI(s)-based CSI reporting (CQI/PMI/RI calculated per CRI for ≥1 CRIs) for hybrid beamforming supporting up to a total of 128 CSI-RS ports across all resources, with up to 32 CSI-RS ports per resource, without new codebook design - Specify UE reporting enhancement for CJT deployments under non-ideal synchronization and backhaul, targeting FR1, both FDD and TDD - Inter-TRP time misalignment and frequency/phase offset measurement and reporting, assuming legacy CSI-RS design, with stand-alone aperiodic reporting on PUSCH - Specify non-coherent UL codebook to facilitate 3-antenna-port codebook-based transmissions, without enhancement on UL full power transmission and without enhancement on SRS resource Note: UL full power transmission mode 1 and 2 are not supported. - Specify enhancement for asymmetric DL sTRP/UL mTRP deployment scenarios, assuming intra-band intra-DU non-co-located mTRP scenarios, without changing existing cell definition or defining a new cell (e.g. UL-only cell), assuming the Rel-17/18 unified TCI framework and fully reusing the legacy QCL/UL spatial relation rules, targeting FR1 and FR2 - Two closed-loop PC adjustment states for SRS, both separate from PUSCH; and pathloss offset configurations for pathloss calculation to UL TRP(s), when the pathloss RS is from DL sTRP.

This contribution provides overall RAN4 work plan for Rel-19 NR MIMO WI based on initial analyses of the objectives in [1].

Discussion

Given the WI objectives and RAN1 progress, the potential RAN4 impact on both core and performance requirements can be summarized as Table 1. General RAN4 work plan based on assigned TU follows in Table 2.

Table 1: Potential impact on RAN4 core and performance requirements

| Topic | Sub-topic | UE RF | RRM | Demod/CSI |
| --- | --- | --- | --- | --- |
| UE-initiated/event-driven beam management | UL signaling content(s) (and procedure(s) as required) for fast beam switching | - | YES | - |
|  | UL signaling medium/container for the purpose of beam reporting | - | YES | - |
| CSI enhancement | Type-I codebook refinement supporting up to a total of 128 CSI-RS ports | - | - | YES |
|  | Type-II codebook refinement supporting up to a total of 128 CSI-RS ports | - | - | YES |
|  | CRI-based CSI refinement for up to 128 CSI-RS ports | - | - | FFS |
| UE reporting enh for CJT | Aperiodic standalone CJT calibration reporting | - | FFS | YES |
| 3Tx uplink | 3-antenna-port codebook-based UL transmission | YES | FFS | YES |
| Asymmetric DL-sTRP / UL-mTRP | Two closed-loop PC adjustment states for SRS, both separate from PUSCH | FFS | YES | FFS |
|  | Pathloss offset configurations for pathloss calculation to UL TRP(s) | FFS | YES | FFS |

Table 2: RAN4 work plan of Rel-19 NR MIMO WI

| Meeting | Target Plan |  |
| --- | --- | --- |
| RAN4#112 (Aug, ’24) | - Agree overall work plan for core and performance part - Discuss and identify potential impact on UE RF requirements - Discuss and identify potential impact on RRM core requirements |  |
| RAN4#112-bis (Oct, ’24) | UE RF | - Initiate discussion on UE RF requirements of identified impact - Continue to check other impact on UE RF requirement |
|  | RRM Core | - Discuss and identify which RRM requirements need to be developed to support MIMO Phase 5 |
| RAN4#113 (Nov, ’24) | UE RF | - Continue to discuss UE RF requirements of identified impact |
|  | RRM Core | - Further discussions on UE RRM requirements impact for MIMO evolution features - Discuss the possible signalling impact (e.g. UE capabilities, network flag) |
| RAN4#114 (Feb, ’25) | UE RF | - Continue to discuss and define UE RF requirements of identified impact |
|  | RRM Core | - Continue to discuss and define RRM requirements of identified impacts |
| RAN4#114-bis (Apr, ’25) | UE RF | - Continue to discuss and define UE RF requirements of identified impact - Review draft CRs for endorsement if any |
|  | RRM Core | - Continue to discuss and define RRM requirements of identified impacts |
| RAN4#115 (May, ’25) | UE RF | - Try to agree RAN4 CR to finalize the RF core requirements |
|  | RRM Core | - Continue to discuss and decide the solution for the RRM requirements - Review draft CRs for endorsement if any |
|  | RRM perf | - Initial discussion on RRM performance part for MIMO evolution |
|  | Demod | - Initial discussion on demod/CSI requirements, discuss and identify which demod/CSI requirements need to be extended |
| RAN4#116 (Aug, ’25) | UE RF | - Agree RAN4 CR to finalize the RF core requirements |
|  | RRM Core | - Agree RAN4 CR to finalize the RRM core requirements |
|  | RRM perf | - Further discussion on RRM performance part for MIMO Phase 5 |
|  | Demod | - Further discussion on demod/CSI requirements, define scenario parameters in order to align simulation cases |
| Core part completion |  |  |
| RAN4#116-bis (Oct, ’25) | RRM perf | - Further discussion on RRM performance part for MIMO Phase 5, |
|  | Demod | - Further discussion on demod/CSI requirements, provide initial simulation results to align results from companies, CR split |
| RAN4#117 (Nov, ’25) | RRM perf | - Provide draft CR on TS38.133 for RRM performance part, endorsed if possible. |
|  | Demod | - Provide simulation results and continue to discuss demod/CSI requirements, provide draft CR, endorsed if possible. |
| RAN4#118 (Feb, ’26) | RRM perf | - Further work on the draft CRs and Agree RAN4 CR to finalize the RRM performance part |
|  | Demod | - Further work on the draft CRs and Agree RAN4 CR to finalize the demod/CSI part |
| Performance part completion |  |  |

- Note: The work plan for performance parts including RRM and demodulation/CSI can be updated pending on the progress of core part discussions.

Based on the initial study of RAN4 impact in Table 1, and technical contributions for further discussions in both RF [2] and RRM sessions [3] to this meeting, it is proposed for RAN4 to approve the RAN4 MIMO work plan in Table 2. Detailed work scope and plan can be further identified and defined during the future discussions in each UE RF, RRM and Demod session separately.

Proposal: It is proposed for RAN4 to approve the RAN4 MIMO work plan in Table 2.

Conclusion

This contribution provides overall RAN4 impact and work plan for both core and performance parts of Rel-19 NR MIMO WI. Given the initial study of RAN4 impact in Table 1, and technical contributions for further discussions in both RF [2] and RRM sessions [3] to this meeting, it is proposed for RAN4 to approve the RAN4 MIMO work plan in Table 2. Detailed work scope and plan can be further identified and defined during the future discussions in each UE RF, RRM and Demod session separately.

Proposal: It is proposed for RAN4 to approve the UE RF part of RAN4 MIMO work plan in Table 2.

Reference

[1] 	RP-240087, WID revision: NR MIMO Phase 5, RAN#104

[2]	R4-2412135, Views on UE RF impact of NR MIMO Phase 5, RAN4#112

[3] R4-2412110, Discussion on RRM impacts on Rel-19 MIMO phase 5, RAN4#112