3GPP TSG-RAN WG4 Meeting #112														     R4-2412416

Maastricht, Netherlands, 19th – 23rd August 2024

Agenda item:	8.4.3

Source:	Intel Corporation

Title:	RRM work plan for Rel-19 less than 5MHz work item phase 2

Document for:	Information

# Background

A new WI on NR channel BW less than 5MHz for FR1 Phase was approved [1]. According to the WID, core specification works begin at RAN4#110bis (April 2024). The core part of the WI is planned to be completed by RANP#106 (December 2024).

The revised WID is approved in June 2024 in [2] and the RRM part of the item starts in this meeting, below we provide the workplan for RRM core part for information.

In this contribution, we propose the RRM workplan for this WI.

# Workplan for RRM core part

We propose the following workplan for RRM core part in RAN4.

Workplan for RRM core parts

| Meeting | RRM |
| --- | --- |
| RAN4#112 Aug’24 | Discussions on - Scope of RRM requirements for PCell/SCell operating with 3MHz channel bandwidth Agreements on - Scope of RRM requirements |
| RAN4#112bis Oct’24 | Discussions on - RRM requirements for SCell operating with 3MHz channel bandwidth - Possible draftCR contents Agreements on - RRM requirements for SCell operating with 3MHz channel bandwidth - draftCR contents |
| RAN4#113 Nov’24 | Discussions on - (continued) RRM requirements for SCell operating with 3MHz channel bandwidth - CR contents Agreements on - RRM requirements for SCell operating with 3MHz channel bandwidth - CR contents |

# Summary

In this contribution, we propose the RRM core part workplan for Rel-19 WI for NR channel bandwidth less than 5MHz.

# Reference

- RP-240832, New WID: WI resulting from discussion on NR channel BW less than 5MHz for TN, Moderator (vivo)

- RP-241622, Revised WID: NR channel BW less than 5MHz for FR1 Phase 2, Intel Corporation