3GPP TSG-RAN WG4 Meeting #112	R4-2412465

Maastricht, Netherlands, 19th – 23rd August, 2024

Source:	China Telecom

Title:	Work plan on power class 2 RedCap in FR1

Agenda Item:	8.7.1

Document for:	Approval

- Introduction

In RAN#104, the new WID on NR power class 2 RedCap (Reduced Capability) UE in FR1 was approved [1]. This contribution will provide a work plan and procedure as an instruction for this WI.

- Work plan

The Objectives of the WID on NR power class 2 RedCap (Reduced Capability) UE in FR1 are listed below for information.

- Apply the PC2 RF requirements for non-RedCap UE to RedCap UE, based on 1Tx architecture with 26 dBm PA.

  - The PC2 RF requirements include: UE maximum output power, Tx power tolerance, MPR, A-MPR and RSD requirements if needed.

  - For TDD bands, PC2 RF requirements for non-RedCap UE can be re-used for PC2 RedCap UE in a band agnostic way.

    - Note: Not differentiate the applicable form factors for TDD bands in the specification.

  - Check at RAN #106 on whether to define PC2 RF requirements for FDD bands and the applicable form factors for FDD bands (if defined).

Note 1: Only the operating bands for which PC2 on non-RedCap UE has been introduced can be considered for RedCap UE.

Note 2: PC2 for Rel-17 Redcap and Rel-18 eRedcap are considered for this WI.

RAN4 will have about 6 meetings for this WI, and the planned completion date is Jun. 2025 according to time budget approved as attached in the WI. Below is a plan for the WI:

- 3GPP RAN4#112 (Aug. 2024)

  - Initial discussion on how to enable PC2 RedCap for TDD bands in the band agnostic way in RAN4 specification

  - Initial discussion on the corresponding draft CR on PC2 RedCap for TDD bands

- 3GPP RAN4#112bis (Oct. 2024)

  - Conclusion on how to enable PC2 RedCap for TDD bands in the band agnostic way in RAN4 specification

  - Endorse the corresponding draft CR on PC2 RedCap for TDD bands

- 3GPP RAN4#113 (Nov. 2024)

  - Further discussion and endorse the draft CR to cover any open issues for PC2 RedCap for TDD bands

  - Initial discussion for the feasibility study to enable PC2 RedCap for FDD bands

If at RAN#106, companies are ok to define PC2 RF requirements for FDD bands, then:

- 3GPP RAN4#114 (Feb. 2025)

  - Initial discussion on how to enable PC2 RedCap for FDD bands

  - Analysis on the whether to specify the requirement in band agnostic way

- 3GPP RAN4#114bis (Apr. 2025)

  - Specify the requirements for PC2 RedCap for FDD example band or in band agnostic way

  - Endorse the corresponding draft CR on PC2 RedCap for FDD bands

- 3GPP RAN4#115 (May 2025)

  - Agree the final CR on add PC2 supporting for RedCap UE

- References

RP-241665, New WID on NR power class 2 RedCap (Reduced Capability) UE in FR1, China Telecom, MediaTek, RAN#104, June, 2024