3GPP TSG RAN WG4 #112	R4-2412508

Maastricht, Netherlands, Aug. 19th – Aug. 23rd, 2024

Agenda item:	8.21.1

Source:	Ericsson, Apple

Title:		Work plan for R19 NES

Document for:	Approval

# Introduction

In RAN plenary #102 meeting, the WID of Enhancements of network energy savings for NR [1] has been approved. In RAN plenary #104 meeting, the revised WID of Enhancements of network energy savings for NR [1] has been approved. The scope of this WI is updated as follow:

- Specify procedures and signaling method(s) to support on-demand SSB SCell operation for UEs in connected mode configured with CA, for both intra-/inter-band CA. [RAN1/2/3/4] - Specify triggering method(s) (select from UE uplink wake-up-signal using an existing signal/channel, cell on/off indication via backhaul, Scell activation/deactivation signaling) - Note1: On-demand SSB transmission can be used by UE for at least SCell time/frequency synchronization, L1/L3 measurements and SCell activation, and is supported for FR1 and FR2 in non-shared spectrum. - Study procedures and signaling method(s) to support on-demand SIB1 for UEs in idle/inactive mode, including: [RAN1/2/3] - Triggering method by uplink wake-up-signal using an existing signal/channel. - Wake-up-signal configuration provisioning to UE - Note: No modification of SSB will be discussed under this objective - Information exchange between gNBs at least for the configuration of wake-up signal, if necessary. - Checkpoint for normative work in RAN#105 - Specify adaptation of common signal/channel transmissions. [RAN1/2/3/4] - Adaptation of SSB in time domain, e.g. adapting periodicity - Adaptation of PRACH in time domain - Adaptation of paging occasions including confining the paging occasions in the time domain - Note: there shall be no paging latency increase - Note: there shall be no negative impact to legacy UEs, unless significant benefits are shown

Based on the time budget in RP-234065, the following work plan is proposed.

# Work plan for R19 Enhancements of NES WI

  - 3GPP RAN4 #112 meeting (Aug, 2024, 1TU, Core part)

    - Discuss to achieve consensus on the work plan [RAN4]

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Initial discussion on scenarios where OD-SSB can be applied

  - Initial discussion the related requirement on OD-SSB based single SCell activation

- On-demand SIB1(OD-SIB1) operation in IDLE/INACTIVE mode[RAN4]

  - Initial discussion on whether RRM requirement is needed for OD-SIB1

- Common signal/channel adaptation [RAN4]

  - Initial discussion on scenarios where SSB adaptation can be applied

  - Identify the potential RRM impact due to PRACH adaptation if needed

  - Identify the potential RRM impact due to Paging occasion adaptation if needed

  - 3GPP RAN4 #112-bis meeting (Oct, 2024, 1TU, Core part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Discussion on scenarios where OD-SSB can be applied

  - Discussion the related requirement on OD-SSB based single SCell activation

- On-demand SIB1(OD-SIB1) operation in IDLE/INACTIVE mode[RAN4]

  - Identify the potential RRM impact due to OD-SIB1 if needed

- Common signal/channel adaptation [RAN4]

  - Discussion on scenarios where SSB adaptation can be applied

  - Initial discussion the related requirement on SSB adaptation

  - Initial discussion on RRM impact due to PRACH adaptation if needed

  - Initial discussion on RRM impact due to Paging occasion adaptation if needed

  - 3GPP RAN4 #113 meeting (Nov, 2024, 1TU, Core part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Discussion on scenarios where OD-SSB can be applied

  - Discussion the related requirement on OD-SSB based single SCell activation

- On-demand SIB1(OD-SIB1) operation in IDLE/INACTIVE mode[RAN4]

  - Continue discussion the potential RRM impact due to OD-SIB1 if needed

- Common signal/channel adaptation [RAN4]

  - Discussion on scenarios where SSB adaptation can be applied

  - Continue discussion the related RRM requirement on SSB adaptation

  - Continue discussion on RRM impact due to PRACH adaptation if needed

  - Continue discussion on RRM impact due to Paging occasion adaptation if needed

  - 3GPP RAN4 #114 meeting (Feb, 2025, 1TU, Core part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Conclude the related requirement on OD-SSB based single SCell activation

  - Discussion on other SCell activation scenarios where OD-SSB can be applied

- On-demand SIB1(OD-SIB1) operation in IDLE/INACTIVE mode[RAN4]

  - Continue discussion the related RRM requirement on OD-SIB1 if needed

- Common signal/channel adaptation [RAN4]

  - Discussion on scenarios where SSB adaptation can be applied

  - Conclude the related requirement on SSB adaptation

  - Discussion on the related requirement on PRACH adaptation if needed

  - Discussion on the related requirement on Paging occasion adaptation if needed

- Sending LS to other working group(s) if needed

  - 3GPP RAN4 #114-bis meeting (Apr, 2025, 1TU, Core part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Discussion on other SCell activation scenarios where OD-SSB can be applied

  - Discussion on the related requirement on OD-SSB based SCell activation

- On-demand SIB1(OD-SIB1) operation in IDLE/INACTIVE mode[RAN4]

  - Conclude the related RRM requirement on OD-SIB1 if needed

- Common signal/channel adaptation [RAN4]

  - Conclude the related requirement on SSB adaptation

  - Conclude the related requirement on PRACH adaptation if needed

  - Conclude the related requirement on Paging occasion adaptation if needed

- Sending LS to other working group(s) if needed

- Draft CR on TS38.133 is expected

  - 3GPP RAN4 #115 meeting (May, 2025, 0.5TU, Core part)

    - On-demand SSB(OD-SSB) SCell operation [RAN4]

  - Finalization on the related requirement on OD-SSB based SCell activation

- On-demand SIB1(OD-SIB1) operation in IDLE/INACTIVE mode[RAN4]

  - Finalization on the related RRM requirement on OD-SIB1 if needed

- Common signal/channel adaptation [RAN4]

  - Finalization on the related requirement on SSB adaptation

  - Finalization on the related requirement on PRACH adaptation if needed

  - Finalization on the related requirement on Paging occasion adaptation if needed

- CR on finalization on CR for TS38.133 to specify the corresponding RRM requirements

  - Core part after RAN4 #115 and Performance part would be planned in the future.

# References

- RP-234065, “Rel-19 WID: Enhancements of network energy savings for NR”, Ericsson, Apple

- RP-241650, “Rel-19 Revised WID: Enhancements of network energy savings for NR”, Ericsson, Apple