# 3GPP TSG-RAN WG4 Meeting #112	R4-2412534

Maastricht, NETHERLANDS, 19th – 23th August, 2024

Agenda Item:	8.19.3

Source: 	Samsung, Huawei

Title: 	Work plan for Rel-19 Duplex Evo WI (RRM part only)

Document for:	Discussion

# 1. Introduction

In RAN4 #110bis, RAN4 work plan for R19 Duplex Evo WI was reviewed in BDaT session and endorsed in the approved WF (R4-2406107 topic 1.1).

In RAN#104, Duplex Evo WI was updated which major related to CLI part  in [1].  Accordingly, work plan on RRM part only was provided in this t-doc with minor update for further review in RRM session.

2. Work Plan – RAN4 RRM Core Part only

The RAN4 plan with RRM part only is provided in Table 1 based on endorsed one in R4-2406107, which is part of the overall work plan for all WGs [2]. The update on RRM part is highlight with track change.

Based normal RAN4 practice, RAN4 core/performance part plan needs to be discussed in the first RAN4 meeting for core/performance part respective. Therefore, we mark the performance part plan in grey color, which is just for information and not intended to be discussed and approved in the core part timeslot.

Table 1: WI plan for Evolution of NR duplex operation (RAN4 RRM Part only)

| Schedule and TU | Work plan |
| --- | --- |
| August, 2024 RAN4#112 (0.5 TU) | RAN4 (core) - Start discussion on RRM core requirements for CLI handling mechanism(s) - Discuss the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) - Start discussion on other RRM core requirements impact identified for SBFD operation |
| October,2024 RAN4#112bis (0.5 TU) | RAN4 (core) - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Conclude on the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| November, 2024 RAN4#113 (0.5 TU) | RAN4 (core) - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| February, 2025 RAN4#114 (0.5 TU) | RAN4 (core) - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Continue discussion on other RRM core requirements impact identified for SBFD operation - Discuss spec impacts of RRM core requirements and agree on the work split of draft CR(s). |
| April, 2025 RAN4#114bis (0.5 TU) | RAN4 (core) - Continue discussion on RRM core requirements for CLI handling mechanism(s) and other identified impact(s) and discuss on - Draft CR(s) on measurement requirement(s) for CLI handling scheme(s), if necessity identified - Draft CR(s) on RRM core requirements impact identified for SBFD operation |
| May, 2025 RAN4#115 (0.5 TU) | RAN4 (core) - Finalize discussion and endorse draft CR(s) on BS RF requirements and RRM requirements for SBFD operation at gNB RAN4 (performance) - Begin discussion on - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| August, 2025 RAN4#116 (0.5 TU) | RAN4 (core) - Resolve remaining issues on BS RF requirements and RRM requirements for SBFD operation at gNB, and agree on formal CR(s) RAN4 (performance) - Continue discussion on - RRM performance requirements to support SBFD operation |
| October, 2025 RAN4#116bis (1 TU) | RAN4 (performance) - Continue discussion and prepare draft CR(s) on - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| November, 2025 RAN4#117 (1 TU) | RAN4 (performance) - Finalize discussion and endorse draft CR(s) for - RRM performance requirements to support SBFD operation |
| January, 2026 RAN4#118 (1 TU) | RAN4 (performance) - Resolve remaining issues and CR updates on introduced performance requirements |

3. Reference

[1] RP-241614, Revised WID: Evolution of NR duplex operation: Sub-band full duplex (SBFD), Huawei, HiSilicon, RAN#104

[2] R1-2400111, “Workplan for Evolution of NR Duplex Operation”, Rapporteur (Huawei, Samsung), RAN1#116.