3GPP TSG-RAN4 Meeting # 112	R4-2412554

# Maastricht, Netherlands, 19th – 23rd August, 2024

Title:	Work plan for Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

Source:	Samsung, Xiaomi

Agenda item:	8.8.1

Document for:	Approval

1	Introduction

This contribution is a work plan for Rel-19 RAN4 WI on Enhanced requirements and conductive test methodology for NR NTN and IoT NTN.

In the RAN#103 meeting, a new WID on Enhanced requirements and conductive test methodology for NR NTN and IoT NTN was approved [1] and it was revised in RAN #104 meeting [2]. This contribution is the work plan of Enhanced requirements and conductive test methodology for NR NTN and IoT NTN for approval.

The objectives of core part from the latest WID [2] includes:

High power UE (HPUE) for NTN - Conduct the coexistence analysis based on TR 38.863 for the above example bands and corresponding power classes - Evaluate the impact on the uplink performance of TN (Terrestrial network) - Example bands include bands n256 and 256, n255 and 255 - PC2, PC1.5 (for NR-NTN only) and PC1 will be evaluated for ACLR and ACS - For NR-NTN and IoT-NTN: coexistence studies shall be carried out under the same conditions, including geographical separation between NTN UE and Terrestrial Networks (TN), as the co-existence studies in Rel-17 and Rel-18 - Specify high power UE (HPUE) for NR-NTN (Non-Terrestrial Networks) and IoT-NTN (NB-IoT and eMTC based NTN) in FR1-NTN bands and the corresponding LTE NTN bands for the single uplink (UL) carrier scenario - Support UE with power class 2 (PC2, 26 dBm) that applies to both handheld and non-handheld based on the co-existence study. - Support other power classes based on the co-existence and feasibility study - Non-hand held UE is prioritized - Specify RF requirements for all considered power classes for NR-NTN and IoT-NTN in FR1-NTN bands and the corresponding LTE NTN bands - Necessary Tx requirements, at least including - Investigate and if necessary, specify the solution to address potential SAR (Specific Absorption Rate restriction) requirements for handheld UE - Specify MPR and A-MPR for the example bands considering the regulation for the corresponding bands, if necessary - Necessary Rx requirements, at least including - Specify the RSD requirements on the example bands, if necessary - Specify the necessary signaling to support the above objectives Less than 5MHz for NTN - Specify the system parameters for channel bandwidth of less than 5 MHz for NR-NTN (NR based Non-Terrestrial Networks) in FR1-NTN bands - Consider the NR-NTN bands n255, n256, and n254 - Add less than 5MHz channel bandwidth - 3MHz with the RAN1 design in Rel-18 - Investigate and if necessary, specify the additional synchronization (sync) raster(s) for the additional channel bandwidth - Leverage the work on less than 5MHz for TN - Note: no RAN1 impact is expected - Specify the necessary SAN RF core requirements for NR-NTN in FR1-NTN bands - Specify the necessary NR-NTN UE RF core requirements for less than 5 MHz for NR-NTN in FR1-NTN bands - Focus on power class 3 (PC3) for Tx RF requirements - Specify the necessary RRM core requirements for less than 5 MHz for NR-NTN in FR1-NTN bands - Specify the necessary signaling to support the above objectives

The objectives of performance part from the latest WID [2] includes:

NTN testing for NGSO - Specify the TE-emulated channel model with varying Doppler and delay shifts for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands - Match the satellite motion trajectory based on the ephemeris for NGSO (Non-Geostationary Orbit) scenarios - Inform RAN5 to assist specifying RF frequency error tests, if needed - Checking if the existing frequency error requirement, can be met under the TE-emulated channel model without intention of modifying the existing core requirement - Specify UE RRM performance test of uplink timing for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the above channel model - Checking if the existing RRM uplink timing requirements, can be met under the TE-emulated channel model without intention of modifying the existing core requirement - Specify UE demodulation performance requirement(s) of PDSCH for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the above channel model - Minimize the number of demodulation performance requirements - Specify the applicability of the tests under the TE-emulated channel model Less than 5MHz for NTN - Specify the necessary conformance requirements for SAN for less than 5 MHz for NR-NTN in FR1-NTN bands - Specify the necessary RRM performance requirements and test cases for less than 5 MHz for NR-NTN in FR1-NTN bands - Specify the necessary demodulation performance requirements for less than 5 MHz for NR-NTN in FR1-NTN bands

2	Work plan

RAN4 will have 7 meetings towards the WI planned completion date for core part which is September. 2025 and afterwards 3 meetings for the perf. part which is planned to complete by March. 2026.

Below Table 1 is a time plan for the WI including both core and performance parts:

Table 1: WI plan for Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

| Schedule and TU | Work plan |
| --- | --- |
| August, 2024 RAN4#112 (Core: 1 + 0.25 TU) (Perf: 0.25 TU) | High power UE (HPUE) for NTN (Core): - Start discussion on coexistence analysis based on TR 38.863 for the above example bands and corresponding power classes - Discuss and identify baseline coexistence scenarios and cases - Discuss and agree on the baseline topologies, assumptions and methodologies for co-ex studies - Start discussion on HPUE RF requirements for NR-NTN and IoT-NTN in corresponding FR1-NTN and LTE NTN bands for single UL carrier scenario - Discuss RF requirements scope Less than 5MHz for NTN: - Initial discuss and agree the specification impact on system parameter requirements, UE RF core requirements, SAN RF core requirements and RRM core requirements for less than 5MHz for NTN. NTN testing for NGSO (Perf): - Start discussion on TE-emulated channel model with varying Doppler and delay shifts for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands - Start discussing the NTN channel models to match the satellite motion trajectory based on the ephemeris for NGSO (Non-Geostationary Orbit) scenarios |
| October, 2024 RAN4#112bis (Core: 1 + 0.25 TU) (Perf: 0.25 TU) | High power UE (HPUE) for NTN (Core): - Continue discussion on coexistence analysis based on TR 38.863 for the above example bands and corresponding power classes - Start collecting co-ex results and observations for the baseline scenarios and assumptions; - Continue discussion on the remaining open assumptions; - Continue discussion on HPUE RF requirements for NR-NTN and IoT-NTN in corresponding FR1-NTN and LTE NTN bands for single UL carrier scenario - Start discuss the NR-NTN HPUE RF requirements with initial co-ex results, if any. - Start discuss the IoT-NTN HPUE RF requirements with initial co-ex results, if any. Less than 5MHz for NTN: - Discuss and potentially agree the necessary changes to RAN4 requirements including system parameters, UE RF， SAN RF and RRM core requirements for less than 5MHz for NTN. - Figure out which NS values need define A-MPR for less than 5MHz for NTN. NTN testing for NGSO (Perf): - Continue discussion on TE-emulated channel model with varying Doppler and delay shifts for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands - Continue discussing the NTN channel models to match the satellite motion trajectory based on the ephemeris for NGSO (Non-Geostationary Orbit) scenarios - Inform RAN5 to assist specifying RF frequency error tests, if needed. |
| November, 2024 RAN4#113 (Core: 1 + 0.25 TU) (Perf: 0.25 TU) | High power UE (HPUE) for NTN (Core): - Continue discussion on coexistence analysis based on TR 38.863 for the above example bands and corresponding power classes - Conclude on coex scenarios and assumptions discussions; - Continue collecting co-ex results and observations for all agreed scenarios and assumptions; - Start discussion on co-existence conclusions and suggested RF requirements. - Continue discussion on HPUE RF requirements for NR-NTN and IoT-NTN in corresponding FR1-NTN and LTE NTN bands for single UL carrier scenario - Continue discussion on the NR-NTN HPUE RF requirements with co-ex results, if any. - Continue discussion on the IoT-NTN HPUE RF requirements with co-ex results, if any. Less than 5MHz for NTN: - Discuss and potentially agree the necessary changes to RAN4 requirements including system parameters, UE RF， SAN RF and RRM core requirements for less than 5MHz for NTN. - Figure out which NS values need define A-MPR for less than 5MHz for NTN. - Provide necessary simulation / measurements results for defining UE RF requirements such as MPR, A-MPR for less than 5MHz for NTN. NTN testing for NGSO (Perf): - Continue discussion on TE-emulated channel model with varying Doppler and delay shifts for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands - Continue discussing the NTN channel models to match the satellite motion trajectory based on the ephemeris for NGSO (Non-Geostationary Orbit) scenarios - Start discussing impacts on uplink timing UE RRM performance test for NGSO based on concluded channel models. |
| February, 2025 RAN4#114 (Core: 1 + 0.25 TU) (Perf: 0.25 TU) | High power UE (HPUE) for NTN (Core): - Concluding discussion on coexistence analysis based on TR 38.863 for the above example bands and corresponding power classes - Finalize collecting co-ex results and observations for all agreed scenarios and assumptions; - Concluding on co-existence conclusions and suggested RF requirements. - Continue discussion on HPUE RF requirements for NR-NTN and IoT-NTN in corresponding FR1-NTN and LTE NTN bands for single UL carrier scenario - Continue discussion on the NR-NTN HPUE RF requirements with co-ex results and conclusions. - Continue discussion on the IoT-NTN HPUE RF requirements with co-ex results and conclusions. - Discuss and, if necessary, specify necessary signalling to support NR-/IoT-NTN HPUE. Less than 5MHz for NTN: - Discuss and potentially agree the necessary changes to RAN4 requirements including system parameters, UE RF， SAN RF and RRM core requirements for less than 5MHz for NTN. - Provide necessary simulation / measurements results for defining UE RF requirements such as MPR, A-MPR for less than 5MHz for NTN. NTN testing for NGSO (Perf): - Concluding on TE-emulated channel model with varying Doppler and delay shifts for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands, if required. - Concluding discussing the NTN channel models to match the satellite motion trajectory based on the ephemeris for NGSO (Non-Geostationary Orbit) scenarios - Continue discussing impacts on uplink timing UE RRM performance test for NGSO based on concluded channel models. |
| April, 2025 RAN4#114bis (Core: 0.75 + 0.25 TU) (Perf: 0.75 + 0.25 TU) | High power UE (HPUE) for NTN (Core): - Continue discussion on co-ex aspects. - Discuss the CR skeleton and work split for NR-NTN coex study to TR, if required. - Discuss the CR skeleton and work split for IoT-NTN coex study to TR, if required. - Continue discussion on HPUE RF requirements for NR-NTN and IoT-NTN in corresponding FR1-NTN and LTE NTN bands for single UL carrier scenario - Concluding on the NR-NTN HPUE RF requirements. - Discuss the CR drafting scope and work split for NR-NTN HPUE. - Concluding on the IoT-NTN HPUE RF requirements. - Discuss the CR drafting scope and work split for IoT-NTN HPUE. Less than 5MHz for NTN(Core): - Discuss and potentially agree the necessary changes to RAN4 requirements including system parameters, UE RF， SAN RF and RRM core requirements for less than 5MHz for NTN. - Provide necessary simulation / measurements results for defining UE RF requirements such as MPR, A-MPR for less than 5MHz for NTN. - Discuss and agree on the CR for system parameters, UE RF, SAN RF and RRM core requirements for less than 5MHz for NTN. Less than 5MHz for NTN(Perf): - Initial discuss and specify the specification impact on UE and SAN performance requirements. - Initial discuss and agree on simulation assumptions for UE and SAN performance requirements. NTN testing for NGSO (Perf): - Continue concluding on TE-emulated channel model with varying Doppler and delay shifts for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands, if required. - Discuss to specify UE RRM performance test of uplink timing for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded model - Discuss to specify UE demodulation performance requirement(s) of PDSCH for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded channel model - Discuss to specify applicability of the tests under the TE-emulated channel model |
| May, 2025 RAN4#115 (Core: 0.75 + 0.25 TU) (Perf: 0.75 + 0.25 TU) | High power UE (HPUE) for NTN (Core): - Continue discussion on co-ex aspects. - Collecting and endorsing draft CRs for NR-NTN coex study to TR, if required. - Collecting and endorsing draft CRs for IoT-NTN coex study to TR, if required. - Continue discussion on HPUE RF requirements for NR-NTN and IoT-NTN in corresponding FR1-NTN and LTE NTN bands for single UL carrier scenario - Concluding on the remaining NR-NTN HPUE RF requirements, if any. - Collecting and endorsing draft CRs for NR-NTN HPUE. - Concluding on the remaining IoT-NTN HPUE RF requirements, if any. - Collecting and endorsing draft CRs for IoT-NTN HPUE. - Discuss and, if necessary, specify necessary signalling to support NR-/IoT-NTN HPUE. Less than 5MHz for NTN(Core): - Discuss and potentially agree the necessary changes to RAN4 requirements including system parameters, UE RF， SAN RF and RRM core requirements for less than 5MHz for NTN. - Provide necessary simulation / measurements results for defining UE RF requirements such as MPR, A-MPR for less than 5MHz for NTN. - Discuss and agree on the CR for system parameters, UE RF, SAN RF and RRM core requirements for less than 5MHz for NTN. Less than 5MHz for NTN(Perf): - Further discuss UE and SAN performance requirements. - Discuss and agree on simulation assumptions for UE and SAN demodulation performance requirements. - Provide the initial simulation results for UE and SAN performance requirements. NTN testing for NGSO (Perf): - Continue to specify UE RRM performance test of uplink timing for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded model - Continue to specify UE demodulation performance requirement(s) of PDSCH for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded channel model - Continue to specify applicability of the tests under the TE-emulated channel model |
| August, 2025 RAN4#116 (Core: 0.75 + 0.25 TU) (Perf: 0.75 + 0.25 TU) | High power UE (HPUE) for NTN (Core): - Finalize discussion on co-ex aspects. - Endorsing all draft CRs, and agree on bigCR for NR-NTN coex study to TR, if required. - Endorsing all draft CRs, and agree on bigCR for IoT-NTN coex study to TR, if required. - Finalize discussion on HPUE RF requirements for NR-NTN and IoT-NTN in corresponding FR1-NTN and LTE NTN bands for single UL carrier scenario - Endorsing all draft CRs, and agree on bigCR for NR-NTN HPUE. - Endorsing all draft CRs, and agree on bigCR for IoT-NTN HPUE. - Finalize discuss and, if necessary, specify necessary signalling to support NR-/IoT-NTN HPUE. Less than 5MHz for NTN(Core): - Agree on the CR for system parameters, UE RF， SAN RF and RRM core requirements for less than 5MHz for NTN. - Finalize the system parameters, UE RF, SAN RF and RRM core requirements for less than 5MHz for NTN. Less than 5MHz for NTN(Perf): - Further discuss UE and SAN performance requirements. - Align the simulation results based on the agreed simulation assumptions NTN testing for NGSO (Perf): - Continue to specify UE RRM performance test of uplink timing for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded model - Discuss the CR scope and work split for RRM performance tests. - Continue to specify UE demodulation performance requirement(s) of PDSCH for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded channel model - Discuss the CR scope and work split for demodulation performance tests. - Continue to specify applicability of the tests under the TE-emulated channel model |
| October, 2025 RAN4#116bis | Less than 5MHz for NTN(Perf): - Further discuss UE and SAN performance requirements. - Align the simulation results based on the agreed simulation assumptions. - Discuss and agree on the CR for UE and SAN performance requirements. NTN testing for NGSO (Perf): - Continue to specify UE RRM performance test of uplink timing for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded model - Discuss the CR scope and work split for RRM performance tests. - Continue to specify UE demodulation performance requirement(s) of PDSCH for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded channel model - Discuss the CR scope and work split for demodulation performance tests. - Continue to specify applicability of the tests under the TE-emulated channel model |
| November, 2025 RAN4#117 | Less than 5MHz for NTN(Perf): - Further discuss UE and SAN performance requirements. - Align the simulation results based on the agreed simulation assumptions - Discuss and agree on the CR for UE and SAN performance requirements NTN testing for NGSO (Perf): - Continue to specify UE RRM performance test of uplink timing for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded model - Start to endorse draft CRs and continue discussing remaining points. - Continue to specify UE demodulation performance requirement(s) of PDSCH for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded channel model - Start to endorse draft CRs and continue discussing remaining points.. - Continue to specify applicability of the tests under the TE-emulated channel model |
| January, 2026 RAN4#118 | Less than 5MHz for NTN(Perf): - Agree on the CR for UE and SAN performance requirements. - Finalize UE and SAN performance requirements. NTN testing for NGSO (Perf): - Finalize specify UE RRM performance test of uplink timing for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded model - Endorse all draft CRs and agree on big CR for RRM performance tests. - Finalize specify UE demodulation performance requirement(s) of PDSCH for NGSO for NR-NTN and IoT-NTN in the FR1-NTN bands and the corresponding LTE bands based on the concluded channel model - Endorse all draft CRs and agree on big CR for demodulation performance tests. - Finalize specify applicability of the tests under the TE-emulated channel model |

3	Conclusion

For this work plan of Enhanced requirements and conductive test methodology for NR NTN and IoT NTN, we propose the following.

Proposal 1: Agree on this work plan.

4	Reference

[1] RP-240857, New WID on Enhanced requirements and test methodology for NR and IoT NTN, Samsung, Xiaomi, RAN #103.

[2] RP-241281, Revised WID on Enhanced requirements and test methodology for NR and IoT NTN, Samsung, Xiaomi, RAN #104.