3GPP TSG-RAN WG4 Meeting #112														R4-2413146

Maastricht, Netherlands, 19 – 23 August 2024

Source:	Qualcomm Incorporated

Title:	Workplan for new NR NTN S-band

Agenda item:	7.17.1

Document for:	Approval

# Introduction

A new WI on Introduction of NR-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL)  [1]. In this contribution we propose the workplan for this WI.

# Discussion

The time budget approved in [1] is shown in Table 1. As TUs are allocated only to RAN4, other working groups have been removed from the table.

Table 1: TU budged approved in RAN#104

|  | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 104 June 24 | 112 | 112 | 105 Sep. 24 | 112bis | 112bis | 113 | 113 | 106 Dec. 24 | 114 | 114 | 107 March 25 | 114bis | 114bis | 115 | 115 | 108 June 25 |
| Core |  | 0.25 |  |  | 0.25 |  | 0.25 |  |  | 0.25 |  |  | 0.25 |  | 0.25 |  |  |
| Perf |  |  |  |  |  |  | 0.25 |  |  | 0.25 |  |  | 0.25 | 0.1 | 0.25 | 0.1 |  |

As seen, the work is starting from this meeting and work including RF core part may extend until May ’25.

We propose the following workplan for the work item.

Workplan

| Meeting |  |
| --- | --- |
| RAN4#112 Aug’24 | Discussions on - Regulatory requirements and co-existence requirements - Specification impact, e.g. which requirements can be re-used from earlier bands - Workplan Agreements on - Workplan on RF core requirements - Specification impact |
| RAN4#112bis Oct’24 | Discussions on - (continued) Regulatory requirements and co-existence requirements - Other UE and SAN RF requirements (e.g. refsens) - System parameters Agreements on - Regulatory requirements and co-existence requirements |
| RAN4#113 Nov’24 | Discussions on - A-MPR evaluation results, if necessitated by the outcome on regulatory and co-existence requirements - BS conformance testing requirements (perf part) - (continued) UE and SAN RF requirements Agreements on - UE and SAN RF requirements (e.g. refsens) |
| RAN4#114 Feb’25 | Discussions on - (Continued) BS conformance testing requirements - (Continued) any remaining UE RF requirements - draftCR or CR contents Agreements on - A-MPR (if needed) - Remaining UE and SAN RF requirements, including SAN conformance testing requirements - Endorsement of draft CRs (running CRs) |
| RAN4#114bis Apr’25 | Discussions on - draftCR or CR contents - RRM and demodulation requirements Agreements on - Endorsement of draft CRs |
| RAN4#115 May’25 | Discussions on - Finalization of any remaining issues, if any Agreements on - Approval of all CRs |

Proposal 1: Agree on the workplan as presented in this contribution.

# Conclusion

In this contribution the workplan for Rel-19 WI for on Introduction of NR-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) was presented. It is proposed to agree the work plan.

Proposal 1: Agree on the workplan as presented in this contribution.

# References

- RP-241661, New WID on Introduction of NR-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL), DISH Network, EchoStar, TerreStar, OmniSpace, Telus