3GPP TSG-RAN WG4 Meeting # 112											                  R4-2414103

Maastricht, Netherlands, August 19 ‒ August 23, 2024

Title: 	WF on [112[229] RRM_Spec_Improvement

Agenda Item:	10.1.2

Source: 	Apple

Document for:	Approval

# On Hierarchy of indent

- Agreements:

  - Section 8.3.2 in TS38.133 v18.6.0 will be used as the example clause.

  - Other example section(s) are not precluded

  - Approach

    - Option 1: RAN2 pseudo-code

    - Other options, which can be reflected in the example provide by each interested company.

# On editorial CR drafting plan until RAN4#112bis

- Agreement:

  - Interested companies are encouraged to collaborate on CR review and drafting before RAN4#112bis

    - CR will be based on TS38.133 v18.6.0

    - The updated CR will be submitted in RAN4#112bis

    - The proposed revision should be strictly limited to the following three issues

      - Issue1: [], “TBD” and “FFS” clean up

      - Issue2: Terminology/style inconsistency, incorrect notation/symbols/abbreviation, undefined abbreviations, redundant information/notes clean up

      - Issue3: Empty test cases clean up

  - CR drafting plan is summarized in Table 1.

    - Volunteer companies are expected to draft the CR, collect the feedbacks and make contribution to RAN4#112bis.

Table 1: CR drafting plan

| - Sections | Page number | # of pages | Volunteer company |
| --- | --- | --- | --- |
| Foreword 1 Scope 2 References 3 Definitions, symbols and abbreviations 4 SA: RRC_IDLE state mobility | 259 | 408 pages | Apple |
| 5 SA: RRC_INACTIVE state mobility | 74 |  |  |
| 6 RRC_CONNECTED state mobility | 75 |  |  |
| 7 Timing | 26 | 330 pages | BeammWave (Joakim Axmon, joakim.axmon@beammwave.com |
| 8 Signalling characteristics | 304 |  |  |
| 9 Measurement Procedure | 444 | 444 pages | Nokia |
| 10 Measurement Performance requirements | 183 | 365 pages | Ericsson (Iana Siomina, iana.siomina@ericsson.com) |
| 11 void |  |  |  |
| 12 V2X Requirements | 45 |  |  |
| A.1 Purpose of annex A.2 Requirement classification for statistical testing A.3 RRM test configurations | 137 |  |  |
| A.4 EN-DC tests with all NR cells in FR1 | 519 | 519 pages | LGE |
| A.5 EN-DC tests with one or more NR cells in FR2 | 410 | 410 pages | Huawei |
| A.6 NR standalone tests with all NR cells in FR1 | 935 | 935 (can be further split if needed) | Company1:Ericsson (Iana Siomina, iana.siomina@ericsson.com) |
|  |  |  | Company2: |
| A.7 NR standalone tests with one or more NR cells in FR2 | 843 | 843(can be further split if needed) | Company1: |
|  |  |  | Company2: |
| A.8 E-UTRA standalone tests for NR RRM | 90 | 395 pages |  |
| A.9 V2X Tests | 70 |  |  |
| A.10 EN-DC Tests with NR PSCell under CCA and Other NR Cells in FR1 | 235 |  |  |
| A.11 NR Standalone Tests with NR PCell under CCA and Other NR Cells in FR1 | 315 | 315 pages |  |
| A.12 E-UTRA Standalone Tests with at Least One NR Cell under CCA | 150 | 446 pages |  |
| A.14 NR standalone tests for Satellite access | 237 |  |  |
| A.15 NR standalone tests with one or more NR cells in FR2-2 | 59 |  |  |
| A.16 NR standalone tests with all NR cells in FR1 for RedCap | 656 | 656 pages | Mediatek |
| A.17 NR standalone tests with one or more NR cells in FR2 for RedCap | 202 | 470 pages |  |
| A.18 E-UTRA standalone tests for NR RRM for RedCap | 53 |  |  |
| A.19 NR standalone tests for ATG | 120 |  |  |
| Annex B (normative): Conditions for RRM requirements applicability for operating bands | 95 |  |  |

  - CR review plan between RAN4#112 and RAN4#112bis is summarized as follow

    - Due to version control concern, a specific date is allocated for each interested companies to upload their comments/suggested revision, if any, on each CR

    - The draft folder information will be announced separately.

    - Comments or revisions with track changes can be added in the reviewed CRs at least at the first occurrence of the issue.

    - Commentor should include the name and affiliation in the tracked change

Offline drafting/review plan for R4-2413165	Draft CR for RRM Spec Improvement (section 1~6)(Apple)

| Sept.09 | Sept.10 | Sept.11 | Sept.12 | Sept.13 |  |
| --- | --- | --- | --- | --- | --- |
| OPPO |  |  |  |  |  |
| Sept. 16 | Sept.17 | Sept.18 | Sept.19 | Sept.20 |  |
| BeammWave | Nokia | Ericsson | Huawei | Mediatek |  |
| Sept. 23 | Sept.24 | Sept.25 | Sept.26 | Sept.27 |  |
| LGE | Qualcomm | vivo | Xiaomi | CATT |  |

Offline drafting/review plan for R4-2411047	DraftCR 38.133 Editorial corrections to sections 7 and 8 (BeammWave)

| Sept.09 | Sept.10 | Sept.11 | Sept.12 | Sept.13 |  |
| --- | --- | --- | --- | --- | --- |
|  | OPPO |  |  |  |  |
| Sept. 16 | Sept.17 | Sept.18 | Sept.19 | Sept.20 |  |
| Nokia | Ericsson | Huawei | Mediatek | Apple |  |
| Sept. 23 | Sept.24 | Sept.25 | Sept.26 | Sept.27 |  |
| Qualcomm | vivo | Xiaomi | CATT | LGE |  |

Offline drafting/review plan for R4-2411971	DraftCR Section 9 specification quality improvement (Nokia)

| Sept.09 | Sept.10 | Sept.11 | Sept.12 | Sept.13 |  |
| --- | --- | --- | --- | --- | --- |
|  |  | OPPO |  |  |  |
| Sept. 16 | Sept.17 | Sept.18 | Sept.19 | Sept.20 |  |
| Ericsson | Huawei | Mediatek | Apple | BeammWave |  |
| Sept. 23 | Sept.24 | Sept.25 | Sept.26 | Sept.27 |  |
| vivo | Xiaomi | CATT | LGE | Qualcomm |  |

Offline drafting/review plan for R4-2413208	Draft CR on NR standalone tests with all NR cells in FR1 for RedCap (Mediatek)

| Sept.09 | Sept.10 | Sept.11 | Sept.12 | Sept.13 |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | OPPO |  |  |
| Sept. 16 | Sept.17 | Sept.18 | Sept.19 | Sept.20 |  |
| Huawei | Apple | Nokia | BeammWave | Ericsson |  |
| Sept. 23 | Sept.24 | Sept.25 | Sept.26 | Sept.27 |  |
| Xiaomi | CATT | LGE | Qualcomm | vivo |  |

Offline drafting/review plan for R4-2413396	Draft CR 38133 RRM specification improvement for clauses 10  to A_3 (Ericsson)

| Sept.09 | Sept.10 | Sept.11 | Sept.12 | Sept.13 |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | OPPO |  |
| Sept. 16 | Sept.17 | Sept.18 | Sept.19 | Sept.20 |  |
| Apple | Mediatek | BeammWave | Nokia | Huawei |  |
| Sept. 23 | Sept.24 | Sept.25 | Sept.26 | Sept.27 |  |
| CATT | LGE | Qualcomm | vivo | Xiaomi |  |

Offline drafting/review plan for R4-2413397	Draft CR 38133 RRM specification improvement for clause A_6 (Ericsson)

| Sept.09 | Sept.10 | Sept.11 | Sept.12 | Sept.13 |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | LGE |  |
| Sept. 16 | Sept.17 | Sept.18 | Sept.19 | Sept.20 |  |
| CATT | OPPO | Qualcomm | vivo | Xiaomi |  |
| Sept. 23 | Sept.24 | Sept.25 | Sept.26 | Sept.27 |  |
| Apple | Mediatek | BeammWave | Nokia | Huawei |  |

Offline drafting/review plan for R4-2411690	Draft CR on specification quality improvement for clause A.4 in TS38.133 (LGE)

| Sept.09 | Sept.10 | Sept.11 | Sept.12 | Sept.13 |  |
| --- | --- | --- | --- | --- | --- |
| Sept. 16 | Sept.17 | Sept.18 | Sept.19 | Sept.20 |  |
| OPPO | Qualcomm | vivo | Xiaomi | CATT |  |
| Sept. 23 | Sept.24 | Sept.25 | Sept.26 | Sept.27 |  |
| Mediatek | BeammWave | Nokia | Huawei | Apple |  |

# Other agreement

- Modal verbs

  - Agreement: deprioritized

- Duplicated requirements

  - Agreement: deprioritized

- Unused test configurations

  - Agreement: deprioritized

- Suffix alignment

  - Agreement: deprioritized

- References or mapping tables in the core part requirements that point to the relevant test cases from Rel-19

  - Agreement: Deprioritized. Meanwhile, interested companies can bring examples on how to implement.

- Abbreviations

  - “PRB” or “RB”:

    - Current status: both are used, choose one of them? None of them is in Abbreviation of TS 38.133.

    - Agreement: “PRB” should be consistently used in all sections instead of “RB” and the abbreviation is to be included in section 3.

  - “BW”:

    - Current status: used, but not in the Abbreviation section in TS 383.133.

    - Agreement: Include the abbreviation in the Abbreviations section 3 of TS 38.133.

  - “TRS”: is used but not defined in Abbreviations section in TS 38.133.

    - Agreement: Include the abbreviation in the Abbreviations section 3 of TS 38.133.