3GPP TSG-RAN WG4 Meeting #112-bis                                       R4-2415262

Hefei, China, April 14 - 18, 2024

Source: 	China Unicom, Huawei, HiSilicon

Title: 	Work plan for Rel-19 mmWave in NR: UE spurious emissions and EESS (Earth Exploration Satellite Service) protection

Agenda Item:	5.21.1

Document for:	Approval

Introduction

New WID [1] for Rel-19 mmWave UE spurious emission was approved in RAN #105 meeting. Here we provide a work plan based on the objectives for this new WI. This work plan is focusing on the core part.

Objectives of the WI

The objectives of core part for Rel-19 mmWave UE spurious emission are copied as below:

- For UE, specify additional spurious emission requirements of -5dBm/200Mz for 23.6-24 GHz frequency range for n257 and n258, where

  - Introduce new corresponding Network Signalling(s) and associated A-MPR(s) if needed by taking into the consideration of the relationship with the existing NS_200, NS_202, NS_203, CA_NS_200, CA_NS_202 and CA_NS_203

  - All the power classes are considered in the above work

- For BS, conduct necessary modifications on protection of Earth Exploration Satellite Service requirements if any

Work plan

The TU budget for Rel-19 mmWave UE spurious emission is cited as below.

| Topics | 4Q'2024 |  |  |  | 1Q'2025 |  | 2Q'2025 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | RAN4 #112bis |  | RAN4 #113 |  | RAN4 #114 |  | RAN4 #114bis |  | RAN4 #115 |  |
|  | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD |
| mmWave UE spurious emission (Core) | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  |
| mmWave UE spurious emission (Perf) | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  |

The work plan is listed as below:

- RAN4#112bis (Oct. 2024)

  - Discuss and approve the work plan

  - Discuss and agree TR skeleton for Rel-19 mmWave spurious emission and EESS protection

  - Initial discuss on the requirements to be introduced for EESS protection in Rel-19 according to WRC-19 resolution, and try to achieve common understanding on regulatory requirements.

  - Discuss the simulation parameters for MPR/A-MPR simulation.

- RAN4#113 (Nov. 2024)

  - Discuss the necessity of introducing new NSs.

  - A-MPR analysis for n257 and n258 respectively with single carrier and carrier aggregation, referring to simulation evaluation.

- RAN4#114 (Feb. 2025)

  - Continue discuss in details how to update the requirements for existing NS, and whether to introduce new NS for band n257 and band n258.

- RAN4#114bis (April. 2025)

  - Continue discuss in details how to update the requirements for existing NS, and whether to introduce new NS for band n257 and band n258.

  - Endorse draft Big CRs of TS 38.101-2 and TS 38.104 supporting mmWave spurious emission and EESS protection in Rel-19.

- RAN4#115 (May. 2025)

  - Conclude the discussion on all the RF requirements, capture the necessary items and agreements into the TR .

  - Finalize formal Big CRs of TS 38.101-2 and TS 38.104 for mmWave spurious emission and EESS protection.

  - Approve a TR with all TPs approved in the five RAN4 meetings for plenary submission.

- References

[1] RP-242371, New WID on mmWave UE spurious emssion, China Unicom, Deutsche Telekom, Vodafone, CATT, Huawei, HiSilicon, OPPO, Qualcomm, Xiaomi, ZTE