TSG-RAN Working Group 4 (Radio) meeting #112-bis	R4-2415972

Hefei, China, 14th to 18th October 2024

Source:	Ericsson

Title:	On the topic focus area for BS RF evolution

Agenda item:	6.11.1

Document for:	Approval

# Introduction

At the last RAN4 meeting (RAN4#112 in Maastricht) the work part of Rel-19 BS RF evolution Work Item (WI) labelled “NR_BS_RF_req_evo” continued. After this meeting only one meeting remains to finalize the work required to include new requirement for FSS UL protection for band n104 in BS RF core specification (TS 38.104), BS RF conformance specification (TS 38.141-2) and capturing technical background information in TR 38.908 and TR 37.941.

The WI consists of multiple work packages with different objectives and time schedules. With multiple running activities with different objectives touching on different sections both in BS RF core specification and BS RF conformance specifications as well as technical reports with different time schedules it is essential to carefully plan the activities and reserve appropriate time for different sub-topics. A set of draft CRs for TS 38.104, TS 38.141-2, TR 37.941 and TR 38.908 (New external technical report dedicated for technical background information for the new requirement required to protect FSS UL applicable for band n104) will be needed to collect input information to all relevant technical specifications and technical reports.

Since the finalization date for FSS UL protection for band n104 is set to November RAN4 meeting, which is different than the finalization date of Rel-19, the focus for next meeting should be on the finalization of the FSS UL protection work.

In this contribution we provide an overview of the work and some proposals to further simulate progress. This contribution presents an updated overview of work packages and time schedule previously presented in [2].

# Discussion

According to the latest WID [1], the WI concentrates on two work areas where the current BS specification may be optimised, they are:

- Expected EIRP mask for band n104: The frequency range 6425 to 7125 MHz was identified in every ITU region as in the RR Footnotes 5. 6A12, 5. 6B12 and 5.6C12 with associated technical condition of limits on the Expected Equivalent Isotopically Radiated Power (EEIRP) spectral density of International Mobile Telecommunications (IMT) base stations for protecting Earth-to-Space Geo-Synchronous Orbit (GSO) Fixed Satellite Services (FSS) as in Resolution COM4/7 (WRC-23). The EEIRP is a new regulatory requirement and the Annex to the Resolution COM4/7 (WRC-23) outlines the theoretical calculation of the EEIRP of an IMT base station for assessing the compliance of IMT base station equipment with the limit on EEIRP. When developing the EEIRP it is expected that 3GPP develops a harmonized specification for compliance testing. The aim of this task is to include the new condition in BS (and other nodes like IAB, Repeater and NCR) in RF core specification (TS 38.104) and a corresponding test requirement in the conformance test specification (TS 38.141-2). Having the requirement included in the 3GPP standard would guarantee a harmonized terminology and conformance test method. Eventually, the concept for conformance testing can be adopted to similar situations with co-channel spectrum sharing between IMT and FSS UL.

- OTA test enhancement: The aim is to improve the technical quality of OTA aspects BS RF core specification and BS conformance test specifications for network nodes (BS, IAB, repeaters), to address technical issues, reduce complexity and testing time. It is worth to point out that there may be a need to consider improvements in both BS RF core specification and BS conformance specification for some requirements (e.g., co-location requirements), while for other requirements on BS conformance specification is affected (e.g., TRP test method descriptions in TS 38.141-2). Issues related to technical relevance and exaggerated test scope have been identified for some requirements for BS type 1-O, e.g., TX IM testing and RX out of band blocking. For test requirements based on TRP (BS type 1-O, output power and unwanted emissions), the description on applicability can be improved. There is also room to consolidate test methods that are overlapping with the intention to facilitate feedback from administrations and regulators. The work included in “OTA test enhancement” can be divided into several work packages to be executed independently. Evolving OTA test for BS type 1-O would prepare specifications to facilitate the industry to switch to all OTA conformance testing for AAS and M-MIMO capable BS, especially interesting for new bands defined in the upper region of FR1.

In addition, a check point is defined in December to check if time is available for start work to improve the specification structure of BS RF core specification and BS conformance specification. For some requirements (e.g. transmitter co-existence spurious emission) the requirement structure in specifications can be improved to avoid very long tables.

In the Rel-19 preparation it was decided to create a WI with multiple work packages with different time schedules. The work packages will touch on both BS RF core specifications, BS Conformance test specification and corresponding technical reports. From the WID and agreed workplan [3] the following work packages can be identified, as listed in Table 2-1.

Table 2-1: Work package description

| Work package | Description | Affected specifications | Affected technical reports |
| --- | --- | --- | --- |
| EEIRP | Introduction of new requirement following WRC-23 condition for protection of FSS UL. | TS 38.104 TS 38.141-2 | TR 38.908 TR 37.941 |
| COLOC | Study of BS-to-BS co-location technical background and requirement concept improvement. | TS 37.104 TS 37.145-1 TS 37.145-2 TS 38.104 TS 38.141-1 TS 38.141-2 (Similar specifications for IAB, NCR, etc.) | TR 37.843 TR 38.817-02 TR 37.941 |
| TSR | Test Scope Reduction for co-location requirements. | TS 38.141-2 | TR 37.941 |
| TRP | TRP test method improvements. | TS 38.141-2 | TR 37.941 |
| SPEC | BS specification structure improvement. | TS 37.104 TS 37.145-1 TS 37.145-2 TS 38.104 TS 38.141-1 TS 38.141-2 | N/A |

It can be noticed that five work packages are squeezed together into one common WI. It is expected that the work packages will generate updates to several technical specification and technical reports.

Since the work packages have different finalization dates and priorities and one is attached with a check point at RAN plenary in December, it is essential to schedule work packages properly so that enough time is given to make progress according to priorities.

Observation 1: For BS co-location requirement two work packages have been identified (COLOC and TSR). It may be worth to consider consolidating those packages into one common work package for BS co-location requirement improvements or evolution. It would be beneficial for RAN4 to study how co-location requirements can be evolved to support higher frequencies and larger antenna structures to enable BS type 1-O products on the market. Rather than putting effort into fixing test scope for Rel-15 concept, put more time into looking into spectrum in the upper part of FR1 and future spectrum above FR1.

Observation 2: At RAN plenary in December when the status report is reviewed, the check point for adding specification improvement (SPEC) can be evaluated. If time is available and the progress is satisfactory the WID should be revised to include the work package for specification improvements.

A detailed work based on input from [3] have been created in Table 2-2.

Table 2-2: A detailed work plan for BS RF Core and Conformance

| Meeting | BS RF Core | BS Conformance |
| --- | --- | --- |
| RAN4#110-bis (April 2024) | EEIRP COLOC TR 38.908 skeleton for EEIRP |  |
| RAN4#111 (May 2024) | EEIRP COLOC Endorse TR 38.908 skeleton for EEIRP |  |
| RAN#104 (June 2024) | WID Update |  |
| RAN4#112 (August 2024) | COLOC | EEIRP TSR TRP |
| RAN#105 (September 2024) | WID Update |  |
| RAN4#112-bis (October 2024) | COLOC | EEIRP TSR TRP |
| RAN4#113 (November 2024) | COLOC Agree CR for EEIRP to TS 38.104 Agree CR for TR 38.908 | Agree CR for EEIRP to TS 38.141-2 Agree CR for EEIRP to TR 37.941 TSR TRP |
| RAN#106 (December 2024) | WID Update (Check point) |  |
| RAN4#114 (February 2025) | COLOC SPEC | TSR TRP SPEC |
| RAN#107 (March 2025) |  |  |
| RAN4#114bis (April 2025) | COLOC SPEC | TSR TRP SPEC |
| RAN4#115 (May 2025) | COLOC SPEC | TSR TRP SPEC |
| RAN#108 (June 2025) |  |  |
| RAN4#116 (August 2025) | Finalize COLOC SPEC | TSR TRP SPEC |
| RAN#109 (September 2025) |  |  |
| RAN4#116-bis (October 2025) | SPEC | COLOC TSR TRP SPEC |
| RAN4#117 (November 2025) | Agree CR for COLOC to TS 38.104 Agree CR for SPEC to TS 38.104 | Agree CRs for COLOC to TS 38.141-1 and TS 38.141-2 Agree CRs for COLOC to TS 37.941, TR 38.803, TR 38.817-02 Agree CR for TSR to TS 38.141-2 and TR 37.941 Agree CR for TRP to TS 38.141-2 and TR 37.941 Agree CR for SPEC to TS 38.141-2 |
| RAN#110 (December 2025) |  |  |

Observation 3: From the time schedule and current status report it can be noticed that only this meeting (RAN4#112-bis) and coming meeting (RAN4#113) is left to complete the work EEIRP. Currently, a draft text proposal for BS RF core specification exists, the discussion on BS conformance have started and a skeleton for TR 38.908 is created. To be able to complete the task within two meeting cycles would require full attention and focus for allocated to WI NR_BS_RF_req_evo.

Observation 4: Since we have a WI with multiple work packages with different objectives and priorities RAN4 need to find a way to handle two sets of endorsed CRs for TS 38.104 and TS 38.141-2.

Proposal 1: At next meeting only focus on finalization for FSS UL protection requirement for band n104.

# Conclusion

The work included in this WI is essential for the evolution for BS RF specifications. Unfortunately, the work is also very complex requiring technical analysis including simulation activities, development of test methodologies and specification drafting.

In this contribution we have made the following observations:

Observation 1: For BS co-location requirement two work packages have been identified (COLOC and TSR). It may be worth to consider consolidating those packages into one common work package for BS co-location requirement improvements or evolution. It would be beneficial for RAN4 to study how co-location requirements can be evolved to support higher frequencies and larger antenna structures to enable BS type 1-O products on the market. Rather than putting effort into fixing test scope for Rel-15 concept, put more time into looking into spectrum in the upper part of FR1 and future spectrum above FR1.

Observation 2: At RAN plenary in December when the status report is reviewed, the check point for adding specification improvement (SPEC) can be evaluated. If time is available and the progress is satisfactory the WID should be revised to include the work package for specification improvements.

Observation 3: From the time schedule and current status report it can be noticed that only this meeting (RAN4#112-bis) and coming meeting (RAN4#113) is left to complete the work EEIRP. Currently, a draft text proposal for BS RF core specification exists, the discussion on BS conformance have started and a skeleton for TR 38.908 is created. To be able to complete the task within two meeting cycles would require full attention and focus for allocated to WI NR_BS_RF_req_evo.

Observation 4: Since we have a WI with multiple work packages with different objectives and priorities RAN4 need to find a way to handle two sets of endorsed CRs for TS 38.104 and TS 38.141-2.

Based on the observations we propose following:

Proposal 1: At next meeting only focus on finalization for FSS UL protection requirement for band n104.

# References

[1]	RP-242010, “Revised WID: NR base station (BS) RF requirement evolution for FR1/FR2 and testing”, ZTE

[2] 	R4-2411872, “On general aspects related to BS RF evolution WI”, Ericsson

[3]	R4-2405624, “Work plan for Rel-19 BS RF evolution”, ZTE