## Slide 1: RAN5#77 5GS WP And TS Rapporteurs Sidebar
29th November 2017

## Slide 2: Agenda
RAN5 5GS WI time plan & targets – PRE RAN5#77
Work plan and TSs/TRs
  Work plan and status reporting RAN5#77
  Work plan next step after RAN5#77
  TS/TR updates based on RAN5#77 outcome
Updated RAN5 5GS WI time plan & targets
Need to update Sub-area WPs
Tool support for maintaining WP status

## Slide 3
RAN5#77 (27 Nov – 1 Dec 2017):
  1st version of work plan for Option 3
  Initial Pseudo CRs for Option 3-series (level pending core WG progress)
RAN5 5G-NR AH#1 (16-19 Jan 2018): Option 3-series Phase 1 / RF & RRM
RAN5#78 (26 Feb – 2 Mar 2018):
  1st version of work plan for Option 2, 7 and 5
  V1.0.0 of TSs/TRs for Option 3-series Phase 1
RAN5 5G-NR AH#2 (9-13 April 2018): Option 3-series Phase 1
RAN5#79 (21-25 May 2018): V2.0.0 of TSs/TRs (scope: for 80% of Option 3-series prioritised test cases)
RAN#80 (11-14 June 2018): V15.0.0 of TSs/TRs
RAN5#80 (20-24 Aug 2018): Options 2, 5 and 7 prioritised set
RAN5 5G-NR AH#3 (8-12 Oct 2018): Options 2,5 and 7
RAN5#81 (12-16 Nov 2018): Completion of Options 2,5 and 7 prioritised set based on RAN5 defined deliveries
RAN#82 (10-13 Dec 2018): RAN5 5G-NR completion for prioritised set of test cases, NR bands and LTE-NR DC combinations.
RAN5 5GS WI time plan & targets

## Slide 4
Work plan & Status reporting RAN5#77
It will not be possible to make a detailed Option 3 WP for all sub-areas by RAN5#77 due to the dependency on the core WG progress at the Reno meetings (RAN1, RAN2, RAN4, CT1…)
What we can do is to make a best effort estimate on the status for each Option 3 relevant WP sub-areas, i.e. for each sub-area WP do:
  Estimate the number of WP items (tasks/test cases) expected for Option 3
  As a minimum add the WP items where there have been contributions for at RAN5#77
Based on the best effort estimate limit the RAN#77 status reporting will be a rough overall completion status (conservative, due to the uncertainties in the detailed WPs)
It is important that sub-area WPs will be progressed for option 3 after the Reno meeting to enable start of more detailed status reporting from RAN5#78.
Proposed deadline for Option 3 sub-area WPs:
  Latest 18 Dec 2017: WP Responsible to send out sub-area WP to the RAN5 5G NR reflector to request company assignments

## Slide 5
Work plan next step after RAN5#77
It is important that the details of sub-area WPs are progressed for option 3 after the Reno WG meetings
Proposed deadline for detailed Option 3 sub-area WPs:
  Latest 18 Dec 2017: WP Responsible to send out sub-area WPs to the RAN5 5G NR reflector to request company assignments
  …this is critical to enable necessary number of contributions to the RAN5 5GS RF AH#1 in Jan-18 and RAN5#78 in Feb-18.

## Slide 6
TS/TR updates based on RAN5#77 outcome
5GS TSs/TRs need to be updated based on RAN5 approved text proposals at RAN5#77
Preferable if the updated TSs/TRs will be available and approved before the end of RAN5#77.
If not possible then the updated TSs/TRs need to be approved by email after RAN5#77
The updated TSs/TRs will be used as base for text proposals at the RAN5 5GS RF AH#1 in Jan-18 and RAN5#78 in Feb-18.

## Slide 7
RAN5#77 (27 Nov – 1 Dec 2017):
  1st version of work plan for Option 3
  Initial Pseudo CRs for Option 3-series (level pending core WG progress)
RAN5#77 email deadline: Updated draft TSs/TRs (TS rapporteurs)
18 Dec 2017: Option 3 sub-area WPs sent to the RAN5 5G/NR reflector for company assignments (WP Sub-Area responsible/rapporteurs)
RAN5 5G-NR AH#1 (16-19 Jan 2018): Option 3-series Phase 1 / RF & RRM
RAN5#78 (26 Feb – 2 Mar 2018):
  1st version of work plan for Option 2, 7 and 5
  V1.0.0 of TSs/TRs for Option 3-series Phase 1
RAN5 5G-NR AH#2 (9-13 April 2018): Option 3-series Phase 1
RAN5#79 (21-25 May 2018): V2.0.0 of TSs/TRs (scope: for 80% of Option 3-series prioritised test cases)
RAN#80 (11-14 June 2018): V15.0.0 of TSs/TRs
RAN5#80 (20-24 Aug 2018): Options 2, 5 and 7 prioritised set
RAN5 5G-NR AH#3 (8-12 Oct 2018): Options 2,5 and 7
RAN5#81 (12-16 Nov 2018): Completion of Options 2,5 and 7 prioritised set based on RAN5 defined deliveries
RAN#82 (10-13 Dec 2018): RAN5 5G-NR completion for prioritised set of test cases, NR bands and LTE-NR DC combinations.
UPDATED RAN5 5GS WI time plan & targets

## Slide 8
Need to update Sub-area WPs
There is a need to update the framework of the distributed Sub-Area WPs updated
  Enhancement to the macro to automate adding WP item numbers
  To add input fields used for estimates of the total number of expected WP items (used when the details are not known)
  Enable automation support for maintaining WP status
    See next slide for WP support tool & WP Status Maintenance Process
AP on Sub-Area WP responsible:
  Send latest version of the Sub-Area WP excel file to leif.mattisson@ericsson.com.

## Slide 9
WP support tool & WP Status maintenance PROCESS