## Slide 1: WP Multi-layer and services (TS 38.523-1) - RAN5#90-e (Feb-21) SA NR (Option 2)
Progress
  Last remaining planed 1 IMS emergency new test 11.4.11 was completed. Corrections to multiple test cases were done. FR2 settings for 5GS/EPS fallback were defined.
  Not completed and need to be moved to RAN5#90-e and beyond
    One UAC test still needs IMS relevant generic procedure
    Power settings for FR2 in some UAC tests are not yet defined
    General issues with limitations in regard to number of simultaneously active cells still need resolution (see below).
    No requests for Introduction of testing for Options 4, 5 and 7 were received
Open issues for RAN5 attention
  Limitations still specified in TS 38.508-1, subclause 6.2.2.2 ’Signal Levels for OTA testing make some TCs not implementable’
    Test scenarios which require 2 E-UTRA cells simultaneously active
    Test scenarios which require 2 NR FR1 cells simultaneously active