## Slide 1: IMS over 5GS (TS 34.229-5) - RAN5#90-e (Feb-21) SA NR (Option 2)
Progress
  13 new test cases in TS 34.229-5 (and 1 voided TC)
  Started on Conferencing and Video Call
  Corrected NAS level procedures and generic procedures in TS 34.229-5
  Completed generic procedure A.11
  Miscellaneous fixes to existing test cases
  Started on clarifying and anchoring dependencies on GSMA profile NG.114
  Continued LS exchange with 3GPP CT WG1 in order to clarify core specs
  Outstanding are remaining Call Control test cases, Supplementary Services, Emergency Call scenarios, and non-3GPP access to 5GC.
Open issues for RAN5 attention
  none

## Slide 2: WP IMS over 5GS (TS 34.229-5) - RAN5#90-e (Feb-21) EN-DC (Option 3)
Progress
  Discussion paper R5-203459 had proposed to not add IMS test coverage dedicated to EN-DC. This had been accepted by RAN5.
Open issues for RAN5 attention
  none