3GPP TSG-RAN5 Meeting #91-e	R5-212666

Electronic Meeting, 17th May 2021 - 28th May 2021

3GPP TSG RAN meeting #92-e									RP-21xxxx

Electronic Meeting, 14th June – 18th June, 2021

## Status Report to TSG

Agenda item:			13.5.21

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_bands_R16_M1_NB1-UEConTest |  |  |  |  |
| Unique ID | 800075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202522 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: ― | Core part: ― | Performance part: ― | Testing part: 09/2021 |  |
| Overall Completion level | Study Item: ― | Core part: ― | Performance Part: ― | Testing part: 80% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Mats Johansson |
|  | Company | Ericsson |
|  | Email | mats[dot]e[dot]johansson[at]ericsson[dot]com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#91-e (the details can be found in [1]):

- Work plan noted

- 4 CRs agreed at the meeting in [2] and [5]

- Overall completion is 80% (+26%).

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

Work plan:

[1] R5-212667	WP UE Conformance Test Aspects- Additional LTE bands for UE category M1 and/or NB1 in Rel-16; Source: Ericsson

36.508 documents:

[2] R5-214013	Addition of NB-IoT test frequencies for band 7, 42, 43 and 65

36.521-1 documents:

[3] R5-212672	Addition of band 42 and 43 to A-MPR tests for a UE category M1

[4] R5-212673	Addition of band 7, 42, 43 and 65 to spurious emission for UE category M1

[5] R5-214015	Addition of band 7, 42, 43, 65 to spurious emission band UE co-existence for cat NB1 and NB2

36.521-2 documents:

None

36.521-3 documents:

None

36.523-2 documents:

None

36.523-3 documents:

None

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template