3GPP TSG RAN5 Meeting #95e	R5-222806r2

Electronic Meeting, May 9 - 20, 2022

3GPP TSG RAN Meeting #96	RP-22xxxx

Budapest, HU, 06 Jun - 09 Jun 2022	(revision of RP-22xxxx)

# Source:	Huawei, HiSilicon, CMCC, China Telecom

# Title:	New WID for IMS Data Channel test

# Document for:	Approval

Agenda Item:	4.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	UE Conformance – IMS Data Channel test cases

Acronym: TBD

Unique identifier:

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network | X |
|  | Services |  |

Potential target Release: Rel-16

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| IMSProtoc17 | CT1 | 911034 | IMS Stage-3 IETF Protocol Alignment |

2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 81002 | Media Handling Extensions for 5G Conversational Services |  |

3	Justification

The IMS data channel uses the data channel media type as defined in 3GPP Release 16 TS 26.114 and can be used in parallel with other media types such as voice and video in the Multimedia Telephony (MMTel) service. This data channel is highly flexible and can be used to carry any type of information between the User Equipment (UE) and the network or end-to-end between UEs. It is based on the WebRTC data channel protocol stack as specified by the World Wide Web Consortium (W3C) and Internet Engineering Task Force (IETF). It is adapted to be used in the 3GPP MMTel context by new procedures in 3GPP Release 16 TS 26.114 and through minor extensions to existing call handling procedures in 3GPP Release 17 TS 24.229, TS 29.165 TS 24.173.

However, the IMS Data Channel test cases are missing in the current RAN5 test specifications. Specifying IMS Data Channel test cases will benefit the IMS based real-time communication industry.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

IMS Data Channel applies to VoLTE and VoNR. So for each Radio access, the objective includes at least the following areas:

- Initial Registration to check if UE can include the sip.app-subtype media feature tag with a value "webrtc-datachannel" if the UE supports IMS data channel.

- Bootstrap data channel to check if UE and network can establish bootstrap data channel.

- Application data channel to check if application data channel can be established between UE and network or end-to-end between UEs.

- IMS data channel associated with an IMS call (Voice, Video) to check if UE can support using data channel simultaneously with voice or video media.

- MT Data Channel Call coexists with other scenario such as Forking to check if a terminating UE that supports data channel can be selected.

- MO Data Channel Call fallback to voice call to check if the data channel call can fallback to voice call when originating UE requests data channel but terminating UE doesn't support data channel.

4.2	Objective of Performance part WI

N/A

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

N/A

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |  |
| --- | --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |  | Remarks |
| TS 36.508 | Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Packet Core (EPC); Common test environments for User Equipment (UE) conformance testing | TSG RAN#99 (Mar-23) |  |  |
| TS 38.508-1 | 5GS; User Equipment (UE) conformance specification; Part 1: Common test environment | TSG RAN#99 (Mar-23) |  |  |
| TS 34.229-1 | Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 1: Protocol conformance specification | TSG RAN#99 (Mar-23) |  |  |
| TS 34.229-2 | Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 2: Implementation Conformance Statement (ICS) specification | TSG RAN#99 (Mar-23) |  |  |
| TS 34.229-3 | Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 3: Abstract Test Suite (ATS) | TSG RAN#99 (Mar-23) |  |  |
| TS 34.229-5 | Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 5: Protocol conformance specification using 5G System (5GS) | TSG RAN#99 (Mar-23) |  |  |

6	Work item Rapporteur(s)

Zhaobing Yang (Huawei)

yangzhaobing@hisilicon.com

Luting Kong(CMCC)

kongluting@chinamobile.com

Jin Gao(China Telecom)

gaoj8@chinatelecom.cn

7	Work item leadership

RAN5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

CMCC

China Telecom

Ericsson

Qualcomm