3GPP TSG-RAN5 Meeting #99	R5-233305

# Incheon, Korea, May 22nd – 26th, 2023

3GPP TSG RAN Meeting #100	RP-23xxxx

Taipei, June 12-14, 2023	(revision of RP-yyxxxx)

# Source:	China Unicom，Huawei, HiSilicon

# Title:	New WID on UE Conformance - High power UE (power class 2) for NR FR1 FDD single band

# Document for:	Endorsement

Agenda Item:	4.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:   UE Conformance - High power UE (power class 2) for NR FR1 FDD single band

Acronym: HPUE_NR_FR1_FDD_R18 -UEConTest

Unique identifier:

| This WID includes a Testing part | X |
| --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |
| --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

### 2.2	Parent Work Item

The following lists of RAN4 work items that will be tested in this RAN5 basket work item will be maintained in future revisions of this WI description:

| Parent Work / Study Items |
| --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| HPUE_NR_FR1_FDD_R18 | R4 | 970086 | High power UE (power class 2) for NR FR1 FDD single band |

Note:	RAN5 testing of RAN4 WIs shall only start after the RAN4 WI is completed. The RAN4 WI completion will be tracked in the RAN5 workplan that will be attached to WI status reports.

### 2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |
| --- |
| Acronym | Unique ID | Title | Nature of relationship |

# 3	Justification

Increasing the transmit power of UE has significant benefits on extending uplink coverage area and improving the experience of cell edge users. In Rel-17，several study/work items related to HPUE for FDD band have been standardized in RAN4. However，operators have increasing deployment demand on HPUE requirement for increasing NR bands which are still missing in R17 HPUE WIs in RAN4.

At RP#98 meeting, RAN4 introduced an R18 basket WI for  HPUE PC2 on NR FR1 FDD single bands as a continuation of R17 work, and this WI is estimated to be complete in Dec, 2023. At least 1 PC2 FDD band such as n8 will be completed at the RP#100 meeting in June 2023.

To fulfil the urgent demand of the market, it is proposed to introduce an associated RAN5 work item to enable UE conformance test for NR PC2 UE on FDD bands in Rel-18.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

This is a basket WI including following PC2 NR FDD bands.

Table 1: Power class 2 NR FDD bands within FR1

| Band | RAN4 Status | Release independent from |
| --- | --- | --- |
| n8 | Ongoing | Rel-15 |
| n5 | Ongoing | Rel-15 |
| n28 | Ongoing | Rel-15 |
| n26 | Ongoing | Rel-15 |
| n25 | Ongoing | Rel-15 |
| n66 | Ongoing | Rel-15 |
| n71 | Ongoing | Rel-15 |
| n85 | Ongoing | Rel-15 |
| n2 | Ongoing | Rel-15 |
| n13 | Ongoing | Rel-15 |

NOTE 1：The Release independence is covered already in TS 38.307 (Table 5.1-2) via general requirements that were introduced via REL-17 PC2 FDD band WI.

NOTE 2：The progress of conformance test work of HPUE on any band could not be set as 100% until the corresponding PC3 band is confirmed as 100% completed.

NOTE 3：The conformance test work will start only after the specific PC2 configuration is complete.

The objective of this work item is to define the UE conformance requirements corresponding to the RAN4 parent WI, including the RF Test cases, test environment, test case analysis and applicability for PC2 UE for NR FDD band in R18.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |
| --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |
| --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.508-1 | Definition of common environment for Rel-18 HPUE bands. | TSG RAN#104 (Jun-24) |  |
| TS 38.508-2 | Introduction of physical implementation capabilities for Rel-18 HPUE bands | TSG RAN#104 (Jun-24) |  |
| TS 38.521-1 | Introduction of Rel-18 HPUE bands associated specific RF requirements. | TSG RAN#104 (Jun-24) |  |
| TS 38.522 | Applicability statements of the Rel-18 HPUE bands related test cases. | TSG RAN#104 (Jun-24) |  |
| TR 38.905 | Derivation of test points for Rel-18 HPUE bands in radio transmission and reception test cases. | TSG RAN#104 (Jun-24) |  |

# 6	Work item Rapporteur(s)

Yu Shi  (China Unicom) , shiyu19@chinaunicom.cn

Yuxin Hao (Huawei), haoyuxin@huawei.com

# 7	Work item leadership

RAN5

# 8	Aspects that involve other WGs

None

# 9	Supporting Individual Members

Supporting IM name

China Unicom

Huawei

Hisilicon

Media Tek

ZTE Corporation

CATT

CAICT

Verizon

AT&T