3GPP TSG-RAN5 Meeting #103	R5-242568r1

# Fukuoka, Japan, 20th  May 2024 – 24th Mar 2024

Source:	Qualcomm Incorporated

Title:	Tracking Rel-15 5GS EN-DC and SA NR Maintenance Workplan for protocol testing

Document for:	 Discussion

Agenda Item:	6.4.7

## Background:

After completion of Rel-15 5GS, The Rel-15 5GS maintenance WP updates were made as post meeting document to capture open issues in Signalling EN-DC and SA NR. In the past few meetings, majority of SIG open issues have resolved, and the remaining open issues can be tracked separately, as no further progress can be made until open items are resolved.

## Discussion:

Below are the 6 test cases with incomplete status–

| TC ID | Title | Reason | Progress |
| --- | --- | --- | --- |
| 7.1.1.3.8.2 | UE power headroom reporting / SCell activation / DL pathloss change reporting / Inter-band CA | The FR1-FR2 OTA Limitation as per TS38.508-1 | 97% |
| 7.1.1.8.1 | Bandwidth Part (BWP) operation UL/DL | Prose is only 100% complete for FR1 TDD, and incomplete (90%) for FR1 FDD & FR2. Editors note already present in the Spec. | 95% |
| 8.2.4.1.1.3 | NR CA / NR SCell addition / modification / release / Success / EN-DC / Inter-band CA | ENDC with NR CA Inter-band CA with FR2 is Not Ready in 38.508-1 | 97% |
| 8.2.4.2.1.3 | NR CA / Simultaneous PSCell and SCell addition / PSCell and SCell change / CA Release / EN-DC / Inter-band CA | ENDC with NR CA Inter-band CA with FR2 is Not Ready in 38.508-1 | 97% |
| 8.2.4.3.1.3 | NR CA / SCell change / Intra-NR measurement event A6 / SRB3 / EN-DC / Inter-band CA | ENDC with NR CA Inter-band CA with FR2 is Not Ready in 38.508-1 | 97% |
| 8.2.6.1.1.2 | Failure information / RLC failure / SCG / EN-DC / Inter-band CA | ENDC with NR CA Inter-band CA with FR2 is Not Ready in 38.508-1 | 97% |

For above Test Cases, any pending item can now be marked in the Test\Applicability Specification directly as editors note like TC 7.1.1.8.1

## Proposal:

Proposal : Discontinue the post-meeting tracking of open issues and handle test cases issues directly in specification.