3GPP TSG RAN5 meeting #104									RP-245022

Maastricht, Netherlands, August 19-23, 2024

3GPP TSG RAN meeting #105										RP-24xxxx

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | Rel-18 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R18-UEConTest |  |  |  |  |
| Unique ID | 1000057 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231248 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 76% (+71%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#104:

- Document [2] continues the discussion on improving RAN5 specification quality. Several examples test cases are brought in to simplify the test effors. The proposal is accepted.

- Document [3] discusses the handling of SUL with Inter-band CA configurations, and the proposals are implemented in [6~8]

- Document [9~12] move the information of handling DeltaTIB into a general section.

- 8 CRs [13~20] updating CA/DC configurations are agreed. A few EN-DC configurations are completed.

- The overall progress is 76%

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General document

[1]	R5-245021	WP of Rel-18 NR CA and DC; and NR and LTE DC Configurations	Huawei, HiSilicon

[2]	R5-246009	Discussion on simplifying RF testing among different features	Huawei, Hisilicon

[3]	R5-245813	Discussion on introducing SUL with Inter-band CA configuration in RAN5	Huawei, Hisilicon

TS 38.508-1 CR

[4]	R5-244331	Updates for additional test configurations	Verizon

[5]	R5-245802	Addition of Test frequencies for CA_n41A-n79C	CMCC

TS 38.521-1 CR

[6]	R5-246012	Adding new test case Reference sensitivity power level for SUL (4CC)	Huawei, HiSilicon

[7]	R5-244868	Adding new test case 7.6C.2_1.2 Inband Blocking for SUL with 3 DL CA	Huawei, HiSilicon

[8]	R5-244869	Adding new test case 7.6C.3_1.2 Out-of-band Blocking for SUL with 3 DL CA	Huawei, HiSilicon
[9]	R5-246032	Updates on 6.2 for delta TIB description for single carrier transmitter power	ZTE Corporation

[10]	R5-246033	Updates on 6.2A for delta TIB description for CA transmitter power	ZTE Corporation

[11]	R5-246034	Updates on 6.2B for delta TIB description for NR-DC transmitter power	ZTE Corporation

[12]	R5-246035	Updates on 6.2C for delta TIB description for SUL transmitter power	ZTE Corporation

[13]	R5-244502	Update PICS of CA_n41A-n79C	CMCC

[14]	R5-244872	Adding PICS for new R17 SUL configurations	Huawei, HiSilicon

[15]	R5-246011	Updating SUL test cases for SUL operation with inter-band CA	Huawei, HiSilicon

[16]	R5-244870	Updating delta T_IB,c for new SUL with inter-band CA configuration	Huawei, HiSilicon

[17]	R5-244501	Addition of Ref Sense power level for CA_n41A-n79C	CMCC

[18]	R5-244871	Updating Rx requirements for new SUL with inter-band CA configuration	Huawei, HiSilicon

[19]	R5-245827	General updates of TS 38.521-1 clause 5 for R18 CA configurations	China Unicom, Verizon, CMCC, Huawei

TS 38.905 CR

[20]	R5-244500	Update REFSENSE TP analysis for CA_n41A-n79C	CMCC

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template