3GPP TSG-RAN5 Meeting #104	R5-245171

# Maastricht, Netherlands, August 19-23, 2024

3GPP TSG RAN Meeting #105	RP-24xxxx

# Melbourne, Australia, September 09 - 12, 2024

# Source:	Huawei, HiSilicon

# Title:	Revised WID on UE Conformance - Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

# Document for:	Endorsement

Agenda Item:	7.5.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:  UE Conformance - Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18

Acronym: LTE_NR_Simult_RxTx_R18-UEConTest

Unique identifier:	1030068

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-18

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| LTE_NR_Simult_RxTx_R18 |  | 970084 | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 |
| LTE_NR_Simult_RxTx_R18-Core | R4 | 970184 | Core part: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 |

2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |

3	Justification

Simultaneous Rx/Tx capability for inter-band CA, SUL and EN-DC band combinations were introduced from Rel-15. The capability is conditional mandatory and the condition is described in the field, i.e. indicated in the RAN4 specification which combinations should mandatorily support simultaneous Rx/Tx. In Rel-17, RAN4 agreed the general principle for judging the mandatory capability for a band combination.

To facilitate the application of the general principle in Rel-17, Rel-18 introduced a dedicated WI Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18 to analyse the simultaneous Rx/Tx capability for the requested band combinations case by case.

The core part of this work item has been completed 85% in RAN#102 (2023-12). Therefore, it’s time for 3GPP TSG RAN WG5 to start working on the corresponding conformance testing part to meet the industry interest.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objective of the present work item is to provide conformance testing for Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-18. The example band combinations considered in core WI are as below table:

Table 4.1-1: Requests tracking for NR band combinations supporting simultaneous Rx/Tx

| Band combination | Power Class | Contact name, company | Contact email | Other supporting companies | Justification | Additional information | status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n34A-n41A | PC3 | Zhang Xiaoran, CMCC | zhangxiaoran@chinamobile.com | Huawei, HiSilicon, CATT | Analysis of non-synchronized scenario and specifying applicable requirements for simultaneous Rx/Tx operation |  | Completed |
| CA_n39A-n41A | PC3 | Zhang Xiaoran, CMCC | zhangxiaoran@chinamobile.com | Huawei, HiSilicon, CATT | Analysis of non-synchronized scenario and specifying applicable requirements for simultaneous Rx/Tx operation |  | Completed |
| CA_n40A-n41A | PC3, PC2 | Zhang Xiaoran, CMCC | zhangxiaoran@chinamobile.com | Huawei, HiSilicon, CATT | Analysis of non-synchronized scenario and specifying applicable requirements for simultaneous Rx/Tx operation |  | On-going |
| CA_n7A-n40A | PC3 | Liu Ye, Huawei | leo.liuye@huawei.com | HiSilicon, Samsung, OPPO | MSD values are still in brackets, the possible UE architectures may need revisit |  | Completed |
| CA_n28A-n39A-n41A |  | Daniel Popp, Apple | d_popp@apple.com | Huawei, Hisilicon, CMCC, Nokia | Relaxation is required due to IMD impact to one of the TDD bands. MSD needs to be specified. |  | New |
| CA_n39A-n40A-n41A |  | Daniel Popp, Apple | d_popp@apple.com | Huawei, Hisilicon, CMCC, Nokia | Relaxation is required due to IMD impact to one of the TDD bands. MSD needs to be specified. |  | New |
| CA_n39A-n41A-n79A |  | Daniel Popp, Apple | d_popp@apple.com | Huawei, Hisilicon, CMCC, Nokia | Relaxation is required due to IMD impact to one of the TDD bands. MSD needs to be specified. |  | New |
| CA_n8A-n40A-n41A |  | Daniel Popp, Apple | d_popp@apple.com | Huawei, Hisilicon, CMCC, Nokia | Relaxation is required due to IMD impact to one of the TDD bands. MSD needs to be specified. |  | New |
| CA_n28A-n40A-n41A |  | Daniel Popp, Apple | d_popp@apple.com | Huawei, Hisilicon, CMCC, Nokia | Relaxation is required due to IMD impact to one of the TDD bands. MSD needs to be specified. |  | New |
| CA_n40A-n41A-n79A |  | Daniel Popp, Apple | d_popp@apple.com | Huawei, Hisilicon, CMCC, Nokia | Relaxation is required due to IMD impact to one of the TDD bands. MSD needs to be specified. |  | New |

4.2	Objective of Performance part WI

N/A

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

N/A

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.508-2 | Introduction of common implementation conformance statement (ICS) for Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC | TSG RAN#108 (Jun-25) |  |
| TS 38.521-1 | Introduction of test aspect of RF requirements for Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC | TSG RAN#108 (Jun-25) |  |
| TS 38.521-3 | Introduction of test aspect of RF requirements for Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC | TSG RAN#108 (Jun-25) |  |
| TR 38.905 | Documentation of test points for Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC | TSG RAN#108 (Jun-25) |  |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

6	Work item Rapporteur(s)

Zhang, Yaping, Huawei, zhangyaping13@huawei.com

Zhao, Luyang, CMCC, zhaoluyang@chinamobile.com

7	Work item leadership

RAN5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

CMCC

CATT

Ericsson

Nokia