3GPP TSG-RAN WG5 Meeting #105	R5-246166

Orlando, USA, 18th – 22nd Nov, 2024

3GPP TSG RAN Meeting #106	RP-24xxxx

Madrid, Spain, 9th-13nd Dec, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - NR positioning enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_pos_enh-UEConTest |  |  |  |  |
| Unique ID | 970075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222384 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Dec.2024 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 100%(+30%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xiaoyang TIAN |
|  | Company | CATT |
|  | Email | tianxiaoyang@catt.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5	RAN5

2.5.1	Agreements

Status after RAN5#105:

- 23 CR agreed for TS 37.571-1 in [130] to [152]

- 1 CR agreed for TS 37.571-3 in [6]

- 16 CR agreed for TR 38.903 in [33] to [48]

- 100% (+30%) Overall completeness achieved

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

[1] R5-226448	Work plan: UE Conformance Test Aspects - NR Positioning Enhancement; Source: CATT

[2] R5-234818	Work plan: UE Conformance Test Aspects - NR Positioning Enhancement; Source: CATT

CRs TS 38.508-1:

None

CRs TS 38.903:

[1] R5-237796	Addition of TT analysis for positioning test case 14.2.8; Source: CATT

[2] R5-237797	Addition of TT analysis for positioning test case 14.2.9; Source: CATT

[3] R5-237798	Addition of TT analysis for positioning test case 14.2.10; Source: CATT

[4] R5-237799	Addition of TT analysis for positioning test case 14.3.7; Source: CATT

[5] R5-237800	Addition of TT analysis for positioning test case 14.3.8; Source: CATT

[6] R5-237801	Addition of TT analysis for positioning test case 15.3.5; Source: CATT

[7] R5-237802	Addition of TT analysis for positioning test case 15.3.5; Source: CATT

[8] R5-240129	Addition of TT analysis for positioning test case 15.2.8; Source: CATT

[9] R5-241900	Addition of TT analysis for positioning test case 15.2.9 and 15.2.10; Source: CATT

[10] R5-240131	Addition of TT analysis for positioning test case 16.2.7; Source: CATT

[11] R5-240132	Addition of TT analysis for positioning test case 16.2.8; Source: CATT

[12] R5-240133	Addition of TT analysis for positioning test case 16.3.4; Source: CATT

[13] R5-243769	Update TC 14.2.3 and TC 14.2.10 TT analysis results; Source: CATT

[14] R5-243770	Update TC 14.2.8 and TC 14.2.9 TT analysis results; Source: CATT

[15] R5-243771	Update TC 14.3.3 and TC 14.3.8 TT analysis results; Source: CATT

[16] R5-243772	Update TC 14.3.7 TT analysis results; Source: CATT

[17] R5-243773	Update TC 15.2.8, 15.2.9 and 15.2.10 TT analysis results; Source: CATT

[18] R5-242231	Update TC 15.3.5 TT analysis results; Source: CATT

[19] R5-242232	Update TC 15.3.6 TT analysis results; Source: CATT

[20] R5-242233	Update TC 16.2.3, 16.2.7 and 16.2.8 TT analysis results; Source: CATT

[21] R5-242236	Update TC 16.3.4 TT analysis results; Source: CATT

[22] R5-244079	Addition of TT analysis for positioning test case 14.4.3; Source: CATT

[23] R5-244080	Addition of TT analysis for positioning test case 14.4.4; Source: CATT

[24] R5-244081	Addition of TT analysis for positioning test case 14.5.3; Source: CATT

[25] R5-244083	Addition of TT analysis for positioning test case 15.4.3; Source: CATT

[26] R5-244084	Addition of TT analysis for positioning test case 15.4.4; Source: CATT

[27] R5-244085	Addition of TT analysis for positioning test cases 16.4.3 and 16.4.4; Source: CATT

[28] R5-244086	Addition of TT analysis for positioning test case 16.5.3; Source: CATT

[29] R5-244087	Addition of TT analysis for positioning test case 16.5.4; Source: CATT

[30] R5-244088	Addition of TT analysis for positioning test cases 17.2.1, 17.2.2 and 17.2.3; Source: CATT

[31] R5-244089	Addition of TT analysis for positioning test cases 17.2.4, 17.2.5 and 17.2.6; Source: CATT

[32] R5-244548	Addition of Test Tolerances analysis for RRC_INACTIVE positioning test cases; Source: Nokia

[33] R5-246117	Test Tolerance for RSTD measurement reporting delay test case 14.2.5; Source: Rohde & Schwarz

[34] R5-246156	Addition of TT analysis for positioning test case 14.5.4; Source: CATT

[35] R5-246157	Addition of TT analysis for positioning test case 15.4.1; Source: CATT

[36] R5-246158	Addition of TT analysis for positioning test case 15.4.2; Source: CATT

[37] R5-246159	Addition of TT analysis for positioning test case 17.3.1 and 17.5.1; Source: CATT

[38] R5-246160	Addition of TT analysis for positioning test case 17.3.2 and 17.5.2; Source: CATT

[39] R5-246161	Addition of TT analysis for positioning test case 17.3.3 and 17.5.3; Source: CATT

[40] R5-246162	Addition of TT analysis for positioning test case 17.3.4 and 17.5.4; Source: CATT

[41] R5-246163	Addition of TT analysis for positioning test case 17.4.1 and 17.4.2; Source: CATT

[42] R5-246164	Addition of TT analysis for positioning test case 17.4.3 and 17.4.4; Source: CATT

[43] R5-247317	Test Tolerance for RSTD measurement reporting delay test case 14.2.6; Source: Rohde & Schwarz

[44] R5-247318	Test Tolerance for RSTD measurement reporting delay with Rx TEG test case 14.2.7; Source: Rohde & Schwarz

[45] R5-247319	Test Tolerance for RSTD measurement accuracy test case 14.3.5; Source: Rohde & Schwarz

[46] R5-247320	Test Tolerance for RSTD measurement accuracy test case 14.3.6; Source: Rohde & Schwarz

[47] R5-247321	Test Tolerance for RSTD measurement accuracy test case 14.5.1; Source: Rohde & Schwarz

[48] R5-247322	Test Tolerance for RSTD measurement accuracy test case 14.5.2; Source: Rohde & Schwarz

CRs TS 37.571-1:

[1] R5-231799	Introduction of BDS B2a and B3I signal test contents in TS 37.571-1; Source: CATT

[2] R5-234205	Addition of new NR RSTD reporting delay test case 14.2.8; Source: CATT

[3] R5-234206	Addition of new NR RSTD reporting delay test case 14.2.9; Source: CATT

[4] R5-234207	Addition of new NR RSTD reporting delay test case 14.2.10; Source: CATT

[5] R5-234208	Addition of new NR RSTD reporting delay test case 14.3.7; Source: CATT

[6] R5-234209	Addition of new NR RSTD reporting delay test case 14.3.8; Source: CATT

[7] R5-234210	Addition of new NR RSTD reporting delay test case 15.2.8; Source: CATT

[8] R5-234211	Addition of new NR RSTD reporting delay test case 15.2.9; Source: CATT

[9] R5-234212	Addition of new NR RSTD reporting delay test case 15.2.10; Source: CATT

[10] R5-234213	Addition of new NR RSTD reporting delay test case 15.3.5; Source: CATT

[11] R5-234214	Addition of new NR RSTD reporting delay test case 15.3.6; Source: CATT

[12] R5-236010	Update TC 14.2.8 with TT analysis results; Source: CATT

[13] R5-236011	Update TC 14.2.8 with TT analysis results; Source: CATT

[14] R5-236012	Update TC 14.2.10 with TT analysis results; Source: CATT

[15] R5-237794	Update TC 14.3.7 with TT analysis results; Source: CATT

[16] R5-236014	Update TC 14.3.8 with TT analysis results; Source: CATT

[17] R5-236015	Update TC 15.3.5 with TT analysis results; Source: CATT

[18] R5-237795	Update TC 15.3.6 with TT analysis results; Source: CATT

[19] R5-236017	Addition of NR PRS-based measurement requirements in annex C to include TT analysis results; Source: CATT

[20] R5-236111	Addition of new NR PRS-RSRP reporting delay test case 16.2.7; Source: CATT

[21] R5-236112	Addition of new NR PRS-RSRP reporting delay test case 16.2.8: Source: CATT

[22] R5-236113	Addition of new NR PRS-RSRP accuracy test case 16.3.4; Source: CATT

[23] R5-236114	Addition of new NR PRS-RSRPP reporting delay test case 17.2.1; Source: CATT

[24] R5-236115	Addition of new NR PRS-RSRPP reporting delay test case 17.2.2; Source: CATT

[25] R5-236116	Addition of new NR PRS-RSRPP reporting delay test case 17.2.3; Source: CATT

[26] R5-236117	Addition of new NR PRS-RSRPP reporting delay test case 17.2.4; Source: CATT

[27] R5-236118	Addition of new NR PRS-RSRPP reporting delay test case 17.2.5; Source: CATT

[28] R5-236119	Addition of new NR PRS-RSRPP reporting delay test case 17.2.6; Source: CATT

[29] R5-236259	Update positioning test condition to include Rel-17 NR performance requirements; Source: CATT

[30] R5-241897	Update TC 15.2.8 with TT analysis results; Source: CATT

[31] R5-241898	Update TC 15.2.9 with TT analysis results; Source: CATT

[32] R5-240103	Update TC 15.2.10 with TT analysis results; Source: CATT

[33] R5-240104	Update TC 16.2.7 with TT analysis results; Source: CATT

[34] R5-240105	Update TC 16.2.8 with TT analysis results; Source: CATT

[35] R5-241899	Update TC 16.3.4 with TT analysis results; Source: CATT

[36] R5-240107	Addition of NR PRS-based measurement requirements in annex C to include TT analysis results; Source: CATT

[37] R5-240108	Addition of new RRC_INACTIVE NR RSTD reporting delay test case 14.4.3; Source: CATT

[38] R5-240109	Addition of new NR RSTD reporting delay test case 14.4.4 in RRC_INACTIVE state; Source: CATT

[39] R5-240110	Addition of new NR RSTD accuracy test case 14.5.3 in RRC_INACTIVE state; Source: CATT

[40] R5-241911	Addition of new NR RSTD accuracy test case 14.5.4 in RRC_INACTIVE state; Source: CATT

[41] R5-240112	Addition of new NR PRS-RSRP reporting delay test case 16.4.3 in RRC_INACTIVE state; Source: CATT

[42] R5-240113	Addition of new NR PRS-RSRP reporting delay test case 16.4.4 in RRC_INACTIVE state; Source: CATT

[43] R5-240114	Addition of new NR PRS-RSRP accuracy test case 16.5.3 in RRC_INACTIVE statee; Source: CATT

[44] R5-240115	Addition of new NR PRS-RSRP accuracy test case 16.5.4 in RRC_INACTIVE state; Source: CATT

[45] R5-240116	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.1; Source: CATT

[46] R5-240117	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.2; Source: CATT

[47] R5-240118	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.3; Source: CATT

[48] R5-240119	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.4; Source: CATT

[49] R5-240120	Addition of measurement period requirements in RRC_INACTIVE state for NR positioning methods; Source: CATT

[50] R5-241912	Correction to PRS-RSRPP positioning test cases; Source: CATT

[51] R5-241913	Correction to PRS-RSRP positioning test cases; Source: CATT

[52] R5-241914	Correction to NR RSTD positioning test cases; Source: CATT

[53] R5-241915	Correction to NR UE Rx-Tx time difference positioning test cases; Source: CATT

[54] R5-243760	Update TC 14.2.8 with TT analysis results; Source: CATT

[55] R5-243761	Update TC 14.2.9 with TT analysis results; Source: CATT

[56] R5-243762	Update TC 14.2.10 with TT analysis results; Source: CATT

[57] R5-243763	Update TC 14.3.7 with TT analysis results; Source: CATT

[58] R5-243764	Update TC 14.3.8 with TT analysis results; Source: CATT

[59] R5-243765	Update TC 15.2.8 with TT analysis results; Source: CATT

[60] R5-243766	Update TC 15.2.9 with TT analysis results; Source: CATT

[61] R5-243767	Update TC 15.2.10 with TT analysis results; Source: CATT

[62] R5-242209	Update TC 15.3.5 with TT analysis results; Source: CATT

[63] R5-242210	Update TC 15.3.6 with TT analysis results; Source: CATT

[64] R5-242213	Update TC 16.2.7 with TT analysis results; Source: CATT

[65] R5-242214	Update TC 16.2.8 with TT analysis results; Source: CATT

[66] R5-242217	Update TC 16.3.4 with TT analysis results; Source: CATT

[67] R5-243768	Update NR PRS-based measurement requirements in annex based on the updated TT analysis results; Source: CATT

[68] R5-242471	Addition of new UE Rx-Tx time difference reporting delay test case 15.4.1 in RRC_INACTIVE state; Source: CATT

[69] R5-242472	Addition of new UE Rx-Tx time difference reporting delay test case 15.4.2 in RRC_INACTIVE state; Source: CATT

[70] R5-242473	Addition of new UE Rx-Tx time difference reporting delay test case 15.4.3 in RRC_INACTIVE state; Source: CATT

[71] R5-242474	Addition of new UE Rx-Tx time difference reporting delay test case 15.4.4 in RRC_INACTIVE state; Source: CATT

[72] R5-242475	Addition of NR PRS-based measurement requirements in annex C to include TT analysis results; Source: CATT

[73] R5-242476	Addition of new NR PRS-RSRPP measurement period test case 17.4.1 in RRC_INACTIVE; Source: CATT

[74] R5-242477	Addition of new NR PRS-RSRPP measurement period test case 17.4.2 in RRC_INACTIVE: Source: CATT

[75] R5-236113	Addition of new NR PRS-RSRPP measurement period test case 17.4.3 in RRC_INACTIVE; Source: CATT

[76] R5-242478	Addition of new NR PRS-RSRPP measurement period test case 17.4.4 in RRC_INACTIVE; Source: CATT

[77] R5-242479	Addition of new NR PRS-RSRPP measurement accuracy test case 17.5.1 in RRC_INACTIVE; Source: CATT

[78] R5-242480	Addition of new NR PRS-RSRPP measurement accuracy test case 17.5.2 in RRC_INACTIVE; Source: CATT

[79] R5-242481	Addition of new NR PRS-RSRPP measurement accuracy test case 17.5.3 in RRC_INACTIVE; Source: CATT

[80] R5-242482	Addition of new NR PRS-RSRPP measurement accuracy test case 17.5.4 in RRC_INACTIVE; Source: CATT

[81] R5-242613	Addition of Test Case: UE Rx-Tx time difference measurement accuracy with reduced number of samples in FR2 SA; Source: Nokia

[82] R5-242614	Addition of UE Rx-Tx time difference measurements in RRC_INACTIVE test case; Source: Nokia

[83] R5-241323	Addition of Test Case 14.2.6; Source: Rohde & Schwarz

[84] R5-242959	Addition of Test Case 14.2.5; Source: Rohde & Schwarz

[85] R5-242960	Addition of Test Case 14.2.7; Source: Rohde & Schwarz

[86] R5-242961	Addition of Test Case 14.3.5; Source: Rohde & Schwarz

[87] R5-242962	Addition of Test Case 14.3.6; Source: Rohde & Schwarz

[88] R5-242963	Addition of Test Case 14.4.1; Source: Rohde & Schwarz

[89] R5-242964	Addition of Test Case 14.4.2; Source: Rohde & Schwarz

[90] R5-242965	Addition of Test Case 14.5.1; Source: Rohde & Schwarz

[91] R5-242966	Addition of Test Case 14.5.2; Source: Rohde & Schwarz

[92] R5-242967	Addition of Test Case 15.2.5; Source: Rohde & Schwarz

[93] R5-242968	Addition of Test Case 15.2.6; Source: Rohde & Schwarz

[94] R5-242969	Addition of Test Case 15.2.7; Source: Rohde & Schwarz

[95] R5-242970	Addition of Test Case 15.3.3; Source: Rohde & Schwarz

[96] R5-242971	Addition of Test Case 15.3.4; Source: Rohde & Schwarz

[94] R5-242972	Addition of Test Case 16.2.5; Source: Rohde & Schwarz

[98] R5-242973	Addition of Test Case 16.2.6; Source: Rohde & Schwarz

[99] R5-242974	Addition of Test Case 16.3.3; Source: Rohde & Schwarz

[100] R5-242975	Addition of Test Case 16.4.1; Source: Rohde & Schwarz

[101] R5-242976	Addition of Test Case 16.4.2; Source: Rohde & Schwarz

[102] R5-242977	Addition of Test Case 16.5.1; Source: Rohde & Schwarz

[103] R5-242978	Addition of Test Case 16.5.2; Source: Rohde & Schwarz

[104] R5-244062	Update TC 14.4.3 with TT analysis results; Source: CATT

[105] R5-244063	Update TC 14.4.4 with TT analysis results; Source: CATT

[106] R5-244064	Update TC 14.5.3 with TT analysis results; Source: CATT

[107] R5-244066	Update TC 15.4.3 with TT analysis results; Source: CATT

[108] R5-244067	Update TC 15.4.4 with TT analysis results; Source: CATT

[109] R5-244068	Update TC 16.4.3 with TT analysis results; Source: CATT

[110] R5-244069	Update TC 16.4.4 with TT analysis results; Source: CATT

[111] R5-244070	Update TC 16.5.3 with TT analysis results; Source: CATT

[112] R5-244071	Update TC 16.5.4 with TT analysis results; Source: CATT

[113] R5-244072	Update TC 17.2.1 with TT analysis results; Source: CATT

[114] R5-244073	Update TC 17.2.2 with TT analysis results; Source: CATT

[115] R5-244074	Update TC 17.2.3 with TT analysis results; Source: CATT

[116] R5-244075	Update TC 17.2.4 with TT analysis results; Source: CATT

[117] R5-244076	Update TC 17.2.5 with TT analysis results; Source: CATT

[118] R5-244077	Update TC 17.2.6 with TT analysis results; Source: CATT

[119] R5-244078	Update NR PRS-based measurement requirements in annex based on the updated TT analysis results; Source: CATT

[120] R5-244354	Editorial correction on TS 37.571-1 test case titles; Source: CATT

[121] R5-244546	Completion of UE Rx-Tx time difference measurement accuracy in RRC_INACTIVE test case including TTs; Source: Nokia

[122] R5-244547	Completion of UE Rx-Tx time difference measurement accuracy with reduced number of samples in RRC_INACTIVE test case including TTs; Source: Nokia

[123] R5-245234	Addition of test case 15.5.2 for UE Rx-Tx time difference measurements; Source: Rohde & Schwarz

[124] R5-245236	Corrections to NR RSTD measurement reporting delay test case 14.2.5; Source: Rohde & Schwarz

[125] R5-245237	Corrections to NR RSTD measurement accuracy test case 14.3.5; Source: Rohde & Schwarz

[126] R5-245238	Corrections to NR RSTD measurement accuracy test case 14.3.6; Source: Rohde & Schwarz

[127] R5-245239	Corrections to PRS-RSRP measurement accuracy test case 16.5.1; Source: Rohde & Schwarz

[128] R5-245240	Corrections to PRS-RSRP measurement accuracy test case 16.5.2; Source: Rohde & Schwarz

[129] R5-245317	Addition of test case 15.5.1 for UE Rx-Tx time difference measurement accuracy; Source: Rohde & Schwarz

[130] R5-246119	Correction of RSTD measurement reporting delay test case 14.2.5 including TT; Source: Rohde & Schwarz

[131] R5-246140	Update TC 14.5.4 with TT analysis results; Source: CATT

[132] R5-246141	Update TC 15.4.1 with TT analysis results; Source: CATT

[133] R5-246142	Update TC 15.4.2 with TT analysis results; Source: CATT

[134] R5-246143	Update TC 17.3.1 with TT analysis results; Source: CATT

[135] R5-246144	Update TC 17.3.2 with TT analysis results; Source: CATT

[136] R5-246145	Update TC 17.3.3 with TT analysis results; Source: CATT

[137] R5-246146	Update TC 17.3.4 with TT analysis results; Source: CATT

[138] R5-246147	Update TC 17.4.1 with TT analysis results; Source: CATT

[139] R5-246148	Update TC 17.4.2 with TT analysis results; Source: CATT

[140] R5-246149	Update TC 17.4.3 with TT analysis results; Source: CATT

[141] R5-246150	Update TC 17.4.4 with TT analysis results; Source: CATT

[142] R5-246151	Update TC 17.5.1 with TT analysis results; Source: CATT

[143] R5-246152	Update TC 17.5.2 with TT analysis results; Source: CATT

[144] R5-246153	Update TC 17.5.3 with TT analysis results; Source: CATT

[145] R5-246154	Update TC 17.5.4 with TT analysis results; Source: CATT

[146] R5-246155	Update NR PRS-based measurement requirements in annex based on the updated TT analysis results; Source: CATT

[147] R5-247323	Correction of RSTD measurement reporting delay test case 14.2.6 including TT; Source: Rohde & Schwarz

[148] R5-247324	Correction of RSTD measurement reporting delay test case 14.2.7 including TT; Source: Rohde & Schwarz

[149] R5-247325	Correction of RSTD measurement accuracy test case 14.3.5 including TT; Source: Rohde & Schwarz

[150] R5-247326	Correction of RSTD measurement accuracy test case 14.3.6 including TT; Source: Rohde & Schwarz

[151] R5-247327	Correction of RSTD measurement accuracy test case 14.5.1 in RRC_INACTIVE including TT; Source: Rohde & Schwarz

[152] R5-247328	Correction of RSTD measurement accuracy test case 14.5.2 including TT with RRC_INACTIVE; Source: Rohde & Schwarz

CRs TS 37.571-2:

[1] R5-230335	Introduction of BDS B2a and B3I signal test contents in TS 37.571-2; Source: CATT

[2] R5-233395	Introduction of R17 Positioning Enhancements default test conditions in TS 37.571-2; Source: CATT

[3] R5-233396	Addition of new positioning test case for pre-configured measurement gap procedures; Source: CATT

[4] R5-233397	Addition of new positioning test case for pre-configured PRS processing window procedures; Source: CATT

[5] R5-233398	Addition of new positioning test case for UE positioning assistance information procedures; Source: CATT

[6] R5-235341	Addition of Rel-17 missing IEs to LPP position capability transfer test case; Source: CATT

[7] R5-234217	Correction of test case 9.4.6 UE Positioning Assistance Information; Source: CATT

[8] R5-234218	Correction of test case 9.4.5 Pre-configured PRS processing window procedures; Source: CATT

[9] R5-234219	Correction of test case 9.4.4 Pre-configured Measurement Gap Procedures; Source: CATT

CRs TS 37.571-3:

[1] R5-230336	Introduction of BDS B2a and B3I signal test applicabilities in TS 37.571-3; Source: CATT

[2] R5-233399	Addition of test applicabilities for Release-17 NR positioning enhancement signaling test cases; Source: CATT

[3] R5-234215	Introduction of BDS B2a and B3I signal test applicabilities in TS 37.571-Addition of test applicabilities for Release-17 NR RSTD and UE Rx-Tx time difference positioning test cases; Source: CATT

[4] R5-235342	Addition of test applicabilities for Release-17 PRS-RSRP and PRS-RSRPP test cases; Source: CATT

[5] R5-236257	Updates and additions of PICS for release 17 positioning capabilities; Source: CATT

[6] R5-236258	Update PRS processing window type PICs description; Source: CATT

[7] R5-240125	Addition of test applicabilities for Release-17 PRS-RSRP, PRS-RSRPP and RSTD test cases; Source: CATT

[8] R5-236258	Addition of test applicabilities for Rel-17 PRS-RSRPP and UE Rx-Tx time difference test cases; Source: CATT

[9] R5-240125	Addition of Test Applicability UE Rx-Tx time difference measurement accuracy in RRC_INACTIVE state in FR2 SA; Source: Nokia

[10] R5-246432	Correction to the test cases titles of 14.5.4 and 16.2.7; Source: CATT

CRs TS 37.571-4:

None

CRs TS 37.571-5:

[1] R5-241916	Introduction of BDS B2a and B3I performance default test conditions in TS 37.571-5; Source: CATT

[2] R5-241917	Corrected CellIdentity for DL-TDOA measurement period test; Source: CATT

[3] R5-241577	Introduction of BDS B2a and B3I signal default test conditions in TS 37.571-5; Source: CATT

[4] R5-242484	Change the GNSS-AcquisitionAssistance IE description for BDS signals; Source: CATT

[5] R5-244355	Change the GNSS-AcquisitionAssistance IE description for BDS signals; Source: CATT