# 3GPP TSG-RAN WG5 Meeting #105	R5-246666

# Orlando, United States, 18th Nov 2024 - 22nd Nov 2024

3GPP TSG RAN Meeting #106	RP-24XXXX

Madrid, Spain, 9th Dec 2024 - 12th Dec 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes |
| Acronym | NR_ATG-UEConTest |  |  |  |  |
| Unique ID | 1020087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233412 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 64% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#105 (the details can be found in R5-246667):

- 64% overall completeness achieved.

- For RF conformance test cases, 13 Tdocs were agreed

- For applicability, 2 Tdocs were agreed.

- For TP analysis, 1 Tdoc was agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-246667 WP Rel-18 ATG for NR after RAN5#105, CMCC

- R5-246445 Discussion on MU and TT for ATG RF testing, Keysight Technologies UK Ltd

TS 38.521-1 CRs

- R5-247939 ATG - Tx Tests - General updates on MU and core specs, Keysight Technologies

- R5-247718 Addition of new TC PRACH time mask for ATG, Ericsson

- R5-247719 Addition of new TC 6.3J.3.4 SRS time mask for ATG, Ericsson

- R5-247735 Introduction of General description of Transmit ON/OFF time mask for ATG, CMCC

- R5-247736 Introduction of Transmit power time mask TCs for ATG, CMCC

- R5-247737 Addition to ATG Absolute power tolerance TC, CMCC

- R5-247738 Addition to ATG Relative power tolerance TC, CMCC

- R5-247739 Addition to ATG Aggregate power tolerance TC, CMCC

- R5-247940 ATG - Rx Tests - General updates on MU and core specs, Keysight Technologies

- R5-246618 Addition of new TC 7.3J.2 Reference sensitivity power level for ATG, Ericsson

- R5-247941 ATG - Annex F - MU and TT updates, Keysight Technologies

- R5-247740 Addition to MU and TT for ATG Power control TCs, CMCC

- R5-247720 Addition of Annex F for ATG test cases, Ericsson

TS 38.522 CRs

- R5-247838 Update to R18 ATG TCs applicability, CMCC

- R5-247816 Adding applicability for ATG test cases, Ericsson

TS 38.905 CRs

- R5-247717 Adding test point analysis for ATG test cases, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template