3GPP TSG RAN meeting #87e										  RP-200086

Electronic Meeting, March 16-19, 2020

## Status Report to TSG

Agenda item:			9.3.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes/No |
| Acronym | NR_2step_RACH |  |  |  |  |
| Unique ID | 820068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192330 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 06/2020 (changed from 03/2020) | Performance part: 09/2020 (aligned with RAN4 TU allocation) | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 99% | Performance Part: 10% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Li Tian |
|  | Company | ZTE Corporation |
|  | Email | tian.li150@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#100e

The following CRs were endorsed.

- R1-2001448	Corrections on two-step RACH after RAN1#100-e	TS 38.214

- R1-2001450 	Corrections to two-step RACH	TS 38.213

- R1-2001468 	Corrections to two-step RACH	TS 38.211

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#109e

Agreements for User plane

1.	Send an LS to RAN1 to check if there is any issue/concern from RAN1 perspective to support CSI-RS for 2-step RACH to support CFRA

2.	Define separate configuration parameters for rsrp-ThresholdSSB and rsrp-ThresholdCSI-RS parameters for 2-step RA.

Note: This is already done in RRC and MAC. So, no change needed (but explicit agreement is useful)

3	Similar procedure as 4-step RACH applies if BWP switching indication is received whilst the 2-step RA procedure is ongoing (no changes needed in section 5.15, apart from adding a reference to subclause 5.1.4a)

4 	Prioritisation between overlapping dynamic grant and MSGA PUSCH is left to UE implementation

5	Similar to legacy, if a configured UL grant is a retransmission in a bundle and it overlaps with MSGA PUSCH, then UE shall prioritise MSGA PUSCH

6	In some cases, we keep the same names in RRC for 2-step and 4-step variables but in MAC spec (at least for these variables), we then need to refer to specific RRC IE which configures the variable when initializing the value

Note: this means that in the MAC spec we have to remove some variables (such as: msgA-ScalingFactorBI and msgA-PreamblePowerRampingStepHighPriority, and instead initialize these with the correct values from the corresponding 2-step RACH RRC IEs)

7	When CFRA is configured; if the UE needs to select a preamble group (e.g. upon switching to CBRA), the UE selects the preamble group based only on the payload size of CFRA and the payload sizes (s) of 2-step CBRA preamble groups (i.e. pathloss criterion is not evaluated).  Also applies when switching from 2-step to 4-step.

8	There is no relation between ra-MsgASizeGroupA and the payload size of MSGA PUSCH associated with preamble group A.

9	For msgA (i.e. preamble and PUSCH), during the resource selection, the UE may take into account possible occurrence of measurement gap.

Agreements for control plane

For 2-step CFRA

1	Support dedicated msgA PUSCH resources, i.e non-shared msgA PUSCH resources between CFRA and CBRA.

2	For dedicated msgA PUSCH resources, the full msgA PUSCH configuration is signaled in RACH-ConfigDedicated

3	Dedicated msgA PRACH occasions are optionally configured for 2-step CFRA. If not configured, msgA PRACH occasions for 2-step CBRA are used.

General

4	Send an LS to RAN1 asking whether NR-U PRACH root sequences are applicable for 2-step RA.

5	Conditionally mandatory need codes and field descriptions for RACH-related parameters reflecting the table in the appendix.

6	Preamble grouping for different states are configured implicitly by means of BWP configurations (i.e. nothing new is introduced).

7	On discarding/releasing the 2-step CFRA resources, agree to use same behaviour as for rel-15 for releasing 4-step CFRA (i.e. all configured resources should be released)

- MDT/SON work can discuss the UE reporting of 2-step RA failure - e.g. as part of the objectives in the MDT/SON WID - RP-193255 (i.e. no further work is pursued for this under 2-step RACH WID) – no changes to current running CR.

- For the issue regarding the start of the msgB window for invalid PUSCH resource, we send an LS to RAN1 asking them: "if the starting point of the msgB window is clear from RAN1 specs for the case when the PUSCH resource is invalid and fix it in RAN1 specs if this is unclear and if needed".   Updates to MAC spec can be discussed during the Running CR phase.

- In case of 2-step CFRA, if MSGA payload is lost, then the network will send fallbackRAR. For new transmission (i.e. MSGA payload is successfully received), C-RNTI based scheduling can be used (i.e. no changes to the current running CR)

#### The following LSs were sent to RAN1:

R2-2001929 	LS to RAN1 on Support of CFRA

R2-2002138	LS to RAN1 on NR-U PRACH root sequence for 2-step RA

R2-2002298	LS to RAN1 on the starting point of msgB window

R2-2002204	LS to RAN1 on the identified options for preamble-to-PRU mapping for 2-step CFRA

#### 2.2.2	Remaining Open issues

Corrections to stage-3 (to be handled in April).

Completion of CFRA (to be also handled as part of the correction phase in April).

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#94e

Agreements on BS demodulation

- No additional preamble performance requirement for preamble is needed.

- Leave performance requirements for interlaced PUSCH design and long preamble to NR-U WID.

- Note: RAN1 agreed to support all different preamble formats for 2-step RACH

Agreements on RRM requirements

- R4-2002259 WF on 2-step RACH RRM requirements was approved

  - From RAN4 perspective, it is necessary to add RRM requirements, including core requirements and performance requirements, into the objective of the 2-step RACH WID in the next RAN plenary meeting.

  - Note: The exact WI objectives and WID revisions are in RAN scope.

#### 2.4.2	Remaining Open issues

BS demodulation:

- Application scenarios,

  - whether or not to consider only small cell case?

  - Whether 2 step RACH is only activated near to the centre of large cells ?

- Timing offset (TO) issue:

  - Can BS assume the same or different timing offsets among UEs?

  - Potential impact on the performance of different TOs

- If the timing offset between different UEs is large in comparison to the CP length, then some taps of the channel impulse response may fall outside of the CP and the msgA PUSCH from those UEs will not be orthogonal in the frequency domain and will not be orthogonal with regular PUSCH

  - This may restrict the system capacity

- RAN4 should determine relevant application scenarios for MsgA performance evaluation

  - Including a request to all companies to contribute parameters needed for analysis, e.g., cell size of the use cases

- RAN4 should establish whether requirements relating to MsgA performance with T0 offset are functional or performance

- RAN4 should conclude on the need for new requirements

RRM requirements:

- FFS RRM requirements to be specified for 2-step RACH during the following procedures

  - Contention-based 2-step RACH and contention-free 2-step RACH procedures

    - FFS RRM requirements for the UE behaviour, e.g. after receiving MsgB, SuccessRAR, FallbackRAR, and Backoff Indicator etc.

- FFS how to specify RRM requirements for 2-step RACH procedures

  - Option 1: New exclusive clause for 2-step RACH.

    - Create new clause 6.2.2.3 to TS 38.133, which describes the 2-step RACH requirements. Keep clause 6.2.2.2 in TS 38.133 only with 4-step RACH requirements.

    - Other options can also be considered.

  - Option 2: Insert 2-step RACH requirements within existing 4-step RACH requirements.

- FFS impact to the following RRM requirements due to introduction of 2-step RACH procedure

  - NR handover

  - RRC re-establishment

  - RRC connection release with redirection

  - Others if identified.

- Note: RAN4 will continue to discuss the above issues after RAN plenary approves the revised WID.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#100e

- R1-2000304	Remaining issues on channel structure for 2-step RACH	vivo

- R1-2000476	Discussion on Channel Structure for Two-Step RACH	OPPO

- R1-2000605	Channel Structure for Two-Step RACH	Samsung

- R1-2000657	Remaining details of Channel Structure for 2-step RACH	LG Electronics

- R1-2000659	Remaining details of designing 2-step RACH for NR-U	LG Electronics

- R1-2000719	Remaining details of channel structure for 2-step RACH	Intel Corporation

- R1-2000819	Channel Structure Related Corrections For 2-Step RACH	Ericsson

- R1-2000821	msgA PUSCH Configuration in 2-step CFRA	Ericsson

- R1-2000843	Remaining issues on channel structure for 2-step RACH	Apple

- R1-2000910	Maintenance for Channel Structure for Two-Step RACH	NTT DOCOMO, INC.

- R1-2000911	Maintenance for Procedure for Two-step RACH

- R1-2001029	Corrections on channel structure of 2-step RACH	Huawei, HiSilicon

- R1-2000305	Remaining issues on procedure for 2-step RACH	vivo

- R1-2000397	Remaining issues of the 2-step RACH procedures	ZTE, Sanechips

- R1-2000477	Remaining issues for procedure of 2-step RACH	OPPO

- R1-2000581	Differentiating between MsgB carrying RRC and other messages	Sony

- R1-2000606	Procedure for Two-step RACH	Samsung

- R1-2000658	Remaining details of Procedure for 2-step RACH	LG Electronics

- R1-2000720	Remaining details of procedure for 2-step RACH	Intel Corporation

- R1-2000820	Procedure Related Corrections for 2-Step RACH	Ericsson

- R1-2000844	Remaining issues on 2-step RACH procedure	Apple

- R1-2001030	Corrections on procedure of 2-step RACH	Huawei, HiSilicon

- R1-2001073	RAN1 terminology alignment for two-step RACH	Nokia, Nokia Shanghai Bell

- R1-2001102	Further considerations on 2-step RACH	Huawei, HiSilicon

- R1-2000809 FL summary on the maintenance of 2-step RACH channel structure

- R1-2000810 FL summary on the maintenance of 2-step RACH procedures

- R1-2001206 FL summary #2 on the maintenance of 2-step RACH channel structure

- R1-2001207 FL summary #2 on the maintenance of 2-step RACH procedures

- R1-2001229	Outcome of email thread [100e-NR-2step-RACH-Procedure-03]

- R1-2001368 	Outcome of email thread [100e-NR-2step-RACH-ChStructure-01]

- R1-2001369 	Outcome of email thread [100e-NR-2step-RACH-ChStructure-02]

- R1-2001370 	Outcome of email thread [100e-NR-2step-RACH-ChStructure-03]

- R1-2001371 Editorial TPs for 2-step RACH

- R1-2001372 Summary of email thread [100e-NR-2step-RACH-Proceudre-01]

- R1-2001373 	Outcome of email thread [100e-NR-2step-RACH-Proceudre-02]

- R1-2001374 	Outcome of email thread [100e-NR-2step-RACH-Proceudre-04]

RAN2#109e

- R2-2000141	Simultaneous BWP Switching and Contention Resolution in 2-step RACH	vivo

- R2-2000142	Resource Selection for 2-step RACH Considering Measurment Gap	vivo

- R2-2000143	Handling of the Collision Between MsgA Grant and Another UL Grant	vivo

- R2-2000144	Discuession on the MsgB Response Window for 2-step CFRA	vivo

- R2-2000220	Handling PDCCH Order Initiated CFRA	Samsung Electronics Co., Ltd

- R2-2000221	NDI Toggling Aspects	Samsung Electronics Co., Ltd

- R2-2000222	Preamble Group Selection upon switching from 2 step CFRA to 2 step CBRA	Samsung Electronics Co., Ltd

- R2-2000223	Preamble Group Selection upon switching from 2 step to 4 step RA	Samsung Electronics Co., Ltd

- R2-2000224	PUSCH Resource Configuration for CFRA	Samsung Electronics Co., Ltd

- R2-2000225	Handling Preambles not associated with PRUs	Samsung Electronics Co., Ltd

- R2-2000388	Preamble group selection and 2-step failure reporting	Ericsson

- R2-2000389	Combined Back-off and 4-step switch	Ericsson

- R2-2000390	BSR over 2-step RA	Ericsson

- R2-2000391	Use of 2-step resources on different BWPs	Ericsson

- R2-2000392	Beam specific 2-step RA support	Ericsson

- R2-2000393	MsgA transmission for NR-U	Ericsson

- R2-2000408	Issues on preamble group selection for 2-step RACH	OPPO

- R2-2000409	Measurement gap impacts on MSGA transmission	OPPO

- R2-2000410	Remaining issues on configuration of 2-step CFRA	OPPO

- R2-2000586	Open Issues on 2-step RACH	Apple

- R2-2000650	Views on Remaining RRC Issues for 2-Step RACH	CATT

- R2-2000777	Discussion on preamble group selection for 2step RACH initiated by HO	Fujitsu

- R2-2000778	Discussion on RO and PO configuration for CFRA	Fujitsu

- R2-2000812	Views on Remaining MAC Issues for 2-Step RACH	CATT

- R2-2000831	Differentiating between MsgB carrying RRC and other messages	Sony

- R2-2000833	msgB-RNTI ambiguity for CFRA and CBRA of 2-Step RACH	Sony

- R2-2000852	2-step CBRA preamble group selection	Nokia, Nokia Shanghai Bell

- R2-2000853	Need for ra-MsgASizeGroupA parameter	Nokia, Nokia Shanghai Bell

- R2-2000916	Discussion on the release of the PUSCH resources	CMCC

- R2-2000917	Remaining issues on 2-step CFRA	CMCC

- R2-2000926	Open issues for 2-step CFRA	CMCC

- R2-2000942	Stage-2 running CR for 2-step RACH	Nokia (rapporteur), Nokia Shanghai Bell

- R2-2000943	MSGB for CFRA	Nokia, Nokia Shanghai Bell

- R2-2000951	Remaining issues on the msgA transmission	Huawei, HiSilicon

- R2-2000952	Remaining issues on MsgB reception	Huawei, HiSilicon

- R2-2000953	Draft LS to RAN1 on LSBs of SFN	Huawei, HiSilicon

- R2-2000954	Open issues on MAC spec for 2-stepRACH	Huawei, HiSilicon

- R2-2000955	MAC handling of MsgA with invalid PUSCH	Huawei, HiSilicon

- R2-2000956	Prioritized 2-step RACH	Huawei, HiSilicon

- R2-2000992	Summary of running MAC CR review issue list - phase 1	ZTE Corporation (email discussion rapporteur)

- R2-2000993	Summary of running MAC CR review issue list - phase 2	ZTE Corporation (email discussion rapporteur)

- R2-2000994	Summary of open issues in MAC running CR	ZTE Corporation (email discussion rapporteur)

- R2-2000995	Summary of open issues in MAC running CR - Updated	ZTE Corporation (email discussion rapporteur)

- R2-2000996	Draft-Running MAC CR for 2-step RACH	ZTE Corporation (email discussion rapporteur)

- R2-2000997	Running MAC CR for 2-step RACH	ZTE Corporation (email discussion rapporteur)

- R2-2000998	Resource configuration for 2-step CFRA	ZTE Corporation, Sanechips

- R2-2001017	Remaining issues on 2-step CBRA	Qualcomm Incorporated

- R2-2001032	Remaining issues on 2-step CFRA	Qualcomm Incorporated

- R2-2001095	RAN2 aspect of UE capability for 2-step RACH	Intel Corporation

- R2-2001102	Discussion on MsgB PDCCH	Potevio Company Limited

- R2-2001125	Preamble grouping for 2-step RA	NEC Telecom MODUS Ltd.

- R2-2001217	Draft CR 2-step RA 38.331 Running CR	Ericsson (Email disc rapporteur)

- R2-2001218	Open issues for RRC	Ericsson (Email disc rapporteur)

- R2-2001219	Phase 2 and phase 1 issue list	Ericsson (Email disc rapporteur)

- R2-2001471	Further discussion on 2-Step CFRA	CMCC

- R2-2001510	Further discussion on preamble group selection	LG Electronics

- R2-2001512	Draft 38.321 CR on preamble group selection for 2-step RA type	LG Electronics

- R2-2001514	Releasing CFRA resources for 2-step RA type	LG Electronics

- R2-2001515	Draft 38.321 CR on release of CFRA resource for 2-step RA type	LG Electronics

- R2-2001518	Draft 38.331 CR on release of CFRA resource for 2-step RA type	LG Electronics

- R2-2001529	Remaining issue on user plane aspects	LG Electronics

- R2-2001916	Summary of UP open issues	ZTE

- R2-2001927	[DRAFT] LS on Support of CSI-RS for 2-step RACH (CFRA)	ZTE

- R2-2001928	LS to RAN1 on NR-U PRACH root sequence for 2-step RA	RAN2

- R2-2001929	LS to RAN1 on Support of 2-step CFRA	RAN2

- R2-2002031	Running CR on 38.331 for 2-step RA	Ericsson (Email disc rapporteur)

- R2-2002032	2-step RA control plane summary	Ericsson (Email disc rapporteur)

- R2-2002125	Open issues for RRC	Ericsson (Email disc rapporteur)

- R2-2002126	[DRAFT] LS to RAN1 on NR-U PRACH root sequence for 2-step RA	Ericsson

- R2-2002138	LS to RAN1 on NR-U PRACH root sequence for 2-step RA	RAN2

- R2-2002200	LS to RAN1 on the starting point of MSGB window	ZTE

- R2-2002202	Running MAC CR for 2-step RACH	ZTE Corporation (email discussion rapporteur)

- R2-2002204	LS to RAN1 on the identified options for preamble-to-PRU mapping for 2-step CFRA	RAN2

- R2-2002205	LS to RAN1 on the starting point of MSGB window	ZTE

- R2-2002298	LS to RAN1 on the starting point of MSGB window	RAN2

- R2-2002348	Stage-2 running CR for 2-step RACH	Nokia (rapporteur), Nokia Shanghai Bell

- R2-2002379	Introduction of 2-step RACH in 38.321	ZTE Corporation (email discussion rapporteur)

- R2-2002380	Introduction of 2-step RA	Ericsson

RAN4#94-e

- R4-2002387	Email discussion summary for RAN4#94e_#96_NR_2step_RACH_Demod, Moderator (ZTE)

- R4-2002525	Email discussion summary for RAN4#94e_#96_NR_2step_RACH_Demod, Moderator (ZTE)

- R4-2002535	Email discussion summary for RAN4#94e_#96_NR_2step_RACH_Demod, Moderator (ZTE)

- R4-2002389	Wayforward on BS demodulation requirements for 2-step RACH, ZTE

- R4-2000802	2-step RACH workplan, ZTE Wistron Telecom AB

- R4-2000314	View on BS demodulation requirement for NR 2-step, Samsung

- R4-2000801	BS demodulation requirements for 2-step RACH, ZTE Wistron Telecom AB

- R4-2001183	On 2 step RACH demodulation, Ericsson

- R4-2001491	On 2-step RACH BS demodulation requirements, Nokia, Nokia Shanghai Bell

- R4-2002191	Email discussion summary for RAN4#94e_#68_NR_2step_RACH_RRM, Moderator (ZTE)

- R4-2002322	Email discussion summary for RAN4#94e_#68_NR_2step_RACH_RRM, Moderator (ZTE)

- R4-2002259	WF on 2-step RACH RRM requirements, ZTE

- R4-2001279	Discussion on RRM requirements for 2-step RACH, ZTE

- R4-2001492	On RRM core requirements for 2-step RACH, Nokia, Nokia Shanghai Bell

- R4-2002129	Impact of Two Step RACH WI in RRM requirements, Qualcomm

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template