3GPP TSG RAN meeting #87e										RP-200089

Electronic Meeting, March 16-19, 2020

## Status Report to TSG

Agenda item:			10.2.3

| WI / SI Name | DL MIMO efficiency enhancements for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_DL-MIMO_EE |  |  |  |  |
| Unique ID | 800086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192766 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2020 | Performance part: 09/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yubo YANG |
|  | Company | Huawei |
|  | Email | yangyubo1@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#100-e

12 contributions ([1]-[12]) were submitted for maintenance, and the following CRs are endorsed:

-	R1-2001430 for TS 36.211

-	R1-2001436 for TS 36.213

#### 2.1.2	Remaining Open issues

No open issues.

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#109-e

8 contributions ([13]-[20]) were submitted to RAN2#109-e, and the following was achieved in email discussion:

As outcome of offline discussion [207], the CRs R2-2001741 (36.321) and R2-2001735 (36.331) are agreed and the CR R2-2001405 (36.306) is endorsed.

#### 2.2.2	Remaining Open issues

No open issues.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#94-e

4 contributions ([21]-[24]) were submitted and the following is achieved:

R4-2002745	CR for TS 36.101-1 Introduction of new SRS requirements for LTE eMIMO

Decision:		Agreed.

#### 2.4.2	Remaining Open issues

Specify the necessary UE performance requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2000225	Corrections on additional SRS symbols	Huawei, HiSilicon

- R1-2000226	Remaining issues of additional SRS symbols	Huawei, HiSilicon

- R1-2000559	Maintenance for additional SRS symbols	Nokia, Nokia Shanghai Bell

- R1-2000594	Remaining issues on additional SRS symbols	Lenovo, Motorola Mobility

- R1-2000655	Text proposals on additional SRS symbols	LG Electronics

- R1-2000710	Additional SRS symbols	Qualcomm Incorporated

- R1-2000717	Corrections to SRS	Intel Corporation

- R1-2000942	Maintenance for additional SRS symbols	Ericsson

- R1-2001139	Feature summary on LTE DL MIMO efficiency enhancement	Huawei

- R1-2001179	Feature summary#2 on LTE DL MIMO efficiency enhancement	Huawei

- R1-2001283	Feature summary #1 on [100e-LTE_DL_MIMO_EE-AddSRS-01]	Huawei

- R1-2001284	Feature summary #1 on [100e-LTE_DL_MIMO_EE-AddSRS-02]	Huawei

- R2-2001031	Power headroom reporting for additional SRS	Lenovo, Motorola Mobility

- R2-2001079	Introduction of Power headroom reporting for Additional SRS	Ericsson

- R2-2001405	Introduction of DL MIMO efficiency enhancement	Huawei, HiSilicon

- R2-2001406	Introduction of DL MIMO efficiency enhancement	Huawei, HiSilicon

- R2-2001721	Introduction of Power headroom reporting for Additional SRS	Ericsson

- R2-2001734	Introduction of DL MIMO efficiency enhancement	Huawei, HiSilicon

- R2-2001735	Introduction of DL MIMO efficiency enhancement	Huawei, HiSilicon

- R2-2001741	Introduction of Power headroom reporting for Additional SRS	Ericsson

- R4-2002039	On new SRS requirements for LTE eMIMO	Huawei, HiSilicon

- R4-2002040	CR for TS 36.101-1 Introduction of new SRS requirements for LTE eMIMO	Huawei, HiSilicon

- R4-2002682	Email discussion summary for RAN4#94e_#8_LTE_DL_MIMO_EE	Moderator (Huawei, HiSilicon)

- R4-2002745	CR for TS 36.101-1 Introduction of new SRS requirements for LTE eMIMO	Huawei, HiSilicon

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template