3GPP TSG RAN meeting #87e										RP-200149

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			10.2.6

| WI / SI Name | Further performance enhancement for LTE in high speed scenario |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_high_speed_enh2 |  |  |  |  |
| Unique ID | 800079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181482 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: December/2019 | Performance part: March/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Takuma TAKADA |
|  | Company | NTT DOCOMO, INC. |
|  | Email | takuma.takada.nv@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #94-e (Feb.)

For UE demodulation performance

- The following CRs were agreed:

  - R4-2000872	CR to TS 36.101: Finalization on PDSCH demodulation with 500km/h velocity	[1]

  - R4-2002424	Finalization of CA PDSCH demodulation requirements with HST-SFN	[2]

For BS demodulation performance

- The following CRs were agreed:

  - R4-2002499	CR to TS 36.104 Updates of PUSCH performance requirements for enhanced HST scenario	[3]

  - R4-2002500	CR to TS 36.141 Updates of PUSCH performance requirements for enhanced HST scenario	[4]

  - R4-2002501	CR to TS 36.104 Updates of PRACH performance requirements for enhanced HST scenario [5]

  - R4-2002502	CR to TS 36.141 Updates of PRACH performance requirements for enhanced HST scenario [6]

- Regarding PUSCH :

  - Simulation alignment

    - Taking into account of WI deadline, conclude the requirements based on simulation results provided in this meeting.

    - Reuse existing SNR values for Scenario 1 and 3 when SNR values for Scenario 1-LTE500b and Scenario 3-LTE500b are smaller than the corresponding SNR for Scenario 1 and 3, respectively.

    - The results farthest from the AVERAGE value is taken out for the AVERAGE and SPAN re-calculation until the ideal span is <=2dB

    - No additional margin

    - Keep square brackets

- Regarding PRACH

  - Simulation alignment

    - Reuse existing SNR values for Frequency offset of 1875Hz when SNR values for 1944Hz are smaller than the corresponding SNR for 1875Hz, respectively

    - No additional margin

    - Keep square brackets

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-2000872	CR to TS 36.101: Finalization on PDSCH demodulation with 500km/h velocity

[2] R4-2002424	Finalization of CA PDSCH demodulation requirements with HST-SFN

[3] R4-2002499	CR to TS 36.104 Updates of PUSCH performance requirements for enhanced HST scenario

[4] R4-2002500	CR to TS 36.141 Updates of PUSCH performance requirements for enhanced HST scenario

[5] R4-2002501	CR to TS 36.104 Updates of PRACH performance requirements for enhanced HST scenario

[6] R4-2002502	CR to TS 36.141 Updates of PRACH performance requirements for enhanced HST scenario

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template