3GPP TSG RAN meeting #87-e								　　　RP-2000222

Online, , 16th March 2020 - 19th March 2020

Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_1BLTE_1BNR_2DL2UL |  |  |  |  |
| Unique ID | 800066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191539 Revised WID: Dual Connectivity (EN-DC) of 1 LTE band (1UL/1DL) and 1 NR band (1DL/1UL) |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 6/2020 | Performance part: 6/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: 90% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  |  |
| --- | --- | --- |
| Rapporteur | Name |  |
|  | Company |  |
|  | Email |  |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

Table 1-1: Individual configuration names, proponents and supporting companies for inter-band DC_x-nx within FR1

| EN-DC configuration |  | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DL_5A_n79A_UL_5A_n79A |  | Rel-15 | Bo Liu, China Telecom | 37.716-11-11: R4-1810331 38.101-3: R4-1815069 | yes | yes | none |
| DL_66C_n71A_UL_66A_n71A |  | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815069 | Yes | no | Completed |
| DL_2A_n71B_UL_2A_n71A |  | Rel-15 | Nelson Ueng, T-Mobile USA | Endorsed in draft CR R4-1815803 38.101-3 : R4-1815069 | Yes | no | Completed |
| DL_66A_n71B_UL_66A_n71A |  | Rel-15 | Nelson Ueng, T-Mobile USA | Endorsed in draft CR R4-1815803 38.101-3 : R4-1815069 | Yes | no | Completed |
| DL_66A_n41A_UL_66A_n41A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1904949 TS 38.101-3: R4-1906221 | yes | yes | ∆TIB/ ∆RIB in [.] |
| DL_66A_n25A_UL_66A_n25A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1904437 TS 38.101-3: R4-1903670 | yes | yes | none |
| DL_2A_n41A_UL_2A_n41A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1904948 TS 38.101-3: R4-1903670 | yes | yes | none |
| DL_2C_n41A_UL_2A_n41A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1904948 TS 38.101-3: R4-1903670 | yes | yes | none |
| DC_3A_n1A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1813065 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A_n77A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1816168 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A_n78A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1816168 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_7A_n77A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1813083, R4-1900724, R4-1903579 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_7A-7A_n77A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1813083, R4-1900724 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A_n1A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1903297 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_7A-7A_n1A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1903298 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_42D_n77C |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42D_n78C |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42D_n79C |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42E_n77C |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42E_n78C |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_42E_n79C |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | None |
| DC_1A_n77C_UL_1A_n77C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_1A_n78C_UL_1A_n78C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_1A_n79C_UL_1A_n79C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_3A_n77C_UL_3A_n77C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_3A_n78C_UL_3A_n78C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_3A_n79C_UL_3A_n79C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_19A_n79C_UL_19A_n79C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_19A_n78C_UL_19A_n78C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_19A_n77C_UL_19A_n77C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_21A_n77C_UL_21A_n77C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_21A_n78C_UL_21A_n78C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DC_21A_n79C_UL_21A_n79C |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Drop |
| DL_3A_n41A_UL_3A_n41A |  | Rel-15 | Yuexia Song, CATT | TR 37.716-11-11: R4-1816181 TS 38.101-3: R4-1815069 | yes | yes | None |
| DL_3A_n41C_UL_3A_n41A |  | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_3A_n41C_UL_3A_n41C |  | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_3A_n41(2A)_UL_3A_n41A |  | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_39A_n41A_UL_39A_n41A |  | Rel-15 | Yuexia Song, CATT | TR 37.716-11-11: R4-1816182 TS 38.101-3: R4-1815069 | yes | yes | None |
| DL_39A_n41C_UL_39A_n41A |  | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_39A_n41C_UL_39A_n41C |  | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DL_39A_n41(2A)_UL_39A_n41A |  | Rel-15 | Yuexia Song, CATT |  | no | no | Not started |
| DC_5A_n71A |  | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_7C_n78A |  | Rel-15 | Liu Liehai, Huawei |  |  |  | The configuration already exists in the spec and can be removed from the WID |
| DC_12A_n71A |  | Rel-15 | Liu Liehai, Huawei |  | No | No | The amount of MSD is for further study. |
| DC_66A_n78A |  | Rel-15 | Liu Liehai, Huawei |  |  |  | The configuration already exists in the spec and can be removed from the WID |
| DL_8A_n41A_UL_8A_n41A |  | Rel-15 | Liu, Liehai, Huawei | TR 37.716-11-11: R4-1904646 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_8A_n41C_UL_8A_n41A |  | Rel-15 | Liu, Liehai, Huawei | TR 37.716-11-11: R4-1904646 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_8A_n41C_UL_8A_n41C |  | Rel-15 | Liu, Liehai, Huawei |  | No | No | UL intra-band CA is ongoing |
| DL_8A_n41(2A)_UL_8A_n41A |  | Rel-15 | Liu, Liehai, Huawei | TR 37.716-11-11: R4-1904646 TS 38.101-3: R4-1905498 | Yes | yes | none |
| DL_8A_n41(2A)_UL_8A_n41(2A) |  | Rel-15 | Liu, Liehai, Huawei |  | No | No | The MSD due to harmonics of Band 8 fall into Band41 is FFS. UL intra-band NC CA is ongoing |
| DL_28A-n50A_UL_28A_n50A |  | Rel-16 | Laurent Dolizy, Huawei | TR 37.716-11-11: R4-1907010 TS 38.101-3: R4-1905498 | Yes | Yes | none |
| DC_28A_n41A |  | Rel-15 | Laurent Dolizy, Huawei | TR 37.716-11-11: R4-1907009 TS 38.101-3: R4-1905498 | Yes | Yes | none |
| DC_20A_n41A |  |  |  | Rel-15 |  | Laurent Dolizy, Huawei |  | TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_1A_n41A |  | Rel-15 | Laurent Dolizy, Huawei | TR 37.716-11-11: R4-1907008 | no | no | MSD will be added. |
| DC_40C_n41A |  | Rel-15 | Laurent Dolizy, Huawei |  | no | no | General requirements are under study |
| DC_7A_n71A |  | Rel-15 | Liu Liehai, Huawei | 38.101-3: R4-1900862 37.716-11-11:R4-1900907 | yes | yes | none |
| DC_13A_n71A |  | Rel-15 | Liu Liehai, Huawei | TR 37.716-11-11: R4-1903649 TS 38.101-3: R4-1905498 | Yes | Yes | none |
| DC_66A-66A_n78A |  | Rel-15 | Liu Liehai, Huawei | 38.101-3: R4-1900862 | yes | yes | none |
| DL_1A_n77(2A)_UL_1A_n77A |  | Rel-16 | Zhang Peng, Huawei | none | no | no | DL_n77(2A)_UL_n77A isn’t completed |
| DL_3A_n78(2A)_UL_3A_n78A |  | Rel-16 | Zhang Peng, Huawei |  | Yes | Yes | None |
| DL_1A_n78(2A)_UL_1A_n78A |  | Rel-16 | Zhang Peng, Huawei | none | no | no | DL_n78(2A)_UL_n78A isn’t completed |
| DL_1A_n7A _UL_1A_n7A |  | Rel-15 | S. Truelove, BT plc | pCR: R4-1900779, R4-1901429 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n7A _UL_3C_n7A |  | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n7A _UL_3A_n7A |  | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n28A _UL_3C_n28A |  | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_3C_n28A _UL_3A_n28A |  | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DL_7C_n28A_UL_7C_n28A |  | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901430 Big CR 38.101-3: R4-1900862 | Yes | Yes | None |
| DC_28_n8 |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901454 38.101-3 : R4-1900862 | Yes | Yes |  |
| DL_3A-3A_n78A_UL_3A_n78A |  | Rel-15 | Jeremy Chu, Telstra | N/A | N/A | N/A | Stopped, already covered in spec |
| DL_1A_n5A_UL_1A_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904439 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DL_3A_n5A_UL_3A_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904440 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DL_3C_n5A_UL_3A_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904440 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DL_3C_n5A_UL_3C_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904440 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DL_7A_n5A_UL_7A_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904441 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DL_7C_n5A_UL_7A_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904441 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DL_7C_n5A_UL_7C_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904441 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DL_28A_n5A_UL_28A_n5A |  | Rel-15 | Jeremy Chu, Telstra | TR 37 716-11-11: R4-1904968 TS 38.101-3: R4-1906221 | Yes | Yes |  |
| DC_40A_n41A |  | Rel-15 | Wubin, Zhou, ZTE Corporation | TR37.716-11-11: R4-1900456 38.101-3: R4-1900862 | yes | yes |  |
| DC_40A_n79A |  | DC_40A_n79A | Wubin, Zhou, ZTE Corporation | TS 38.101-1: R4-1903670 TR 37.716-11-11: R4-1903144 | yes | yes | None |
| DC_3C_n41A |  | DC_3C_n41A | Wubin, Zhou, ZTE Corporation | TS 38.101-3: 1903257 | yes | yes | None |
| DC_3C_n79A |  | DC_3A_n79C | Wubin, Zhou, ZTE Corporation | TS 38.101-3: R4-1905622 | yes | yes | None |
| DC_8A_n79C |  | DC_8A_n79A | Wubin, Zhou, ZTE Corporation | TS 38.101-3: R4-1905622 | yes | yes | None |
| DC_8A_n79C |  | DC_8A_n79C | Wubin, Zhou, ZTE Corporation | TS 38.101-3: R4-1905622 | yes | yes | None |
| DC_2A_n5A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_12A_n5A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_66A_n5A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_71A_n5A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_2A_n71A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_5A_n71A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_12A_n71A |  | Rel-15 | Sebastian Thalanany U.S. Cellular |  | No | No |  |
| DC_66A_n71A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DL_1A_n77(2A)_UL_1A_n77A |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_19A_n77(2A)_UL_19A_n77A |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_21A_n77(2A)_UL_21A_n77A |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_3A_n77(2A)_UL_3A_n77A |  | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_25A-5A_n41A_UL_25A_n41A |  | Rel-15 | Bill Shvodian Sprint | 38.101-3: R4-1905498 TR 37.716-11-11: R4-1906220 | Yes | N/A | None |
| DC_12A_n78A_UL_12A_n78A |  | Rel-15 | Pavlo Nebesny, Rogers |  | Yes | Yes | Existing in TS 38.101-3 |
| DC_12A_n38A_UL_12A_n38A |  |  |  | Rel-15 |  | Pavlo Nebesny, Rogers |  | TR 37.716-11-11: R4-2001525 TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_5A_n38A_UL_5A_n38A |  |  |  | Rel-15 |  | Pavlo Nebesny, Rogers |  | TR 37.716-11-11: R4-2002614 TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_12A_n7A_UL_12A_n7A |  | Rel-15 | Pavlo Nebesny, Rogers |  | Yes | Yes | Existing in TS 38.101-3 |
| DC_66A_n7A_UL_66A_n7A |  | Rel-15 | Pavlo Nebesny, Rogers |  | Yes | Yes | Existing in TS 38.101-3 |
| DC_1C_n78A |  | Rel-15 | Alper Ucar, Vodafone |  | No | No | Dropped |
| DL_2A_n5A_BCS0 |  | Rel-15 | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DL_66A_n5A_BCS0 |  | Rel-15 | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DL_2A_n66A_BCS0 |  | Rel-15 | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DL_5A_n66A_BCS0 |  | Rel-15 | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DL_13A_n66A_BCS0 |  | Rel-15 | Zheng Zhao | TP for TR37.716-11-11: R4-1904907 | Yes | Yes | None |
| DC_7A_n1A |  | Rel-15 | Christoph Mäder, Swisscom | TR 37.716-11-11: R4-1903298 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_8A-n28A_UL_8A_n28A |  | Rel-15 | Masashi Fushiki, SoftBank | TR 37.716-11-11: R4-1910190 38.101-3: R4-1910322(Big CR) | yes | yes | None |
| DC_1A_n77(2A) |  | Rel-15 | Xiao Shao,KDDI | 38.101: R4-1910322 | Yes | Yes | None |
| DC_3A_n77(2A) |  | Rel-15 | Xiao Shao,KDDI | 38.101: R4-1913849 | Yes | Yes | None |
| DC_41A_n77(2A) |  | Rel-15 | Xiao Shao,KDDI | 38.101: R4-1910322 | Yes | Yes | None |
| DC_41C_n77(2A) |  | Rel-15 | Xiao Shao,KDDI | 38.101: R4-1910322 | Yes | Yes | None |
| DL_1A_n7A_UL_1A_n7A |  | Rel-15 | Jeremy Chu, Telstra |  | Yes | Yes | None |
| DL_1A-1A_n7A_UL_1A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912280 | Yes | Yes |  |
| DL_1A-7A_n7A_UL_1A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914706 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-7A_n7A_UL_7A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914706 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-1A-7A_n7A_UL_1A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914706 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-1A-7A_n7A_UL_7A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914706 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A_n7A_UL_3A_n7A |  | Rel-15 | Jeremy Chu, Telstra |  |  |  | Existing in TS 38.101-3 |
| DL_28A_n7A_UL_28A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1914700 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_3C_n7A_UL_3A_n7A |  | Rel-15 | Jeremy Chu, Telstra |  |  |  | Existing in TS 38.101-3 |
| DL_3C_n7A_UL_3C_n7A |  | Rel-15 | Jeremy Chu, Telstra |  |  |  | Existing in TS 38.101-3 |
| DL_3A-3A_n7A_UL_3A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1912280 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_3A-3A-7A_n7A_UL_3A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914706 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-3A-7A_n7A_UL_7A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914706 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A_n7B_UL_1A_n7A |  |  | Jeremy Chu, Telstra |  |  |  | Existing in TS 38.101-3 |
| DL_1A_n7B_UL_1A_n7B |  | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL n7B not complete |
| DL_1A-1A_n7B_UL_1A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1912280 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_1A-1A_n7B_UL_1A_n7B |  | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL n7B not complete |
| DL_3A_n7B_UL_3A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1912280 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_3A_n7B_UL_3A_n7B |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1912280 TS 38.101-3: R4-1913849 | Yes | Yes | UL n7B not complete |
| DL_28A_n7B_UL_28A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1914700 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_28A_n7B_UL_28A_n7B |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1914700 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_3C_n7B_UL_3A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1912280 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_3C_n7B_UL_3C_n7A |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1912280 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_3C_n7B_UL_3A_n7B |  | Rel-15 | Jeremy Chu, Telstra | TR 37.716-11-11: R4-1912280 TS 38.101-3: R4-1913849 | Yes | Yes |  |
| DL_3C_n7B_UL_3C_n7B |  | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL n7B not complete |
| DL_3A-3A_n7B_UL_3A_n7A |  | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912280 | Yes | Yes |  |
| DL_3A-3A_n7B_UL_3A_n7B |  | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL n7B not complete |
| DL_3A_n77(2A)_UL_3A_n77A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DL_1A_n77(2A)_UL_1A_n77A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11: R4-1908274 | yes | yes | none |
| DL_3A_n78(2A) _UL_3A_n78A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DL_1A_n78(2A) _UL_1A_n78A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_12A_n71A |  | Rel-15 | Liu Liehai, Huawei |  | No | No | The amount of MSD is for further study. |
| DL_8A_n41C_UL_8A_n41C |  | Rel-15 | Liu, Liehai, Huawei |  | No | No | UL intra-band CA is ongoing |
| DL_8A_n41(2A)_UL_8A_n41(2A) |  | Rel-15 | Liu, Liehai, Huawei |  | No | No | UL intra-band NC CA is ongoing |
| DC_66A_n78(2A)_UL_66A_n78A |  | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DL_40A_n78A_UL_40A_n78A |  | Rel-15 | Liu Ye, Huawei | TR 37.716-11-11: R4-1904896 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_40C_n78A_UL_40A_n78A |  | Rel-15 | Liu Ye, Huawei | TR 37.716-11-11: R4-1904896 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_40C_n78A_UL_40C_n78A |  | Rel-15 | Liu Ye, Huawei | TR 37.716-11-11: R4-1904896 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_1A_n50A_UL_1A_n50A |  | Rel-15 | Laurent Dolizy, Huawei | TR 37.716-11-11: R4-1911150 TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DL_3A_n50A_UL_3A_n50A |  | Rel-15 | Laurent Dolizy, Huawei | TR 37.716-11-11: R4-1911150 TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DL_20A_n50A_UL_20A_n50A |  | Rel-15 | Laurent Dolizy, Huawei | TR 37.716-11-11: R4-1911150 TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_20A_n41A |  |  |  | Rel-15 |  | Laurent Dolizy, Huawei |  | TR 37.716-11-11: R4-2002603 TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_1A_n41A |  | Rel-15 | Laurent Dolizy, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11: R4-1907008/ R4-1908940 | yes | yes | none |
| DC_40C-n41A |  | Rel-15 | Laurent Dolizy, Huawei | TS 38.101-3: R4-1911331 | Yes | Yes | none |
| DL_40A_n1A_UL_40A_n1A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11: R4-1910194 | yes | yes | none |
| DL_2A_n38A_UL_2A_n38A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11: R4-1910195 | yes | yes | none |
| DL_4A_n38A_UL_4A_n38A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1911477 | Yes | Yes | None |
| DL_4A_n41A_UL_4A_n41A |  | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1911478 | Yes | Yes | None |
| DL_7A-7A_n5A_UL_7A-n5A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11: R4-1909191 | yes | yes | none |
| DL_2A_n7A_UL_2A-n7A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11:R4-1909192 | yes | yes | none |
| DL_2A_n7(2A)_UL_2A-n7A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1915688 | Yes | Yes | None |
| DL_5A_n7A_UL_5A-n7A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11: R4-1910198 | yes | yes | none |
| DL_5A_n7(2A)_UL_5A_n7A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1915688 | Yes | Yes | None |
| DL_12A_n7(2A)_UL_12A_n7A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1915689 | Yes | Yes | None |
| DL_66A-6A_n7(2A)_UL_66A_n7A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1910874 | Yes | Yes | None |
| DL_66A-66A_n7A_UL_66A_n7A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1910874 | Yes | Yes | None |
| DL_66A_n38A_UL_66A_n38A |  |  |  | Rel-16 |  | Liu Liehai, Huawei |  | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002602 |  | Yes |  | Yes |  | None |  |
| DL_66A-66A_n38A_UL_66A_n38A |  |  |  | Rel-16 |  | Liu Liehai, Huawei |  | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002602 |  | Yes |  | Yes |  | None |  |
| DL_7A_n66A_UL_7A_n66A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11:R4-1910267 | yes | yes | none |
| DL_7A-7A_n66A_UL_7A-n66A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11:R4-1910267 | yes | yes | none |
| DL_7C_n66A_UL_7A_n66A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11:R4-1910267 | yes | yes | none |
| DL_13A_n66A_UL_13A_n66A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11:R4-1910197 | yes | yes | none |
| DL_2A_n78(2A)_UL_2A_n78A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1910875 | Yes | Yes | None |
| DL_5A_n78(2A)_UL_5A_n78A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1910875 | Yes | Yes | None |
| DL_7A_n78(2A)_UL_7A_n78A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1910875 | Yes | Yes | None |
| DL_7A-7A_n78(2A)_UL_7A_n78A |  | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_7C_n78(2A)_UL_7A_n78A |  | Rel-16 | Liu Liehai, Huawei |  | Yes | Yes | None |
| DL_12A_n78(2A)_UL_12A_n78A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1912567 | Yes | Yes | None |
| DL_66A_n78(2A)_UL_66A_n78A |  | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1910875 | Yes | Yes | None |
| DL_66A-66A_n78(2A)_UL_66A_n78A |  | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| EN-DC configuration | Uplink EN-DC Configuration |  | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| DC_20A_n7A | DC_20A_n7A |  | S. Truelove, BT plc. |  |  |  |  |
| DC_7C_n1A | DC_7A_n1A |  | S. Truelove, BT plc. | CR R4-1914302 | Yes | Yes | None |
| DC_7C_n1A | DC_7C_n1A |  | S. Truelove, BT plc. | CR R4-1914302 | Yes | Yes | None |
| DC_7C_n28A | DC_7A_n28A |  | S. Truelove, BT plc. |  | Yes | Yes | None |
| DC_7C_n78A | DC_7C_n78A |  | S. Truelove, BT plc. |  | Yes | Yes | None |
| DC_1A_n7B | DC_1A_n7A |  | S. Truelove, BT plc. | CR R4-1914695 | Yes | Yes | None |
| DC_3A_n7B | DC_3A_n7A |  | S. Truelove, BT plc. | CR R4-1914695 | Yes | Yes | None |
| DC_1A_n78(2A) | DC_1A_n78(2A) |  | S. Truelove, BT plc. |  |  |  |  |
| DC_3A_n78(2A) | DC_3A_n78(2A) |  | S. Truelove, BT plc. |  |  |  |  |
| DC_7A_n78(2A) | DC_7A_n78(2A) |  | S. Truelove, BT plc. |  |  |  |  |
| DC_3C_n7B | DC_3A_n7A |  | S. Truelove, BT plc. | CR R4-1914695 | Yes | Yes | None |
| DC_3C_n7B | DC_3C_n7A |  | S. Truelove, BT plc. | CR R4-1914695 | Yes | Yes | None |
| DC_3C_n78(2A) | DC_3A_n78A |  | S. Truelove, BT plc. | CR R4-1915638 | Yes | Yes | None |
| DC_3C_n78(2A) | DC_3A_n78(2A) |  | S. Truelove, BT plc. |  |  |  |  |
| DC_7C_n78(2A) | DC_7C_n78A |  | S. Truelove, BT plc. | CR R4-1914303 | Yes | Yes | None |
| DC_7C_n78(2A) | DC_7A_n78(2A) |  | S. Truelove, BT plc. |  |  |  |  |
| DC_7C_n78(2A) | DC_7C_n78(2A) |  | S. Truelove, BT plc. |  |  |  |  |
| DC_20A_n7A | DC_20A_n7A |  | Marius Oltean, Bouygues |  |  |  |  |
| DC_7A_n38A | DC_7A_n38A |  | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_71A_n38A |  | DC_71A_n38A |  |  |  | Paul Nebesny, Rogers Communications |  | TR 37.716-11-11: R4-2001529 TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_2A-2A_n38A | DC_2A_n38A |  | Paul Nebesny, Rogers Communications | 38.101-3: R4-1914719 | Yes | Yes | None |
| DC_2A-2A_n71A | DC_2A_n71A |  | Paul Nebesny, Rogers Communications | 38.101-3: R4-1914719 | Yes | Yes | None |
| DC_66A-66A_n71A | DC_66A_n71A |  | Paul Nebesny, Rogers Communications | 38.101-3: R4-1914719 | Yes | Yes | None |
| DC_71A_n66A |  | DC_71A_n66A |  |  |  | Paul Nebesny, Rogers Communications |  | TR 37.716-11-11: R4-2002615 TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_2A-2A_n66A | DC_2A_n66A |  | Paul Nebesny, Rogers Communications |  | Yes | Yes | Existing in TS 38.101-3 |
| DC_71A_n78A |  | DC_71A_n78A |  |  |  | Paul Nebesny, Rogers Communications |  | TR 37.716-11-11: R4-2002616 TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_2A-2A_n78A | DC_2A_n78A |  | Paul Nebesny, Rogers Communications | 38.101-3: R4-1914719 | Yes | Yes | None |
| DC_18A_n3A | DC_18A_n3A |  | Xiao Shao, KDDI | TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_28A_n3A | DC_28A_n3A |  | Xiao Shao, KDDI | TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_4A_n78A | DC_4A_n78A |  | Zhang Peng, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1911479 | Yes | Yes | None |
| DC_4A_n78(2A) | DC_4A_n78A |  | Zhang Peng, Huawei | TS 38.101-3: R4-1913849 TR 37.716-11-11: R4-1911479 | Yes | Yes | None |
| DC_2A-2A_n66A | DC_2A_n66A |  | Marc Grant, AT&T |  |  |  |  |
| DC_66A-66A_n2A | DC_66A_n2A |  | Marc Grant, AT&T |  |  |  |  |
| DC_3C_n1A | DC_3C_n1A |  | Karim Chabrak Deutsche Telekom AG | TR 37.716-11-11: R4-1915637 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_41A_n79C | DC_41A_n79C |  | Bin Han, Qualcomm |  |  |  |  |
| DC_26A_n25A | DC_26A_n25A |  | Bill Shvodian, Sprint | 38.101-3: R4-1913849 TR 37.716-11-11: R4-1912427 | Yes | Yes | None |
| DC_2A-2A_n71A | DC_2A_n71A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_2A-2A_n41A | DC_2A_n41A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_2C_n71A | DC_2A_n71A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_39A_n40A | DC_39A_n40A |  | Wubin, Zhou, ZTE Corporation | TS 38.101-3: R4-1911163 37.716-11-11: R4-1912566 | Yes | Yes | None |
| DC_3A_n34A | DC_3A_n34A |  | Wubin, Zhou, ZTE Corporation | TS 38.101-3: R4-1911163 37.716-11-11: R4-1911249 | Yes | Yes | None |
| DC_8A_n34A | DC_8A_n34A |  | Wubin, Zhou, ZTE Corporation | TS 38.101-3: R4-1911163 37.716-11-11: R4-1911250 | Yes | Yes | None |
| DC_2A_n48A | DC_2A_n48A |  | Zheng.zhao, Verizon | 37.716-11-11: R4-1912575 | Yes | Yes | None |
| DC_5A_n48A | DC_5A_n48A |  | Zheng.zhao, Verizon | 37.716-11-11: R4-1912575 | Yes | Yes | None |
| DC_13A_n48A | DC_13A_n48A |  | Zheng.zhao, Verizon | 37.716-11-11: R4-1912575 | Yes | Yes | None |
| DC_66A_n48A | DC_66A_n48A |  | Zheng.zhao, Verizon | 37.716-11-11: R4-1912575 | Yes | Yes | None |
| DC_66A_n78A | DC_66A_n78A |  | Paul Rayment, Bell Mobility |  |  |  |  |
| DC_71A_n48A | DC_71A_n48A |  | Samian Kaur, Comcast | TS 38.101-3: R4-2000887 | Yes | Yes | None |
| DC_48A_n71A | DC_48A_n71A |  | Samian Kaur, Comcast | TS 38.101-3: R4-2000887 | Yes | Yes | None |
| DC_12A_n25A | DC_12A_n25A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2001298 | Yes | Yes | None |
| DC_2A_n12A |  | DC_2A_n12A |  |  |  | Sebastian Thalanany, U.S. Cellular |  | TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_5A_n12A |  | DC_5A_n12A |  |  |  | Sebastian Thalanany, U.S. Cellular |  | TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_48A_n5A |  | DC_48A_n5A |  |  |  | Sebastian Thalanany, U.S. Cellular |  | TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_48A_n12A |  | DC_48A_n12A |  |  |  | Sebastian Thalanany, U.S. Cellular |  | TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_66A_n12A |  | DC_66A_n12A |  |  |  | Sebastian Thalanany, U.S. Cellular |  | TS 38.101-3: R4-2000887 |  | Yes |  | Yes |  | None |  |
| DC_5A-5A_n66A | DC_5A_n66A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002573 | Yes | Yes | None |
| DC_5B_n66A | DC_5A_n66A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002573 | Yes | Yes | None |
| DC_5A-5A_n2A | DC_5A_n2A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002572 | Yes | Yes | None |
| DC_5B_n2A | DC_5A_n2A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002572 | Yes | Yes | None |
| DC_2A_n48B | DC_2A_n48A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002570 | Yes | Yes | None |
| DC_5A_n48B | DC_5A_n48A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2000099 | Yes | Yes | None |
| DC_13A_n48B | DC_13A_n48A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2000098 | Yes | Yes | None |
| DC_66A_n48B | DC_66A_n48A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002571 | Yes | Yes | None |
| DC_66A-66A_n48A | DC_66A_n48A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002571 | Yes | Yes | None |
| DC_66A-66A_n48B | DC_66A_n48A |  | Zheng Zhao | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002571 | Yes | Yes | None |
| DC_48A_n66A |  | DC_48A_n66A |  |  |  | Zheng Zhao |  | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002609 |  | Yes |  | Yes |  | None |  |
| DC_13A_n7A |  | DC_13A_n7A |  |  |  | Liu Liehai, Huawei |  | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002601 |  | Yes |  | Yes |  | None |  |
| DC_13A_n7(2A) |  | DC_13A_n7A |  |  |  | Liu Liehai, Huawei |  | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002601 |  | Yes |  | Yes |  | None |  |
| DC_13A_n78A |  | DC_13A_n78A |  |  |  | Liu Liehai, Huawei |  | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2000838 |  | Yes |  | Yes |  | None |  |
| DC_13A_n78(2A) |  | DC_13A_n78A |  |  |  | Liu Liehai, Huawei |  | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2000838 |  | Yes |  | Yes |  | None |  |
| DC_66A_n7(2A) |  | DC_66A_n7A |  |  |  | Liu Liehai, Huawei |  |  |  | No |  | No |  | TP will be submitted |  |
| DC_14A_n66A |  | DC_14A_n66A |  |  |  | Marc Grant, AT&T |  |  |  |  |  |  |  |  |  |
| DC_14A_n2A |  | DC_14A_n2A |  |  |  | Marc Grant, AT&T |  |  |  |  |  |  |  |  |  |
| DC_8A_n77(2A) | DC_8A_n77A |  | Masashi Fushiki, SoftBank | 38.101-3: R4-2000764(draft CR), R4-2000887 (Big CR) | Yes | Yes | None |
| DC_11A_n3A | DC_11A_n3A |  | Masashi Fushiki, SoftBank | TR 37.716-11-11: R4-2002598 38.101-3: R4- 2000887 (Big CR) | Yes | Yes | None |
| DC_11A_n28A | DC_11A_n28A |  | Masashi Fushiki, SoftBank | TR 37.716-11-11: R4-2002599 | No | No | None |
| DC_11A_n77(2A) | DC_11A_n77A |  | Masashi Fushiki, SoftBank | 38.101-3: R4-2000764(draft CR), R4-2000887 (Big CR) | Yes | Yes | None |
| DC_28A_n77(2A) | DC_28A_n77A |  | Masashi Fushiki, SoftBank | 38.101-3: R4-2000764(draft CR), R4-2000887 (Big CR) | Yes | Yes | None |
| DC_1A_n71A | DC_1A_n71A |  | Ahmed Alsohaily, CITC |  |  |  |  |
| DC_1A_n71B | DC_1A_n71A |  | Ahmed Alsohaily, CITC |  |  |  |  |
| DC_3A_n71A | DC_3A_n71A |  | Ahmed Alsohaily, CITC |  |  |  |  |
| DC_3A_n71B | DC_3A_n71A |  | Ahmed Alsohaily, CITC |  |  |  |  |
| DC_3A_n8A | DC_3A_n8A |  | Per Lindell, Ericsson | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002605 | Yes | Yes | None |
| DC_28A_n40A | DC_28A_n40A |  | Per Lindell, Ericsson |  |  |  |  |
| DC_7C_n3A | DC_7C_n3A |  | Alper Ucar, Vodafone |  | Yes | Yes | None |
| DC_7A_n8A | DC_7A_n8A |  | Zhang Peng, Huawei | TS 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002606 | Yes | Yes | None |
| DC_8A_n20A | DC_8A_n20A |  | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_1A_n20A | DC_1A_n20A |  | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_7A_n20A | DC_7A_n20A |  | Zhang Peng, Huawei |  | No | No | TP will be submitted |
| DC_48B_n71A | DC_48A_n71A |  | Samian Kaur, Comcast | TS 38.101-3: R4-2000887 | Yes | Yes | None |
| DC_48C_n71A | DC_48A_n71A |  | Samian Kaur, Comcast | TS 38.101-3: R4-2000887 | Yes | Yes | None |
| DC_48D_n71A | DC_48A_n71A |  | Samian Kaur, Comcast | TS 38.101-3: R4-2000887 | Yes | Yes | None |
| DC_2A_n41(2A) | DC_2A_n41A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2000887 TS 38.101-3: R4-2002009 Draft CR | Yes | Yes | None |
| DC_2A_n41C | DC_2A_n41A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2000887 TS 38.101-3: R4-2002009 Draft CR | Yes | Yes | None |
| DC_66A_n41(2A) | DC_66A_n41A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2000887 TS 38.101-3: R4-2002009 Draft CR | Yes | Yes | None |
| DC_66A_n41C | DC_66A_n41A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-2000887 TS 38.101-3: R4-2002009 Draft CR | Yes | Yes | None |

Table 1-2: Individual configuration names, proponents and supporting companies for inter-band DC_y-ny including FR2

| EN-DC combination |  | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
| DL_1A_n257M_UL_1A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257L_UL_1A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257K_UL_1A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257J_UL_1A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257I_UL_1A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257H_UL_1A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_1A_n257G_UL_1A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257M_UL_3A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257L_UL_3A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257K_UL_3A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257J_UL_3A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257I_UL_3A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257H_UL_3A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_3A_n257G_UL_3A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257F_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257E_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257D_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257M_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257L_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257K_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257J_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257I_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257H_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_5A_n257G_UL_5A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257F_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257E_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257D_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257M_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257L_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257K_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257J_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257I_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257H_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A_n257G_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257F_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257E_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257D_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257M_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257L_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257K_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257J_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257I_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257H_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_7A-7A_n257G_UL_7A_n257A |  | Rel-15 | Joonyoung Shin, SK telecom | 37.716-11-11 : R4-1812444 38.101-3 : R4-1815069 | Yes | Yes | None |
| DL_8A_n257G_UL_8A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_8A_n257H_UL_8A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_8A_n257I_UL_8A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_8A_n257J_UL_8A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_8A_n257K_UL_8A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_8A_n257L_UL_8A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_8A_n257M_UL_8A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257A_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257G_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257H_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257I_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257J_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257K_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257L_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DL_3C_n257M_UL_3A_n257A |  | Rel-15 | Ilwhan Kim , KT |  | Yes | No | None |
| DC_42E_n257D |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42E_n257E |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42E_n257F |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42D_n257D |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42D_n257E |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_42D_n257F |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | None |
| DC_1A_n257A_UL_1A_n257A DC_1A_n257G_UL_1A_n257G DC_1A_n257H_UL_1A_n257G DC_1A_n257H_UL_1A_n257H DC_1A_n257I_UL_1A_n257G DC_1A_n257I_UL_1A_n257H DC_1A_n257I_UL_1A_n257I DC_1A_n257J_UL_1A_n257G DC_1A_n257J_UL_1A_n257H DC_1A_n257J_UL_1A_n257I DC_1A_n257J_UL_1A_n257J DC_1A_n257K_UL_1A_n257G DC_1A_n257K_UL_1A_n257H DC_1A_n257K_UL_1A_n257I DC_1A_n257K_UL_1A_n257J DC_1A_n257K_UL_1A_n257K DC_1A_n257L_UL_1A_n257G DC_1A_n257L_UL_1A_n257H DC_1A_n257L_UL_1A_n257I DC_1A_n257L_UL_1A_n257J DC_1A_n257L_UL_1A_n257K DC_1A_n257L_UL_1A_n257L DC_1A_n257M_UL_1A_n257G DC_1A_n257M_UL_1A_n257H DC_1A_n257M_UL_1A_n257I DC_1A_n257M_UL_1A_n257J DC_1A_n257M_UL_1A_n257K DC_1A_n257M_UL_1A_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_1A_n257M_UL_1A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_3A_n257A_UL_3A_n257A DC_3A_n257G_UL_3A_n257G DC_3A_n257H_UL_3A_n257G DC_3A_n257H_UL_3A_n257H DC_3A_n257I_UL_3A_n257G DC_3A_n257I_UL_3A_n257H DC_3A_n257I_UL_3A_n257I DC_3A_n257J_UL_3A_n257G DC_3A_n257J_UL_3A_n257H DC_3A_n257J_UL_3A_n257I DC_3A_n257J_UL_3A_n257J DC_3A_n257K_UL_3A_n257G DC_3A_n257K_UL_3A_n257H DC_3A_n257K_UL_3A_n257I DC_3A_n257K_UL_3A_n257J DC_3A_n257K_UL_3A_n257K DC_3A_n257L_UL_3A_n257G DC_3A_n257L_UL_3A_n257H DC_3A_n257L_UL_3A_n257I DC_3A_n257L_UL_3A_n257J DC_3A_n257L_UL_3A_n257K DC_3A_n257L_UL_3A_n257L DC_3A_n257M_UL_3A_n257G DC_3A_n257M_UL_3A_n257H DC_3A_n257M_UL_3A_n257I DC_3A_n257M_UL_3A_n257J DC_3A_n257M_UL_3A_n257K DC_3A_n257M_UL_3A_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_3A_n257M_UL_3A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_19A_n257A_UL_19A_n257A DC_19A_n257G_UL_19A_n257G DC_19A_n257H_UL_19A_n257G DC_19A_n257H_UL_19A_n257H DC_19A_n257I_UL_19A_n257G DC_19A_n257I_UL_19A_n257H DC_19A_n257I_UL_19A_n257I DC_19A_n257J_UL_19A_n257G DC_19A_n257J_UL_19A_n257H DC_19A_n257J_UL_19A_n257I DC_19A_n257J_UL_19A_n257J DC_19A_n257K_UL_19A_n257G DC_19A_n257K_UL_19A_n257H DC_19A_n257K_UL_19A_n257I DC_19A_n257K_UL_19A_n257J DC_19A_n257K_UL_19A_n257K DC_19A_n257L_UL_19A_n257G DC_19A_n257L_UL_19A_n257H DC_19A_n257L_UL_19A_n257I DC_19A_n257L_UL_19A_n257J DC_19A_n257L_UL_19A_n257K DC_19A_n257L_UL_19A_n257L DC_19A_n257M_UL_19A_n257G DC_19A_n257M_UL_19A_n257H DC_19A_n257M_UL_19A_n257I DC_19A_n257M_UL_19A_n257J DC_19A_n257M_UL_19A_n257K DC_19A_n257M_UL_19A_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_19A_n257M_UL_19A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_21A_n257A_UL_21A_n257A DC_21A_n257G_UL_21A_n257G DC_21A_n257H_UL_21A_n257G DC_21A_n257H_UL_21A_n257H DC_21A_n257I_UL_21A_n257G DC_21A_n257I_UL_21A_n257H DC_21A_n257I_UL_21A_n257I DC_21A_n257J_UL_21A_n257G DC_21A_n257J_UL_21A_n257H DC_21A_n257J_UL_21A_n257I DC_21A_n257J_UL_21A_n257J DC_21A_n257K_UL_21A_n257G DC_21A_n257K_UL_21A_n257H DC_21A_n257K_UL_21A_n257I DC_21A_n257K_UL_21A_n257J DC_21A_n257K_UL_21A_n257K DC_21A_n257L_UL_21A_n257G DC_21A_n257L_UL_21A_n257H DC_21A_n257L_UL_21A_n257I DC_21A_n257L_UL_21A_n257J DC_21A_n257L_UL_21A_n257K DC_21A_n257L_UL_21A_n257L DC_21A_n257M_UL_21A_n257G DC_21A_n257M_UL_21A_n257H DC_21A_n257M_UL_21A_n257I DC_21A_n257M_UL_21A_n257J DC_21A_n257M_UL_21A_n257K DC_21A_n257M_UL_21A_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_21A_n257M_UL_21A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42A_n257A_UL_42A_n257A DC_42A_n257G_UL_42A_n257G DC_42A_n257H_UL_42A_n257G DC_42A_n257H_UL_42A_n257H DC_42A_n257I_UL_42A_n257G DC_42A_n257I_UL_42A_n257H DC_42A_n257I_UL_42A_n257I DC_42A_n257J_UL_42A_n257G DC_42A_n257J_UL_42A_n257H DC_42A_n257J_UL_42A_n257I DC_42A_n257J_UL_42A_n257J DC_42A_n257K_UL_42A_n257G DC_42A_n257K_UL_42A_n257H DC_42A_n257K_UL_42A_n257I DC_42A_n257K_UL_42A_n257J DC_42A_n257K_UL_42A_n257K DC_42A_n257L_UL_42A_n257G DC_42A_n257L_UL_42A_n257H DC_42A_n257L_UL_42A_n257I DC_42A_n257L_UL_42A_n257J DC_42A_n257L_UL_42A_n257K DC_42A_n257L_UL_42A_n257L DC_42A_n257M_UL_42A_n257G DC_42A_n257M_UL_42A_n257H DC_42A_n257M_UL_42A_n257I DC_42A_n257M_UL_42A_n257J DC_42A_n257M_UL_42A_n257K DC_42A_n257M_UL_42A_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_42A_n257M_UL_42A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42C_n257A_UL_42C_n257A DC_42C_n257G_UL_42C_n257G DC_42C_n257H_UL_42C_n257G DC_42C_n257H_UL_42C_n257H DC_42C_n257I_UL_42C_n257G DC_42C_n257I_UL_42C_n257H DC_42C_n257I_UL_42C_n257I DC_42C_n257J_UL_42C_n257G DC_42C_n257J_UL_42C_n257H DC_42C_n257J_UL_42C_n257I DC_42C_n257J_UL_42C_n257J DC_42C_n257K_UL_42C_n257G DC_42C_n257K_UL_42C_n257H DC_42C_n257K_UL_42C_n257I DC_42C_n257K_UL_42C_n257J DC_42C_n257K_UL_42C_n257K DC_42C_n257L_UL_42C_n257G DC_42C_n257L_UL_42C_n257H DC_42C_n257L_UL_42C_n257I DC_42C_n257L_UL_42C_n257J DC_42C_n257L_UL_42C_n257K DC_42C_n257L_UL_42C_n257L DC_42C_n257M_UL_42C_n257G DC_42C_n257M_UL_42C_n257H DC_42C_n257M_UL_42C_n257I DC_42C_n257M_UL_42C_n257J DC_42C_n257M_UL_42C_n257K DC_42C_n257M_UL_42C_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_42C_n257M_UL_42A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42D_n257A_UL_42D_n257A DC_42D_n257G_UL_42D_n257G DC_42D_n257H_UL_42D_n257G DC_42D_n257H_UL_42D_n257H DC_42D_n257I_UL_42D_n257G DC_42D_n257I_UL_42D_n257H DC_42D_n257I_UL_42D_n257I DC_42D_n257J_UL_42D_n257G DC_42D_n257J_UL_42D_n257H DC_42D_n257J_UL_42D_n257I DC_42D_n257J_UL_42D_n257J DC_42D_n257K_UL_42D_n257G DC_42D_n257K_UL_42D_n257H DC_42D_n257K_UL_42D_n257I DC_42D_n257K_UL_42D_n257J DC_42D_n257K_UL_42D_n257K DC_42D_n257L_UL_42D_n257G DC_42D_n257L_UL_42D_n257H DC_42D_n257L_UL_42D_n257I DC_42D_n257L_UL_42D_n257J DC_42D_n257L_UL_42D_n257K DC_42D_n257L_UL_42D_n257L DC_42D_n257M_UL_42D_n257G DC_42D_n257M_UL_42D_n257H DC_42D_n257M_UL_42D_n257I DC_42D_n257M_UL_42D_n257J DC_42D_n257M_UL_42D_n257K DC_42D_n257M_UL_42D_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_42D_n257M_UL_42A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_42E_n257A_UL_42E_n257A DC_42E_n257G_UL_42E_n257G DC_42E_n257H_UL_42E_n257G DC_42E_n257H_UL_42E_n257H DC_42E_n257I_UL_42E_n257G DC_42E_n257I_UL_42E_n257H DC_42E_n257I_UL_42E_n257I DC_42E_n257J_UL_42E_n257G DC_42E_n257J_UL_42E_n257H DC_42E_n257J_UL_42E_n257I DC_42E_n257J_UL_42E_n257J DC_42E_n257K_UL_42E_n257G DC_42E_n257K_UL_42E_n257H DC_42E_n257K_UL_42E_n257I DC_42E_n257K_UL_42E_n257J DC_42E_n257K_UL_42E_n257K DC_42E_n257L_UL_42E_n257G DC_42E_n257L_UL_42E_n257H DC_42E_n257L_UL_42E_n257I DC_42E_n257L_UL_42E_n257J DC_42E_n257L_UL_42E_n257K DC_42E_n257L_UL_42E_n257L DC_42E_n257M_UL_42E_n257G DC_42E_n257M_UL_42E_n257H DC_42E_n257M_UL_42E_n257I DC_42E_n257M_UL_42E_n257J DC_42E_n257M_UL_42E_n257K DC_42E_n257M_UL_42E_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815059. For clarification on the completion of the combinations, we would like to request to capture them in RAN#84. |
| DC_42E_n257M_UL_42A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815059 | Yes | no | None |
| DC_28A_n257A_UL_28A_n257A DC_28A_n257G_UL_28A_n257G DC_28A_n257H_UL_28A_n257G DC_28A_n257H_UL_28A_n257H DC_28A_n257I_UL_28A_n257G DC_28A_n257I_UL_28A_n257H DC_28A_n257I_UL_28A_n257I DC_28A_n257J_UL_28A_n257G DC_28A_n257J_UL_28A_n257H DC_28A_n257J_UL_28A_n257I DC_28A_n257J_UL_28A_n257J DC_28A_n257K_UL_28A_n257G DC_28A_n257K_UL_28A_n257H DC_28A_n257K_UL_28A_n257I DC_28A_n257K_UL_28A_n257J DC_28A_n257K_UL_28A_n257K DC_28A_n257L_UL_28A_n257G DC_28A_n257L_UL_28A_n257H DC_28A_n257L_UL_28A_n257I DC_28A_n257L_UL_28A_n257J DC_28A_n257L_UL_28A_n257K DC_28A_n257L_UL_28A_n257L DC_28A_n257M_UL_28A_n257G DC_28A_n257M_UL_28A_n257H DC_28A_n257M_UL_28A_n257I DC_28A_n257M_UL_28A_n257J DC_28A_n257M_UL_28A_n257K DC_28A_n257M_UL_28A_n257L |  | Rel-15 | Yuta Oguma, NTT DOCOMO | Draft CR R4-1909066 for TS 38.101-3. To be approved in big CR 1910322 in e-mail approval after RAN4#92 for TS 38.101-3. | Yes |  | None |
| DC_28A_n257M_UL_28A_n257M |  | Rel-15 | Yuta Oguma, NTT DOCOMO | Draft CR R4-1909066 for TS 38.101-3. To be approved in big CR 1910322 in e-mail approval after RAN4#92 for TS 38.101-3. | Yes |  | None |
| DC_18A_n257D |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257E |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257F |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257G |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257H |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257I |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257J |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257K |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257L |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_18A_n257M |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257D |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257E |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257F |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257G |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257H |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257I |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257J |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257K |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257L |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41A_n257M |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257D |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257E |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257F |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257G |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257H |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257I |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257J |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257K |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257L |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_41C_n257M |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_1A_n257M |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_3A_n257M |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_42A_n257M |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_42C_n257M |  | Rel-15 | Xiao Shao,KDDI | TS 38.101-3: R4- 1815069 | Yes | Yes | none |
| DC_3A_n258B |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_3A_n258C |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_3A_n258F |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_3A_n258M |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901460 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_7A_n258B |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_7A_n258C |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_7A_n258F |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_7A_n258M |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901461 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_28A_ n258B |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_28A_n258C |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_28A_n258F |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_28A_n258M |  | Rel-15 | Jeremy Chu, Telstra | 37.716-11-11 : R4-1901462 38.101-3 : R4-1900862 | Yes | Yes |  |
| DC_12A_n257A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_12A_n260A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_12A_n261A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_71A_n257A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_71A_n260A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_71A_n261A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes | yes | none |
| DC_12A_n258A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | no | no | none |
| DC_71A_n258A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | no | no | none |
| DC_2A_n257A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_2A_n258A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | no | no | none |
| DC_2A_n260A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_2A_n261A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_5A_n257A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_5A_n258A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | no | no | none |
| DC_5A_n260A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_5A_n261A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_66A_n257A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_66A_n258A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | no | no | none |
| DC_66A_n260A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_66A_n261A |  | Rel-15 | Sebastian Thalanany U.S. Cellular | WID: RP-190312 37.716-11-11: R4-1907459 38.101-3: R4-1906221 | yes |  | none |
| DC_3A-3A_n257A |  | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1903299 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_11A-n257D_UL_11A_n257A |  | Rel-15 | Masashi Fushiki, SoftBank | R4-1902974(draft CR) 38.101-3: R4-1905498 | yes | yes | none |
| DC_1A_n258A |  | Rel-15 | Zhang Peng, Huawei | 38.101-3: R4-1905626 TR 37.716-11-11: R4-1903670 | yes | yes | none |
| DC_3A-n257B |  | Rel-15 | Alessandro Trogolo, Telecom Italia S.p.A. | 38.101-3: R4-1907189, R4-1906221 | yes | yes | none |
| DC_3A-n257C |  | Rel-15 | Alessandro Trogolo, Telecom Italia S.p.A. | 38.101-3: R4-1907189, R4-1906221 | yes | yes | none |
| DC_1A-n257D DC_1A-n257G DC_1A-n257H DC_1A-n257I |  | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1910322 | Yes | Yes | None |
| DC_3A-n257D DC_3A-n257G DC_3A-n257H DC_3A-n257I |  | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1910322 | Yes | Yes | None |
| DC_41A-n257D DC_41A-n257G DC_41A-n257H DC_41A-n257I |  | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1910322 | Yes | Yes | None |
| DC_41C-n257D DC_41C-n257G DC_41C-n257H DC_41C-n257I |  | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1910322 | Yes | Yes | None |
| DL_48A_n261A_ UL_48A_n261A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909257 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48C_n261A_ UL_48C_n261A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909257 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48D_n261A_ UL_48C_n261A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909257 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48A_n261(2A)_ UL_48A_n261A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909257 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48C_n261(2A)_ UL_48C_n261A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909257 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48D_n261(2A)_ UL_48C_n261A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909257 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48D_n260A_ UL_48C_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48A_n260(2A)_ UL_48A_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48C_n260(2A)_ UL_48C_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48D_n260(2A)_ UL_48C_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48A_n260(3A)_ UL_48A_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48C_n260(3A)_ UL_48C_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48D_n260(3A)_ UL_48C_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48A_n260(4A)_ UL_48A_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48C_n260(4A)_ UL_48C_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
| DL_48D_n260(4A)_ UL_48C_n260A |  | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716-11-11: R4-1909807 TS 38.101-3: R4-1910322 | yes | yes | none |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
|  |  |  | Zheng Zhao |  |  |  |  |
| EN-DC configuration | Uplink EN-DC Configuration |  | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| DC_3A-3A_n257D | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257E | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257F | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257G | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257H | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257I | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257J | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257K | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257L | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A-3A_n257M | DC_3A_n257A |  | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1911265 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_3A_n260M | DC_3A_n260M |  | Gao Yuan, CATT |  |  |  |  |
| DC_3A_n260I | DC_3A_n260I |  | Gao Yuan, CATT |  |  |  |  |
| DC_41A_n257G DC_41A_n257H DC_41A_n257I | DC_41A_n257G DC_41A_n257H DC_41A_n257I |  | Xiao Shao, KDDI | 38.101: R4-1911163 | Yes | Yes | None |
| DC_41C_n257G DC_41C_n257H DC_41C_n257I | DC_41A_n257G DC_41A_n257H DC_41A_n257I |  | Xiao Shao, KDDI | 38.101: R4-1911163 | Yes | Yes | None |
| DC_18A_n257G DC_18A_n257H DC_18A_n257I | DC_18A_n257G DC_18A_n257H DC_18A_n257I |  | Xiao Shao, KDDI | 38.101: R4-1911163 | Yes | Yes | None |
| DC_28A_n257G DC_28A_n257H DC_28A_n257I | DC_28A_n257A DC_28A_n257G DC_28A_n257H DC_28A_n257I |  | Xiao Shao, KDDI | 38.101: R4-1911163 | Yes | Yes | None |
| DC_11A_n257G | DC_11A_n257A |  | Masashi Fushiki, SoftBank | 38.101-3: R4-1911142 (draft CR), R4-1913849 (Big CR) | Yes | Yes | None |
| DC_11A_n257H | DC_11A_n257A |  | Masashi Fushiki, SoftBank | 38.101-3: R4-1911142 (draft CR), R4-1913849 (Big CR) | Yes | Yes | None |
| DC_11A_n257I | DC_11A_n257A |  | Masashi Fushiki, SoftBank | 38.101-3: R4-1911142 (draft CR), R4-1913849 (Big CR) | Yes | Yes | None |
| DC_7A_n258B | DC_7A_n258A DC_7A_n258B |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258C | DC_7A_n258A DC_7A_n258B DC_7A_n258C |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258D | DC_7A_n258A DC_7A_n258D |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258E | DC_7A_n258A DC_7A_n258D DC_7A_n258E |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258F | DC_7A_n258A DC_7A_n258D DC_7A_n258E DC_7A_n258F |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258G | DC_7A_n258A DC_7A_n258G |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258H | DC_7A_n258A DC_7A_n258G DC_7A_n258H |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258I | DC_7A_n258A DC_7A_n258G DC_7A_n258H DC_7A_n258I |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258J | DC_7A_n258A DC_7A_n258G DC_7A_n258H DC_7A_n258I DC_7A_n258J |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258K | DC_7A_n258A DC_7A_n258G DC_7A_n258H DC_7A_n258I DC_7A_n258J DC_7A_n258K |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258L | DC_7A_n258A DC_7A_n258G DC_7A_n258H DC_7A_n258I DC_7A_n258J DC_7A_n258K DC_7A_n258L |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7A_n258M | DC_7A_n258A DC_7A_n258G DC_7A_n258H DC_7A_n258I DC_7A_n258J DC_7A_n258K DC_7A_n258L DC_7A_n258M |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258A | DC_7A_n258A DC_7C_n258A |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258B | DC_7C_n258A DC_7C_n258B |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258C | DC_7C_n258A DC_7C_n258B DC_7C_n258C |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258D | DC_7C_n258A DC_7C_n258D |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258E | DC_7C_n258A DC_7C_n258D DC_7C_n258E |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258F | DC_7C_n258A DC_7C_n258D DC_7C_n258E DC_7C_n258F |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258G | DC_7C_n258A DC_7C_n258G |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258H | DC_7C_n258A DC_7C_n258G DC_7C_n258H |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258I | DC_7C_n258A DC_7C_n258G DC_7C_n258H DC_7C_n258I |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258J | DC_7C_n258A DC_7C_n258G DC_7C_n258H DC_7C_n258I DC_7C_n258J |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258K | DC_7C_n258A DC_7C_n258G DC_7C_n258H DC_7C_n258I DC_7C_n258J DC_7C_n258K |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258L | DC_7C_n258A DC_7C_n258G DC_7C_n258H DC_7C_n258I DC_7C_n258J DC_7C_n258K DC_7C_n258L |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_7C_n258M | DC_7C_n258A DC_7C_n258G DC_7C_n258H DC_7C_n258I DC_7C_n258J DC_7C_n258K DC_7C_n258L DC_7C_n258M |  | Jeremy Chu, Telstra | TR: 37.716-11-11: R4-1912281 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_2A_n258(2A) | DC_2A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_2A_n258(3A) | DC_2A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_2A_n258(4A) | DC_2A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_2A_n258(5A) | DC_2A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_66A_n258(2A) | DC_66A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_66A_n258(3A) | DC_66A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_66A_n258(4A) | DC_66A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_66A_n258(5A) | DC_66A_n258A |  | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912267 Draft CR TS 38.101-3: R4-1911163 | Yes | Yes | None |
| DC_2A_n261(2H) |  | DC_2A_n261(2H) |  |  |  | Zheng Zhao |  |  |  |  |  | No |  |  | No |  |  | On-going |  |  |
| DC_2A_n261(2I) |  | DC_2A_n261(2I) |  |  |  | Zheng Zhao |  |  |  |  |  | No |  |  | No |  |  | On-going |  |  |
| DC_2A_n260(2D) |  | DC_2A_n260(2D) |  |  |  | Zheng Zhao |  |  |  |  |  | No |  |  | No |  |  | On-going |  |  |
| DC_2A_n260G |  | DC_2A_n260A |  |  |  | Zheng Zhao |  |  | TR 37.716-11-11: R4-1813075 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n260(2G) |  | DC_2A_n260A |  |  |  | Zheng Zhao |  |  | TR 37.716-11-11: R4-1813075 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n260(3G) | DC_2A_n260(3G) |  | Zheng Zhao |  | No | No | On-going |
| DC_2A_n260(4G) | DC_2A_n260(4G) |  | Zheng Zhao |  | No | No | On-going |
| DC_2A_n260(2H) | DC_2A_n260(2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_2A_n260(2O) | DC_2A_n260(2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_2A_n260(3O) | DC_2A_n260(3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_2A_n260(4O) | DC_2A_n260(4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_2A_n260(2A) | DC_2A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813075 | Yes | Yes | None |
| DC_2A_n260(6A) | DC_2A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813075 | Yes | Yes | None |
| DC_2A_n260(8A) | DC_2A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813075 | Yes | Yes | None |
| DC_2A_n260(A-G) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(A-G) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2A-2G) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2A-2G) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260H | DC_2A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813075 | Yes | Yes | None |
| DC_2A_n260H | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260H | DC_2A_n260H |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2H) | DC_2A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813075 | Yes | Yes | None |
| DC_2A_n260(2H) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2H) | DC_2A_n260H |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2A-2H) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2A-2H) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2A-2H) | DC_2A_n260H |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260O | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260O | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260P | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260P | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260P | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260Q | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260Q | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260Q | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260Q | DC_2A_n260Q |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(A-P-Q) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(A-P-Q) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(A-P-Q) | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(A-P-Q) | DC_2A_n260Q |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(3A-O-P) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(3A-O-P) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(3A-O-P) | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(4A-2O) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(4A-2O) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n260(2A-G) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-2G) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(2A-G) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-2G) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(2A-H) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-2H) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(2A-H) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-2H) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(2A-H) | DC_2A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-2H) | DC_2A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-P) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-Q) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(P-Q) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-P) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-Q) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(P-Q) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-P) | DC_A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-Q) | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(P-Q) | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-P) | DC_2A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-Q) | DC_2A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(P-Q) | DC_2A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-O) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-P) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(2A-O-P) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-O) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-P) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(2A-O-P) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-O) | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-P) | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(2A-O-P) | DC_2A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(4A-O) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-2O) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(4A-O) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(3A-2O) | DC_2A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-H) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-H) | DC_2A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n260(A-H) | DC_2A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1903376 | Yes | Yes | None |
| DC_2A_n261(4A) | DC_2A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261G | DC_2A_n261G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n261H | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261H | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261I | DC_2A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261I | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261I | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261M | DC_2A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261M | DC_2A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261M | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261M | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-H) | DC_2A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-H) | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-H) | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(G-H) | DC_2A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(G-H) | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(G-H) | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(2H) | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(2H) | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G-H) | DC_2A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G-H) | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G-H) | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G-I) | DC_2A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G-I) | DC_2A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G-I) | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G-I) | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(H-I) | DC_2A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(H-I) | DC_2A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(H-I) | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(H-I) | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(3A) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261L | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261L | DC_2A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261L | DC_2A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261L | DC_2A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261H | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261G | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261G | DC_2A_n261G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_2A_n261H | DC_2A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261H | DC_2A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900288 | Yes | Yes | None |
| DC_2A_n261(A-G) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(A-G) | DC_2A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(A-I) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(G-I) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(A-I) | DC_2A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(G-I) | DC_2A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(A-I) | DC_2A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(G-I) | DC_2A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261I | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_2A_n261(A-I) | DC_2A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903377 | Yes | Yes | None |
| DC_4A_n260(2A) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(3A) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(4A) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(5A) | DC_4A_n260(5A) |  | Zheng Zhao | TR 37.716-11-11: R4-1813787 | Yes | Yes | None |
| DC_4A_n260(6A) | DC_4A_n260(6A) |  | Zheng Zhao | TR 37.716-11-11: R4-1813787 | Yes | Yes | None |
| DC_4A_n260(7A) | DC_4A_n260(7A) |  | Zheng Zhao | TR 37.716-11-11: R4-1813787 | Yes | Yes | None |
| DC_4A_n260(8A) | DC_4A_n260(8A) |  | Zheng Zhao | TR 37.716-11-11: R4-1813787 | Yes | Yes | None |
| DC_4A_n260G | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260G | DC_4A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2D) | DC_4A_n260(2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2G) | DC_4A_n260(2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2G) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813787 | Yes | Yes | None |
| DC_4A_n260(2G) | DC_4A_n260G |  | Zheng Zhao | TS 38.101-3: CR R4-1907863 | Yes | Yes | None |
| DC_4A_n260(3G) | DC_4A_n260(3G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(4G) | DC_4A_n260(4G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2H) | DC_4A_n260(2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2O) | DC_4A_n260(2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(3O) | DC_4A_n260(3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(4O) | DC_4A_n260(4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-D) | DC_4A_n260(A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-D) | DC_4A_n260(2A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-O) | DC_4A_n260(A-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-O) | DC_4A_n260(2A-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-D-O) | DC_4A_n260(A-D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-D-O) | DC_4A_n260(2A-D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-2O) | DC_4A_n260(A-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(D-2O) | DC_4A_n260(D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-D-2O) | DC_4A_n260(A-D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-D-2O) | DC_4A_n260(2A-D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-2D) | DC_4A_n260(A-2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-2D) | DC_4A_n260(2A-2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-P) | DC_4A_n260(A-P) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-P) | DC_4A_n260(2A-P) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-2P) | DC_4A_n260(A-2P) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-2P) | DC_4A_n260(2A-2P) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-G) | DC_4A_n260(A-G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-G) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813787 | Yes | Yes | None |
| DC_4A_n260(A-G) | DC_4A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1813787 | Yes | Yes | None |
| DC_4A_n260(2A-G) | DC_4A_n260(2A-G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-2G) | DC_4A_n260(A-2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-2G) | DC_4A_n260(2A-2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(G-O) | DC_4A_n260(G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2G-O) | DC_4A_n260(2G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-G-O) | DC_4A_n260(A-G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-G-O) | DC_4A_n260(2A-G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-2G-O) | DC_4A_n260(A-2G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-2G-O) | DC_4A_n260(2A-2G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-H) | DC_4A_n260(A-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-2H) | DC_4A_n260(A-2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-H) | DC_4A_n260(2A-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-2H) | DC_4A_n260(2A-2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-2O) | DC_4A_n260(2A-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-3O) | DC_4A_n260(A-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-3O) | DC_4A_n260(2A-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(A-4O) | DC_4A_n260(A-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-4O) | DC_4A_n260(2A-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(3A-O) | DC_4A_n260(3A-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(3A-2O) | DC_4A_n260(3A-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(3A-3O) | DC_4A_n260(3A-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(3A-G) | DC_4A_n260(3A-G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(3A-2G) | DC_4A_n260(3A-2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(4A-G) | DC_4A_n260(4A-G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(4A-2G) | DC_4A_n260(4A-2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(4A-O) | DC_4A_n260(4A-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(4A-2O) | DC_4A_n260(4A-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(D-2G) | DC_4A_n260(D-2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2D-O) | DC_4A_n260(2D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(G-2O) | DC_4A_n260(G-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2G-2O) | DC_4A_n260(2G-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(G-3O) | DC_4A_n260(G-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2G-3O) | DC_4A_n260(2G-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(G-4O) | DC_4A_n260(G-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2G-4O) | DC_4A_n260(2G-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(3G-O) | DC_4A_n260(3G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(4G-O) | DC_4A_n260(4G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(H-O) | DC_4A_n260(H-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2H-O) | DC_4A_n260(2H-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n260(2A-2G) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2A-2G) | DC_4A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260H | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260H | DC_4A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260H | DC_4A_n260H |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2H) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2H) | DC_4A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2H) | DC_4A_n260H |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2A-2H) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2A-2H) | DC_4A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2A-2H) | DC_4A_n260H |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260O | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260O | DC_4A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260P | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260P | DC_4A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260P | DC_4A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260Q | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260Q | DC_4A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260Q | DC_4A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260Q | DC_4A_n260Q |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(A-P-Q) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(A-P-Q) | DC_4A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(A-P-Q) | DC_4A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(A-P-Q) | DC_4A_n260Q |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(3A-O-P) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(3A-O-P) | DC_4A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(3A-O-P) | DC_4A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(4A-2O) | DC_4A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(4A-2O) | DC_4A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900289 | Yes | Yes | None |
| DC_4A_n260(2A-G) | DC_4A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-2G) | DC_4A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(2A-H) | DC_4A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-2H) | DC_4A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(2A-H) | DC_4A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-2H) | DC_4A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260A | DC_4A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-Q) | DC_4A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(P-Q) | DC_4A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-P) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-Q) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(P-Q) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-P) | DC_4A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-Q) | DC_4A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(P-Q) | DC_4A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-P) | DC_4A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-Q) | DC_4A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(P-Q) | DC_4A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(3A-P) | DC_4A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(2A-O-P) | DC_4A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(3A-O) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(3A-P) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(2A-O-P) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(3A-P) | DC_4A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(2A-O-P) | DC_4A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(4A-O) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-2O) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-O-P) | DC_4A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-O-P) | DC_4A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n260(A-O-P) | DC_4A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1903378 | Yes | Yes | None |
| DC_4A_n261(2H) | DC_4A_n261(2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(2I) | DC_4A_n261(2I) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-D) | DC_4A_n261(A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-H) | DC_4A_n261(A-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-D-H) | DC_4A_n261(A-D-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-G) | DC_4A_n261(A-G) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-G-H) | DC_4A_n261(A-G-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-I) | DC_4A_n261(A-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(G-I) | DC_4A_n261(G-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-G-I) | DC_4A_n261(A-G-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-H-I) | DC_4A_n261(A-H-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(G-H) | DC_4A_n261(G-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(H-I) | DC_4A_n261(H-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-2H) | DC_4A_n261(A-2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(A-2I) | DC_4A_n261(A-2I) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(4A) | DC_4A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261G | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261H | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261H | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261I | DC_4A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261I | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261I | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261M | DC_4A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261M | DC_4A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261M | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261M | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(A-H) | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(A-H) | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(G-H) | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(G-H) | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(2H) | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(2H) | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(A-G-H) | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(A-G-H) | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(A-G-I) | DC_4A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(A-G-I) | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(A-G-I) | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(H-I) | DC_4A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(H-I) | DC_4A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261(H-I) | DC_4A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261A | DC_4A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900290 | Yes | Yes | None |
| DC_4A_n261D | DC_4A_n261D |  | Zheng Zhao | TS 38.101-3: R4-2002574 | Yes | Yes | None |
| DC_4A_n261(D-H) | DC_4A_n261(D-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_4A_n261(3A) | DC_4A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261A | DC_4A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261L | DC_4A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261L | DC_4A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261L | DC_4A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261L | DC_4A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261A | DC_4A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(A-G) | DC_4A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(A-G) | DC_4A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(A-I) | DC_4A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(G-I) | DC_4A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(A-I) | DC_4A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(G-I) | DC_4A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(A-I) | DC_4A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_4A_n261(G-I) | DC_4A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1903379 | Yes | Yes | None |
| DC_5A_n260(2A) | DC_n260(2A) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(4A) | DC_n260(4A) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(6A) | DC_5A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1811440 | Yes | Yes | None |
| DC_5A_n260(8A) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260(10A) | DC_5A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1815605 | Yes | Yes | None |
| DC_5A_n260(4A-2G) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2A-2G-2O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2A-2H) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2A-2O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(4A-2O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(6A-2O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(8A-2O) | DC_5A_n260A |  | Zheng Zhao |  | No | No | Ongoing |
| DC_5A_n260(2A-2O-2P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(6A-3O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2A-4O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(4A-4O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(6A-2P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2O-2P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(4P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2A-4P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(4A-2Q) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2A-2O-2Q) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-D-2O) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n260(2A) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260(3A) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260(4A) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260(6A) | DC_5A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1811440 | Yes | Yes | None |
| DC_5A_n260(8A) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260G | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260G | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_5A_n260(A-G) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1813082 | Yes | Yes | None |
| DC_5A_n260(A-G) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2G) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1813082 | Yes | Yes | None |
| DC_5A_n260(2G) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-2G) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1813082 | Yes | Yes | None |
| DC_5A_n260(2A-2G) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260H | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260H | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260H | DC_5A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2H) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1813082 | Yes | Yes | None |
| DC_5A_n260(2H) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2H) | DC_5A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-2H) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1813082 | Yes | Yes | None |
| DC_5A_n260(2A-2H) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-2H) | DC_5A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260O | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260O | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260P | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260P | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260P | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260Q | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260Q | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260Q | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260Q | DC_5A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-P-Q) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1901441 | Yes | Yes | None |
| DC_5A_n260(A-P-Q) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-P-Q) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-P-Q) | DC_5A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(3A-O-P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1901441 | Yes | Yes | None |
| DC_5A_n260(3A-O-P) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(3A-O-P) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(4A-2O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(4A-2O) | DC_5A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900412 | Yes | Yes | None |
| DC_5A_n261(A-2D) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-2G-2O) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-3G-O) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-4G) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-2H) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-2I) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-4O) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-7O) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-2P) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-2Q) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261I | DC_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1813788 | Yes | Yes | None |
| DC_5A_n261M | DC_n261H |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260(2D) | DC_5A_n260(2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(3G) | DC_5A_n260(3G) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(4G) | DC_5A_n260(4G) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(A-D) | DC_5A_n260(A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2A-D) | DC_5A_n260(2A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(A-D-O) | DC_5A_n260(A-D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2A-D-O) | DC_5A_n260(2A-D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(D-2O) | DC_5A_n260(D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(A-D-2O) | DC_5A_n260(A-D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2A-D-2O) | DC_5A_n260(2A-D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(A-2D) | DC_5A_n260(A-2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2A-2D) | DC_5A_n260(2A-2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(A-P) | DC_5A_n260(A-P) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2A-P) | DC_5A_n260(2A-P) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(A-2P) | DC_5A_n260(A-2P) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2A-2P) | DC_5A_n260(2A-2P) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(3A-3O) | DC_5A_n260(3A-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(D-2G) | DC_5A_n260(D-2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2D-O) | DC_5A_n260(2D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(G-2O) | DC_5A_n260(G-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2G-2O) | DC_5A_n260(2G-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(G-3O) | DC_5A_n260(G-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2G-3O) | DC_5A_n260(2G-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(G-4O) | DC_5A_n260(G-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2G-4O) | DC_5A_n260(2G-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(3G-O) | DC_5A_n260(3G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(4G-O) | DC_5A_n260(4G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(H-O) | DC_5A_n260(H-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260(2H-O) | DC_5A_n260(2H-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n260G | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_5A_n260(2A-G) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-2G) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260H | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260H | DC_5A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-H) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-2H) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-H) | DC_5A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-2H) | DC_5A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260O | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260P | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n260P | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260P | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-P) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-Q) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(P-Q) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-P) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-Q) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(P-Q) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-Q) | DC_5A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(P-Q) | DC_5A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(3A-P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-O-P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(3A-O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(3A-P) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(3A-P) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(2A-O-P) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(4A-O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(3A-2O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(A-H) | DC_5A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(A-H) | DC_5A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(2A-P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_5A_n260(A-O-P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(2A-O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_5A_n260(2A-P) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(A-O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(2A-P) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(A-O-P) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(2A-2O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(A-P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n260(O-P) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(A-O) | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_5A_n260(2A) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(O-P) | DC_5A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(A-2O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260(2O) | DC_5A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n260A | DC_5A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_5A_n261(A-D) | DC_5A_n261(A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(A-H) | DC_5A_n261(A-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(A-D-H) | DC_5A_n261(A-D-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(A-G) | DC_5A_n261(A-G) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(A-G-H) | DC_5A_n261(A-G-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(A-I) | DC_5A_n261(A-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(G-I) | DC_5A_n261(G-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(A-G-I) | DC_5A_n261(A-G-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(A-H-I) | DC_5A_n261(A-H-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(G-H) | DC_5A_n261(G-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(H-I) | DC_5A_n261(H-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_5A_n261(4A) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n261G | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261H | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261H | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261M | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n261M | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n261M | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n261M | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_5A_n261(A-H) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-H) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(G-H) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(G-H) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(2H) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(2H) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-G-H) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-G-H) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-G-I) | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-G-I) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-G-I) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(H-I) | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(H-I) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(H-I) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(3A) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(2A) | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261G | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261H | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261H | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261L | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261L | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261L | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-G) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-H) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(G-H) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-H) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(G-H) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-I) | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(G-I) | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-I) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(G-I) | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(A-I) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261(G-I) | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_5A_n261A | DC_5A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261K | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261J | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n26IH | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n26IG | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261K | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261J | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261I | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261H | DC_5A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261K | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_5A_n261J | DC_5A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(2A) | DC_n260(2A) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(4A) | DC_n260(4A) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n261I | DC_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261M | DC_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(5A) | DC_13A_n260(5A) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(6A) | DC_13A_n260(6A) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(7A) | DC_13A_n260(7A) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(8A) | DC_13A_n260(8A) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(2D) | DC_13A_n260(2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(2G) | DC_13A_n260(2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(3G) | DC_13A_n260(3G) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(4G) | DC_13A_n260(4G) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(2H) | DC_13A_n260(2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(2O) | DC_13A_n260(2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(3O) | DC_13A_n260(3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(4O) | DC_13A_n260(4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n261(2H) | DC_13A_n261(2H) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n261(2I) | DC_13A_n261(2I) |  | Zheng Zhao |  | No | No | On-going |
| DC_13A_n260(2A) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1813786 | Yes | Yes | None |
| DC_13A_n260(3A) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(4A) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(6A) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1812075 | Yes | Yes | None |
| DC_13A_n260(8A) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1812075 | Yes | Yes | None |
| DC_13A_n260G | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260G | DC_13A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(A-G) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(A-G) | DC_13A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2G) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1812075 | Yes | Yes | None |
| DC_13A_n260(2G) | DC_13A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1812075 | Yes | Yes | None |
| DC_13A_n260(2A-2G) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1812075 | Yes | Yes | None |
| DC_13A_n260(2A-2G) | DC_13A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1812075 | Yes | Yes | None |
| DC_13A_n260H | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260H | DC_13A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260H | DC_13A_n260H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2H) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1812075 | Yes | Yes | None |
| DC_13A_n260(2H) | DC_13A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2H) | DC_13A_n260H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2A-2H) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2A-2H) | DC_13A_n260G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2A-2H) | DC_13A_n260H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260O | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260O | DC_13A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260P | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260P | DC_13A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260P | DC_13A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260Q | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260Q | DC_13A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260Q | DC_13A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260Q | DC_13A_n260Q |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(A-P-Q) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(A-P-Q) | DC_13A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(A-P-Q) | DC_13A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(A-P-Q) | DC_13A_n260Q |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(3A-O-P) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(3A-O-P) | DC_13A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(3A-O-P) | DC_13A_n260P |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(4A-2O) | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(4A-2O) | DC_13A_n260O |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2A-G) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-2G) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A-G) | DC_13A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-2G) | DC_13A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A-H) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-2H) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A-H) | DC_13A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-2H) | DC_13A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A-H) | DC_13A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-2H) | DC_13A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-P) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-Q) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(P-Q) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-P) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-Q) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(P-Q) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-P) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-Q) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(P-Q) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-Q) | DC_13A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(P-Q) | DC_13A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(3A-O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(3A-P) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A-O-P) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(3A-O) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(3A-P) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A-O-P) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(3A-P) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A-O-P) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(4A-O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(3A-2O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(4A-O) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(3A-2O) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-H) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260A | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(A-H) | DC_13A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(A-H) | DC_13A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260Q | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260P | DC_13A_n260A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n260(2A-O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(A-O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(2A-P) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(3A) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n260(2A) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(A-O-P) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(O-P) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(2A-O) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(A-O) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(2A-P) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(A-O-P) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(O-P) | DC_13A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(2A-P) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(A-O-P) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(O-P) | DC_13A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(2A-2O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(A-2O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n260(2O) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(4A) | DC_13A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261G | DC_13A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261H | DC_13A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261H | DC_13A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261I | DC_13A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_13A_n261M | DC_13A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261M | DC_13A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-H) | DC_13A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-H) | DC_13A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-H) | DC_13A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(G-H) | DC_13A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(G-H) | DC_13A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(G-H) | DC_13A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(2H) | DC_13A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(2H) | DC_13A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-G-H) | DC_13A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-G-H) | DC_13A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-G-H) | DC_13A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-G-I) | DC_13A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-G-I) | DC_13A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-G-I) | DC_13A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(A-G-I) | DC_13A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(H-I) | DC_13A_n261A |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(H-I) | DC_13A_n261I |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(H-I) | DC_13A_n261H |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(H-I) | DC_13A_n261G |  | Zheng Zhao | TR 37.716-11-11: R4-1900411 | Yes | Yes | None |
| DC_13A_n261(3A) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261A | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(2A) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261L | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261L | DC_13A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261H | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261G | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261G | DC_13A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(A-G) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(A-G) | DC_13A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(A-I) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(G-I) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(A-I) | DC_13A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(G-I) | DC_13A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(A-I) | DC_13A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(G-I) | DC_13A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(A-I) | DC_13A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261(G-I) | DC_13A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261I | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261I | DC_13A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261I | DC_13A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261K | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n261J | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261I | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261H | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n261K | DC_13A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n261J | DC_13A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n261I | DC_13A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_13A_n261H | DC_13A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1908002 | Yes | Yes | None |
| DC_13A_n261G | DC_13A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_13A_n261A | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1902845 | Yes | Yes | None |
| DC_66A_n260(2A) | DC_n260(2A) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(4A) | DC_n260(4A) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(8A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(10A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4A-2G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2G-2O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2H) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4A-2O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(6A-2O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(8A-2O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2O-2P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(6A-3O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-4O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4A-4O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(6A-2P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2O-2P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-4P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4A-2Q) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2Q-2O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-D-2O) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-2D) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-2G-2O) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-3G-O) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-4G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-2H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-2I) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-4O) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-7O) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-2P) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-2Q) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261L | DC_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261M | DC_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2D) | DC_66A_n260(2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(3G) | DC_66A_n260(3G) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(4G) | DC_66A_n260(4G) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(A-D) | DC_66A_n260(A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2A-D) | DC_66A_n260(2A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(A-D-O) | DC_66A_n260(A-D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2A-D-O) | DC_66A_n260(2A-D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(D-2O) | DC_66A_n260(D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(A-D-2O) | DC_66A_n260(A-D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2A-D-2O) | DC_66A_n260(2A-D-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(A-2D) | DC_66A_n260(A-2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2A-2D) | DC_66A_n260(2A-2D) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(A-P) | DC_66A_n260(A-P) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2A-P) | DC_66A_n260(2A-P) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(A-2P) | DC_66A_n260(A-2P) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2A-2P) | DC_66A_n260(2A-2P) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(3A-3O) | DC_66A_n260(3A-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(D-2G) | DC_66A_n260(D-2G) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2D-O) | DC_66A_n260(2D-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(G-2O) | DC_66A_n260(G-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2G-2O) | DC_66A_n260(2G-2O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(G-3O) | DC_66A_n260(G-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2G-3O) | DC_66A_n260(2G-3O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(G-4O) | DC_66A_n260(G-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2G-4O) | DC_66A_n260(2G-4O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(3G-O) | DC_66A_n260(3G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(4G-O) | DC_66A_n260(4G-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(H-O) | DC_66A_n260(H-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2H-O) | DC_66A_n260(2H-O) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n260(2A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260(3A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260(4A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260(6A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1813082 | Yes | Yes | None |
| DC_66A_n260(8A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260G | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260G | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260(A-G) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260(2G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260(2G) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260(2A-2G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260(2A-2G) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260H | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260H | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260H | DC_66A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260(2H) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n260(2H) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260(2H) | DC_66A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260(2A-2H) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2H) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2H) | DC_66A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260O | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260O | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260P | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260P | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260P | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260Q | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260Q | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260Q | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260Q | DC_66A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P-Q) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P-Q) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P-Q) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P-Q) | DC_66A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-O-P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-O-P) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-O-P) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4A-2O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4A-2O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260G | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-G) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-2G) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260H | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260H | DC_66A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n260(2A-H) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-2H) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-H) | DC_66A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-2H) | DC_66A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260O | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260P | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260P | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-Q) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(P-Q) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-Q) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(P-Q) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-Q) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(P-Q) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P) | DC_66A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(P-Q) | DC_66A_n260Q |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-O-P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-P) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-O-P) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-O-P) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(4A-O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-2O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260A | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-H) | DC_66A_n260G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-H) | DC_66A_n260H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260Q | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260P | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-O-P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(O-P) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-O) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-P) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-O-P) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(O-P) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-P) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-O-P) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(O-P) | DC_66A_n260P |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2A-2O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(A-2O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(2O) | DC_66A_n260O |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-D) | DC_66A_n261(A-D) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(A-D-H) | DC_66A_n261(A-D-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(A-G) | DC_66A_n261(A-G) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(A-G-H) | DC_66A_n261(A-G-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(G-I) | DC_66A_n261(G-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(A-G-I) | DC_66A_n261(A-G-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(A-H-I) | DC_66A_n261(A-H-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(G-H) | DC_66A_n261(G-H) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(H-I) | DC_66A_n261(H-I) |  | Zheng Zhao |  | No | No | On-going |
| DC_66A_n261(4A) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n261G | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1806518 | Yes | Yes | None |
| DC_66A_n261H | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n261H | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1904975 | Yes | Yes | None |
| DC_66A_n261I | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261M | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261M | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-H) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-H) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-H) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-H) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2H) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2H) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-G-H) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-G-H) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-G-I) | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-G-I) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-G-I) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(H-I) | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(H-I) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(H-I) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261G | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261H | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261L | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261H | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-G) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-H) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-H) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-H) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-H) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-I) | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-I) | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-I) | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-I) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-I) | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261I | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261A | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261K | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261J | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261I | DC_66A_n261I |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261H | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261G | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261I | DC_66A_n261H |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261I | DC_66A_n261G |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n260(3A-G) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n260(G-H) | DC_2A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(2A-I) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(2A-H) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(A-2G) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(2G) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(2A-G) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(A-K) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(G-J) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(A-J) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_2A_n261(3A-G) | DC_2A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260I | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260J | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260K | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260L | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260M | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(2H) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(3A-G) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(G-H) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(2G) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(2A-G) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n260(A-H) | DC_13A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261I | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261J | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261K | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(2A-I) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(2A-H) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(A-2G) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(2G) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(A-H) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(2A-G) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(A-K) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(G-J) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(A-J) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_13A_n261(3A-G) | DC_13A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n260M | DC_48A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n260L | DC_48A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n260K | DC_48A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n260J | DC_48A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n260I | DC_48A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n260H | DC_48A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n260G | DC_48A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261M | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261L | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261K | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261J | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261I | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261H | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261G | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_48A_n261A | DC_48A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(3A-G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n260(G-H) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260A | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(2A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(3A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(4A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(5A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(6A) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260G | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260H | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260I | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260J | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260K | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260L | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260M | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(2A-2G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(2H) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(A-2G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(3A-G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(G-H) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(2G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(2A-G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(A-H) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n260(A-G) | DC_66A_n260A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2A-I) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2A-H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-2G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(2A-G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261A | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(2A) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(3A) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261G | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261H | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261I | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261J | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261K | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261L | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261M | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-G-I) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(H-I) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-G-H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(G-I) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(2A-I) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(2A-H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-2G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-I) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(2G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-H) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(2A-G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-K) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(G-J) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(A-J) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A_n261(3A-G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-K) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(G-J) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(A-J) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(3A-G) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_66A-66A_n261(4A) | DC_66A_n261A |  | Zheng Zhao | TS 38.101-3: R4-1910723 | Yes | Yes | None |
| DC_5A_n261(A-K) |  | DC_5A_n261A DC_5A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(G-J) |  | DC_5A_n261A DC_5A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(A-J) |  | DC_5A_n261A DC_5A_n261I |  |  |  | Zheng Zhao |  |  |  |  |  | No |  |  | No |  |  | On-going |  |  |
| DC_5A_n261(2A-I) |  | DC_5A_n261A DC_5A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(2A-H) |  | DC_5A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(2A-G) |  | DC_5A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261K |  | DC_5A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1908002 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261J |  | DC_5A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1908002 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(3A-G) |  | DC_5A_n261A DC_5A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(2A-H) |  | DC_5A_n261A DC_5A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(2G) |  | DC_5A_n261A DC_5A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_5A_n261(2A-G) |  | DC_5A_n261A DC_5A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261I |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261H |  | DC_48A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261G |  | DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261J |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261K |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261J |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261I |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261H |  | DC_48A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261G |  | DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261K |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-J) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(G-I) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2H) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-I) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(G-H) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2A-H) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(4A) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2A-G) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2A-G) |  | DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2G) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-H) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2G) |  | DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-H) |  | DC_48A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-G) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-G) |  | DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(3A) |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261G |  | DC_48A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261G |  | DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261L |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261M |  | DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-K) |  | DC_48A_n261A DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(G-J) |  | DC_48A_n261A DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(H-I) |  | DC_48A_n261A DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(G-I) |  | DC_48A_n261A DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2H) |  | DC_48A_n261A DC_48A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2A-I) |  | DC_48A_n261A DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-J) |  | DC_48A_n261A DC_48A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(3A-G) |  | DC_48A_n261A DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(G-H) |  | DC_48A_n261A DC_48A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2A-H) |  | DC_48A_n261A DC_48A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2G) |  | DC_48A_n261A DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-H) |  | DC_48A_n261A DC_48A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(2A-G) |  | DC_48A_n261A DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_48A_n261(A-G) |  | DC_48A_n261A DC_48A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261H |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1904975 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261G |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1904975 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261I |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261J |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1910723 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261K |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261L |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261J |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(2A-H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261K |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(A-J) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261I |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261J |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261K |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261L |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261M |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(H-I) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(G-I) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(2A-I) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(2A-H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(2G) |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(2A-G) |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(A-K) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(G-J) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(A-J) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A_n261(3A-G) |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261J |  | DC_2A_n261A DC_2A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261K |  | DC_2A_n261A DC_2A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(2H) |  | DC_2A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(2A-H) |  | DC_2A_n261H |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(A-J) |  | DC_2A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(2A-I) |  | DC_2A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(2A-H) |  | DC_2A_n261H |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(2G) |  | DC_2A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(2A-G) |  | DC_2A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(A-K) |  | DC_2A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(G-J) |  | DC_2A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(A-J) |  | DC_2A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_2A_n261(3A-G) |  | DC_2A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(2A-H) |  | DC_13A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(A-J) |  | DC_13A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(A-J) |  | DC_13A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(A-J) |  | DC_13A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(2A-G) |  | DC_13A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261J |  | DC_13A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261K |  | DC_13A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(2A-I) |  | DC_13A_n261A DC_13A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(2G) |  | DC_13A_n261A DC_13A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(2A-G) |  | DC_13A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(A-K) |  | DC_13A_n261A DC_13A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(G-J) |  | DC_13A_n261I |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(A-J) |  | DC_13A_n261I |  |  |  | Zheng Zhao |  |  |  |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_13A_n261(3A-G) |  | DC_13A_n261G |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-J) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  |  |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261J |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1910723 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261I |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1910723 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-I) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1910723 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261K |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261L |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261J |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261I |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261H |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261G |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261A |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-J) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(G-I) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261J |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-1910723 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-I) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2A-G) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-G) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(3A) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2A-G) |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-G) |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(3A) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(4A) |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261H |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261G |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261A |  | DC_66A_n261A |  |  |  | Zheng Zhao |  |  | TS 38.101-3: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(G-H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2A-H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2G) |  | DC_66A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260J |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260K |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260L |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-K) |  | DC_66A_n261A DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(G-J) |  | DC_66A_n261A DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(A-J) |  | DC_66A_n261A DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(3A-G) |  | DC_66A_n261A DC_66A_n261G |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261I |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261J |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261K |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261L |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261M |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(H-I) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(G-I) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2A-I) |  | DC_66A_n261I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(G-H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n261(2A-H) |  | DC_66A_n261H |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260I |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260J |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260K |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260L |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |
| DC_66A-66A_n260M |  | DC_66A_n260I |  |  |  | Zheng Zhao |  |  | 38.101-3: R4-2000887 Draft CR: R4-2002574 |  |  | Yes |  |  | Yes |  |  | None |  |  |

Table 1-3: Individual configuration names, proponents and supporting companies for intra-band contiguous EN-DC

| EN-DC configuration | Uplink EN-DC Configuration | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_(n)5AA | DC_(n)5AA | Marc Grant, AT&T |  | No | No |  |
| DC_(n)12AA | DC_(n)12AA | Sebastian Thalanany, U.S. Cellular |  |  |  |  |
| DC_(n)41A2A | DC_(n)41AA | Liu, Liehai, Huawei |  | No | No | TP will be submitted |
| DC_(n)41C2A | DC_(n)41AA | Liu, Liehai, Huawei |  | No | No | TP will be submitted |
| DC_(n)41D2A | DC_(n)41AA | Liu, Liehai, Huawei |  | No | No | TP will be submitted |
| DC_(n)71AA | DC_(n)71AA | Nelson Ueng, T-Mobile USA | Add note here B to AA | Yes | no | Completed |
| DC_(n)48AA1 |  | DC_(n)48AA |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_(n)48CA1 |  | DC_(n)48AA |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_(n)48CA1 |  | DC_48A_n48A |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_(n)48DA1 |  | DC_(n)48AA |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_(n)48DA1 |  | DC_48A_n48A |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_48A_(n)48AA1 |  | DC_(n)48AA |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_48A_(n)48AA1 |  | DC_48A_n48A |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| Note 1: Only single UL transmission is supported. |  |  |  |  |  |  |

Table 1-4: Individual configuration names, proponents and supporting companies for intra-band non-contiguous EN-DC

| EN-DC configuration | Uplink EN-DC Configuration | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_2A_n2A | DC_2A_n2A | Marc Grant, AT&T |  |  |  |  |
| DC_3A_n3A | DC_3A_n3A | Bo-Han Hsieh, CHTTL | TR 37.716-11-11: R4-1902458, R4-1904974, R4-1906461, R4-1913880 TS 38.101-3: R4-1913849 | Yes | Yes | None |
| DC_5A_n5A | DC_5A_n5A | Sebastian Thalanany, U.S. Cellular |  |  |  |  |
| DC_7A_n7A | DC_7A_n7A | Liu Liehai, Huawei |  | Yes | Yes | None |
| DC_28A_n28A | DC_28A_n28A | Jeremy Chu, Telstra |  | No | No |  |
| DC_66A_n66A | DC_66A_n66A | Liu Liehai, Huawei | TS 38.101-3: R4-1910322 TR 37.716-11-11:R4-1908099 | yes | yes | none |
| DC_71A_n71A | DC_71A_n71A | Sebastian Thalanany, U.S. Cellular |  | No | No |  |
| DC_48A_n48A1 |  | DC_48A_n48A |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_48C_n48A1 |  | DC_48A_n48A |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_48D_n48A1 |  | DC_48A_n48A |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_48A-48A_n48A1 |  | DC_48A_n48A |  | Clement Huang, Google Inc. |  | 38.101-3: R4-2000887 TR 37.716-11-11: R4-2002049 |  | Yes |  | Yes |  | None |  |
| DC_20A_n20A |  | DC_20A_n20A1 |  | Zhang Peng, Huawei |  |  |  | No |  | No |  | TP will be submitted |  |
| Note 1: Only single UL transmission is supported. |  |  |  |  |  |  |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

1. R4-1910275	Updated TR 37.716-11-11_V0.6.0_Rel16_DC band combo of 1 LTE band + 1 NR band, NTT DOCOMO, INC.

2. R4-1909070	Revised WID for EN-DC of LTE 1band + NR 1band, NTT DOCOMO, INC.

3. R4-1910322	Big CR for EN-DC of LTE 1band + NR 1band, NTT DOCOMO, INC.

4. R4-1913849	CR on introduction of completed EN-DC of 1 band LTE and 1 band NR, CHTTL

5. R4-1913847	Revised WID for EN-DC of 1 band LTE + 1 band NR, CHTTL

6. R4-2000887	CR on introduction of completed EN-DC of 1 band LTE and 1 band NR, CHTTL

7. R4-2000886	Revised WID for EN-DC of 1 band LTE + 1 band NR, CHTTL

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template