TSG RAN Meeting #97e	RP-221945

Electronic Meeting, 12th – 16th September 2022

Status Report to TSG

Agenda item:			9.4.2.4

| WI / SI Name | WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 961003 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221800 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 12/2023 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: 5% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Sang-Wook Lee |
|  | Company | LG Electronics |
|  | Email | sangwook1.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

New combinations since latest WID revision are captured together with status updates for listed requests in the revised WID.

2.4.2	Remaining Open issues

Additional notes and status of individual combinations are captured in the band combination table included in the revised WID.

4.	References

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2211830 | draft CR for DC_3-3-7-7-8_n78-n257 with n257K uplink CA support | CHTTL |
| 2 | R4-2212008 | Revised WID on Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | LG Electronics Deutschland |
| 3 | R4-2212174 | Skeleton TR 37.718-11-21 v0.0.1 : LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-18 | LG Electronics Deutschland |
| 4 | R4-2212175 | TR 37.718-11-21 v0.1.0 TR Update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-18 | LG Electronics Deutschland |
| 5 | R4-2212701 | Draft Big CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-18 | LG Electronics Deutschland |
| 6 | R4-2212720 | draft CR to TS38.101-3 DC_3A_n34A-n258A with 2UL | ZTE Corporation |
| 7 | R4-2212721 | draft CR to TS38.101-3 DC_3A_n41A-n258A with 2UL | ZTE Corporation |
| 8 | R4-2213116 | TP for 37.718-11-21 to introduce DC_38A_n28A-n78A | Huawei, HiSilicon |
| 9 | R4-2213117 | TP for 37.718-11-21 to introduce DC_1A-38A_n28A-n78A | Huawei, HiSilicon |
| 10 | R4-2213118 | TP for 37.718-11-21 to introduce DC_3A-38A_n28A-n78A and DC_3C-38A_n28A-n78A | Huawei, HiSilicon |
| 11 | R4-2213119 | TP for 37.718-11-21 to introduce DC_1A-3A-38A_n28A-n78A and DC_1A-3C-38A_n28A-n78A | Huawei, HiSilicon |
| 12 | R4-2213677 | TP for TR 37.xxx-xx-xx DC_(n)3AA_n8A | Huawei Technologies France |
| 13 | R4-2213742 | TP for TR 37.xxx-xx-xx DC_(n)3AA_n77A, DC_(n)3AA-n77(2A) | Huawei Technologies France |
| 14 | R4-2213753 | TP for TR 37.xxx-xx-xx DC_(n)3AA-n257AGHIJKLM | Huawei Technologies France |
| 15 | R4-2213774 | TP for TR 37.xxx-xx-xx DC_1A_(n)3AA-n257AGHIJKLM | Huawei Technologies France |