3GPP TSG RAN WG1 #110			                            R1-2206908

Toulouse, France, August 22nd – 26th, 2022

Source: 	CMCC, Samsung

Title:	Updated work plan on Rel-18 evolution of NR duplex operation SI

Agenda item:	9.3

Document for:	Information

- Introduction

TSG RAN has setup a new SI on evolution of NR duplex operation at RAN#94-e in [1] and with the following objectives on the updated SID in [2].

The objective of this study is to identify and evaluate the potential enhancements to support duplex evolution for NR TDD in unpaired spectrum.

In this study, the followings are assumed:

- Duplex enhancement at the gNB side

- Half duplex operation at the UE side

- No restriction on frequency ranges

The detailed objectives are as follows:

- Identify applicable and relevant deployment scenarios (RAN1).

- Develop evaluation methodology for duplex enhancement (RAN1).

- Study the subband non-overlapping full duplex and potential enhancements on dynamic/flexible TDD (RAN1, RAN4).

- Identify possible schemes and evaluate their feasibility and performances (RAN1).

- Study inter-gNB and inter-UE CLI handling and identify solutions to manage them (RAN1).

  - Consider intra-subband CLI and inter-subband CLI in case of the subband non-overlapping full duplex.

- Study the performance of the identified schemes as well as the impact on legacy operation assuming their co-existence in co-channel and adjacent channels (RAN1).

- Study the feasibility of and impact on RF requirements considering adjacent-channel co-existence with the legacy operation (RAN4).

- Study the feasibility of and impact on RF requirements considering the self-interference, the inter-subband CLI, and the inter-operator CLI at gNB and the inter-subband CLI and inter-operator CLI at UE (RAN4).

- Note: RAN4 should be involved early to provide necessary information to RAN1 as needed and to study the feasibility aspects due to high impact in antenna/RF and algorithm design, which include antenna isolation, TX IM suppression in the RX part, filtering and digital interference suppression.

- Summarize the regulatory aspects that have to be considered for deploying the identified duplex enhancements in TDD unpaired spectrum (RAN4).

Note: For potential enhancements on dynamic/flexible TDD, utilize the outcome of discussion in Rel-15 and Rel-16 while avoiding the repetition of the same discussion.

In this contribution, we provide an updated work plan in RAN1 and RAN4.

- Work Plan

2.1	Prioritization of efforts

RAN1-led efforts:

- Identify applicable and relevant deployment scenarios (RAN1).

- Develop evaluation methodology for duplex enhancement (RAN1).

- Study the subband non-overlapping full duplex and potential enhancements on dynamic/flexible TDD (RAN1, RAN4).

- Identify possible schemes and evaluate their feasibility and performances (RAN1).

- Study inter-gNB and inter-UE CLI handling and identify solutions to manage them (RAN1).

- Consider intra-subband CLI and inter-subband CLI in case of the subband non-overlapping full duplex.

- Study the performance of the identified schemes as well as the impact on legacy operation assuming their co-existence in co-channel and adjacent channels (RAN1).

RAN4-led efforts:

- Study the subband non-overlapping full duplex and potential enhancements on dynamic/flexible TDD (RAN1, RAN4).

- Study the feasibility of and impact on RF requirements considering adjacent-channel co-existence with the legacy operation (RAN4).

- Study the feasibility of and impact on RF requirements considering the self-interference, the inter-subband CLI, and the inter-operator CLI at gNB and the inter-subband CLI and inter-operator CLI at UE (RAN4).

- Note: RAN4 should be involved early to provide necessary information to RAN1 as needed and to study the feasibility aspects due to high impact in antenna/RF and algorithm design, which include antenna isolation, TX IM suppression in the RX part, filtering and digital interference suppression.

- Summarize the regulatory aspects that have to be considered for deploying the identified duplex enhancements in TDD unpaired spectrum (RAN4).

2.2	Timeline

Table 1 summarizes a timeline for RAN1 and RAN4, which has been derived from the interdependences among tasks in different WGs.

Table 1: Timeline for RAN1 and RAN4 efforts

| WG | Meeting Number | TU | Task |
| --- | --- | --- | --- |
| RAN1 | #109 | 2 | - Start studying applicable deployment scenarios and evaluation methodology - Identify deployment scenarios for SBFD and dynamic/flexible TDD - Develop evaluation methodology and assumptions for SBFD and dynamic/flexible TDD - Send LS to RAN4 to ask about the interference modelling for self-interference and CLI - Start studying SBFD and potential enhancements on dynamic/flexible TDD - List up potential schemes for SBFD, including potential inter-gNB and inter-UE CLI handling schemes - List up potential schemes for dynamic/flexible TDD, including potential inter-gNB and inter-UE CLI handling schemes |
| RAN1 | #110 | 2 | - Finalize applicable deployment scenarios and continue studying evaluation methodology - Identify deployment scenarios for SBFD and dynamic/flexible TDD - Develop evaluation methodology and assumptions for SBFD and dynamic/flexible TDD - Send additional LS to RAN4 for remaining issues. if any - Continue studying SBFD and potential enhancements on dynamic/flexible TDD - List up potential schemes for SBFD, including potential inter-gNB and inter-UE CLI handling schemes - List up potential schemes for dynamic/flexible TDD, including potential inter-gNB and inter-UE CLI handling schemes |
| RAN4 | #104 | 0.25 | - Focus on response LS from RAN1 - Start the analysis for co-existence study using CLI co-existence as starting point - Endorse work plan |
| RAN1 | #110bis | 2 | - Remaining issues on applicable deployment scenarios and finalize evaluation methodology based on RAN4’s reply LS - Discuss reply LS from RAN4 and send additional LS to RAN4 for remaining issues, if any - Start simulation results calibration, if needed - Continue studying SBFD and potential enhancements on dynamic/flexible TDD - List up potential schemes for SBFD, including potential inter-gNB and inter-UE CLI handling schemes - List up potential schemes for dynamic/flexible TDD, including potential inter-gNB and inter-UE CLI handling schemes |
| RAN4 | #104bis | 0.5 | - Continue response LS from RAN1 if any open issues - Simulation assumption alignment for co-existence study - RF requirements impact for self-interference/inter-subbands |
| RAN1 | #111 | 2 | - Finalize simulation results calibration, if needed - Continue studying SBFD and potential enhancements on dynamic/flexible TDD - Down-select potential schemes for SBFD, including potential inter-gNB and inter-UE CLI handling schemes - Down-select potential schemes for dynamic/flexible TDD, including potential inter-gNB and inter-UE CLI handling schemes |
| RAN4 | #105 | 0.5 | - Continue co-existence simulation assumption discussion - Initial results for co-existence study - RF requirements impact for self-interference/inter-subbands |
| RAN1 | #112 | 2 | - Start feasibility and performance evaluation for SBFD and dynamic/flexible TDD - Finalize SBFD and potential enhancements on dynamic/flexible TDD - Finalize potential schemes for SBFD, including potential inter-gNB and inter-UE CLI handling schemes - Finalize potential schemes for dynamic/flexible TDD, including potential inter-gNB and inter-UE CLI handling schemes |
| RAN4 | #106 | 1 | - Simulation results alignment - Conclusion for adjacent-channel co-existence - RF requirements impact for self-interference/inter-subbands |
| RAN1 | #112bis | 2 | - Continue feasibility and performance evaluation for SBFD and dynamic/flexible TDD - Remaining issues on identified schemes for SBFD and dynamic/flexible TDD, and identified CLI handling schemes - Initial TR drafting (RAN1 part) |
| RAN4 | #106bis | 0.5 | - Further simulation results alignment if remained - RF requirements impact based on co-existence conclusion - RF requirements impact for self-interference/inter-subbands |
| RAN1 | #113 | 2 | - Finalize feasibility and performance evaluation for SBFD and dynamic/flexible TDD - Remaining issues on identified schemes for SBFD and dynamic/flexible TDD, and identified CLI handling schemes - Continue TR drafting (RAN1 part) |
| RAN4 | #107 | 1 | - RF requirements impact based on co-existence conclusion - RF requirements impact for self-interference/inter-subbands |
| RAN1 | #114 | 2 | - Capture identified schemes for SBFD and dynamic/flexible TDD and identified CLI handling schemes in TR - Capture feasibility and performance evaluation results for SBFD and dynamic/flexible TDD in TR - Conclude the SI (RAN1 part) and finalize the TR |
| RAN4 | #108 | 0.5 | - RF requirements impact based on co-existence conclusion - RF requirements impact for self-interference/inter-subbands - Initial TR drafting (RAN4 part) |
| RAN4 | #108bis | 0.25 | - RF requirements impact based on co-existence conclusion - RF requirements impact for self-interference/inter-subbands - Continue TR drafting (RAN4 part) |
| RAN4 | #109 | 0.25 | - RF requirements impact based on co-existence conclusion - RF requirements impact for self-interference/inter-subbands - Conclude the SI (RAN4 part) and finalize the TR |

Note: Regulation summary work can be spanned over the whole SI phase.

- References

- RP-213591, New SI: Study on evolution of NR duplex operation, CMCC

- RP-221352, Revised SID: Study on evolution of NR duplex operation, CMCC