3GPP TSG RAN WG1 Meeting #116                                                                                                                                                                                                    R1-2400640                                                                                                                                                                                                                                                                                                                          Athens, Greece, February 26 – March 1, 2024

Agenda Item:	9.6

Source:	vivo, NTT DOCOMO

Title:	Work plan for low-power wake-up signal and receiver for NR

Document for:	Information

Introduction

The rapporteurs present their workplan across RAN1, 2, 3, and 4 for the “Low-power wake-up signal and receiver for NR (LP-WUS/WUR)”.

Workplan

February 2024

RAN1#116 (1 TU)

- LP-WUS and LP-SS design

- Discussion on additional simulation assumptions for LP-WUS and LP-SS design

- LP-WUS design:

  - Discussion and possible conclusion on selection of OOK-1 and/or OOK-4

  - Discussion on the number of information bits carried by LP-WUS

  - Initiate the discussion on overlaid OFDM sequence design

  - Initiate the discussion on LP-WUS channel structure design

  - Initiate the discussion on time duration, bandwidth, and coding for LP-WUS

- LP-SS design:

  - Discussion and possible conclusion on selection of OOK-1 and/or OOK-4

  - Down selection between LP-SS design with and without overlaid OFDM sequences

  - Initiate the discussion on LP-SS channel structure design including its periodicities

  - Initiate the discussion on time duration, bandwidth, and coding for LP-SS

- Initiate the discussion on required SNR value (s) for LP-WUS and LP-SS design to achieve the coverage targets according to WID.

- Initiate the discussion on potential new RRM measurement metric definitions: e.g. RSRP, RSRQ

- Possible LS to RAN4 on LP-WUS/LP-SS waveform if concluded in RAN1.

- LP-WUS operation in IDLE/INACTIVE modes

- Initiate the discussion on procedure for paging monitoring triggered by LP-WUS: UE sub-grouping, entry/exit condition for LP-WUS monitoring, UE monitoring behavior, UE monitoring occasion, etc.

- Initiate the discussion on procedure for RRM measurement performed by LP-WUR and/or MR and corresponding measurement adaptation behaviors.

- LP-WUS operation in CONNECTED modes

- Initiate the discussion on LP-WUS operation with and without C-DRX

- Initiate the discussion on activation/deactivation of LP-WUS monitoring

- Initiate the discussion on interaction with existing power saving techniques (e.g., PDCCH skipping)

April 2024

RAN1#116-bis (1 TU)

- LP-WUS and LP-SS design

- Conclude the additional simulation assumptions for LP-WUS and LP-SS design

- LP-WUS design:

  - Conclude the selection of OOK-1 and/or OOK-4 for LP-WUS (if not concluded in RAN1#116)

  - Conclude the number of information bits carried by LP-WUS

  - Initiate the discussion on the details of OOK based LP-WUS

  - Continue the discussion on overlaid OFDM sequence design

  - Continue the discussion on LP-WUS channel structure design

  - Continue the discussion on time duration, bandwidth, and coding for LP-WUS

- LP-SS design:

  - Conclude the selection of OOK-1 and/or OOK-4 for LP-SS (if not concluded in RAN1#116)

  - Initiate the discussion on the details of OOK based LP-SS.

  - TBD: continue the discussion on the overlaid OFDM sequence for LP-SS design (depending on the RAN1#116 conclusion)

  - Continue the discussion on LP-SS channel structure design and possible conclusion on LP-SS periodicities

  - Continue the discussion on time duration, bandwidth, and coding for LP-SS

- Continue the discussion on the required SNR value (s) for LP-WUS and LP-SS design to achieve the coverage targets according to WID.

- Continue the discussion and possible conclusion on potential new RRM measurement metric definitions: RSRP, RSRQ

- LS to RAN2 on the number of information bits carried by LP-WUS

- LS to RAN4 on additional information for LP-WUS and LP-SS waveform, LP-SS periodicities, potential new RRM measurement metric definitions

- LP-WUS operation in IDLE/INACTIVE modes

- Continue the discussion on procedure for paging monitoring triggered by LP-WUS: UE sub-grouping, entry/exit condition for LP-WUS monitoring, UE monitoring behavior, UE monitoring occasion, etc

- Continue the discussion on procedure for RRM measurement performed by LP-WUR and/or MR and corresponding measurement adaptation behaviors.

- LP-WUS operation in CONNECTED modes

- Continue the discussion on LP-WUS operation with and without C-DRX

- Continue the discussion on activation/deactivation of LP-WUS monitoring

- Continue the discussion on interaction with power saving existing techniques (e.g., PDCCH skipping)

RAN2#125-bis (0.5TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Initiate the discussion on high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods.

- Initiate the discussion on RRM measurement relaxation, including criteria.

RAN4#110-bis (RF 0.25 TU+RRM 0.25 TU)

- RF

- Discussion and selection on example bands for LP-WUS transmission/reception

- Initiate the discussion on UE RF ASCS/ACS requirements with guard RB

- Initiate the discussion on UE RF REFSENS requirements

- Initiate the discussion on BS RF requirements impact: power boosting, etc

- RRM

- Initiate the discussion on the framework for LP-WUS idle/inactive requirements and required simulation work, including

  - Methodology for RRM requirement, including SNR target X and accuracy

  - MR measurement relaxation/offloading during LP-WUS operation

  - LP-WUR (OOK capable) measurement based on LP-SS

  - LP-WUR (OFDM capable) measurement based on existing SSB

  - TBD: the discussion on the LP-WUR (OFDM capable) measurement based on overlaid OFDM sequence over LP-SS (depending on RAN1conclusion)

May 2024

RAN1#117 (1 TU)

- LP-WUS and LP-SS design

- LP-WUS design:

  - Continue the discussion on the details of OOK based LP-WUS

  - Continue the discussion on overlaid OFDM sequence design

  - Continue the discussion on LP-WUS channel structure design

  - Continue the discussion on time duration, bandwidth, and coding for LP-WUS

- LP-SS design:

  - Continue the discussion on the details of OOK based LP-SS.

  - TBD: continue the discussion on the overlaid OFDM sequence for LP-SS design (depending on the RAN1#116 conclusion)

  - Continue the discussion on LP-SS channel structure design

  - Continue the discussion on time duration, bandwidth, and coding for LP-SS

- Conclude the required SNR value (s) for LP-WUS and LP-SS design to achieve the coverage targets according to WID.

- Conclude potential new RRM measurement metrics: RSRP, RSRQ

- LS to RAN4 on the required SNR value (s) for LP-WUS and LP-SS design to achieve the coverage targets according to WID  and the conclusion on potential new RRM measurement metrics: RSRP, RSRQ .

- LP-WUS operation in IDLE/INACTIVE modes

- Continue the discussion on procedure for paging monitoring triggered by LP-WUS: UE sub-grouping, entry/exit condition for LP-WUS monitoring, UE monitoring behavior, UE monitoring occasion, etc

- Continue the discussion on procedure for RRM measurement performed by LP-WUR and/or MR and corresponding measurement adaptation behaviors.

- LP-WUS operation in CONNECTED modes

- Continue the discussion on LP-WUS operation with and without C-DRX

- Continue the discussion on activation/deactivation of LP-WUS monitoring

- Continue the discussion on interaction with power saving existing techniques (e.g., PDCCH skipping)

RAN2#126 (1 TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Continue the discussion on high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods.

- Continue the discussion on RRM measurement relaxation, including criteria.

- Initiate the discussion on SI reception.

- LP-WUS operation in CONNECTED modes

- Initiate the discussion on the configuration, activation/deactivation.

- Initiate the discussion on the procedure of using LP-WUS with/without C-DRX.

RAN4#111 (RF 0.25 TU+RRM 0.25 TU)

- RF

- Conclusion on example bands for LP-WUS transmission/reception

- Continue the discussion on UE RF ASCS/ACS requirements with guard RB

- Continue the discussion on UE RF REFSENS requirements

- Continue the discussion on BS RF requirements impact: power boosting, etc

- RRM

- Initiate the discussion on the simulation assumptions for LP-WUR idle/inactive state requirements

- Continue the discussion on methodology for RRM requirement, including SNR target X and accuracy

- Continue the discussion on MR measurement relaxation/offloading during LP-WUS operation

- Continue the discussion on LP-WUR (OOK capable) measurement based on LP-SS

- Continue the discussion on LP-WUR (OFDM capable) measurement based on existing SSB

- TBD: continue the discussion on the LP-WUR (OFDM capable) measurement based on overlaid OFDM sequence over LP-SS (depending on RAN1conclusion)

August 2024

RAN1#118 (1.5 TU)

- LP-WUS and LP-SS design

- LP-WUS design:

  - Conclude the essential details of OOK based LP-WUS, e.g., supported values of M, LS/DFT employment, and CP handling, etc.

  - Continue the discussion on overlaid OFDM sequence design

  - Continue the discussion on LP-WUS channel structure design

  - Continue the discussion on time duration, bandwidth, and coding for LP-WUS

- LP-SS design:

  - Conclude the essential details of OOK based LP-SS, e.g., supported values of M, LS/DFT employment, CP handling, etc.

  - TBD: continue the discussion on the overlaid OFDM sequence for LP-SS design (depending on the RAN1#116 conclusion)

  - Continue the discussion on LP-SS channel structure design

  - Continue the discussion on time duration, bandwidth, and coding for LP-SS

- LP-WUS operation in IDLE/INACTIVE modes

- Continue the discussion on procedure for paging monitoring triggered by LP-WUS: UE sub-grouping, entry/exit condition for LP-WUS monitoring, UE monitoring behavior, UE monitoring occasion, etc

- Continue the discussion on procedure for RRM measurement performed by LP-WUR and/or MR and corresponding measurement adaptation behaviors.

- LP-WUS operation in CONNECTED modes

- Continue the discussion on LP-WUS operation with and without C-DRX

- Continue the discussion on activation/deactivation of LP-WUS monitoring

- Continue the discussion on interaction with power saving existing techniques (e.g., PDCCH skipping)

RAN2#127 (1 TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Continue the discussion on high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods.

- Continue the discussion on RRM measurement relaxation, including criteria.

- Continue the discussion on SI reception.

- Initiate the discussion on the corresponding configuration.

- LP-WUS operation in CONNECTED modes

- Continue the discussion on the configuration, activation/deactivation.

- Continue the discussion on the procedure of using LP-WUS with/without C-DRX.

- Initiate the stage-2 running CR.

RAN3#125 (0.5 TU)

- Initiate the discussion on potential signaling support for RAN1/RAN2 mechanism between gNB and/or CN based on the progress in RAN1/RAN2.

RAN4#112 (RF 0. 5 TU+ 0.5 TU)

- RF

- Continue the discussion on UE RF ASCS/ACS requirements with guard RB

  - Collect simulation results

  - Continue the discussion on ASCS/ACS requirements, and corresponding guard RB

- Continue the discussion on UE RF REFSENS requirements

  - Conclude the target SNR based on RAN1 conclusion

- Continue the discussion on BS RF requirements impact: power boosting, etc.

  - Collect power boosting analysis/simulation results

- RRM

- Initiate conclusion on simulation assumption alignments

- Collect initial simulation results

- Initially conclude the methodology for RRM requirement, including SNR target X and accuracy

- Continue the discussion on MR measurement relaxation/offloading during LP-WUS operation

- Continue the discussion on LP-WUR (OOK capable) measurement based on LP-SS

- Continue the discussion on LP-WUR (OFDM capable) measurement based on existing SSB

- TBD: continue the discussion on the LP-WUR (OFDM capable) measurement based on overlaid OFDM sequence over LP-SS (depending on RAN1conclusion)

October 2024

RAN1#118-bis (2.5 TU)

- LP-WUS and LP-SS design

- LP-WUS design:

  - Conclude time duration, bandwidth, and coding for LP-WUS

  - Continue the discussion on overlaid OFDM sequence design

  - Continue the discussion on LP-WUS channel structure design

- LP-SS design:

  - Conclude time duration, bandwidth, and coding for LP-SS

  - Continue the discussion on LP-SS channel structure design

- LP-WUS operation in IDLE/INACTIVE modes

- Conclude the UE monitoring behavior, UE monitoring occasion.

- Conclude the discussion on procedure for paging monitoring triggered by LP-WUS: UE sub-grouping, entry/exit condition for LP-WUS monitoring, etc.

- Conclude the discussion on procedure for RRM measurement performed by LP-WUR and/or MR and corresponding measurement adaptation behaviors.

- LP-WUS operation in CONNECTED modes

- Conclude the discussion on LP-WUS operation with and without C-DRX

- Conclude the discussion on activation/deactivation of LP-WUS monitoring

- Conclude the discussion on interaction with power saving existing techniques (e.g., PDCCH skipping)

RAN2#127-bis (1 TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Continue the discussion on high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods.

- Continue the discussion on RRM measurement relaxation, including criteria.

- Continue the discussion on SI reception.

- Continue the discussion on the corresponding configuration.

- LP-WUS operation in CONNECTED modes

- Continue the discussion on the configuration, activation/deactivation.

- Continue the discussion on the procedure of using LP-WUS with/without C-DRX.

RAN3#125-bis (0.5 TU)

- Continue the discussion on potential signaling support for RAN1/RAN2 mechanism between gNB and/or CN based on the progress in RAN1/RAN2.

RAN4#112-bis (RF 0. 5 TU+RRM 0.5 TU)

- RF

- Continue the discussion on UE RF ASCS/ACS requirements with guard RB

  - Further collect simulation results

  - Continue the discussion on ASCS/ACS requirements, and corresponding guard RB

- Continue the discussion on UE RF REFSENS requirements

- Further collecting RENSENS value, including Noise figure, target SNR , RF margin, and other elements

- Continue the discussion on BS RF requirements impact: power boosting, etc.

  - Further collect power boosting analysis/simulation results

- RRM

- Final conclude/refine on simulation assumption alignments

- Collect simulation results

- Conclude the methodology for RRM requirement, including SNR target X and accuracy

- Continue the discussion on MR measurement relaxation/offloading during LP-WUS operation

- Continue the discussion on LP-WUR (OOK capable) measurement based on LP-SS

- Continue the discussion on LP-WUR (OFDM capable) measurement based on existing SSB

- TBD: continue the discussion on the LP-WUR (OFDM capable) measurement based on overlaid OFDM sequence over LP-SS (depending on RAN1conclusion)

November 2024

RAN1#119 (2.5 TU)

- LP-WUS and LP-SS design

- LP-WUS design:

  - Continue the discussion on overlaid OFDM sequence design

  - Continue the discussion on LP-WUS channel structure design

- LP-SS design:

  - Continue the discussion on LP-SS channel structure design

- LP-WUS operation in IDLE/INACTIVE modes

- Details on procedure for paging monitoring triggered by LP-WUS: entry/exit condition for LP-WUS monitoring, etc.

- Details on procedure for RRM measurement performed by LP-WUR and/or MR and corresponding measurement adaptation behaviors.

- LP-WUS operation in CONNECTED modes

- Details of LP-WUS operation with and without C-DRX

RAN2#128 (1 TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Conclude high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods.

- Conclude RRM measurement relaxation, including criteria.

- Continue the discussion on SI reception.

- Continue the discussion on the corresponding configuration.

- LP-WUS operation in CONNECTED modes

- Conclude the configuration, activation/deactivation.

- Conclude the procedure of using LP-WUS with/without C-DRX.

- Continue the stage-2 running CR and initiate the stage-3 running CR.

RAN3#126 (0.5 TU)

- Continue the discussion on potential signaling support for RAN1/RAN2 mechanism between gNB and/or CN based on the progress in RAN1/RAN2.

- Initiate the corresponding stage-2 and stage-3 running CR.

RAN4#113 (RF 0. 5 TU+RRM 0.5 TU)

- RF

- Continue the discussion on UE RF ASCS/ACS requirements with guard RB

- Continue the discussion on UE RF REFSENS requirements

- Continue the discussion on BS RF requirements impact: power boosting

- RRM

- Continue the discussion on the framework for LP-WUS idle/inactive requirements

February 2025

RAN1#120 (2.5 TU)

- LP-WUS and LP-SS design

- LP-WUS design:

  - Continue the discussion and possible conclusion on LP-WUS channel structure design

  - Continue the discussion and possible conclusion on overlaid OFDM sequence design

- LP-SS design:

  - Continue the discussion and possible conclusion on LP-SS channel structure design

- LP-WUS operation in IDLE/INACTIVE modes

  - Details on procedure for paging monitoring triggered by LP-WUS: entry/exit condition for LP-WUS monitoring, etc.

  - Details on procedure for RRM measurement performed by LP-WUR and/or MR and corresponding measurement adaptation behaviors.

- LP-WUS operation in CONNECTED modes

  - Details of LP-WUS operation with and without C-DRX

RAN2#129 (1 TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Discuss remaining issue on high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods, if any.

- Discuss remaining issue on RRM measurement relaxation, including criteria, if any.

- Discuss remaining issue on SI reception, if any.

- Continue the discussion on the corresponding configuration.

- LP-WUS operation in CONNECTED modes

- Discuss remaining issue on the configuration, activation/deactivation, if any.

- Discuss remaining issue on the procedure of using LP-WUS with/without C-DRX, if any.

- Continue the stage-2/Stage-3 running CR.

RAN3#127 (0.5 TU)

- Conclude on potential signaling support for RAN1/RAN2 mechanism between gNB and/or CN

- Continue the corresponding stage-2 and stage-3 running CR.

RAN4#114 (RF 0. 5 TU+RRM 0.5 TU)

- RF

- Continue discussion on UE RF ASCS/ACS requirements with guard RB

- Continue discussion on UE RF REFSENS requirements

- Continue discussion on BS RF requirements impact: power boosting

- RRM

- Continue discussion on the framework for LP-WUS idle/inactive requirements

April 2025

RAN1#120-bis (2 TU)

- LP-WUS and LP-SS design

- LP-WUS design:

  - Conclude LP-WUS channel structure design

  - Conclude overlaid OFDM sequence design

- LP-SS design:

  - Conclude LP-SS channel structure design

- LP-WUS operation in IDLE/INACTIVE modes

- LP-WUS operation in CONNECTED modes

- Finalize details

RAN2#129-bis (1 TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Discuss remaining issue on high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods, if any.

- Discuss remaining issue on RRM measurement relaxation, including criteria, if any.

- Discuss remaining issue on SI reception, if any.

- Continue the discussion on the corresponding configuration.

- LP-WUS operation in CONNECTED modes

- Discuss remaining issue on the configuration, activation/deactivation, if any.

- Discuss remaining issue on the procedure of using LP-WUS with/without C-DRX, if any.

- Continue the stage-2/Stage-3 running CR.

RAN3#127-bis (0.5 TU)

- Discussion on the remaining issue for potential signaling support for RAN1/RAN2 mechanism between gNB and/or CN, if any.

- Continue the corresponding stage-2 and stage-3 running CR.

RAN4#114-bis (RF 0. 5 TU+RRM 0.5 TU)

- RF

- Continue the discussion and possible conclusion on UE RF ASCS/ACS requirements with guard RB

  - agree initial ASCS requirements and guard RB

  - agree initial ACS requirements and guard RB

- Continue the discussion and possible conclusion on UE RF REFSENS requirements

  - agree initial REFSENS requirements

- Continue the discussion and possible conclusion on BS RF requirements impact: power boosting

  - agree initial power boosting requirements

- RRM

- Continue the discussion and possible conclusion on the framework

May 2025

RAN1#121 (2 TU)

- LP-WUS and LP-SS design

  - Finalization

- LP-WUS operation in IDLE/INACTIVE modes

  - Finalization

- LP-WUS operation in CONNECTED modes

  - Finalization

RAN2#130 (1 TU)

- LP-WUS operation in IDLE/INACTIVE modes

- Discuss remaining issue on high layer procedure, including the entry/exit condition(s) for using LP-WUS, wake up procedure, subgrouping methods, if any.

- Discuss remaining issue on RRM measurement relaxation, including criteria, if any.

- Discuss remaining issue on SI reception, if any.

- Continue the discussion on the corresponding configuration.

- LP-WUS operation in CONNECTED modes

- Discuss remaining issue on the configuration, activation/deactivation, if any.

- Discuss remaining issue on the procedure of using LP-WUS with/without C-DRX, if any.

- Continue the stage-2/Stage-3 running CR.

RAN3#128 (0.5 TU)

- Discussion on the remaining issue for potential signaling support for RAN1/RAN2 mechanism between gNB and/or CN, if any.

- Continue the corresponding stage-2 and stage-3 running CR.

RAN4#115 (RF 0.25 TU+RRM 0.25 TU)

- RF

- Conclude UE RF ASCS/ACS requirements with guard RB

- Conclude UE RF REFSENS requirements

- Conclude BS RF requirements impact: power boosting

- RRM

- Conclude the LP-WUS idle/inactive requirements

August 2025

RAN2#131(1 TU)

- Finalize running CRs

RAN3#128 (0.5 TU)

- Finalize running CRs

RAN4#115 (RF 0.25 TU+RRM 0.25 TU)

- RF

- Complete UE RF ASCS/ACS requirements with guard RB if any leftover

- Complete UE RF REFSENS requirements if any leftover

- Complete BS RF requirements impact: power boosting if any leftover

- RRM

- Finalization of LP-WUS idle/inactive RRM requirements

- References

RP-234056, “New WID: Low-power wake-up signal and receiver for NR (LP-WUS/WUR)”, CMCC (moderator, RAN VC), RAN#102, Dec. 2023.

- Annex: Timeline

| WGs | Tasks | Q1,2024 | Q2,2024 |  | Q3,2024 | Q4,2024 |  | Q1,2025 | Q2,2025 |  | Q3,2025 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 26th, Feb. | 15th, Apr. | 20th, May | 19th, Aug. | 14th, Oct. | 18th, Nov. | Feb. | Apr. | May | Aug. |
| RAN1 | Physical layer aspects design and procedure | 1 | 1 | 1 | 1.5 | 2.5 | 2.5 | 2.5 | 2 | 2 |  |
| RAN2 | Higher layer aspects design and procedure |  | 0.5 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| RAN3 | RAN architecture |  |  |  | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 |
| RAN4 RF | RF requirements |  | 0.25 | 0.25 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.25 | 0.25 |
| RAN4 RRM | RRM requirements |  | 0.25 | 0.25 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.25 | 0.25 |