## Slide 1: Open Issue and Work Plan for LTE/NR Coexistence
Huawei
R1-1709844
3GPP TSG RAN WG1 Meeting #89
Hangzhou, P.R. China 15th – 19th May 2017

## Slide 2: Worplan for LTE/NR coexistence
June ad-hoc RAN1 meeting
  UL sharing
    Subcarrier alignment vs. no subcarrier alignment: companies are expected to provide final evaluations and analysis, and RAN1 to make a decision among 3 alternatives
    Continue discussion on timing, power control, UL carrier selection, handling of UL transmissions including SRS and PRACH in the shared UL bandwidth
  DL sharing
    No open issue
  Adjacent channel coexistence for TDD
    Conclude on the periodicity of the DL/UL configuration(s)
    Discuss the possible patterns of the DL/UL configuration(s)
August RAN1 meeting
  UL sharing
    Conclude on the aspects above
  Adjacent channel coexistence for TDD
    Conclude on the exact patterns of the DL/UL configuration(s)