## Slide 1
Highlights from RAN#78
RAN1 Chairman
3GPP TSG RAN WG1 Meeting #92
Athens, Greece, February 26th – March 2nd, 2018
R1-1801303

## Slide 2: Highlights from RAN#78: LTE
All CRs were approved
  Including CRs for WI Shortened TTI and processing time for LTE
  Note CRs for feCoMP are postponed till March plenary (awaiting RAN2/RAN4 packs)
No TU update for LTE in the 1st quarter 2018 for existing WIDs
0.5TUs in RAN1#92bis (April 2018) for newly approved RAN2-led WID on Enhanced LTE Support for Aerial Vehicles
Handling CRs for WI Shortened TTI and processing time for LTE
  Note:
    For LTE: The March/2018 ASN.1 freeze contains functions essential for NR NSA Option-3 family only, and does not contain any other Rel-15 LTE feature
  Rel-15 RAN1 specifications will be implemented to incorporate sTTI for CRs
    Not for RAN2 specifications, though
    More details can refer to RP-172755

## Slide 3: Highlights from RAN#78: NR
All NR specifications are approved while NSA specifications was declared as complete and frozen
  Delegates from all WGs are highly appreciated for their work!
NR workload management was endorsed in RP-172844
  Potential approval of any new proposed SI/WI shall be targeted to June/2018 at the earliest (for more details see RP-172844)
The revised TU allocation for SIs is endorsed in RP-172805
  RAN1 Jan Ad-hoc will be completely dedicated to CRs
  RAN1 Feb. meeting will have 2 TUs for URLLC, 0.5 TUs each for V2X/non-Terrestrial & 1 TU each for NOMA/shared spectrum
  Will further evaluate the situation in March plenary

## Slide 4: Highlights from RAN#78: NR – Cont’d
RAN1 shall continue to focus on stabilizing basic and essential functionality for the scope of the December drop that was defined at RAN#78 in RP-172108, with two additions:
  Scope for URLLC work for Rel-15 in H1 2018 endorsed in RP-172817
  Finalization of the work to enable up to two mixed numerologies across CCs within the same PUCCH group in RAN1 (targeting Dec. Release)
July 2018 RAN1 Ad-hoc meeting is cancelled
Number of parallel sessions to be reduced in RAN1 from Q3/2018 onwards
  Reduction in overall TU numbers (2621 for NR, 1714 for LTE)
RAN plenary also concluded some aspects for contentious technical issues, including:
  NR UE features (RP-172816)
  NR UE categories (RP-172757)
  Mandatory 4Rx (RP-172788)
  Mandatory channel bandwidth aspects (RP-172832)
  UE power sharing aspects (RP-172833)