3GPP TSG RAN WG1 Meeting #94	R1-1808138

Gothenburg, Sweden, August 20th- 24th, 2018

Agenda Item:	6.2.3

Source:	Huawei, HiSilicon

Title:	Work plan of DL MIMO efficiency enhancements for LTE

Document for:	Discussion/Decision

Introduction

In RAN Plenary #80, the new WI of "DL MIMO efficiency enhancements for LTE" has been approved [1]. The main objectives are as following:

- Enhance SRS capacity and coverage [RAN1]

  - Introduce more than one symbol for SRS for one UE or for multiple UEs on a UL normal subframe

      - Baseline: the minimum SRS resource allocation granularity for a cell is one slot, when more than one symbol in a normal subframe is allocated for SRS for the cell

      - Enhancements on PUCCH and PUSCH are not in scope

  - Introduce virtual cell ID for SRS

- Specify higher layer support of enhancements listed above [RAN2]

- Specify RF requirement of UE for the enhancements listed above [RAN4]

In this contribution, work plan of the WI is proposed as guidance for RAN1 meetings.

Work Plan for RAN1 Work

According to the objectives listed above for RAN1 and for other working groups and the time units assigned for RAN1, the following work plan is proposed.

- RAN1#94 (1 TU)

  - Initial discussion on cell specific SRS resource allocation granularity.

  - Initial discussion on the UE specific SRS resource allocation and transmission.

  - Initial discussion on the support of virtual cell ID for SRS.

- RAN1#94bis (1 TU)

  - Continue the discussion on the cell specific SRS resource allocation granularity, specify identified necessary enhancements and configurations for cell specific SRS resource allocation.

  - Continue discussion on the UE specific SRS resource allocation and transmission.

  - Finish the discussion on discussion on the support of virtual cell ID for SRS, specify the identified necessary enhancements to support virtual cell ID for SRS and configurations

- RAN1#95 (1 TU)

  - Finish the discussion on the cell specific SRS resource allocation granularity, specify identified necessary enhancements and configurations for cell specific SRS resource allocation.

  - Continue discussion on the UE specific SRS resource allocation and transmission, specify identified necessary enhancements to support SRS transmission in the newly introduced SRS resources.

- RAN1#96 (1 TU)

  - Continue discussion on the UE specific SRS resource allocation and transmission, specify identified necessary enhancements to support SRS transmission in the newly introduced SRS resources.

- RAN1#96bis (1 TU)

  - Finish the discussion on the UE specific SRS resource allocation, specify identified necessary enhancements and configurations to support SRS transmission in the newly introduced SRS resources.

  - Initial discussion on collision handling of more than one symbols for SRS.

  - Generate initial Editors’ CRs

  - LS to RAN2/4

- RAN1#97 (1 TU)

  - Continue the discussion on collision handling of more than one symbols for SRS, specify identified necessary enhancements and configurations for collision handling.

  - Finalize the remaining issues for DL MIMO efficiency enhancements for LTE

- RAN1#98 (1 TU)

  - Finish the discussion on collision handling of more than one symbols for SRS, specify identified necessary enhancements and configurations for collision handling.

  - Finalize the remaining issues for DL MIMO efficiency enhancements for LTE

- RAN1#98bis (1 TU)

  - Finalize the remaining issues for DL MIMO efficiency enhancements for LTE

  - Finalize Editors’ CRs

- RAN1#99 (1 TU)

  - Finalize the remaining issues for DL MIMO efficiency enhancements for LTE

  - Finalize RRC parameter list

  - Finalize Editors’ CRs

- References

RP-181485, "New WI proposal: DL MIMO efficiency enhancements for LTE ", Huawei, HiSilicon, TELUS, SoftBank, III, Telstra, Telecom Italia, Telefonica, Turkcell, ITRI, CATR, ASTRI, Etisalat, China Telecom.