3GPP TSG-RAN WG2 Meeting #108	R2-1916553

Reno, USA, 18 – 22 November 2019

Agenda item:	6.7.1

Source:	Nokia (Rapporteur)

Title:	Work plan for Industrial IoT WI finalization

WID/SID:	NR_IIOT

Document for:	Discussion and Decision

# 1	Introduction

The document summarizes open issues which should be resolved for finalization of Industrial IoT WI. It is also proposed how to proceed with further work during and until the RAN2#109 meeting.

# 2	Remaining issues summary

|  | Issues | Comment | How to proceed |
| --- | --- | --- | --- |
| Accurate reference timing | Propagation delay compensation | Resolving an FFS on the proposed way forward | Discuss next meeting |
|  | Accurate reference timing request | Pending SA2 reply LS | Discuss next meeting |
| TSC scheduling enhancements | Whether to support 2/7 symbols periodicities | RAN1 support cross-slot boundary scheduling in uplink. Are there any issues with support of 2/7 symbols periodicities for CG? | Discussed as part of offline 53 |
|  | Confirmation MAC CE design | Use local or global CG index. Do we need serving cell, BWP indices or bitmaps. Do we use CG index or bitmap? | Discussed as part of offline 53 |
|  | Restrictive mapping of LCHs to CGs | Encoding details, e.g. how to allow for mapping to all/none CGs | Discussed as part of offline 53 |
|  | Periodicities of non-integer divisor of 10240 ms | Current CG occasion derivation formulas do not work for periodicities which are non-divisors of 10240 ms. How to handle this? | Discussed as part of offline 53 |
|  | HARQ process ID formula for SPS | Resolve FFS | Discussed as part of offline 53 |
| Ethernet Header Compression | Processing order of EHC and ROHC when both are configured | Do we need specific order for EHC and ROHC? Could it be left up to implementation? Both transmitting side and receiving side should be considered. | E-mail discussion |
|  | Whether to reset EHC protocol at PDCP re-establishment | Do we need to reset the EHC protocol at PDCP re-establishment in order to initialize EHC context? | E-mail discussion |
|  | EHC feedback mechanism | How many feedback packets? Whether unidirectional bearer needs to be supported. Which method should be used for transporting EHC feedback (PDCP Control PDU or PDCP Data PDU)? | E-mail discussion |
|  | EHC packet format | Formats of EHC full header packet, EHC compressed header packet, and EHC feedback packet should be decided. | E-mail discussion |
|  | Padding removal | Confirmation of padding removal tentative agreements considering SA1 LS reply. | Discuss next meeting |
| Intra-UE prioritization | Details of autonomous transmission of de-prioritized MAC PDUs | - Same/Different HARQ process? - New Transmission or Re-transmission ? - How to reuse NR-U mechanisms if needed | Discussed as part of offline 40 and 41 |
|  | Grant Selection for PUSCH v.s. PUSCH intra-UE prioritization | RAN2 has agreed to only generate one MAC PDU for conflicting grants – how this prioritized grant should be chosen? Do we consider L1 grant priority or is it transparent to MAC prioritization? | Discussed as part of offline 52 |
|  | Conditions for SR delivery in cases of conflict with PUSCH | RAN2 has agreed that SR is allowed to be delivered if its LCH priority is “high” comparing to the conflicting UL-SCH priority. How the UL-SCH priority should be determined? (e.g. should we consider MAC CE priority as well?) | Discussed as part of offline 52 |
|  | Rel-15 MAC CE usage | Resolving an FFS on whether Rel-15 MAC CE can be used for duplication on/off for Rel-16 configurations | Discuss next meeting |
| General | Running CRs | Updates of existing running CRs: - 38.300 - 38.331 - 38.323 - 38.321 Provide CR for 36.323 (EHC only) | E-mail discussion |
|  | UE feature list | Based on e-mail discussion CR to 38.306 and potentially 36.306 should be prepared | E-mail discussion |

# 3	Way forward until next meeting

It is proposed to proceed as follows:

- Running CRs e-mail discussions (two weeks) with update from this meeting:

  - Stage-2

  - RRC

  - PDCP (both NR and LTE)

  - MAC

- While doing the updates, the CR rapporteurs (with the help of other companies) are requested to mark any unclarities as editor’s notes.

- For the next meeting, companies should focus on aspects marked as editor’s notes in the running CRs and on the issues outlined in section 2 of this document.

Furthermore, it is proposed to have two additional e-mail discussions (deadline 2 weeks before submission deadline):

- Remaining issues of Ethernet Header Compression focusing on the following aspects:

  - Processing order of EHC and ROHC when both are configured

  - Whether to reset EHC protocol at PDCP re-establishment

  - EHC feedback mechanism details

  - EHC packet formats

- UE feature list for IIoT

Proposal 1: RAN2 is respectfully requested to endorse and follow the proposed work plan.