3GPP TSG-RAN WG2 Meeting #109bis-e	R2-2004235

Electronic, 20 April – 30 April 2020

Agenda Item:	6.0.1

Source:	R2 Chairman

Title:	RRC CR Handling

Document for:     Discussion and Decision

# RRC CR Handling Approach B

Chairman suggestion: Approach B

The ASN.1 Review Process on a high level with approach B

a)	A RRC CR merge is done after R2-109bis-e meeting to create an updated review baseline, which is a temporary (or non-official) RRC version, and it is not a CR. This RRC version is subject to review and it is an ADM tool to keep track of review issues. Thus, this is the ASN.1 review file.

b)	R2 perform review of the new RRC baseline, and the result is that new Issues are identified, and characterised. The RIL handling with check-out/check-in is assumed.

c)	Then there is various sequence of efforts to further process the issues that have been found, first a rapporteur effort, then various discussions at the next meeting or by email. The results are: first: determination of WI, WI-specific/Common (this info is used to determine in which session to treat etc). Second: Whether to fix an issue, how to fix, in which CR (if needed).

d) 	Then the actual fixes are allocated to various CRs, If possible all of them to WI CRs, possibly some of them to a common R16 Rapporteur ASN.1 CR for common things.

This means ..

- 	This means that after the first merge, there will not be further RRC changes or CRs merged into the ASN.1 review file. Possibly exceptions: solutions to issues found by the first merge, test merge for particularly complex merge sections/CRs/WIs could be considered, etc. decided case by case.

- 	This means that WI specific CRs will be maintained and will be the place/documents where further changes are done. Note that these CRs of course need to be based on March TS version, and the baseline CRs (baseline for R2-110-e and continued ASN1 review) must be consistent with the ASN.1 review file, so in case there are merge issues that need to be resolved for the merge after R2-109bis-e, the merge issue resolutions MUST be mirrored to/done in the WI baseline CRs for next meeting.

- 	This means that for the actual changes, we don’t have a continuous merge checking, and indeed we might cause new merge issues for the next TS version (we need to be careful).

- 	Note that there could be TS rapporteur proposed fixes in the ASN.1 review e.g. of class 2 things that are first implemented by the TS Rapporteur and then transferred to WI CRs. This need to be coordinated by TS rapporteur.