3GPP TSG-RAN WG4 #106	R4-2300855

# Athens, Greece, February 27th- March 3rd, 2023

Agenda item:	9.32.1

Source: 	Qualcomm Incorporated

Title: 	RAN4 Work Plan for Mobile IAB WI

Document for:	Approval

# Introduction

The WI on Rel-18 enhancements for integrated access and backhaul was agreed in [1]. In this paper we present the RAN4 work plan.

# Discussion

The latest version of the WI on Rel-18 enhancements for integrated access and backhaul was agreed in [1]. The scope of the WI includes RAN4 work that should start in RAN4#106 and finalize by the end of the Rel-18. The main item with RAN4 impact is the introduction of the mobile IAB. The proposed work plan for the WI is shown below:

RAN4#106

- General: Approval of the work plan

- RF: Initial discussion on the RF scope and co-existence

- RRM: Initial discussion on RRM requirements scope

RAN4#106 Bis

- RF: Discussion on RF requirements and co-existence

- RRM: Discussion on RRM requirements

RAN4#107

- RF: Discussion on RF requirements and co-existence

- RRM: Discussion on RRM requirements

RAN4#108

- RF: Further discussion on RF requirements and conclusions on co-existence work

- RRM: Further discussions on RRM requirements

RAN4#108 Bis

- RF: Agreements on RF requirements and draft CR discussions

- RRM: Agreements on RRM requirements and draft CR discussions

RAN4#109

- RF: Agree CRs with RF requirements

- RRM: Agree CRs with RRM requirements

- Performance: Initial discussion on RF and RRM performance

RAN4#110

- RF: Maintenance as needed

- RRM: Maintenance as needed

- Performance: Agreement on scope and TP/CR split among companies

RAN4#110Bis

- Performance: Initial TP/CR review and approvals

RAN4#111:

- Performance: TP/CR review and approvals, finalization of work

# Conclusion

In this paper we presented the work plan for the Rel-18 WI on IAB enhancements [1]. The work plan in Section 2 is presented for endorsement.

# References

- RP-223177, “Revised WID on Mobile IAB”, Qualcomm Incorporated