3GPP TSG-RAN WG4 Meeting # 106	R4- 2301324

# Athens, Greece, February 27 – March 3, 2023

Source:	LG Electronics

Title:	Work plan for Rel-18 NR sidelink relay enhancements

Agenda item:	9.31.1

Document for:	Approval

Introduction

Based on WID [1], RAN4 works on NR Sidelink relay enhancements start at RAN4#106. The objectives of this WI are

- Specify mechanisms to support single-hop Layer-2 and Layer-3 UE-to-UE relay (i.e., source UE -> relay UE -> destination UE) for unicast [RAN2, RAN3, RAN4]. - Common part for Layer-2 and Layer-3 relay to be prioritized until RAN#98 - Relay discovery and (re)selection [RAN2, RAN4] - Signalling support for Relay and remote UE authorization if SA2 concludes it is needed [RAN3] - Layer-2 relay specific part - UE-to-UE relay adaptation layer design [RAN2] - Control plane procedures [RAN2] - QoS handling if needed, subject to SA2 progress [RAN2] Note 1A: This work should take into account the forward compatibility for supporting more than one hop in a later release. Note 1B: A remote UE is connected to only a single relay UE at a given time for a given destination UE. - Specify mechanisms to enhance service continuity for single-hop Layer-2 UE-to-Network relay for the following scenarios [RAN2, RAN3]: - Inter-gNB indirect-to-direct path switching (i.e., “remote UE <-> relay UE A <-> gNB X” to “remote UE <-> gNB Y”) - Inter-gNB direct-to-indirect path switching (i.e., “remote UE <-> gNB X” to “remote UE <-> relay UE A <-> gNB Y”) - Intra-gNB indirect-to-indirect path switching (i.e., “remote UE <-> relay UE A <-> gNB X” to “remote UE <-> relay UE B <-> gNB X”) - Inter-gNB indirect-to-indirect path switching (i.e., “remote UE<-> relay UE A <-> gNB X” to “remote UE <-> relay UE B <-> gNB Y”) Note 2A: Scenario D is to be supported by reusing solutions for the other scenarios without specific optimizations. - Specify mechanisms to support the following multi-path scenarios [RAN2, RAN3]: - A UE is connected to the same gNB using one direct path and one indirect path via 1) Layer-2 UE-to-Network relay, or 2) via another UE (where the UE-UE inter-connection is assumed to be ideal), where the solutions for 1) are to be reused for 2) without precluding the possibility of excluding a part of the solutions which is unnecessary for the operation for 2). Note 3A: The mechanisms to support scenario 1 and scenario 2 are specified based on the assumptions and restrictions agreed in study phase. Note 3B: UE-to-Network relay in scenario 1 reuses the Rel-17 solution as the baseline. Note 3C: Support of Layer-3 UE-to-Network relay in multi-path scenario is assumed to have no RAN impact and the work and solutions are subject to SA2 to progress. - With a low priority, study the gains and, if needed, specify signalling between gNB and relay UE in sidelink mode 2 to assist the determination of the sidelink DRX configuration used for remote UE in Layer-2 UE-to-Network sidelink relay operation [RAN2] - Specify RRM core requirements for relay discovery and (re)selection in UE-to-UE relay [RAN4] This work will not consider specific enhancement for sidelink relay support of functionality specified in Rel-18 sidelink enhancements. If Rel-18 sidelink enhancements can be operated in relay without any special handling, they can be used in relaying operations.

Work Plan on Rel-18 NR Sidelink relay enhancements for RRM part

| Meeting | Works |
| --- | --- |
| RAN4#106 | Core part - Discussion and approval on work plan - Discussion and identification of impact on the existing RRM requirements for relay discovery and (re)selection. |
| RAN4#106-bis-e | Core part - Relay discovery signal measurement - Discussion on relay discovery signal measurement accuracy - Initial discussion on other identified issues - Selection and reselection of relay UE - Discussion on measurement period for selection and reselection of relay UE - Initial discussion on other identified issues |
| RAN4#107 | Core part - Relay discovery signal measurement - Continue discussion on identified issues if identified - Selection and reselection of relay UE - Continue discussion on identified issues if identified |
| RAN4#108 | Core part - Discussion and finalization CR work split if needed - Relay discovery signal measurement - Continue discussion if RRM there is remaining issue - Agreement on technical aspects of identified issues - Selection and reselection of relay UE - Continue discussion if RRM there is remaining issue - Agreement on technical aspects of identified issues |
| RAN4#108-bis | Core part - Initial draft CR submission if needed - Relay discovery signal measurement - Continue discussion if RRM there is remaining issue - Agreement on technical aspects of identified issues - Selection and reselection of relay UE - Continue discussion if RRM there is remaining issue - Agreement on technical aspects of identified issues |
| RAN4#109 | Core part - Relay discovery signal measurement - Discussion and conclusion on remaining issues - Agreement on final CRs if needed - Finalization on core part - Selection and reselection of relay UE - Discussion and conclusion on remaining issues - Agreement on final CRs if needed - Finalization on core part |

Conclusion

In this contribution, we provide the work plan on Rel-18 NR sidelink relay enhancements for RRM part, and we propose

- Proposal 1: Approve the work plan on Rel-18 NR sidelink relay enhancements for RRM part

Reference

[1] RP-222501, “Revised WID on NR sidelink relay enhancements,” LG electronics