3GPP TSG-RAN WG4 #86	R4-1802269

Athens, Greece, 26 Feb-2 Mar 2018

Agenda Item:	6.21.6

Source:	Ericsson

Title:		Work plan for shortened TTI and processing time for BS and UE requirements

Document for:	Approval

# Introduction

In [1], the work item LTE_sTTIandPT was approved, the core part is finished, and the performance part will be started in RAN4#86 meeting. In this paper, we share our view on the work plan for the demodulation performance for BS and UE with this feature.

# Discussion

RAN4#86 (26 Feb-2 Mar 2018):

- Agreement on the work plan

- Initial discussion on test cases and test purposes for each test case

- Initial discussion on simulation assumption for each test case

RAN4#86bis (16-20 Apr 2018):

- Finalize the test setup for each test case and the corresponding test purpose

- First round simulation results for alignment, including both BS and UE

- Discuss draft CRs

RAN4#87 (21-25 May 2018):

- Finalize the performance requirements for each test case

- Approve the corresponding CRs

The above work plans applied for both BS and UE side.

# Conclusion

In this paper, we provide our view on the BS and UE demodulation performance requirements for shortened TTI and processing time. We hope the group can consider this work plan in the following RAN4 work.

# References

RP-161299, New Work Item on shortened TTI and processing time for LTE, Ericsson, RAN#72, June, 2016