## Slide 1
Puneet Jain (Outgoing SA2 Chair, Intel)
Andrew Bennett (Incoming SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#100

## Slide 2: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#99
  SA2#156E : 17 April – 21 April 2023, E-meeting
  SA2#157 : 22 May – 26 May 2023, Berlin, Germany
Future SA2 meetings
  SA2#158 : 21 August – 25 August 2023, Gothenburg, Sweden

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership – Outgoing
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
SA2 WG leadership – Incoming
  Chair: Andrew Bennett (Samsung)
  Vice Chair: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
  New SA2 Chair and 2 New Vice-Chairs was elected at SA2#157 meeting as shown above. Congratulations!
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support. Also, many thanks to Yannick Lair (Nokia), Dario Serafino Tonesi (Qualcomm), and Wanqiang Zhang (Huawei) for moderating several agenda items.

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #156-e (17 - 21 April 2023, Electronic):
425 delegates ‘attended’ (checked-in) for SA WG2 #156-e
  ~9300 e-mails were sent to the list during the e-meeting
  1882 documents (including revisions), (335 documents were not handled) including:
    1545 CRs (including revisions)
    83 Incoming LSs, of which 22 were postponed
    25 Outgoing LSs Approved
  129 other documents postponed
Total CRs agreed: 426 (of which 108 were further revised at SA2#157)
Statistics at SA WG2 #157 (22 - 26 May, 2023):
315 delegates ‘attended’ (checked-in) for SA WG2 #157 107 registered for ‘On-Line’ participation
  1873 documents (including revisions), (404 documents were not handled) including:
    1362 CRs (including revisions)
    69 Incoming LSs, of which 17 were postponed
    32 Outgoing LSs Approved
  20 other documents postponed
Total CRs agreed: 278
918 people registered on the SA WG2 e-mail reflector on 02 June 2023

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e to 144-e | REL-17 FREEZE: 145-e | 146-e to 153-e | 154 | 154AH-e | 155 | 156-e | 157
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 3.5 | 0 | 0.5 | 0 | 1
Rel-18 work | 0 | 0 | 0 | 0 | 0 | 0 | 44 | 0 | 44 | 0 | 39
Rel-18 exceptions | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
TOTALS | 36.5 | 39.5 | 25.5 | 37.5 | 43 | 45 | 45.3 | 45.9 | 45 | 43 | 43 | 42.1 | 43.5 | 43.2 | 42.9 | 44.8 | 47.9 | 47.9 | 44.8 | 44.6 | 45.5 | 45.8 | 42.5 | 42.8 | 43.5 | 34 | 24 | 0 | 0 | 0 | 49.5 | 0 | 44.5 | 0 | 40

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | 157
Rel-14 CR | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272

## Slide 11: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#99 (Category A CRs are not counted):
  Rel-17 (TEI17): 2 CRs (2 CRs to TS 23.502) were agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Work Progress on Corrections (Category A CRs are not counted)
  2 CRs (to TS 23.401 and TS 23.501) for IABARC were agreed

## Slide 18: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Study/Work (1/19)
Progress since SA#99:
  No Change.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% -> 100% | Sep, 2021 | SP-200445

## Slide 20
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 100% -> 100% | Sep, 2021 | SP-201107
Progress since SA#99:
  No change.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/19)

## Slide 21: 2.4) Rel-17 Study/Work (3/19)
Progress since SA#99:
  No change.
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 100% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 22: 2.4) Rel-17 Study/Work (4/19)
Progress since SA#99:
  No change.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 100% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 100% > 100% | Sep, 2021 | SP-201132

## Slide 23: 2.4) Rel-17 Study/Work (5/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 100% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 100% -> 100% | Sep, 2021 | SP-200978
Progress since SA#99:
  No Change.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 24: 2.4) Rel-17 Study/Work (6/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 100% -> 100% | Sep, 2021 | SP-201106
Progress since SA#99:
  No change.
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.

## Slide 25: 2.4) Rel-17 Study/Work (7/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 100% -> 100% | Sep, 2021 | SP-200976
Progress since SA#99:
  No change.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 26: 2.4) Rel-17 Study/Work (8/19)
Progress since SA#99:
  No change.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Sep, 2021 | SP-201133

## Slide 27: 2.4) Rel-17 Study/Work (9/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Sep, 2021 | SP-200980
Progress since SA#99:
  No change
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
Next steps:
  Maintenance

## Slide 28: 2.4) Rel-17 Study/Work (10/19)
Progress since SA#99:
  No change
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Sep, 2021 | SP-200979

## Slide 29: 2.4) Rel-17 Study/Work (11/19)
Progress since SA#99:
  No change
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Sep, 2021 | SP-210090

## Slide 30: 2.4) Rel-17 Study/Work (12/19)
Progress since SA#99:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 31: 2.4) Rel-17 Study/Work (13/19)
Progress since SA#99:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 32: 2.4) Rel-17 Study/Work (14/19)
Progress since SA#99:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% -> 100% | Sep, 2021 | SP-200082

## Slide 33: 2.4) Rel-17 Study/Work (15/19)
Progress since SA#99:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 100% -> 100% | Jun, 2021 | SP-200519

## Slide 34: 2.4) Rel-17 Study/Work (16/19)
Alignment work on TEI17_N3SLICE
  None
Alignment work on NRslice
  None
Alignment work on EDGEAPP
  None

## Slide 35: 2.4) Rel-17 Study/Work (17/19)
Progress since SA#99:
  None
RAN impacts or dependencies:
  No new RAN impacts identified
Next steps:
  Maintenance and (if necessary) alignment with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 100% -> 100% | Dec, 2021 | SP-210582

## Slide 36: 2.4) Rel-17 Study/Work (18/19)
Progress since SA#99:
  None
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 100% -> 100% | Dec, 2021 | SP-211100

## Slide 37: 2.4) Rel-17 Study/Work (19/19)
Progress since SA#99:
  None
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% -> 100% | Mar, 2021 | SP-211306

## Slide 38: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: 2.5) Rel-18 Study/Work: Summary
UID | Name | Acronym | SID | WID | At SA#99 (study/work) | At SA#100 (study/work)
940060 | Study on Support of Satellite Backhauling in 5GS | FS_5GSATB | SP-211639 | SP-230111 | 100% / 65% | 100% / 100%
940074 | Study on 5GC enhancement for satellite access Phase 2 | FS_5GSAT_Ph2 | SP-211651 | SP-230109 | 100% / 70% | 100% / 100%
940065 | Study on Personal IoT Networks | FS_PIN | SP-230089 | SP-221343 | 100% / 60% | 100% / 100%
940051 | Study on Phase 2 of UAS, UAV and UAM | FS_UAS_Ph2 | SP-211632 | SP-230091 | 100% / 85% | 100% / 100%
940069 | Study on Ranging based services and sidelink positioning | FS_Ranging_SL | SP-211647 | SP-230106 | 100% / 50% | 100% / 100%
940058 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | FS_eLCS_Ph3 | SP-220069 | SP-230093 | 100% / 65% | 100% / 100%
940077 | Study on Stage 2 for Proximity based Services Phase 2 | FS_5G_ProSe_Ph2 | SP-211653 | SP-230097 | 100% / 80% | 100% / 100%
940061 | Study on generic group management, exposure and communication enhancements | FS_GMEC | SP-211603 | SP-230101 | 100% / 70% | 100% / 100%
940071 | Study on 5G System Support for AI/ML-based Services | FS_AIMLsys | SP-220071 | SP-230095 | 100% / 50% | 100% / 100%
940067 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | FS_5MBS_Ph2 | SP-220072 | SP-230099 | 100% / 75% | 100% / 100%
940063 | Study on Enhancement of Network Slicing Phase 3 | FS_eNS_Ph3 | SP-220073 | SP-230104 | 100% / 50% | 100% / 100%
940068 | Study on architecture enhancement for XR and media services | FS_XRM | SP-220705 | SP-230092 | 100% / 55% | 100% / 98%
940056 | Study on RedCap Phase 2 | FS_REDCAP_Ph2 | SP-220074 | SP-230171 | 100% / 95% | 100% / 100%
940066 | Study on system architecture for next generation real time communication services | FS_NG_RTC | SP-220288 | SP-230098 | 100% / 60% | 100% / 100%
940070 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | FS_ATSSS_Ph3 | SP-211612 | SP-221334 | 100% / 85% | 100% / 100%
940076 | Study on UPF enhancement for Exposure And SBA | FS_UPEAS | SP-220417 | SP-230103 | 100% / 75% | 100% / 100%
940059 | Study on Stage 2 of Edge Computing phase 2 | FS_EDGE_Ph2 | SP-220352 | SP-230112 | 100% / 80% | 100% / 100%
940055 | Study on 5G Timing Resiliency and TSC&URLLC enhancements | FS_5TRS_URLLC | SP-211634 | SP-230107 | 100% / 80% | 100% / 100%
940057 | Study on Architecture Enhancements for Vehicle Mounted Relays | FS_VMR | SP-211636 | SP-230105 | 100% / 40% | 100% / 100%
840085 | Study on enhancement of support for 5WWC | FS_5WWC_Ph2 | SP-220419 | SP-230367 | 100% / 45% | 100% / 100%
940053 | Stage 2 of MPS_WLAN | MPS_WLAN |  | SP-230108 | NA / 50% | NA / 100%
940064 | Study on 5G AM Policy | FS_AMP | SP-220647 | SP-221335 | 100% / 100% | 100% / 100%
940073 | Study on Enablers for Network Automation for 5G - phase 3 | FS_eNA_Ph3 | SP-220678 | SP-230110 | 100% / 65% | 100% / 100%
940075 | Study on enhanced support of Non-Public Networks phase 2 | FS_eNPN_Ph2 | SP-220418 | SP-230096 | 100% / 90% | 100% / 100%
840020 | Study on enhancement of 5G UE Policy | FS_eUEPO | SP-211649 | SP-230094 | 100% / 65% | 100% / 100%
940052 | Study on System Enabler for Service Function Chaining | FS_SFC | SP-220415 | SP-230120 | 100% / 60% | 100% / 100%
940054 | Study on Extensions to the TSC Framework to support DetNet | FS_DetNet | SP-211633 | SP-230172 | 100% / 95% | 100% / 100%
940079 | Study on Seamless UE context recovery | FS_SUECR | SP-211654 | SP-220810 | 100% / 100% | 100% / 100%

## Slide 40: 2.5) Rel-18 Study/Work (1/29)
Progress since SA#99:
  10 CRs (4 CRs to TS 23.501, 3 CRs to TS 23.502, 3 CRs to TS 23.503) were agreed related to KI#1, KI#2, KI#3.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 100%->100% | Sep, 2022 | SP-211639
5GSATB | 5G System with Satellite Backhaul | 65% -> 100% | June, 2023 | SP-230111

## Slide 41: 2.5) Rel-18 Study/Work (2/29)
Progress since SA#99:
  6 CRs (4 CRs to TS 23.501, 1 CR to TS 23.401, 1 CR to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance work
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% -> 100% | Sep, 2022 | SP-211651
5GSAT_Ph2 | Satellite access, Phase2 | 80% -> 100% | June 2023 | SP-230109

## Slide 42: 2.5) Rel-18 Study/Work (3/29)
Progress since SA#99:
  19 CRs (12 CRs to TS 23.501, 4 CRs to TS 23.502, 3 CRs to TS 23.503) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 100% -> 100% | March 2023 | SP-230089
PIN | Personal IoT Networks | 60% -> 100% | June 2023 | SP-221343

## Slide 43: 2.5) Rel-18 Study/Work (4/29)
Progress since SA#99:
  18 CRs (16 CRs to TS 23.556, 1 CR to TS 23.501, 1 CR to TS 23.503) were agreed.
  An LS on to RAN2 on BRID and DAA broadcast over LTE and NR PC5 was agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 100% -> 100% | Dec, 2022 | SP-211632
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | 85% -> 100% | June 2023 | SP-230091

## Slide 44: 2.5) Rel-18 Study/Work (5/29)
Progress since SA#99:
  TS 23.586: 43 pCRs to update aarchitectural reference model, functional entities, and high-level functionalities and procedures agreed.
  TS 23.273: 1 CRs to update LMF selection + 2 CRs on Ranging/SL Positioning procedures agreed
  TS 23.501: 1 CR on support of Ranging/SL Positioning agreed
  TS 23.502: 1 CR on Ranging Sidelink Positioning Subscription data agreed
  TS 23.503: 1 CR support of Ranging/SL Positioning agreed
  TS 23.032: 1 CR on New GAD Shapes for Ranging and Sidelink Positioning Location Results agreed
  LS Out: 3 LS out sent to RAN WGs + 2 LS out sent to SA3
  RAN, SA3, SA5 and SA6 impacts and dependencies:
  Alignments are expected with other WGs: RSPP related for RAN, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., etc.
Focus for the Next Meeting:
  Maintenance work, including corrections and the alignments with RAN WGs, SA3, SA5, SA6, and CT WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 100% -> 100% | Dec, 2022 | SP-211647
Ranging_SL | Ranging based services and sidelink positioning | 50% -> 100% | June 2023 | SP-230106

## Slide 45: 2.5) Rel-18 Study/Work (6/29)
Progress since SA#99:
  29 CRs approved
  RAN impacts and dependencies:
  RAN alignment may be needed for solution related to e.g. support of PRU.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | 100% -> 100% | Dec, 2022 | SP-220069
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 65% -> 100% | June, 2023 | SP-230093

## Slide 46: 2.5) Rel-18 Study/Work (7/29)
Progress since SA#99:
  29 CRs to TS 23.304, 2 CRs to TS 23.502, 2 CRs to TS 23.503 and 1 CR to TS 23.167 were agreed based on TR conclusions.
  2 LSs to RAN2 was agreed.
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 100% ->100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 80% -> 100% | June, 2023 | SP-230097

## Slide 47: 2.5) Rel-18 Study/Work (8/29)
Progress since SA#99:
  Resolved all open ENs for KI#1 and KI#3, complete the normative work for KI#4, maintenance work for KI#5
  17 CRs (10 CRs to TS 23.501, 5 CRs to TS 23.502, 2 CRs to TS 23.503) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 100% -> 100% | Sep, 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 70% -> 100% | June 2023 | SP-230101

## Slide 48: 2.5) Rel-18 Study/Work (9/29)
Progress since SA#99:
  44 CRs (9 CRs to TS 23.288, 11 CRs to TS 23.501, 22 CRs to TS 23.502, 2 CRs to TS 23.503) were agreed.
  3 LSout was sent from SA2:
      S2-2305426: LSout to SA5 – LS on charging aspects of AI/ML traffic
      S2-2304067: LSout to SA5 - LS for improved KPIs involving end-to-end data volume transfer time analytics
      S2-2308224: LSout to CT3 – R18_Reply LS on LS on API enhancement for GMEC services and AIMLSys services
  RAN impacts and other dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 4, 5) and SA WG5 (KI#5)
Next steps:
  CR Handling for alignment with LS replies from other WG(s) and maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 100% -> 100% | Dec, 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 50% -> 100% | June 2023 | SP-230095

## Slide 49: 2.5) Rel-18 Study/Work (10/29)
Progress since SA#99
  18 CRs (17 CRs to TS 23.247, 1 CR to TS 23.502) were agreed.
  RAN impacts and dependencies:
  LS has been sent to RAN2 and RAN3 in (S2-2211256) and highlighted the conclusions that require coordination in the normative phase.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% -> 100% | Dec, 2022 | SP-220072
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | 75% -> 100% | June 2023 | SP-230099

## Slide 50: 2.5) Rel-18 Study/Work (11/29)
Progress since SA#99:
  34 CRs (13 CRs to TS 23.501, 16 CRs to TS 23.502, 5 CRs to TS 23.503) were agreed.
  SA2 work on all key issues are completed, except Editor’s Notes due to RAN dependency
  RAN impacts and dependencies:
  Editor’s Notes in KI#1 and KI#5 are remained due to RAN dependency
Next steps:
  Resolve the remaining Editor’s Note based on RAN WGs feedback
  Correction and Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 100% -> 100% | Dec, 2022 | SP-220073
eNS_Ph3 | Network Slicing Phase3 | 50% ->100% | June 2023 | SP-230104

## Slide 51: 2.5) Rel-18 Study/Work (12/29)
Progress since SA#99:
  30 CRs (17 CRs to TS 23.501, 7 CRs to TS 23.502, 6 CRs to TS 23.503) were agreed.
  CRs for functionality introduction (Cat B/C) for TS23.501 is frozen (Except when based on incoming LS trigger). Some CRs(Cat B/C) for TS 23.502/23.503 are needed for alignment with TS 23.501 to complete stage 2 functionality.
RAN impacts and other dependencies:
  UL PDU set handling and Non-Homogeneous deployment depends on RAN WG’s progress
  Two Editor Notes(UL PDU set handling and Non-homogeneous deployment) remained due to pending RAN progress
Next steps:
  CRs(Cat B/C) for TS 23.502/23.503 to keep alignment with TS 23.501 and complete stage 2 functionality.
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% -> 100% | Dec, 2022 | SP-220705
XRM | XR (Extended Reality) and media services | 55% -> 98% | June 2023 | SP-230092

## Slide 52: 2.5) Rel-18 Study/Work (13/29)
Progress since SA#99:
  7 CRs (4 CRs to TS 23.501, 3 CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None
  Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100% | Sep, 2022 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 95% -> 100% | Jun, 2023 | SP-230171

## Slide 53: 2.5) Rel-18 Study/Work (14/29)
Progress since SA#99:
  21 CRs (1 CR to TS 23.216, 18 CRs to TS 23.228, 2 CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Synchronization with SA4 outcome
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 100% -> 100% | Sep, 2022 | SP-220288
NG_RTC | System architecture for next generation real time communication services | 60% -> 100% | June, 2023 | SP-230098

## Slide 54: 2.5) Rel-18 Study/Work (15/29)
Progress since SA#99:
  11 CRs (6 CRs to TS 23.501, 4 CRs to TS 23.502, 1 CR to TS 23.503) were agreed.
  All Key Issues (KI#6, KI#5, KI#3, KI#2) are 100% complete. One EN introduced in 23.502 on Network Triggered Service Request but can be resolved with a CatF CR.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Dec, 2022 | SP-211612
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 85% -> 100% | Mar, 2023 | SP-221334

## Slide 55: 2.5) Rel-18 Study/Work (16/29)
Progress since SA#99:
  14 CRs (1 CR to TS 23.288, 5 CRs to TS 23.501, 6 CRs to TS 23.502, 2 CRs to TS 23.503) were agreed.
  1 LS OUT and 13 CRs are agreed corresponding to the conclusions in TR.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 100% -> 100% | Dec, 2022 | SP-220417
UPEAS | UPF enhancement for Exposure And SBA | 75% -> 100% | June, 2023 | SP-230103

## Slide 56: 2.5) Rel-18 Study/Work (17/29)
Progress since SA#99:
  All remaining objectives have been completed, with 40 CRs approved:
    KI#1: 24 CRs approved
    KI#4: 10 CRs approved
    KI#5: 1 CR approved
    KI#7: 3 CRs approved
    General: 2 CRs approved
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 100% ->100% | Dec, 2022 | SP-220352
EDGE_Ph2 | Edge Computing Phase 2 | 80% -> 100% | June, 2023 | SP-230112

## Slide 57: 2.5) Rel-18 Study/Work (18/29)
Progress since SA#99:
  19 CRs agreed to TS 23.501/2/3.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 100% -> 100% | Sep, 2022 | SP-211634
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 95% -> 100% | June, 2023 | SP-230107

## Slide 58: 2.5) Rel-18 Study/Work (19/29)
Progress since SA#99:
  Normative Phase work progress to 100%.
  12 CRs approved, 1 SoH with agreed WF w.r.t. CAG location restriction
  RAN impacts and dependencies:
  1 new LS (S2-2308158) to RAN3 on IAB-node deauthorization handling
  Pending response from RAN2/3.
Next steps:
  Maintenance including alignment based on inputs from other WGs
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% -> 100% | Sep, 2022 | SP-211636
VMR_ARCH | Architecture Enhancements for Vehicle Mounted Relays | 40% -> 100% | June, 2023 | SP-230105

## Slide 59: 2.5) Rel-18 Study/Work (20/29)
Progress since SA#99:
  13 CRs (8 CRs to TS 23.316, 1 CR to TS 23.501, 2 CRs to TS 23.502, 2 CRs to TS 23.503) were agreed.
  RAN impacts and dependencies:
  Small impacts to NGAP
Next steps:
  LS to send to BBF / CableLabs
  Maintenance work including handling feedback from CT groups and BBF / CableLabs
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 100% -> 100% | Dec, 2022 | SP-220419
5WWC_Ph2 | Support for 5WWC, Phase 2 | 45% -> 100% | Mar, 2023 | SP-230367

## Slide 60: 2.5) Rel-18 Study/Work (21/29)
Progress since SA#99:
  4 CRs ( 1 CR to TS 23.401, 1 CR to TS 23.402, 1 CR to TS 23.501, 1 CR to TS 23.502) were agreed
  1 outgoing liaison to CT1 approved
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance, handle CT1 LS on Handling of the Allowed PDU session status IE in Non-allowed service area in SA2#157
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 50% -> 100% | June, 2023 | SP-230108

## Slide 61: 2.5) Rel-18 Study/Work (22/29)
Progress since SA#99:
  No changes
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 100% -> 100% | Sep, 2022 | SP-220647
AMP | 5G AM Policy | 100% -> 100% | Mar, 2023 | SP-221335

## Slide 62: 2.5) Rel-18 Study/Work (23/29)
Progress since SA#99:
  88 CRs are agreed
  SA2 work on all key issues are completed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | Sep, 2022 | SP-220678
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 65% -> 100% | June, 2023 | SP-230110

## Slide 63: 2.5) Rel-18 Study/Work (24/29)
Progress since SA#99:
  11 CRs approved
  1 Reply LS on N3IWF selection for emergency services for UE not equipped with valid SNPN credentials sent to CT1 (CC: CT4).
  1 Reply LS on LI requirements applicable to non-3GPP access to SNPNs sent to SA3-LI (CC: CT1, CT4).
  1 Reply LS on issues related to SNPN selection for localized services sent to CT1 (CC: SA1, CT4).
  1 (Reply) LS on Support of wireline access and FWA for accessing Stand-alone private network sent to BBF, CableLabs (CC: CT1).
  1 Reply to LS on Clarifications on location validity information sent to CT1
  1 CR related to equivalent SNPN used by the UE for Localized Services postponed
  1 CR related to onboarding procedure for localized services postponed
  CAG enhancements input handled under VMR agenda (e.g. location validity not progressed)
  Agreed that resolution of remaining open and postponed issues to be handled by CAT F CRs
RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Study on Enhanced support of Non-Public Networks | 100% -> 100% | Dec, 2022 | SP-220418
eNPN_Ph2 | Enhanced support of Non-Public Networks | 90% -> 100% | June, 2023 | SP-230096

## Slide 64: 2.5) Rel-18 Study/Work (25/29)
Progress since SA#99:
  40 CRs were approved, 1 LS to CT1 was approved.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 100% -> 100% | Dec, 2022 | SP-211649
eUEPO | Enhancement of 5G UE Policy | 65% -> 100% | June, 2023 | SP-230094

## Slide 65: 2.5) Rel-18 Study/Work (26/29)
Progress since SA#99:
  4 CRs (1 CR to TS 23.501, 1 CR to TS 23.502, 2 CRs to TS 23.503) were agreed.
  The study and normative work for SFC is 100% complete.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 100% ->100% | Sep, 2022 | SP-220415
SFC | System Enabler for Service Function Chaining | 60% -> 100% | June, 2023 | SP-230120

## Slide 66: 2.5) Rel-18 Study/Work (27/29)
  Progress since SA#99:
  4 CRs (2 CRs to TS 23.501, 2 CRs to TS 23.503) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 100% -> 100% | Sep, 2022 | SP-211633
DetNet | 5GS DetNet interworking | 95% -> 100% | June, 2023 | SP-230172

## Slide 67: 2.5) Rel-18 Study/Work (28/29)
Progress since SA#99:
  No change
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% -> 100% | Sep, 2022 | SP-211654
SUECR | Seamless UE context recovery | 100% -> 100 % | Dec, 2022 | SP-220810

## Slide 68: 2.5) Rel-18 Study/Work (29/29)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | 100% -> 100% | Dec, 2022 | SP-220798 | Completed in last plenary cycle. No Change
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | 100% -> 100% | Dec, 2022 | SP-220795 | Completed in last plenary cycle. No Change
TEI18_MBS4V2X | MBS support for V2X services | 100% -> 100% | Mar, 2023 | SP-220793 | Completed in last plenary cycle. No Change
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 80% -> 100% | Jun, 2023 | SP-220794 | 1 CR for TS 23.501, 2 CRs for TS 23.503 were approved. Complete
TEI18_ADEE | Enhancement of Application Detection Event Exposure | 100% -> 100% | Mar 2023 | SP-220796 | Completed in last plenary cycle. No Change
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | 100% -> 100% | Mar, 2023 | SP-220797 | Completed in last plenary cycle. No Change
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | 0% - 100% | June, 2023 | SP-230102 | 1 CR was approved. Complete
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | 0% -> 100% | June, 2023 | SP-230113 | 1 CR for TS 23.501, 2 CRs for TS 23.502 were approved. Complete.
TEI18 mini WIDs.

## Slide 69: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 70: 2.6) IETF and External SDO Normative Reference Update
None.

## Slide 71: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 72: 3) SA2 Work Planning
All Rel-18 study items are 100% complete. All Rel-18 work items, except XRM are 100% complete (please see slide 39 for summary and slides 40 – 68 for the details).
SA2 TU budget estimate for Rel-19 was endorsed in S2-2308264.
  The Max number of TUs available for Rel-19 SIs/WIs is estimated to be = 134 TUs
  The recommended maximum number of Rel-19 SIs/WIs = 10 - 14 SIDs/WIDs
  The recommended maximum TUs for any Rel-19 SI/WI = 14 TUs
    Note: TU estimates is for the whole work done in Rel-19 (i.e., SID only, WID only, or SID + WID together).
SA2 request SA#100 to provide any necessary guidance on progressing Rel-19 study/work (e.g., overall Rel-19 scope, etc.).

## Slide 73: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 74: 4) Documents for Information and Approval (1/3)
Rel-18 Revised SID/WID for Approval
TSG SA# | Type | FOR | Title | WI Code
SP-230502 | WID revised | Approval | Revised WID: Dynamically Changing AM Policies in the 5GC Phase 2.. | TEI18_DCAMP_Ph2

## Slide 75: 4) Documents for Information and Approval (3/3)
Rel-18 TSs/TRs for Approval
TSG SA# | Title | For | Release | TS | WI Code
SP-230501 | Cover sheet for TS 23.586 for presentation to TSG SA for approval | Approval | Rel-18 | 23.586 | Ranging_SL

## Slide 76: Contents
1) General aspects (events since SA#99, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 77: 5) Collected Items requiring action from SA
1) SA2 request SA#100 to provide any necessary guidance on progressing Rel-19 study/work (Please see slide #72).
2) Approval of Rel-18 revised SIDs/WIDs (Please see slide #74)
  3) Approval of Rel-18 TSs/TRs (Please see slide #75)

## Slide 78: Thank You !
Puneet Jain
Outgoing Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org
Andrew Bennett
Incoming Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org