TSG SA Meeting #100	SP-230593

12 - 16 June 2023, Taipei

Source:	SA WG3

Title:	Rel-18 exception sheet for ACM_SBA

Document for:  Approval

3GPP™ Work Item Exception

# Title : 		Automated certificate management in SBA

## Acronym  : 	ACM_SBA

## Unique Identifier :	990037

Release 18 Submission form

| Feature / Item: | ACM_SBA |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | August 2023, SA3#112 |  |  |  |  |
| Service(s) impacted: | SBA NFs |  |  |  |  |
| Specification(s) affected: | TS 33.310 |  |  |  |  |
| Task(s) within work which are not complete: | - Procedure to set up initial trust - Certification revocation procedures - Finalize the certificate enrolment and renewal procedure (CMP profile) - Informative guidelines left to implementation - Address certificate management aspects in Network Slicing |  |  |  |  |
| Consequences if not included in Release 18: | Certificate management procedures, required indeed for previous releases, will be missed in Rel-18 specs. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-18 WID on Automated certificate management in SBA

Contentious Issues:

None