## Slide 1: SA WG6 status report to TSG SA#100
Alan Soloway
SA6 Chair (Qualcomm Technologies Inc)
(Agenda Item 4.6)

## Slide 2: Executive Summary
Two meetings in 2Q2023
  SA6#54-e, 17 – 26 April, 2023
  SA6#55, 22 – 26 May, 2023
Rel-15/Rel-16/Rel-17 corrections
  No CRs for Rel-15 and 1 CR for Rel-16
  Very limited for Rel-17, only essential CRs to align with Stage 3 or correct critical FASMOs
Rel-18 activities – Progress on Rel-18 SID/WIDs (12 SIDs + 19 WIDs + TEI)
  All Rel-18 study items and work items declared completed
  Sent for Information: FFAPP TS 23.545
  Sent for Approval: SEALDD TS 23.433, FS_MCShAC TR 23.700-38, PINAPP TS 23.542, NSCALE TS 23.435, ADAES TS 23.436
  External TR: Working an additional quarter for alignment with ETSI MEC and GSMA OPG/OPAG
Rel-19 activities – Initiated Rel-19 efforts
  New SIDs/WIDs: MCShAC, FS_eMMTelAPP, 5GMARCH_Ph3, enh4FRMCS, FS_eLSAPP, enhMC

## Slide 3: Items of Interest
Release 18 Progress
  All work items completed by the Stage 2 freeze date
  No exceptions are anticipated
  The FFAPP work item is marked completed, but the corresponding TS will not be sent for approval
Release 19 Progress
  6 study/work items were agreed and sent to SA#100 for approval
  7 topics were “endorsed” to be study/work items
  3 topics were discussed with no conclusion
  Additional topics are expected to be discussed at SA6#57
The SA6#59-Adhoc-e meeting in January 2024 is still under discussion
The passing of former SA6 delegate Min-gyu Andrew Han (Hansung University) was noted with sadness

## Slide 4: SA6 leadership and subgroups
Chair:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA3
Secretary:
  Bernt Mattsson (MCC)
1 Elected February 2022
2 Re-elected April 2023
3 Elected June 2022
Note: Congratulations to Jukka Vialen on his election as SA6 Vice-Chair for a third term!

## Slide 5: SA6#54-e Statistics
SA6#54-e 17 – 26 April 2023
  Online e-meeting
  5 formal conference calls, 8 informal conference calls
Statistics at SA6#54-e
  317 Tdocs initially reserved, 545 Tdocs at meeting end (~900 including DRAFT revisions)
  338 CRs (including revisions)
    107 agreed (1 for Rel-15/Rel-16, 4 for Rel-17, 102 for Rel-18), 54 postponed
  150 pCRs (including revisions)
    72 approved, 2 merged, 13 postponed
  16 incoming LSs, 4 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~5%; Rel-18: ~95%
Conference calls (pre-SA6#54-e)
  4 informal conference calls

## Slide 6: SA6#55 Statistics
SA6#55 22 – 26 May 2023
  5 quarters Monday and Thursday, 6 quarters Tuesday and Wednesday, 4 quarters on Friday
Statistics at SA6#55
  286 Tdocs initially reserved, 577 Tdocs at meeting end (~925 including DRAFT revisions)
  329 CRs (including revisions)
    115 agreed (0 for Rel-15/Rel-16, 3 for Rel-17, 111 for Rel-18, 1 for Rel-19), 2 postponed
  105 pCRs (including revisions)
    54 approved, 4 merged, 0 postponed
  17 incoming LSs, 9 Approved outgoing LSs
  Time allocation: Pre-Rel-18:~5%; Rel-18: ~95%
Conference calls (pre-SA6#55)
  4 informal conference calls

## Slide 7: Number of Tdocs in SA6

## Slide 8
Number of approved pCRs & agreed CRs

## Slide 9
Future SA6 meetings
Meeting | Date | Location
2023 |  | 
SA6#56 | 21 – 25 August 2023 | Gothenburg, Sweden
SA6#57 | 9 – 13 October 2023 | Xiamen, China
SA6#58 | 13 – 17 November 2023 | Chicago, USA
2024 |  | 
SA6#59-Adhoc-e | 22 – 31 January 2024 | Online, TBC
SA6#59 | 26 Feb – 01 Mar 2024 | Europe, Location, TBC
SA6#60 | 15 – 19 April 2024 | China, Location, TBC
SA6#61 | 20 – 24 May 2024 | Korea, Location, TBC
SA6#62 | 19 – 23 August 2024 | Europe, Location, TBC
SA6#63 | 14 – 18 October 2024 | India, Location, TBC
SA6#64 | 18 – 22 November 2024 | North America, Location, TBC

## Slide 10: Overview: SA6 Release 18 Studies
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Mar-2023 | 80% | SP-211514 | 100%
940022 | Study on Mission Critical ad hoc group communications | FS_MCAHGC | Sep-2022 | 100% | SP-211516 | 100%
910022 | Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | Sep-2022 | 100% | SP-211509 | 100%
920014 | Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | Jun-2022 | 100% | SP-220094 | 100%
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Jun-2022 | 95% | SP-220093 | 100%
920015 | Study on 5G-enabled fused location service capability exposure | FS_5GFLS | Sep-2022 | 100% | SP-220097 | 100%
920017 | Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | Jun-2022 | 100% | SP-211510 | 100%
930012 | Study on enhanced architecture for UAS applications | FS_eUASAPP | Sep-2022 | 100% | SP-220465 | 100%
930013 | Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | Sep-2022 | 100% | SP-220467 | 100%
930014 | Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | Sep-2022 | 100% | SP-220466 | 100%
940019 | Study on Application Data Analytics Enablement Service | FS_ADAES | Sep-2022 | 100% | SP-211513 | 100%
940021 | Study on Application layer support for Personal IoT Networks | FS_PINAPP | Dec-2022 | 100% | SP-220095 | 100%

## Slide 11: FS_MCShAC
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940020 | Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | Rel-18 | S6 | Mar-2023 | 80% | 100% | TR sent for approval. New WID agreed in S6-232194
Progress since SA#99:
  11 pCRs for TS 23.700-38 approved
    Added one new solution
    Updated and aligned some existing solutions
    Resolved the remaining Editor’s Notes
    Completed solution evaluations, overall evaluations and added study conclusions
  Study completed, presently TR is sent to SA for approval
RAN impacts and dependencies:
  None identified
Next steps:
  Normative work to be initiated in Q3 for Rel-19. Normative WID submitted for KIs and solutions concluded in the study.

## Slide 12: FS_ACE_IoT
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920016 | Study on Application Capability Exposure for IoT Platforms | FS_ACE_IoT | Rel-18 | S6 | June-2023 | 90% | 100% | Category F CR(s) expected.
Progress since SA#99:
  3 CRs for TS 23.700-38 introduced
  2 CRs for TS 23.700-38 approved
  Cleanup, figure corrections performed
  Conclusion updated
RAN impacts and dependencies:
  None identified
Next steps:
  Category F CR(s) expected.
  .

## Slide 13: Overview: SA6 Release 18 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
930016 | Mission Critical Services over 5MBS | MCOver5MBS | Mar-2022 | 100% | SP-210958 | 100%
940023 | Mission Critical Services over 5GProSe | MCOver5GProSe | Mar-2023 | 100% | SP-211517 | 100%
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Jun-2022 | 100% | SP-210959 | 100%
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Mar-2023 | 80% | SP-211519 | 100%
950025 | Interconnection and Migration Aspects for Railways | IRail | Dec-2022 | 85% | SP-220098 | 100%
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Jun-2023 | 75% | SP-210957 | 100%
940024 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | Jun-2023 | 90% | SP-211518 | 100%
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Jun-2023 | 80% | SP-220330 | 100%
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Jun-2023 | 90% | SP-220469 | 100%
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Jun-2023 | 70% | SP-220470 | 100%
970040 | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Jun-2023 | 70% | SP-220917 | 100%
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Jun-2023 | 10% | SP-220990 | 50%
970038 | Architecture for UAS Applications, Phase 2 | UASAPP_Ph2 | Jun-2023 | 65% | SP-220915 | 100%
970037 | SEAL data delivery enabler for vertical applications | SEALDD | Jun-2023 | 85% | SP-220914 | 100%
970039 | Application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Jun-2023 | 75% | SP-220916 | 100%
970036 | Application Data Analytics Enablement Service | ADAES | Jun-2023 | 80% | SP-220913 | 100%
980109 | New WID on 5G-enabled fused location service capability exposure | 5GFLS | Jun-2023 | 60% | SP-221234 | 100%
980051 | Mission Critical ad hoc group Communications | MC_AHGC | Jun-2023 | 85% | SP-221235 | 100%
980052 | New WID on on Application layer support for Personal IoT Network | PINAPP | Jun-2023 | 50% | SP-221236 | 100%
 | Technical Enhancements and Improvements for Release 18 | TEI18 | Jun-2023 | NA | NA | NA

## Slide 14: MCGWUE
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950043 | Gateway UE function for Mission Critical Communication | MCGWUE | Rel-18 | S6 | June-2022 | 100% | 100% | Work completed.
Progress since SA#99:
  4 CRs for TS 23.280 were agreed on
    Terminology alignment within MC GW UE
    Corrections related to MC gateway UE and identities
    MC gateway UE routing capabilities
    Correction of the GW-local and GW-core interface
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed

## Slide 15: enh4MCPTT
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940025 | Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Rel-18 | S6 | June-2023 | 80% | 100% | Work Completed
Progress since SA#99:
  25 CRs agreed related to the following
    Group/User regroup enhancements
    MC Security impacts due to Migration
    Changes in Functional Alias, Adhoc group emergency alert, Def-affiliation
    Editorial changes and corrections in existing MC Specs
RAN impacts and dependencies:
  None identified
Next steps:
  None, if any Gaps & improvements to Mission Critical Applications will be covered in new Rel-19 enhMC WID.

## Slide 16: IRail
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950025 | Interconnection and Migration Aspects for Railways | IRail | Rel-18 | S6 | Dec-2022 | 75% | 100% | Work completed.
Progress since SA#99:
  4 CRs for TS 23.280 were agreed on
    Behavior corrections on Ad hoc group emergency alert removal
    Clarification on subsequent group call on ad hoc group for emergency alert
    MC service authorization notification alignment
    Updating private call using FA
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed

## Slide 17: FFAPP
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930015 | Application layer support for Factories of the Future (FF) | FFAPP | Mar-2023 | 65% | SP-210957 | 100% | Work completed.
Progress since SA#99:
  1 CR are approved for TS23.434
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed
  TS 23.545 no release

## Slide 18: eSEAL2
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
980131 | Service Enabler Architecture Layer for Verticals Phase 3 | eSEAL2 | Rel-18 | S6 | June-2023 | 90% | 100% | Work completed.
Progress since SA#99:
  3 CRs for TS 23.434 agreed on
    Service API status monitoring
    VAL server provisioning for Key Management Server
    SEAL NRM determines time synchronization activation for TSC stream
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Work on essential corrections and bug fixes if any identified.

## Slide 19: 5GMARCH_Ph2
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950026 | Message Service within the 5G system (MSGin5G) Phase 2 | 5GMARCH_Ph2 | Rel-18 | S6 | June-2023 | 85% | 100% | Work completed.
Progress since SA#99:
  17 CRs for TS 23.554 agreed on
    Updates the definition and architecture for constrained device
    Updates the procedures related to constrained device based on the updated architecture
    Fixes the procedure of store and forward
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed

## Slide 20: SNAAPP
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960012 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Rel-18 | S6 | Jun-2023 | 90% | 100% | Work completed.
Progress since SA#99:
  3 CRs for TS 23.222 agreed on
    Clarification that RNAA is supported for 4G and 5G network
    Cleanups and removal of Editor’s Notes based on alignment with SA3 SNAAPPY study conclusion
    Enhancement of Annex to support RNAA
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Alignment with ongoing SA3 SNAAPPY, if needed

## Slide 21: NSCALE
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960013 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Rel-18 | S6 | June-2023 | 70% | 100% | Work completed.
Progress since SA#99:
  22 pCRs for TS 23.435 agreed on
    Terms and Abbreviations defined in the present document pertaining to network slice are added.
    The overview and Architectural requirements are updated.
    Cleanups and removal of Editor’s Notes, and New services added: Network slice diagnostics, Network slice fault management capability exposure, Slice requirements verification and alignment capability exposure, Network Slice Information delivery, Network Slice Allocation in NSaaS model.
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed

## Slide 22: EDGEAPP_Ph2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | New % | Change or comment
970040 | Application Architecture for enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Jun-2023 | 70% | 100% | Work completed.
Progress since SA#98-e:
  SA6#54-e: 40 CRs agreed
  SA6#55: 48 CRs agreed
  Progress made for
    Alignment of EDGEAPP and ETSI MEC
    Edge services support across ECSPs
    Support for roaming UEs
    Edge enabler layer support for EAS synchronization
    Discovery of a common EAS
    Method of supporting federated EAS service
    SEAL capability access for EEL support
  Work item is set to 100% complete.
RAN impacts and dependencies: None identified
Next steps:
  Essential corrections
  Left over work to be considered in next release.
KI # | Title / WID Objectives
1 | Enhanced notification service to the EEC
2 | Enablement of Service APIs exposed by EAS
3 | Enhancements to service continuity planning
4 | EDGE-5
5 | Alignment of EDGEAPP and ETSI MEC
6 | Edge services support across ECSPs
7 | Application traffic filter exposure
8 | EAS selection synchronization
9 | Enhancement of dynamic EAS instantiation triggering
10 | Support for roaming UEs
11 | ACR between EAS and Cloud Application Server
12 | EEL service differentiation
13 | Edge enabler layer support for EAS synchronization
14 | Application traffic influence for initially selected EAS
15 | Support of constrained devices for Edge
16 | support of NAT deployed within the edge data network
17 | Discovery of a common EAS
18 | Linkage between EASs
19 | ACR scenario combination
20 | Method of supporting federated EAS service
21 | Simultaneously EAS connectivity in ACR
22 | EAS discovery in Edge Node sharing scenario
23 | Reliable Edge service
24 | SEAL capability access for EEL support

## Slide 23: EDGEAPP_EXT
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | September 2023 | 15% | SP-220990 | 50% | 
Progress since SA#99:
  4 pCR agreed on alignment between EDGEAPP and ETSI MEC, DGEAPP and ETSI MEC platform and AS aligned deployment, MEC and EDGEAPP deployments in relation with CAPIF.
RAN impacts and dependencies:
  No impact
Next steps:
  pCR for alignment of EDGEAPP with ETSI MEC and GSMA OP

## Slide 24: UASAPP_Ph2
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
970038 | Architecture for UAS Applications, Phase 2 | UASAPP_Ph2 | Rel-18 | S6 | June-2023 | 65% | 100% | Work completed.
Progress since SA#99:
  5 CRs for TS 23.255 agreed on
    Support for C2 direct mode availability reporting
    Coordination between Uu and PC5
    Cleanups and removal of Editor’s Notes on aspects related with “change of USS” and “support of DAA”
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed

## Slide 25: SEALDD – Update Pending

## Slide 26: V2XAPP_Ph3 – Update Pending

## Slide 27: ADAES
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
970036 | Application Data Analytics Enablement Service | ADAES | Rel-18 | S6 | June-2023 | 80% | 100% | Work completed.
Progress since SA#99:
  11 CRs for TS 23.436 agreed on
    Enhancements to existing procedures for edge load analytics, slice-specific application performance analytics, slice usage pattern analytics and service experience to support application performance analytics.
    Definition of ADAE layer APIs.
    Clean-ups and editorial corrections.
  Contentious Issue:
    Resolution of Editor’s Note related to alignment with SA4 /EVEX procedures is needed, to address the Solution #5 requirements on service experience to support application performance analytics.
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed

## Slide 28: 5GFLS
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
980109 | New WID on 5G-enabled fused location service capability exposure | 5GFLS | Rel-18 | S6 | June-2023 | 85% | 100% | Work completed.
Progress since SA#99:
  10 CRs for TS 23.434 agreed on
    Add information flow and APIs for location information unsubscribe procedure
    Add location reporting configuration notification procedure
    Non-3GPP access introduction in SEAL is postponed
    Update location information request IE
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  None, work completed

## Slide 29: MC_AHGC
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
980051 | Mission Critical ad hoc group Communications | MC_AHGC | Rel-18 | S6 | June-2023 | 95% | 100% | Work completed.
Progress since SA#99:
  35 CRs for TS 23.280, 23.379, 23.281, and 23.282 agreed on
    Information flows and procedures involving multiple systems for the ad hoc group data session in MCData, Ad hoc group emergency alert between multiple MC systems, Notifying authorized user about adhoc group participants list involving multiple MC systems, Ad hoc group emergency alert between multiple MC systems etc are added.
    Configuration for receiving the adhoc group emergency alert participants list notification are added.
    Cleanups and removal of Editor’s Notes, and several corrections and clarifications are provided.
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  None, if any gap identified will be covered in the Rel-19 enh4FRMCS WID.

## Slide 30: PINAPP
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
980052 | New WID on Application layer support for Personal IoT Network | PINAPP | Rel-18 | S6 | June-2023 | 75% | 100% | Work completed.
Progress since SA#99:
  33 CRs and one LS reply for TS 23.542 agreed on
    PIN activation and deactivation procedure
    PIN subscription procedure and details
    PEGC discovery procedure
    One LS to clarify the PINAPP security issues to SA3 to trigger the work
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Only Category F maintenance CR is needed

## Slide 31: For TSG SA information and action

## Slide 32: For TSG SA information and action (1/3)
Action: CRs for approval – CR packs for
    SP-230696 Rel-18 CR to TS23434 for 5GFLS
    SP-230697 Rel-18 CRs to TS23554 for 5GMARCH_Ph2
    SP-230698 Rel-17 CRs to TS23558 for EDGEAPP
    SP-230699/SP-230700/SP-230701/SP-230702 Rel-18 CRs to TS23558 for EDGEAPP_Ph2 (1-4)
    SP-230703 Rel-18 CR to TS23280, TS23282, TS23289 and TS23379 for enh4MCPTT
    SP-230704 Rel-18 CR to TS23434 for FFAPP
    SP-230705 Rel-18 CRs to TR23700-97 for FS_ACE_IoT
    SP-230706 Rel-18 CRs to TR23700-99 for FS_NSCALE
    SP-230707 Rel-18 CRs to TS23280 for IRail
    SP-230708 Rel-18 CR to TS23280 and TS23281 for MC_AHGC
    SP-230709 Rel-18 CR to TS23282 and TS23379 for MC_AHGC
    SP-230710 Rel-18 CR to TS23280 for MCGWUE
    SP-230711 Rel-16 CRs to TS23434 for SEAL
    SP-230712 Rel-18 CR to TS23434 for SEAL_Ph3 (a.k.a. eSEAL2)
    SP-230713 Rel-18 CRs to TS23222 for SNAAPP
    SP-230714 Rel-18 CR to TS23222 for TEI18
    SP-230715 Rel-18 CRs to TS23255 for UASAPP_Ph2
    SP-230716 Rel-18 CRs to TS23286 for V2XAPP_Ph3

## Slide 33: For TSG SA information and action (2/3)
Information: Technical Reports/Specifications
  SP-230684 Presentation of TS 23.545 v0.9.0 for Information (FFAPP)
Action: Technical Reports/Specifications
  SP-230685 Presentation of TR 23.433 v2.0.0 for Approval (SEALDD)
  SP-230686 Presentation of TR 23.435 v2.0.0 for Approval (NSCALE)
  SP-230687 Presentation of TR 23.436 v2.0.0 for Approval (ADAES)
  SP-230688 Presentation of TR 23.542 v1.0.0 for Information and Approval (PINAPP)
  SP-230689 Presentation of TR 23.700-38 v2.0.0 for Approval (FS_MCShAC)

## Slide 34: For TSG SA information and action (3/3)
Action: New SIDs/WIDs
  SP-230690 New SID for Study on Service aspects for supporting the eMMTel Service
  SP-230691 New SID for Study on enhanced application layer support for location services
  SP-230692 New WID on sharing of administrative configuration between interconnected MC service systems
  SP-230693 New WID on support of the 5GMSG Service phase 3
  SP-230694 New WID on Railways specific Enhancements to Mission Critical Services
  SP-230695 New WID on Enhanced Mission Critical Architecture for Rel-19

## Slide 35: Thank You!