TSG SA Meeting #100	SP-230583

12 - 16 June 2023, Taipei

Source:	SA WG3

Title:	Rel-18 Work Item Exception for New WID on security aspects of enablers for Network Automation for 5G - phase 3

Document for:  Approval

3GPP™ Work Item Exception

# Title :    New WID on security aspects of enablers for Network Automation for 5G - phase 3

## Acronym  : eNA_Ph3

## Unique Identifier :	990042

Release 18 Submission form

| Feature / Item: | eNA_Ph3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA#101(September 2023) |  |  |  |  |
| Service(s) impacted: | eNA |  |  |  |  |
| Specification(s) affected: | TS33. 501 |  |  |  |  |
| Task(s) within work which are not complete: | Protection of data and analytics exchange in roaming case |  |  |  |  |
| Consequences if not included in Release 18: | Unclear how to protect data and analytics exchange in roaming case |  |  |  |  |

Abstract of document:

In SA3#111 meeting, the procedure for protection of data and analytics exchange in roaming case is not decided yet.

This work item exception requests to extend the deadline of the SA3 eNA work till September 2023.

Contentious Issues:

None