## Slide 1
Puneet Jain
SA Chair
SA Rel-19 Content Definition Process and Proposals

## Slide 2: Rel-19 Content Definition Process
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
Stage-3 (CT & SA)
Stage-2 Study/Work Phase
Rel-19 Content Approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
100%
SA1 Stage-1 80%
ASN.1 / Open API
Stage-1 Freeze
Selected Rel-19 SID/WID Approval
Rel-19 Final Package Approval
Stage-2 Freeze
Stage-3 Freeze
Rel-19 complete
MED
Moderated Email Discussions
MED
WG starts working on Rel-19 SID/WID approved at SA#101
Rel-19 Scope Discussion / Guidance to WG

## Slide 3: SA Rel-19 Content Definition steps
Discussion and Guidance for Rel-19 Scope: The content proposals for Rel-19 will be discussed during the Rel-19 SA Workshop, and overall guidance will be provided to the SA WGs on Rel-19 topics.
  This guidance will include a list of core and miscellaneous topics for Rel-19. The core topics have garnered significant interest based on numerous presentations, while the miscellaneous topics have been presented in a limited number of instances. The level of detail is yet to be determined.
  The WG's capacity including Max# of SID/WID and TU budget estimates will be taken into account.
Moderated Email Discussions: The Working Group may organize Moderated Email Discussions to develop SID/WID details corresponding to the Rel-19 topics identified in the Core/Miscellaneous list. The focus will be on defining technical objectives, work tasks, and estimated budgets for each task. These discussions can occur in either Q3 or Q4 or both.
Approval of Selected Rel-19 SID/WID: This marks the first step in the approval process for Rel-19 content. The WG may submit the SID/WID to SA#101 for approval. Ideally, the Rel-19 SID/WID for approval at this step should have no dependencies on RAN. SID/WID for approval should follow the guidance on Rapporteurship (see slide#5). Part of WG capacity will be assigned during the first step approval process.
WG commences Rel-19 SI/WI Work: After the approval of the SID/WID at SA#101, the Working Group can start working on the approved SID/WID during their Q4 meetings.
Final Approval of Rel-19 Package: This represents the second and final step in the approval process for the Rel-19 content definition. The WG can submit the Rel-19 SID/WID to SA#102 for approval. SID/WID for approval should follow the guidance on Rapporteurship (see slide#5). Further prioritization, if necessary, will be handled based on WG capacity.

## Slide 4: Issues with Rapporteurship
In previous releases, various competing SID/WID proposals have been submitted by companies primarily with the intention of obtaining the role of Rapporteur. It has been challenging to reach a consensus on a single proposal because the discussions have been focused on creating a supportive list of companies, rather than prioritizing the technical objectives and scope of the SID/WID.
Certain companies have obtained multiple Rapporteur roles, which has resulted in an imbalance. In a few instances, one delegate has taken on multiple Rapporteur roles, leading to conflicts and inefficiencies.
Co-rapporteurship has been assigned based on the number of objectives or work tasks, further contributing to conflicts. It is crucial to clearly define the roles and responsibilities of the Primary and Secondary Rapporteurs.
The voluntary assignment of Rapporteur roles has resulted in some issues, particularly when the appointed Rapporteur has not received training in 3GPP drafting rules and lacks experience in collaborating with colleagues to build consensus.

## Slide 5: Rel-19 Rapporteurship Proposals
For Rel-19 SI/WI, a company should be limited to have maximum of one Rapporteur position.
    NOTE: This doesn‘t apply to TEI-19 mini WIDs.
A Delegate should not hold multiple Rapporteur positions in a WG.
A single Rapporteur should be assigned for each SI/WI, unless additional Rapporteur is absolutely necessary to manage the workload effectively. If multiple Rapporteurs are required, the following principles should be applied:
  The SI/WI should not have more than two Rapporteurs.
  The two Rapporteurs should be designated as the Primary and Secondary Rapporteur.
  The Primary Rapporteur will have overall responsibility for arranging conference calls, providing status reports, and serving as the main point of contact for other officials and Rapporteurs.
  The Secondary Rapporteurs will be responsible for editing related TR/TS documents and serving as a backup for the Primary Rapporteur.
  During the transition of SI to WI (normative phase), the Primary and Secondary Rapporteurs may switch their roles.
A Moderator should be assigned to lead technical discussions on SI/WI, focusing on technical objectives, work tasks, and TU budget estimates. The WG should submit the SI/WI for approval to the TSG SA without specifying any Rapporteur's name in the SID/WID document. The assignment of Rapporteurs can be decided during the SID/WID approval at TSG SA meeting.

## Slide 6: Thank You !
Puneet Jain
Chair of 3GPP SA
puneet.jain@intel.com
www.3gpp.org