## Slide 1: SA5 Status Report to SA#100
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Gerald Görmer, SA5 Vice Chair, MATRIXX Software
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Zou Lan (Huawei) VC since 08/2019 Gerald Görmer (MATRIXX Software) VC since 08/2021
Secretary: Mirko Cano (MCC Support)
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) VC since 05/2016
  A warm thanks to our MCC secretaries Joern Krause & Mirko Cano and to our Vice Chairs for their outstanding support to SA5!

## Slide 3: 2023 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#146-bis-e | 16 - 19 Jan | E-meeting | E-meeting | E-meeting | 
SA5#147 | 27 Feb – 3 Mar | Athens | Greece | ETSI | CT, SA6
SA5#148-e | 17 - 25 Apr | E-meeting | E-meeting | E-meeting | 
SA5#149 | 22 - 26 May | Berlin | Germany | ETSI | CT, SA
SA5#150 | 21 - 25 Aug | Gothenburg | Sweden | ETSI | CT, SA
SA5#151-e | 9 - 13 Oct | Xiamen | China | CCSA | 
SA5#152 | 13 - 17 Nov | Chicago | US | ATIS | Mega meeting

## Slide 4: 2024 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#153 | 29 Jan – 2 Feb | EU | EU | ETSI | 
SA5#154 | 15 - 19 Apr | China | China | CCSA | 
SA5#155 | 27 - 31 May | Korea | Korea | TTA | SA WGs
SA5#156 | 19 - 23 Aug | EU | EU | ETSI | 
SA5#157 | 14 - 18 Oct | India | India | TSDSI | SA WGs
SA5#158 | 18 - 22 Nov | N.Am. | N.Am. | ATIS | 

## Slide 5: 3GPP Forge vs. TS code
SA5 has endorsed the DP S5-234494 at SA5#149 (update of S5-232751 at SA5#148e with added Answers to Questions from SA#99), whose objective is that as an alternative 3GPP should allow storing the normative source code in Forge/Git and not in the TS Word Annexes (but zipped source code from Forge attached beside the MS Word technical specification).
Applicable both to OpenAPI and YANG.
SA5 chair submitted contribution SP-230717 for SA#100 endorsement, containing a summary and the complete proposal from S5-234494.

## Slide 6
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
Release 18 timeline– figure with SA5 OAM
Studies (SA5 OAM)
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
SA5 OAM Rel-18 Timeline
Ref: S5-234062

## Slide 7
Release 19 timeline– figure with SA5
SA5 will collect the potential work area and provide inputs to SA workshop in Jun.2023
Rel-19 planning
SA Rel-19 workshop
SA stage2
1st package
SA stage2
final package
SA5 Rel-19 preparation

## Slide 8
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
NEW at TSG#99 - Working assumption for SA, endorsed for RAN
100%
SA1 Stage 1 80%
Release 19 timeline– figure with SA5 OAM (considering of sync with SA1/SA2/SA6/RAN/CT)
Studies (SA5 OAM)
Stage 1 (Standalone OAM –part 2/SA5 RAN related OAM)
Stage 2 Functional and stage 3 work (standalone OAM part 2/RAN related OAM)
SA5 OAM Rel-19 Timeline
SA5#151~152:New Rel-19 SIDs
SA5#155~156:New WIDs
package 2
Studies (SA5 OAM)
Stage 1 (Standalone OAM-part 1/SA2/SA6 related OAM)
Stage 2 Functional work (SA2/6 related OAM) and CT related stage3 work, Stage2/stage3 for standalone OAM-part1
Categorization of SA5 work:
Standalone OAM (part 1 and part 2)
  Part1: work related to Rel-18 study with no Rel-18 WI and other potential high priority WIs.
  Part2: other potential rel-19 SIs/WIs.
SA1 related OAM
SA2/6 related OAM
RAN/CT related OAM
Key sync periods and potential sync consideration:
① Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) follow SA1 discussion with DP
② Oct (SA5#151) ~Dec.2023 (SA5#152/TSG#102): Rel-19 SIs discussion time window. All SIs are to be ready in TSG#102.
③ Jan (SA5#153) ~Jun. 2024 (SA5#155/TSG#104): WID package 1(Standalone OAM part1 and SA2/SA6 related OAM) discussion time window. Standalone OAM part 1 and SA2/SA6 related Wis should be ready in TSG#104, to be able to sync with SA2/SA6 discussion.
④ Jun (SA5#155)~Sep. 2024 (SA5#156/TSG#105): WID package 2 (standalone OAM part 2 and RAN/CT related OAM) discussion time window. Standalone OAM part 2 and RAN related SIs are to be ready in TSG#105, to be able to sync with RAN/CT.
⑤Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) potential sync time window with SA1(6 months).
⑥ Apr (SA5#154)~Dec,2024 (SA5#158): potential sync time window with SA2/SA6(9 months).
⑦Oct,2024(SA5#157)~Sep,2025 (TSG#109): potential sync time window with RAN/CT (12 months).
②
⑥ 9 months SA2/6 sync
⑦ 12 months RAN/CT sync
Work item 15 months
Studies 6 months
SA5#150~152:Follow SA1 discussion with DP
①
④
⑤ 6 months SA1 sync
Studies (SA5 OAM) (standalone OAM-part2)
③
SA5#153~155: New WIDs package 1

## Slide 9: OAM WIs/SIs

## Slide 10
New Rel-18 Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
Intelligence and Automation |  |  |  |  | 
Management Architecture and Mechanisms |  |  |  |  | 
SP-230629 | WID new | Rel-18 | New Rel-18 WID on Management Aspect of 5G Network Sharing Phase2 | China Unicom, Ericsson, Huawei, ZTE, CMCC, China Telecom, AsiaInfo | 
SP-230631 | WID new | Rel-18 | New Rel-18 WID on Management Aspects of URLLC | China Unicom | 
Support of New Services |  |  |  |  | 
SP-230632 | WID new | Rel-18 | New Work Item on Network and Service Operations for Energy Utilities | Samsung, EUTC, EDF, BMWK, Deutsche Telekom, Huawei, Ericsson, NOVAMINT, Vodafone, China Mobile | 
Tdoc | Type | Release | Title | Source | Potential related groups
Intelligence and Automation |  |  |  |  | 
Management Architecture and Mechanisms |  |  |  |  | 
SP-230620 | WID new | Rel-18 | New WID on Management of cloud-native Virtualized Network Functions | China Mobile,Huawei,AsiaInfo | ETSI NFV-EVE, ETSI NFV-IFA
Support of New Services |  |  |  |  | 

## Slide 11
Revised Rel-18 Study / Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
SP-230624 | WID revised | Rel-18 | Revised WID on Management of Trace/MDT phase 2 | Nokia, Nokia Shanghai Bell | 
SP-230626 | SID revised | Rel-18 | Revised SID on Management of TraceMDT Phase 2 | Nokia, Nokia Shanghai Bell | 
SP-230627 | WID revised | Rel-18 | Revised WID on Service Based Management Architecture(SBMA) Phase 2 | Nokia, Nokia Shanghai Bell | 
SP-230628 | WID revised | Rel-18 | Updated WID on enhanced Edge Computing Management | Samsung, Huawei | 
SP-230630 | SID revised | Rel-18 | Revised SID: Study on Basic SBMA enabler enhancements | Nokia | 
Tdoc | Type | Release | Title | Source | Potential related groups
SP-230619 | SID revised | Rel-18 | Revised SID on Management Aspects of URLLC | China Unicom | 

## Slide 12: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Altogether 49 WIs/SIs, including 7 ongoing SIs and 17 ongoing WIs, 4 new WIDs are waiting for SA approval, 19 studies are finished, 2 work items are finished.
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | (finished) Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | (finished) Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | (finished) Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | (finished) Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | (finished) Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | (finished) Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | (finished) Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | (finished) Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | (finished) Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | (finished) Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Support of New Services |  |  |  | 
20 | (finished)Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | (finished) Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | (finished) Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | (finished) Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | (finished) Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
2 | Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
3 | AI/ML management | Intel, NEC | AIML_MGMT | SP-230335
4 | Intent driven Management Service for Mobile Network phase 2 | Huawei, Ericsson | IDMS_MN_ph2 | SP-230180
Management Architecture and Mechanisms |  |  |  | 
5 | Service based management architecture | Huawei, Ericsson, Nokia | eSBMA | SP-230174
6 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
7 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
8 | Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
9 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
10 | (finished) Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
11 | Additional NRM features phase 2 | Nokia | AdNRM_ph2 | SP-220351
12 | Management Aspects related to NWDAF | China telecom | MANWDAF | SP-230181
13 | Enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
14 | Management Aspect of 5GLAN | China Mobile Com. Corporation | 5GLAN_Mgt | SP-230175
15 | Management Aspects of NTN | China Unicom,CATT | OAM_NTN | SP-230183
16 | (finished) methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
New | Management of cloud-native Virtualized Network Functions (for SA approval) | China Mobile,Huawei,AsiaInfo | MCVNF | S5-233557
New | Management Aspect of 5G Network Sharing Phase2 (for SA approval) | China Unicom, Ericsson | MANS_ph2 | S5‑234501
New | Management Aspects of URLLC (for SA approval) | China Unicom | URLLC_Mgt | S5‑234806
Support of New Services |  |  |  | 
17 | Access control for management service | Nokia | MSAC | SP-210859
18 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
19 | Management of non-public networks phase 2 | Huawei | OAM_NPN_Ph2 | SP-230184
New | Network and Service Operations for Energy Utilities (for SA approval) | Samsung | NSOEU | S5-234825

## Slide 13: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990119 | AI/ML management | AIML_MGT | 2023/12/12 | 0% | SP-230335 | 20% | 
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 ->SA#102 (Dec 2024) | 60% | SP-211449 | 60% | 
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 2023/12/12 | 0% | SP-230180 | 40% | 
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2023/12/12 | 15% | SP-220981 | 25% | 
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 ->SA#103(Mar 2024) | 65% | SP-220351 | 80% | 
940030 | Self-Configuration of RAN NEs | RANSC | 2023/12/12 | 50% | SP-211431 | 55% | 
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2023/12/12 | 0% | SP-221163 | 0% | Not started
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 2023/12/12 | 30% | SP-211441 | 35% | 
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2023/12/12 | 60% | SP-220690 | 70% | 
870027 | Enhancement of QoE Measurement Collection | eQoE | 2023/12/12 | 100% | SP-200193 |  | 
950036 | Enhanced Edge Computing Management | eECM | 2023/12/12 | 50% | SP-220154 | 50% | 
930010 | Access control for management service | MSAC | 2023/12/12 | 69% | SP-210859 | 72% | 
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | 2023/12/12 | 90% | SP-211434 | 90% | 
990026 | Service based management architecture | eSBMA | 2023/12/12 | 0% | SP-230174 | 0% | Not started
990031 | Management Aspects related to NWDAF | MANWDAF | 2023/12/12 | 0% | SP-230181 | 50% | 
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 2023/12/12 | 0% | SP-230175 | 45% | 
970030 | Methodology for deprecation | OAM_MetDep | 2023/3/10 | 100% | SP-220843 |  | 
990033 | Management Aspects of NTN | OAM_NTN | 2023/12/12 | 0% | SP-230183 | 0% | Not started
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2023/12/12 | 0% | SP-230184 | 10% | 

## Slide 14: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA5#149:
The correction of self-configuration management requirements from mandatory to optional has been discussed and agreed. The topic for configuration data handling has been discussed but no agreement was achieved due to Nokia's objection, which needs further discussion.
Impacts and dependencies on other WGs:
None identified
Next steps:
The MnS definition and procedure for RANSC management
The concept, use case and requirement for configuration data handling
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940030 | Self-Configuration of RAN NEs | RANSC | SA#102 (Dec 2023) | 50% | SP-211431 | 55% | 
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | SA#102 (Dec 2023) | 15% | SP-220981 | 25% | 
990119 | AI/ML management | AIML_MGT | SA#102 (Dec 2023) | 0% | SP-230335 | 20% | 
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | SA#102 (Dec 2023) | 0% | SP-230180 | 40% | 
eMDAS_Ph2：
Progress since SA5#149: Several topics were addressed at SA5#149, including;
Definition of recommended non-3GPP actions,
Enhancing MDARequest to support indefinite analytics,
Predictions of performance measurements,
Filtering MDA recommendations,
Analytics relationship to control loop,
Add information elements for service experience analysis,
Add information elements for MDA assisted fault management,
MDA capablity for resource utilization analysis,
MDA assisted virtual resource status analysis in CN domain
The discussion led to the approval of the following documents as input to the Draft CR:
Enhancing MDARequest to support indefinite analytics,
Data definitions for predictions of performance measurements,
Add information elements for service experience analysis,
Add use case and requirements for MDA capablity related to resource utilization analysis,
Impacts and dependencies on other WGs:
SA2
Next steps:
Continue the work according to the objectives
AI/ML management：
Progress since SA5#149:
An unexpected high number of contributions were received at SA5#149. Very fruitful discussions were made on various use cases, requirements and NRMs for each phase of the AI/ML operational workflow, which lead to the agreement of the contributions related to the following topics as inputs to the Draft CR:
Restructure of stage 1 and stage 2 of the TS 28.105
Modelling of MLEntity
Add terms related to ML training
Correction to the Scope
Add AI/ML workflow
Add UC and requirements for ML entity joint training
Add UC, requirements, and NRMs for ML validation
Enhance the ML training to include re-training
Add use case and requirements for managing the capabilities of ML Entities
Add use case and requirements for AI/ML inference performance evaluation
Add use case and requirements for AI/ML inference performance measurements selection
Add use case and requirements for AI/ML training performance management
Add use case and requirements for update of ML Entities
Add use case, requirements, and NRMs for ML Testing
Add use case and requirements for joint testing of multiple ML entities
Impacts and dependencies on other WGs:
  SA2, RAN3
Next steps: Continue the work according to the objectives
IDMS_MN_ph2：
Progress since SA5#149:
Following scenarios are discussed and agreed: Intent driven approach for RAN energy saving, Intent driven approach for radio capacity assurance, intent driven approach for 5GC network delivering and intent driven approach for E2E network optimization.
Following generic capabilities are discussed and agreed: Intent report, intent handling capability obtaining, intent feasibility check
The solution (information model) for 5GC network delivering is discussed and agreed
Following generic capabilities are discussed without agreement: intent confliction, intent drive closed loop, intent driven SON orchestration, intent test and Mapping Intents to ML capabilities
Impacts and dependencies on other WGs; SA2, RAN3
Next steps:
  Solution (information model) for above agreed new scenarios and new generic capabilities

## Slide 15: Rel-18 WI - Management Architecture and Mechanisms (1/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990026 | Service based management architecture | eSBMA | SA#102 (Dec 2023) | 0% | SP-230174 | 0% | Not started
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 ->SA#102 (Dec 2024) | 60% | SP-211449 | 60% | 
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | SA#102 (Dec 2023) | 90% | SP-211434 | 90% | 
eNETSLICE_PRO:
Progress since SA5#149:
  Add NetworkSliceController and NetworkSliceSubnetController IOCs to support asynchronous LCM operations
  Add stage 3 for data type AvailabilityStatus
  Update Procedure of Network Slice Instance Allocation to support asynchronous operations
  Update Procedure of Network Slice Instance Deallocation to support asynchronous operations
  Update Procedure of Network Slice Instance Modification to support asynchronous operations
  Update Procedure of Network Slice Subnet Instance Allocation to support asynchronous operations
  Update Procedure of network slice subnet instance deallocation to support asynchronous operations
  Update Procedure of Network Slice Subnet Instance Modification to support asynchronous operations
Impacts and dependencies on other WGs:
Next steps
eSBMA：
Progress since SA5#149:
  WI is not in the agenda of SA5#149.
Impacts and dependencies on other WGs:
Next steps:
NSRULE：
Progress since SA5#149:
  No progress at this meeting.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Explore alternative solutions

## Slide 16: Rel-18 WI - Management Architecture and Mechanisms (2/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | SA#102 (Dec 2023) | 0% | SP-221163 | 0% | Not started
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | SA#102 (Dec 2023) | 60% | SP-220690 | 70% | 
870027 | Enhancement of QoE Measurement Collection | eQoE | 2023/12/12 | 100% | SP-200193 |  | 
PM_KPI_5G_Ph3：
Progress since SA5#149:
  16 contributions about some R18 new measurement/KPI and streaming format enhancing, etc. are discussed. 6 CRs (regarding to new performance measurements of further enhancement on MIMO Layers Coverage Map \ATSSS support\CLI support) were agreed.
  Impacts and dependencies on other WGs:
  Measurements for RAN depends on the progress in RAN WGs. Some LSs may be involved.
  .
Impacts and dependencies on other WGs:
Next steps:
  Continue the work per the WoPs
5GMDT_Ph2：
Progress since SA5#149:
  WI is not in the agenda of SA5#149.
Impacts and dependencies on other WGs:
Next steps:

## Slide 17: Rel-18 WI - Management Architecture and Mechanisms (3/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 ->SA#103(Mar 2024) | 65% | SP-220351 | 80% | 
990031 | Management Aspects related to NWDAF | MANWDAF | SA#102 (Dec 2023) | 0% | SP-230181 | 50% | 
950036 | Enhanced Edge Computing Management | eECM | SA#102 (Dec 2023) | 50% | SP-220154 | 50% | 
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | SA#102 (Dec 2023) | 0% | SP-230175 | 45% | 
990033 | Management Aspects of NTN | OAM_NTN | SA#102 (Dec 2023) | 0% | SP-230183 | 0% | Not started
970030 | Methodology for deprecation | OAM_MetDep | 2023/3/10 | 100% | SP-220843 |  | 
eECM：
Progress since SA5#149:
Impacts and dependencies on other WGs:
Next steps
MANWDAF：
Progress since SA5#149:
S5 234144 Rel-18 CR 28.552 Add use case of measurements related to the coordination between multiple NWDAFs
S5 234679 Rel-18 CR 28.552 Add measurements related to the coordination between multiple NWDAFs
S5 234680 Rel-18 CR 28 552 Add performance measurement related with number of notifications for NWDAF data collection
S5 234681 Rel-18 CR 28 552 Add performance measurement related with number of subscriptions for NWDAF data collection
S5 234682 Rel-18 CR 28 552 Add use case of the performance measurement for NWDAF data collection
S5 234683 Add use case of time consumption of NWDAF providing analytcis service information
S5 234684 Rel-18 CR 28.552 Add time consumption of NWDAF providing analytcis service information
S5 234685 Rel-18 CR 28.552 Add use case of measurements related to the NWDAF service provisioning
S5 234686 Rel-18 CR 28.552 Add measurements related to the NWDAF service provisioning
S5 234687 Rel-18 CR 28.552 Add use case of measurements related to the NWDAF service failure
S5 234688 Rel-18 CR 28.552 Add measurements related to the NWDAF service failure
Impacts and dependencies on other WGs:
Next steps:
  Continue the work per WoP.
5GLAN_Mgt：
Progress:
  The enhancements of new PM, related KPIs and attributes at the VN group level are approved
Impacts and dependencies on other WGs:
Next steps:
  The enhanced NRM to support the management of 5G LAN-type services; rest of PM, KPIs and attributes related 5G LAN-type services.
OAM_NTN：
Progress since SA5#149:
  WI is not in the agenda of SA5#149.
Impacts and dependencies on other WGs:
Next steps:
AdNRM_ph2：
Progress since SA5#149:
First phase of NRM enhancement for NRF agreed. NRM enhancement for CHF, MFAF, DCCF agreed.
The long-standing issue of EP_Transport finally got agreed with 6 co-sign companies.
TS structure proposal for generic NRM Fragment discussed but not agreed
  Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Next step is for phase 2 of NRF enhancement, and remaining Core NF NRM enhancement

## Slide 18: Rel-18 WI - Support of New Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
930010 | Access control for management service | MSAC | SA#102 (Dec 2023) | 69% | SP-210859 | 72% | 
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | SA#102 (Dec 2023) | 0% | SP-230184 | 10% | 
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | SA#102 (Dec 2023) | 30% | SP-211441 | 35% | 
MSAC：
Progress since SA5#149:
  Initial design of stage 2 of Role based access control agreed and approved
  Approved Input to Draft CRs(S5-234716) co-signed with Deutsche Telekom, Telefonica, Huawei
  New Baseline Draft CR – S5-234845 approval ongoing with consolidation of previously approved baseline Draft CRs(S5-233137 )
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Complete Stage 2 and Stage 3 of Management Service Access control
  Add use cases and requirements for management service access control if required
OAM_NPN_Ph2:
Progress:
  The group agreed the use case and requirements for NPN fault management and the use case and requirements for management of NPN service customer.
Impacts and dependencies on other WGs
Next steps:
  continue discussion
EE5GPLUS_Ph2:
Progress since SA5#149:
  The living document collecting information on other 3GPP WGs work on EE has been updated based on replies from CT1 and CT3
Impacts and dependencies on other WGs:
  SA2, RAN WGs
Next steps:
  Push agreed outcomes from the study into EE5GPLUS_Ph2

## Slide 19: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#100 (Jun.2023)->->SA#102(Dec 2023) | 75% | SP-211446 | 75% | 
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#102 (Dec.2023)->->SA#103(Mar 2024) | 60% | SP-211445 | 60% | update TR title to align with SA5 official title
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#99(Mar 2023) -> SA#100(Jun 2023) | 98% | SP-211450 | 100% | 
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) -> SA#101 (Sep 2023) | 70% | SP-220278 | 85% | 
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#99 (Mar 2023 ) -> SA#100 (Jun 2023) | 95% | SP-211443 | 100% | 
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 95% | SP-211435 | 100% | 
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99(Mar 2023)-> SA#103 (Mar 2024) | 30% | SP-220153 | 30% | 
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 100% | SP-220488 |  | 

## Slide 20: Rel-18 SI - Intelligence and Automation (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#100 (Jun.2023) ->SA#102(Dec 2023) | 75% | SP-211446 | 75% | 
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#102 (Dec.2023)->->SA#103(Mar 2024) | 60% | SP-211445 | 60% | update TR title to align with SA5 official title
FS_eANL：
Progress since SA5#149:
  Key issues including management of ANL, attribution to individual MnS and some use cases e.g. RAN UE throughput optimization, RAN energy saving are discussed but no agreement is achieved.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential solution for KI #6-1 and #6.2, discuss management of ANL, make conclusion and recommendation.
FS_ANLEVA：
Progress since SA5#149:
  Potential KEI for fault management, potential solution for NRM fragment for autonomous network evaluation are discussed but no agreement is achieved.
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential KEI for fault management and potential solution for NRM fragment for autonomous network evaluationL, make conclusion and recommendation.

## Slide 21: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
  This study is completed.
FS_NETSLICE_IDMS：
Progress since SA5#149:
  The group enhanced the understanding of the benefits of fulfilling network slicing requirements using intent expectation, an expectation example has been documented, and a new use case description was added..
Impacts and dependencies on other WGs:
  not identified
Next steps:
  Complete solution descriptions, conclusions and recommendations.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#100 (Jun 2023) | 98% | SP-211450 | 100% | 
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) -> SA#101 (Sep 2023) | 70% | SP-220278 | 85% | 

## Slide 22: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
This study is completed.
FS_MANWDAF：
This study is completed.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#99 (Mar 2023 ) -> SA#100 (Jun 2023) | 95% | SP-211443 | 100% | 
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 95% | SP-211435 | 100% | 

## Slide 23: Rel-18 SI - Intelligence and Automation (4/4)
FS_MEDACO_RAN：
  This study is completed.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99(Mar 2023)-> SA#103 (Mar 2024) | 30% | SP-220153 | 30% | 
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 100% | SP-220488 |  | 
FS_FSEV：
Progress since SA5#149:
  All the 4 contributions were noted. The following aspects were discussed: Failure prediction enhancement, performance error analysis, root cause analysis and fault recovery related enhancement.
Impacts and dependencies on other WGs:
  None
Next steps:
  Use cases and requirements of fault related analysis and predictions may be submitted.
  DP on potential new topics and way forward on FS_FSEV study.

## Slide 24: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#100(Jun 2023) | 85% | SP-211451 | 100% | 
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#100(Jun 2023) | 85% | SP-220145 | 100% | 
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99(Mar 2023) ->SA#100(Jun 2023) | 80% | SP-220146 | 100% | 
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 100% | SP-220324 |  | 
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99(Mar 2023) ->SA#100(Jun 2023) | 95% | SP-220150 | 100% | 
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#100(Jun 2023) | 94% | SP-220151 | 100% | 
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#100(Jun 2023) | 70% | SP-220152 | 100% | 
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#100(Jun 2023) | 99% | SP-220490 | 100% | 
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) -> SA#103 (Mar 2024) | 15% | SP-220842 | 25% | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 25: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#100(Jun 2023) | 85% | SP-211451 | 100% | 
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#100(Jun 2023) | 85% | SP-220145 | 100% | 
FS_eSBMA：
Progress since SA5#149: the following topics are agreed.
S5‑234843 pCR TR 28.925 Add conclusion and recommendation for issue#9 Improvement on the management function description
S5‑234509 pCR TR 28.925 Update solution and add conclusion and recommendation for issue#12 illustration of using MnS in management reference model in TS 32.101
S5‑234510 pCR TR 28.925 Update solution and add conclusion and recommendation for issue#13 Analysis on IRP specification needs to support SBMA
S5‑234277 Conclusion for issue 2
S5‑234512 pCR 28.925 Issue description for 28.621
S5‑234513 pCR 28.925 Solution description for 28.621
S5‑234514 pCR 28.925 Conclusion for 28.621
S5‑234515 pCR 28.925 Issue description for 28.622
S5‑234516 pCR 28.925 Solution description for 28.622
S5‑234517 pCR 28.925 Conclusion for 28.622
S5‑234518 pCR 28.925 Issues for 28.623
S5‑234519 pCR 28.925 Solution description for 28.623
S5‑234520 pCR 28.925 Conclusion for 28.623
S5‑234274 Removal of Editor’s note in 28.925-0a0
S5‑234521 pCR TR 28.925 Add overview for management service features supported by CRUD operations in SBMA
S5‑234511 pCR TR 28.925 Add conclusion and recommendation for issue#6 software management feature in SBMA for 5G
Impacts and dependencies on other WGs:
  Not identified
Next steps:
FS_eSBMAe：
Progress since SA5#149:
  A new key issue proposing to remove the RPC style solution for notification subscriptions was agreed. Numerous enhancements to existing solutions were agreed as well. The study was closed. The TR is sent to SA for information and approval.
Impacts and dependencies on other WGs:
Next steps:

## Slide 26: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99(Mar 2023) ->SA#100(Jun 2023) | 80% | SP-220146 | 100% | 
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 98% | SP-220324 | 100% | 
FS_URLLC_Mgt：
Progress since SA5#149:
  All issues and solutions are recommended and concluded in this meeting.
  Corresponding WI is approved.
  Impacts and dependencies on other WGs:
Next steps:
  Waiting for the presentation on SA#100
  Start the following normative phase.
FS_5GLAN_Mgt：
  The study is completed.

## Slide 27: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99(Mar 2023) ->SA#100(Jun 2023) | 95% | SP-220150 | 100% | 
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#99(Mar. 2023) ->SA#100(Jun 2023) | 94% | SP-220151 | 100% | 
FS_MCVNF：
This study is completed.
FS_MANS_ph2：
Progress since SA5#149:
  All issues and solutions are recommended and concluded in this meeting
  Corresponding WI is approved.
Impacts and dependencies on other WGs:
Next steps:
  Waiting for the presentation on SA#100
  Start the following normative phase

## Slide 28: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#100(Jun 2023) | 70% | SP-220152 | 100% | 
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#99 (Mar. 2023) -> SA#100 (Jun 2023) | 95% | SP-220490 | 100% | 
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) -> SA#103 (Mar 2024) | 15% | SP-220842 | 25% | 
FS_5GMDT_Ph2：
Progress since SA5#149:
  All the key issues have been concluded and this study is proposed to be closed.
Impacts and dependencies on other WGs:
  Next steps:
  Waiting for the presentation on SA#100
  Starting the normative phase
FS_IoT_NTN：
Progress since SA5#149:
  Update use case and potential solutions and make some clean up
Impacts and dependencies on other WGs:
  None
Next steps:
  for information and approval
FS_MADCOL_ph2：
Progress since SA5#149:
  New issue on external data management and initial part of the solution has been agreed for the same.
Impacts and dependencies on other WGs:
  Not identified
Next steps:

## Slide 29: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 100% | SP-220152 |  | 
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 100% | 
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#100(Jun 2023) | 95% | SP-211622 | 100% | 
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#100(June 2023) ->SA#103(Mar 2024) | 55% | SP-211433 | 55% | 
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#100(June 2023) ->SA#103(Mar 2024) | 45% | SP-211442 | 60% | 
910026 | Study on network slice management capability exposure | FS_NSCE | SA#100(June 2023) | 98% | SP-220350 | 100% | 
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#100(June 2023) | 70% | SP-220147 | 100% | 

## Slide 30: Rel-18 SI - Support of New Services (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 100% | SP-220152 |  | 
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#100(Jun 2023) | 95% | SP-211622 | 100% | 
910026 | Study on network slice management capability exposure | FS_NSCE | SA#100(Jun 2023) | 98% | SP-220350 | 100% | 
FS_OAM_eNPN：
This study is completed
FS_NSCE：
Progress since SA5#149:
  This study is completed.
Impacts and dependencies on other WGs:
  None
Next steps:
FS_NSOEU：
Progress since SA5#149:
  Clean up and corrections of TR 28.829
  Addition of two solutions
  Addition of two conclusions
  This study is completed
Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 31: Rel-18 SI - Support of New Services (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 100% | 
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#100(June 2023) | 70% | SP-220147 | 100% | 
FS_EE5G_Ph2：
Progress since SA5#149:
  One potential solution to Key Issue #1 has been introduced in the TR
  Two potential solutions to Key Issue #6 have been introduced in the TR
  A conclusion and a recommendation for Key Issue #6 have been introduced in the TR
  Impacts and dependencies on other WGs:
  RAN WGs
  Next steps
  Continue the work in the context of the Rel-18 Work Item EE5GPLUS_Ph2
FS_MEC_ECM：
Progress since SA5#149:
  Adding solutions for EDN sharing, Federated EAS resource reservation management, Federated EAS termination and Querying Available Edge Services
  Complete conclusion and recommendation for all the key issues studied in this report
Impacts and dependencies on other WGs:
  None
Next steps:
  Start working in the normative phase in eECM based on the conclusion and recommendation from this report

## Slide 32: Rel-18 SI - Support of New Services (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#100(June 2023) ->SA#103(Mar 2024) | 35% | SP-211433 | 55% | 
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#100(June 2023) ->SA#103(Mar 2024) | 45% | SP-211442 | 60% | 
FS_KQI_5G：
Progress since SA5#149:
  No pCR is agreed in SA5#149
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  KQI for video uploading;
  Definition for remote control,
  KQI for cloud VR.
FS_DCSA：
Progress since SA5#149:
  4 contributions were approved in SA5#149, including the following aspects:
    Report of achievable reliability information;
    Add descriptions on reliability analysis, synchronization analysis and TSN related analysis
Impacts and dependencies on other WGs:
  No impacts and dependencies on SA/RAN/CT
Next steps:
  Solutions for reliability analysis, high accuracy position analysis, network function provisioning related to DCSA will be discussed.

## Slide 33: TRs / TSs to be sent to SA#100
Tdoc | Title | Sent for
SP-230633 | Draft TR 28.837 "Study on management of trace/ Minimization of Drive Tests (MDT) phase 2" | Approval
SP-230634 | Draft TR TR 28.841 "Study on management aspects of IoT NTN enhancements" | Approval
SP-230635 | Draft TR 28.903 "Study on alignment with ETSI Mobile Edge Computing (MEC) for Edge computing management" | Approval
SP-230636 | Draft TR 28.831 "Study on basic Service-Based Management Architecture (SBMA) enabler enhancements" | Approval
SP-230637 | Draft TR 28.864 "Study on Enhancement of the management aspects related to NetWork Data Analytics Functions (NWDAF)" | Approval
SP-230638 | Draft TR 28.913 "Study on new aspects of EE for 5G networks phase 2" | Approval
SP-230641 | Draft TR 28.836 "Study on intent-driven management for network slicing" | Information
SP-230642 | Draft TR 28.835 "Study on management aspects of 5G Multiple Operator Core Network (MOCN) network sharing phase2" | Approval
SP-230643 | Draft TR 28.832 "Study on management aspects of Ultra-Reliable and Low Latency Communication (URLLC)" | Approval
SP-230644 | Draft TR 28.829 "Study on network and service operations for energy utilities" | Approval
SP-230645 | Draft TR 28.912 "Study on enhanced intent driven management services for mobile networks" | Approval
SP-230646 | Draft TR 28.834"Study on management of cloud-native Virtualized Network Functions (VNF)" | Approval
SP-230735 | Draft TR 28.824 "Study on network slice management capability exposure" | Approval

## Slide 34: Charging (CH) WIs/SIs

## Slide 35
New or Revised Charging SIDs/WIDs
Number | Title | Source
SP-230621 | New WID on Charging Aspects of IMS Data Channel | China Mobile
SP-230622 | New SID on Charging Aspects of Ranging and Sidelink Positioning | China Telecommunications
SP-230623 | New WID on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | China Mobile M2M Company Ltd.
SP-230625 | New WID on Charging enhancement for Network Slice based wholesale in roaming (WID to be sent for approval and set as completed based on the approval of the CR package in SP-230664 under this WID) | MATRIXX Software

## Slide 36: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 5% | SP-230176 | 40 % | 
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 0% | SP-230182 | 10 % | 
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 0% | SP-230177 | 10 % | 
980029 | CHF Distributed Availability | DIST_CH | 09/09/2023 | 0% | SP-230179 | 100 % | completed
1000xx | Charging enhancement for Network Slice based wholesale in roaming | DUMMY | 16/06/2023 | 0% | SP-230625 | 100 % | For completion
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 -> 12/12/2023 | 88% | SP-210390 | 92 % | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 -> 09/09/2023 | 95% | SP-210391 | 99 % | Expected completion for SA#101
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 -> 12/12/2023 | 25% | SP-220979 | 70 % | TR for Information
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 5% | SP-221160 | 12 % | 
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 -> 12/12/2023 | 8% | SP-221161 | 80 % | TR for Information
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 5% | SP-221162 | 30 % | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 37: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 5% | SP-230176 | 40 % | 
Progress since SA#99:
  12 pCRs for TS 28.203 were approved covering
    introduction of architecture
    Introduction of charging and charging scenarios principles
    Introduce triggers and message flows
    Solve Editor's Note on charged party
    Introduce Nb of UEs PEC and ECUR message flows
    Introduce Nb of PDUs PEC, IEC and ECUR message flows
    Introduce message flows SCUR combining Nb of UEs and Nb of PDUs
  Draft TS 28.203
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 38: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 0% | SP-230182 | 10 % | 
Progress since SA#99:
  7 pCRs for TS 28.204 were approved covering
    Initial skeleton of the TS
    Introduction of Scope, reference, terms and abbreviations
    Introduce architecture
    Introduce charging principles
  Draft TS 28.204
RAN impacts and dependencies:
  None identified
Next steps:
  complement message flows and on stage 2 parameter definitions

## Slide 39: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 0 % | SP-230177 | 10 % | 
Progress since SA#99:
  6 CRs were approved covering
    Introduction of identifier of SNPN for 5G data connectivity charging
    Introduction of identifier of SNPN for 5G connection and mobility charging
RAN impacts and dependencies:
  None identified
Next steps:
  Start the Introduce more solutions

## Slide 40: Rel-18 CHF Distributed Availability
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990029 | CHF Distributed Availability | DIST_CH | 09/09/2023 | 0 % | SP-230179 | 100 % | completed
Progress since SA#99:
  CR for TS 32.240 was approved covering central and Local/Edge Deployment Model Annex
RAN impacts and dependencies:
  None identified
Next steps:
  Work Item completed

## Slide 41: Rel-18 Charging enhancement for Network Slice based wholesale in roaming (preliminary work before WID approval)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000xx | Charging enhancement for Network Slice based wholesale in roaming | DUMMY | 16/062023 | 0 % | SP-230625 | 100 % | for completion
Progress of preliminary work before SA#100:
  CR package in SP-230664 for approval to cover slice-aware charging for roaming partners
RAN impacts and dependencies:
  None identified
Next steps:
  Work Item completed

## Slide 42: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 -> 12/12/2023 | 88 % | SP-210390 | 92 % | 
Progress since SA#99 :
  14 pCRs for TR 28.826 were approved covering
    New solutions for documenting binding, CDR handling, and undefined CDR
    Updating and correcting solution for cancelling using charging session identifier
    Correcting use cases and key issues for documentation improvements
    Update the evaluation for the cancelling, charging accuracy and documentation improvements
    New and updated use case for used unit containers for one rating group split over messages and handling of event charging triggers
    Additional solutions for using charging trigger profile, using container reference for message size
    Updated evaluations
    Clarifications and corrections
  Draft TR 28.826
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study

## Slide 43: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 -> 09/09/2023 | 95% | SP-210391 | 99 % | Expected completion for SA#101
Progress since SA#99 :
  21 pCRs for TR 28.827 were approved covering
    New solutions for roaming charging profile update CHF-to-CHF, and trigger of CHF-to-CHF interaction
    Clarifying solutions for charging session between V-CHF and H-CHF per UE, and charging message exchange between V-CHF and H-CHF per charging data request
    New conclusions for charging in visited MNO for wholesale charging towards home MNO, and conveying charging information from an MNO to an additional actor
    Updating evaluation and conclusion for conveying charging information from visited MNO to home MNO
    Correcting key issue for solution on roaming charging profile update
    Additional key issue in clause 7.2 and new solution #2.x for same granularity of charging session
    Additional solution for charging message exchange between V-CHF and H-CHF based on quota management, additional actor with CHF, and user reporting
    New and updated evaluations and conclusions of the study
  Draft TR 28.827
RAN impacts and dependencies:
  None identified
Next steps:
  Completion of the study

## Slide 44: Rel-18 Study (FS_TSNCH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 -> 12/12/2023 | 25 % | SP-220979 | 70 % | TR for Information
Progress since SA#99:
  10 pCRs for TR 28.839 were approved for introduction of:
    Addition of the new possible solutions about
      5GS bridge management and configuration via SMF
      5GS bridge management and configuration via TSN AF
      Time Sensitive Communication from TSN station to TSN station
      Time Sensitive Communication from TSN station to TSN system
    Clarification on the solution for the Network Exposure Charging
    Addition of the new possible solutions about the enablers for TSC and TS Charging via TSCTSCF and Trusted AF
    Clarification on the network exposure charging solution via NEF
    Addition of missing abbreviations and references
  Draft TR 28.839 to be sent to SA#100 for Information
RAN impacts and dependencies:
  None identified
Next steps:
  Add the solution evaluation

## Slide 45: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 5% | SP-221160 | 12% | 
Progress since SA#99:
  4 pCRs for TR 28.840 were approved covering
    TR Document Structure
    Overview clause
    Abbreviations chapter Update
  Draft TR 28.840
RAN impacts and dependencies:
  None identified
Next steps:
  Requirements and Key Issues details

## Slide 46: Rel-18 Study (FS_SCV)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 -> 12/12/2023 | 8% | SP-221161 | 80 % | TR for Information
Progress since SA#99:
  16 pCRs for TR 28.843 were approved covering
    Update the corresponding Terms
    Addition of the Key issues about architecture mapping
    Addition of the Key issues about charging principles clarification
    Concept clarification, high level business roles and the use cases for architecture and charging principle investigation
    Add new possible solutions about
    Charging architecture investigation
    Charging principle investigation
    Addition of solution evaluations and conclusions
  Draft TR 28.843 to be sent to SA#100 for Information
RAN impacts and dependencies:
  None identified
Next steps:
  Clarify the concept and business roles in the study

## Slide 47: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 5% | SP-221162 | 30 % | 
Progress since SA#99:
  10 pCRs for TR 28.844 were approved covering
    Introduction of charging modes with business roles
    Introduction of general background and satellite access architecture and functionality
    Introduction of satellite backhaul architecture and functionality
    Add charging scenarios and key issues for converged charging for access connectivity in satellite access
    Add charging scenarios and key issues for converged charging for Satellite backhaul
    Update Abbreviations and edit correction in business roles
    Add charging scenarios and key issues for Edge Computing via satellite backhaul
    Add charging scenarios and key issues for SSC-to-SSC communications via satellite
    Add solutions for satellite backhaul charging
    Satellite backhaul Adding new use case
  Draft TR 28.844
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting solutions and evaluation for the study

## Slide 48
Charging TSs & TRs to be sent to SA#100
Number | Title | For
SP-230639 | Draft TR 28.839 "Study on time sensitive networking charging" | Information
SP-230640 | Draft TR 28.843 "Study on structure of charging for verticals" | Information

## Slide 49
TEI CRs (Charging & OAM)
Number | Title
SP-230647 | Rel-15 CRs on TEI
SP-230648 | Rel-16 CRs on TEI
SP-230649 | Rel-17 CRs on TEI batch 1
SP-230650 | Rel-17 CRs on TEI batch 2
SP-230651 | Rel-18 CRs on TEI

## Slide 50
Charging CRs
Number | Title
SP-230667 | Rel-16 CRs on Charging aspects of ETSUN
SP-230652 | Rel-17 CRs on Charging aspects of Edge Computing
SP-230665 | Rel-17 CRs on Charging Aspects for Enhanced Support of Non-Public Networks
SP-230666 | Rel-18 CRs on CHF Distributed Availability
SP-230664 | Rel-18 CRs on Charging enhancement for Network Slice based wholesale in roaming (CR package for the completion of the new WID in SP-230625)

## Slide 51: OAM CRs (1)
Number | Title
SP-230653 | Rel-18 CRs on Network slice provisioning enhancement
SP-230654 | Rel-18 CRs on Intent driven Management Service for Mobile Network phase 2
SP-230655 | Rel-17 CRs on Enhancements of Management Data Analytics Service
SP-230656 | Rel-18 CRs on Enhanced Edge Computing Management
SP-230657 | Rel-18 CRs on Additional NRM features phase 2
SP-230658 | Rel-17 CRs on Additional NRM features
SP-230659 | Rel-18 CRs on 5G performance measurements and KPIs phase 3
SP-230660 | Rel-17 CRs on Edge Computing Management
SP-230661 | Rel-18 CRs on Management Aspects related to NWDAF
SP-230662 | Rel-18 CRs on Management of non-public networks phase 2
SP-230663 | Rel-18 CRs on Management Aspect of 5GLAN
SP-230668 | Rel-18 CRs on AI/ML management
SP-230669 | Rel-18 CRs on Management Data Analytics phase 2

## Slide 52: OAM CRs (2)
Number | Title
SP-230670 | Rel-17 CRs on Intent driven management service for mobile network
SP-230671 | Rel-15 CRs on Management and orchestration of 5G networks and network slicing

## Slide 53: Thank you!